BEFORE THE FLORIDA PUBLIC SERVICE COMMISSION

| In re: Application for staff-assisted rate case in Lee County by Environmental Protection Systems of Pine Island, Inc. | DOCKET NO. 030106-SU ORDER NO. PSC-07-0798-AS-SU ISSUED: October 1, 2007 |
| --- | --- |

The following Commissioners participated in the disposition of this matter:

LISA POLAK EDGAR, Chairman

MATTHEW M. CARTER II

KATRINA J. McMURRIAN

NANCY ARGENZIANO

NATHAN A. SKOP

ORDER APPROVING PROPOSED SETTLEMENT

BY THE COMMISSION:

BACKGROUND

Environmental Protection Systems of Pine Island, Inc. (EPS or utility) is a Class C wastewater utility serving approximately 462 customers in Cherry Estates and R.V. Park in St. James City, which is located at the southern end of Pine Island, approximately 30 miles from Fort Myers.  On January 30, 2003, EPS filed an application for a staff-assisted rate case (SARC).  By Order No. PSC-03-1119-PAA-SU (SARC Order), we approved the utility’s current rates, charges, and rate base on October 7, 2003.  A portion of the approved rate base included pro forma additions to plant.

Prior to filing its rate case in 2003, the Florida Department of Environmental Protection (DEP) renewed EPS’s operating permit.  However, the DEP advised the utility that future renewals could be in jeopardy due to the environmentally sensitive location of the utility’s plant.  Due to the advanced age of the facility, it appeared likely that DEP would require costly repairs and replacements before any additional operating permits would be granted.

At the time the utility filed its SARC, it considered two options in determining the most prudent and cost effective method of meeting future requirements.  These options were to interconnect with  Pine Island Regional Treatment System (PIRTS), or to construct a new wastewater treatment facility off-site.  In the SARC Order, we calculated the revenue requirement for each option, and determined the interconnection to the county facility was the most prudent and cost effective option.  EPS reached an agreement with Lee County Utilities whereby EPS’s treatment facility would be taken off line and EPS would interconnect with PIRTS.

At the time of the rate case, the utility expected to interconnect with PIRTS four to six months after we approved its rate increase.  As construction had not begun on the facilities needed to interconnect, the SARC Order was based on the necessary projected plant, retirements, cost of removal and expenses to interconnect.  In Order No. PSC-03-1119A-PAA-SU (Amendatory SARC Order), we required the utility to complete the construction and interconnection within nine months of the issuance date of the Consummating Order, i.e., August 10, 2004.  According to the utility, it encountered many problems and delays and the interconnection did not occur until September 20, 2005.

By letter dated November 16, 2004, the utility agreed to hold revenues from the date of the Order subject to refund pending a true up of the actual construction costs versus the projected costs in the Order.  By Order No. PSC-07-0426-PAA-SU (Refund Order), issued May 15, 2007, we ordered the utility to make certain refunds of revenues collected since the company failed to place the interconnect facility in service in the projected timeframe.  We ordered refunds that covered the period from November 15, 2003, through the date rates were changed.

On June 1, 2007, the utility filed a timely protest of the Refund Order.  On June 19, 2007, the utility submitted its initial Settlement Proposal (Initial Proposal).  On July 20, 2007, after additional discussions with Commission staff, the utility submitted a revised Settlement Proposal (Revised Proposal), appended as Attachment A.

We have jurisdiction pursuant to Section 367.0814, Florida Statutes.

APPROVAL OF PROPOSED SETTLEMENT

As discussed in the case background, the utility was required to complete a pro forma interconnection project within nine months of the issuance date of the Consummating Order.  In the Amendatory SARC Order, we specified that the docket remain open pending our staff’s verification that the utility completed the pro forma interconnection.  The utility provided cost verification of the completed items.

According to the utility, numerous problems and delays prevented the interconnection from occurring in the time period set out in the Amendatory SARC Order.  The tariffs implementing the rate increase to recover the interconnection costs were effective November 15, 2003; however, the interconnection did not occur until September 20, 2005.  Therefore, from November 15, 2003, through September 20, 2005, customers paid for costs the utility had not incurred.  In addition, actual costs for the project were less than the costs projected in the rate case.  Thus, we found that refunds to customers and a rate reduction were necessary.  The following is a comparison of Commission-approved pro forma plant and actual costs:

|  |  |  |  |  | Per Order | Actual |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PRO FORMA PROJECTS | 12/31/2003 | 12/31/2006 | Difference |
| LIFT STATION NO. 2 | $38,225 | $15,152 | ($23,073) |
| MASTER LIFT STATION | 86,625 | 105,471 | 18,846 |
| CONNECTION FEES less non-U&U | 657,218 | 569,920 | (87,298) |
| VIDEO OF LINES |  | 23,771 | 28,570 | 4,799 |
| LEGAL & ENG FEES | 28,865 | 38,368 | 9,503 |
| OFFICE EQUIPMENT | 4,774 | 8,964 | 4,190 |
| COST OF REMOVAL included in Early Loss calc | 30,237 | 30,700 | 463 |
| TOTAL |  |  |  | $869,715 | $797,145 | ($72,570) |

Previous Commission Action

Pursuant to the Refund Order, we identified three periods of time over which refunds shall be calculated: (1) November 15, 2003, through August 4, 2004; (2) August 5, 2004, through December 31, 2004; and (3) January 1, 2005, through the date rates are changed.  These timeframes are discussed in more detail below.

November 15, 2003 – August 4, 2004:  During this period, little if any construction had taken place on the interconnection.  Thus, from November 15, 2003 through August 4, 2004, the utility collected revenues to which it was not entitled.  In the SARC, we approved the revenue requirement impact of the interconnection in the utility’s rates.  However, in the Refund Order, adjustments to the utility’s revenue requirement were necessary because the SARC contemplated the interconnection would be complete by August 10, 2004.  Because the interconnection was not completed by that time, the utility continued to operate its treatment facilities.  We reversed certain operation and maintenance (O&M) adjustments that were made in the SARC to the projected 2003 test year.  This included a new expense for purchased wastewater treatment, and excluded certain O&M expenses that would no longer be incurred by the utility after the interconnection was completed.  The resulting revenue requirement impact is $107,112.  In the SARC, the approved wastewater rates were designed to recover $230,802.  Therefore, we calculated a refund to customers of 46.41 percent ($107,112/$230,802) of revenues collected between November 15, 2003, and August 4, 2004.

To evaluate the effect the refunds would have on the utility’s 2004 and 2005 earnings, our staff analyzed EPS’s annual reports.  Adjustments to amounts in the annual reports were made consistent with the utility’s rate case.  Based on the analysis in the Refund Order, the utility overearned by 35.64 percent in 2004.  Therefore, we ordered the utility refund to customers 35.64 percent of revenues collected between November 15, 2003, and August 4, 2004.

August 5, 2004 – December 31, 2004:  Invoices indicated that from August 5, 2004, the utility began spending substantial amounts for the interconnection project.  However, the cost of the project was less than what we approved.  Further, during this time, the interconnection still was not completed, so the same O&M adjustments discussed above were made to this time period.  In the Refund Order, we calculated the difference between the revenue requirement impacts projected in the SARC and the actual costs.  We also made the reversing adjustments described above.  The resulting revenue requirement impact was $20,714.  In the SARC, the approved wastewater rates were designed to recover $230,802.  Therefore, we ordered that the utility refund to customers 8.97 percent ($20,714/$230,802) of revenues collected between August 5, 2004 – December 31, 2004.

Thus, by approving December 31, 2004, as the ending date for the 8.97 percent refund, we allowed the full nine months for completion of the project (the interconnection occurred on September 20, 2005, nine months after December 31, 2004).

January 1, 2005 – Date Rates are Changed:  As stated above, the utility interconnected with PIRTS on September 20, 2005.  Because the actual cost of the interconnection was less than the amount projected in the rate case, we found that the utility was collecting more in rates than is fair and just.   Since the interconnection had occurred, no reversal of the O&M adjustments was made.  As a result, we calculated the difference in the revenue requirement impact of the interconnection approved in the rate case of $97,401 and the actual costs incurred by the utility of $86,398.  The resulting $11,003 was divided by the total revenue requirement from the rate case of $230,802 to produce 4.77 percent.  Therefore, we ordered that the utility refund to customers 4.77 percent of revenues collected between January 1, 2005, and the date rates are changed.

Settlement Offer

On June 1, 2007, the utility filed a timely protest of the Refund Order.  On June 19, 2007, the utility filed its Initial Proposal.  In its Initial Proposal, the utility indicated that the refund amounts were overstated because the wastewater rate base was understated for the test year ending December 31, 2006.  Further, the utility stated that the amounts included as salary expense were in error, and the refund based on a period by period case was also erroneous.

After further discussions with our staff, the utility filed its Revised Proposal on July 20, 2007.  The Revised Proposal addressed only the reduction to salary expense.  The adjustments previously ordered by this Commission and the utility’s Revised Proposal is shown below:

| Period | % Reduction per PAA Order | % Reduction per Settlement |
| --- | --- | --- |
| 11/15/03-8/04/04 | 35.64 | 20.79 |
| 8/05/04-12/31/04 | 8.97 | 1.03 |
| 1/01/05-8/01/07 | 4.77 | 0.00 |

In the SARC Order, we calculated salary expense for the utility’s two employees based on duties and responsibilities and the amount of total work hours related to EPS.  Based on these calculations, Salaries and Wages-Officers was reduced.

The utility states that the salaries expense reported in its Annual Report includes the salary amounts approved in the SARC Order, as well as, the amount of benefits expense and payroll taxes.  As a result, the salary account was overstated, as these expenses should have been included in Employee Pensions and Benefits, and Taxes Other than Income, respectively.  In the Refund Order, our reduction of salary expense had the effect of removing the utility’s total expense for pensions and benefits and taxes other than income, as well as the salary of a new employee.

The utility believes the reductions were excessive since the amount reported as salary expense actually includes an amount of benefit expense previously approved by this Commission in the SARC Order.  Further, the utility indicated that we failed to address the appropriate amount of payroll taxes in our SARC Order.  We reviewed the actual amount of salaries, benefits, and payroll taxes incurred by the utility, as well as the utility’s calculations, and agree with the Revised Proposal.  If our staff had initially been made aware of the utility’s errors in booking the pensions and benefits, and taxes other than income expenses, our staff would not have recommended the adjustment to salaries which were approved in the Refund Order.  As a result of this recalculation, we find it is appropriate to increase the utility’s revenue requirement.

A number of customers have expressed concern over the proposed settlement and do not believe we should reverse our decision or the amount of the refund.  We understand these concerns; however, if the salary adjustments had not been made in the Refund Order, the utility would not have filed its protest.  Additionally, the extra rate case expense that would be incurred if this protest proceeded to hearing could lower or even eliminate the refunds.

Based on the above, we find that the settlement is fair, just, reasonable, and furthers the goal of administrative efficiency.  We therefore approve the attached Revised Proposal as being in the public interest, and order the utility to refund the percentage reductions indicated in the table above.

The refunds shall be made within 90 days of the date this Order issues, and include interest as required by Rule 25-30.360(4), F.A.C.  The utility shall submit the proper refund reports pursuant to Rule 25-30.260(7), F.A.C.  The refund shall be made to customers of record as of the date this Order issues, pursuant to Rule 25-30.360(3), F.A.C.  The utility shall treat any unclaimed refunds as CIAC pursuant to Rule 25-30.360(8), F.A.C.  In no instance shall the maintenance and administrative costs associated with a refund be borne by the customers.  These costs are the responsibility of, and shall be borne by the utility.

Based on the foregoing, it is

ORDERED by the Florida Public Service Commission that the revised settlement proposal filed by Environmental Protection Systems of Pine Island, Inc., is in the public interest and is hereby approved.  The utility shall refund the percentage reductions set forth in the revised settlement proposal.  It is further

ORDERED that the refunds shall be made within 90 days of the date this Order issues, and include interest as required by Rule 25-30.360(4), F.A.C.  The utility shall submit the proper refund reports pursuant to Rule 25-30.260(7), F.A.C.  The refund shall be made to customers of record as of the date this Order issues, pursuant to Rule 25-30.360(3), F.A.C.  The utility shall treat any unclaimed refunds as CIAC pursuant to Rule 25-30.360(8), F.A.C.  In no instance shall the maintenance and administrative costs associated with a refund be borne by the customers.  These costs are the responsibility of, and shall be borne by the utility.  It is further

ORDERED that this docket shall remain open for our staff’s verification that the appropriate refund has been completed.  Once these actions are complete, this docket shall be closed administratively.

By ORDER of the Florida Public Service Commission this  1st day of October, 2007.

|  | ANN COLE Commission Clerk |
| --- | --- |

| By: | /s/ Hong Wang |
| --- | --- |
|  | Hong Wang Office of Commission Clerk |

This is an electronic transmission.  A copy of the original signature is available from the Commission's website, www.floridapsc.com, or by faxing a request to the Office of Commission Clerk at 1-850-413-7118.

( S E A L )

JSB

NOTICE OF FURTHER PROCEEDINGS OR JUDICIAL REVIEW

The Florida Public Service Commission is required by Section 120.569(1), Florida Statutes, to notify parties of any administrative hearing or judicial review of Commission orders that is available under Sections 120.57 or 120.68, Florida Statutes, as well as the procedures and time limits that apply.  This notice should not be construed to mean all requests for an administrative hearing or judicial review will be granted or result in the relief sought.

Any party adversely affected by the Commission's final action in this matter may request: 1) reconsideration of the decision by filing a motion for reconsideration with the Office of Commission Clerk, 2540 Shumard Oak Boulevard, Tallahassee, Florida 32399-0850, within fifteen (15) days of the issuance of this order in the form prescribed by Rule 25-22.060, Florida Administrative Code; or 2) judicial review by the Florida Supreme Court in the case of an electric, gas or telephone utility or the First District Court of Appeal in the case of a water and/or wastewater utility by filing a notice of appeal with the Office of Commission Clerk, and filing a copy of the notice of appeal and the filing fee with the appropriate court.  This filing must be completed within thirty (30) days after the issuance of this order, pursuant to Rule 9.110, Florida Rules of Appellate Procedure.  The notice of appeal must be in the form specified in Rule 9.900(a), Florida Rules of Appellate Procedure.

# Footnotes

Order No. PSC-03-1119-PAA-SU, issued October 7, 2003, in Docket No. 030106-SU, In re:  Application for staff-assisted rate case in Lee County by Environmental Protection Systems of Pine Island, Inc.

Order No. PSC-03-1119A-PAA-SU, issued November 10, 2003, in Docket No. 030106-SU, In re:  Application for staff-assisted rate case in Lee County by Environmental Protection Systems of Pine Island, Inc.