1

         1                             BEFORE THE
                            FLORIDA PUBLIC SERVICE COMMISSION
         2
                                                DOCKET NO. 080009-EI
         3   In the Matter of:

         4   NUCLEAR COST RECOVERY CLAUSE.
             ________________________________/
         5

         6

         7

         8

         9                              VOLUME 1

        10                         Pages 1 through 166

        11

        12   PROCEEDINGS:        HEARING

        13   BEFORE:             CHAIRMAN MATTHEW M. CARTER, II
                                 COMMISSIONER LISA POLAK EDGAR
        14                       COMMISSIONER KATRINA J. McMURRIAN
                                 COMMISSIONER NANCY ARGENZIANO
        15                       COMMISSIONER NATHAN A. SKOP

        16   DATE:               Thursday, September 11, 2008

        17   TIME:               Commenced at 9:36 a.m.

        18   PLACE:              Betty Easley Conference Center
                                 Room 148
        19                       4075 Esplanade Way
                                 Tallahassee, Florida
        20
             REPORTED BY:        LINDA BOLES, RPR, CRR
        21                       JANE FAUROT, RPR
                                 Official FPSC Reporters
        22                       (850) 413-6734/(850)413-6732

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      2

         1   APPEARANCES:

         2             BRYAN S. ANDERSON, ESQUIRE, CARLA PETTUS, ESQUIRE,

         3   and JESSICA CANO, ESQUIRE, 700 Universe Boulevard, Juno Beach,

         4   Florida 33408-0420, appearing on behalf of Florida Power &

         5   Light Company.

         6             DIANNE M. TRIPLETT, ESQUIRE, Carlton Fields, P.A,

         7   Post Office Box 3239, Tampa, Florida 33601-3239, and JOHN T.

         8   BURNETT, ESQUIRE, Progress Energy Service Company, LLC, 299

         9   First Avenue, N PEF-151, St. Petersburg, Florida 33701,

        10   appearing on behalf of Progress Energy Florida, Inc.

        11             MICHAEL B. TWOMEY, ESQUIRE, Post Office Box 5256,

        12   Tallahassee, Florida 32314-5256, appearing on behalf of AARP.

        13             JOHN W. MCWHIRTER, JR., ESQUIRE, Post Office Box

        14   3350, Tampa, Florida 33601-3350, appearing on behalf of Florida

        15   Industrial Power Users Group.

        16        JAMES W. BREW, ESQUIRE, and F. ALVIN TAYLOR, ESQUIRE, c/o

        17   Brickfield, Burchette, Ritts & Stone, P.A., 1025 Thomas

        18   Jefferson Street N.W., Eighth Floor, West Tower, Washington, DC

        19   20007, appearing on behalf of White Springs Agricultural

        20   Chemicals, Inc., d/b/a PCS Phosphate - White Springs.

        21             J. R. KELLY, PUBLIC COUNSEL, JOSEPH A. McGLOTHLIN,

        22   ESQUIRE, and STEPHEN C. BURGESS, ESQUIRE, Office of the Public

        23   Counsel, c/o The Florida Legislature, 111 West Madison Street,

        24   Room 812, Tallahassee, Florida 32399-1499, appearing on behalf

        25   of the Citizens of the State of Florida.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      3

         1   APPEARANCES (Continued):

         2             LISA C. BENNETT, ESQUIRE, and KEINO YOUNG, ESQUIRE,

         3   FPSC General Counsel's Office, 2540 Shumard Oak Boulevard,

         4   Tallahassee, Florida 32399-0850, appearing on behalf of the

         5   Commission Staff.

         6

         7

         8

         9

        10

        11

        12

        13

        14

        15

        16

        17

        18

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      4

         1                              I N D E X

         2                              WITNESSES

         3
             NAME:                                               PAGE NO.
         4

         5   DALE OLIVER

         6        Direct Examination by Ms. Triplett               61
                  Prefiled Direct Testimony (Site Selection)
         7         Inserted                                        63
                  Prefiled Direct Testimony (Actual/Estimated)
         8         Inserted                                        69
                  Prefiled Supplemental Direct Testimony
         9         Inserted                                        78
                  Cross Examination by Mr. McWhirter               96
        10

        11   WILL GARRETT

        12        Prefiled Direct Testimony Inserted              107

        13
             LORI CROSS
        14
                  Direct Examination by Ms. Triplett              121
        15        Prefiled Direct Testimony Inserted              125
                  Cross Examination by Mr. McWhirter              147
        16

        17

        18

        19

        20

        21

        22

        23

        24   CERTIFICATE OF REPORTERS                             166

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      5

         1                                 EXHIBITS

         2   NUMBER:                                          ID.  ADMTD.

         3   1    Comprehensive Exhibit List - Stip 1         60     60

         4   2    Staff Composite Exhibit List - Stip 2       60     60

         5   3    WG-1 (CR3)                                  60

         6   4    WG-2 (CR3)                                  60

         7   5    WG-1 (Levy)                                 60

         8   6    LC-1 (CR3)                                  60

         9   7    LC-3 (CR3)                                  60

        10   8    LC-2 (CR3)                                  60

        11   9    LC-1 (Levy)                                 60

        12   10   LC-2 (Levy)                                 60

        13   11   LC-3 (Levy)                                 60

        14   12   LC-4 (Levy)                                 60

        15   13   LC-5 (Levy)                                 60

        16   14   DLR-1 (CR3)                                 60

        17   15   WRJ-1                                       60

        18   16   JAS-1                                       60

        19   17   JAS-2                                       60

        20   18   JAS-3                                       60

        21   19   VF-1                                        60

        22   20   STH-1                                       60

        23   21   STH-2                                       60

        24   22   SDS-1                                       60

        25   23   SDS-2                                       60



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      6

         1                              EXHIBITS

         2   NUMBER:                                         ID.    ADMTD.

         3   24   SDS-3                                       60

         4   25   SDS-4                                       60

         5   26   JJR-1                                       60

         6   27   JJR-2                                       60

         7   28   WRJ-1                                       60

         8   29   WRJ-2                                       60

         9   30   WRJ-3                                       60

        10   31   WRJ-4                                       60

        11   32   WRJ-5                                       60

        12   33   WRJ-6                                       60

        13   34   WRJ-7                                       60

        14   35   WRJ-8                                       60

        15   36   KLW-1                                       60

        16   37   KLW-2                                       60

        17   38   KLW-3                                       60

        18   39   KLW-4                                       60

        19   40   VF-2                                        60

        20   41   (Confidential) FPL Composite Exhibit        42     60

        21   3-5                                                    120

        22   6-13                                                   164

        23   42   Lori Cross Schedule of All Costs          164     164

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      7

         1                        P R O C E E D I N G S

         2             CHAIRMAN CARTER:  Good morning to one and all.  We'll

         3   call this agenda -- actually call this hearing to order.  But

         4   before we do, just as a, for the sake of honor and tribute to

         5   our friends and neighbors, you know, this is the seventh

         6   anniversary of 9/11, and the Governor has issued a

         7   proclamation, all our flags are at half-mast, as well as asked

         8   for a moment of silence.  And they've done the official one

         9   already this morning, but since we're here and this is the

        10   first meeting for us today, I would ask us if we would just

        11   take a moment of silence in honor of our friends and neighbors.

        12             (Moment of silence observed.)

        13             Thank you.  I think everyone in this room realizes

        14   and recognizes where they were on that fateful day.  And it's

        15   brought out the worst in mankind, but also our response to it

        16   showed that we are better as a, as a nation, we are better

        17   people, and since that day we've come together even better as a

        18   nation.  E pluribus unum, out of many, one.

        19             So, Commissioners, thank you for this opportunity to

        20   honor the tribute of so many of our brave brothers and sisters

        21   who paid the ultimate price for our democracy and those that

        22   are still on the lines, in the front lines now doing that.

        23             So with that, we'll begin our hearing.  I'll call the

        24   hearing to order and ask staff to read the notice.

        25             MS. BENNETT:  Mr. Chairman, Commissioners, pursuant



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      8

         1   to notice duly given, this date, time and place has been

         2   scheduled for the nuclear cost recovery clause proceeding,

         3   Docket Number 080009.

         4             CHAIRMAN CARTER:  Thank you.  Staff, are there any

         5   preliminary matters?

         6             MS. BENNETT:  Yes, Chairman Carter, there are several

         7   preliminary matters.  The first item, and I don't believe I had

         8   mentioned this to you before, but we probably need to take

         9   appearances.

        10             CHAIRMAN CARTER:  You mean people want to appear for

        11   this?  Okay.  Let's just, let's take an appearance, take

        12   appearances for the parties.  You know, I was in the middle of

        13   saying preliminary matters.  I started to stay plenary, you

        14   know, like the beginning session.  So let's take appearances of

        15   the parties.

        16             I think, Mr. Anderson, you're up first.  Good

        17   morning.

        18             MR. ANDERSON:  Good morning, Chairman Carter.  I'd

        19   like to enter the appearances on behalf of Florida -- I'm

        20   sorry.

        21             CHAIRMAN CARTER:  That's okay.  It's that kind of

        22   day.

        23             MR. ANDERSON:  It is.  And I appreciate your

        24   reflection this morning.  I know that's on all our minds.

        25             Enter the appearances of Florida Power & Light



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      9

         1   Company, Bryan Anderson, my colleague Carla Pettus,

         2   P-E-T-T-U-S, Jessica Cano.

         3             MR. BREW:  Good morning, Commissioners.  I am James

         4   Brew with the firm of Brickfield, Burchette, Ritts & Stone for

         5   PCS Phosphate.  And I'd also like to note the appearance of

         6   F. Alvin Taylor.  Thank you.

         7             MR. McWHIRTER:  My name is John McWhirter appearing

         8   on behalf of the Florida Industrial Power Users Group.  My

         9   address and firm is listed in the pleadings.

        10             MR. TWOMEY:  Good morning, Mr. Chairman,

        11   Commissioners.  Mike Twomey on behalf of AARP.

        12             MR. McGLOTHLIN:  Good morning.  My name is Joe

        13   McGlothlin with the Office of Public Counsel.  I'd like to

        14   enter the appearances of J.R. Kelly, Public Counsel, and Steve

        15   Burgess as well.  We represent the citizens of the State of

        16   Florida.

        17             MR. TRIPLETT:  Good morning.  I'm Dianne Triplett

        18   from the Law Firm of Carlton Fields on behalf of Progress

        19   Energy Florida.  And with me also is John Burnett on behalf of

        20   Progress Energy.

        21             MS. BENNETT:  And Lisa Bennett and Keino Young for

        22   the Public Service Commission.

        23             CHAIRMAN CARTER:  Okay.  Did we get all the parties?

        24   Thank you.  Now I suppose we're ready for preliminary matters.

        25             Staff, you're recognized.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     10

         1             MS. BENNETT:  FIPUG has filed a motion to reconsider

         2   the Prehearing Officer's exclusion of FIPUG's Issue 1E from the

         3   Prehearing Order.

         4             Issue, proposed Issue 1E from FIPUG read as follows:

         5   "What is the appropriate procedure to reduce and refund NPCR

         6   charges to retail customers when a utility sells a portion of a

         7   nuclear unit to a municipality or other investor-owned

         8   utility?"  Progress Energy has filed a response to FIPUG's

         9   motion.

        10             Staff would suggest that the parties may want to

        11   address the Commission, and if that is your desire, FIPUG would

        12   be the first to appear and then Progress Energy.

        13             CHAIRMAN CARTER:  Let me do this first.  Who, other

        14   than FIPUG, who's, who's going to be speaking in support of

        15   FIPUG's motion other than FIPUG?  I'm just trying to, so I can

        16   allocate the amount of time we want to -- Mr. Brew, you'll be

        17   speaking?

        18             MR. BREW:  Mr. Chairman, PCS Phosphate supports

        19   FIPUG's motions, but I don't plan on adding anything further to

        20   the argument.

        21             CHAIRMAN CARTER:  Okay.  And I know that Progress

        22   Energy will be opposing the motion.  Who along with Progress

        23   will be opposing the motion?

        24             MR. McGLOTHLIN:  Mr. Chairman, I'm not opposed, but

        25   during the Prehearing Conference OPC supported FIPUG, and I'll



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     11

         1   indicate our support for the inclusion of the issue as well.

         2             MR. TWOMEY:  Mr. Chairman, AARP would do the same.

         3   We don't need to speak to it.

         4             CHAIRMAN CARTER:  Thank you very kindly.

         5             What we'll do, Commissioners, we'll take five minutes

         6   per side.

         7             Mr. McWhirter, you've got five minutes,

         8   Mr. McWhirter.

         9             MR. McWHIRTER:  Okay, Mr. Chairman.  Duly noted.

        10             You'll see the theme of the FIPUG presentation during

        11   these proceedings is the idea of rate shock and the idea of

        12   having current customers pay for capacity that is 57 percent

        13   greater, creates a reserve margin 57 percent greater than their

        14   current demand.  And what I do in my motion is suggest to you

        15   that the Legislature has passed this law that you've got to

        16   follow, and it requires you to put the nuclear plants through

        17   the power plant cost, Nuclear Power Plant Cost Recovery Act.

        18             But I'm suggesting to you that you are, in fact, an

        19   arm of the Legislature, you're a body of the Legislature, and

        20   you're going to interpret this law and you have interpreted it

        21   so far in your rule.  But when the law was passed, when the

        22   rule was passed, nobody had any idea about the magnitude of the

        23   money involved.  In this case, Progress Energy is asking for

        24   $419 million, and when you mark that up for income tax, it's

        25   $470 million.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     12

         1             And so the purpose of my motion is to suggest an

         2   alternative that might provide some relief for consumers.  And

         3   the alternative is that you give a specific directive to

         4   Florida Progress to go out and market this plant.  And I've

         5   attached to my motion two exhibits that I wish you to take

         6   administrative notice of.  The first is it shows that when this

         7   plant comes online in 2017 there will be a reserve margin of

         8   33 percent, which is far in excess of the needs of customers.

         9   And, in fact, as I said a minute ago, for current customers

        10   that are here today it's 57 percent greater than their demand.

        11   So customers are being asked to pay for a plant not only under

        12   the new regimen of paying for it before it becomes in used and

        13   useful service, which has been the criteria for years and

        14   years, but now pay for it before it's built and pay for far

        15   more than you need.

        16             Now I'm addressing something that you addressed in

        17   your need proceedings, and in those need proceedings you

        18   determined that it was appropriate for this plant.  But I would

        19   suggest to you that the need that came up in the need

        20   proceedings, as I recall it, is that the plant would be needed

        21   sometime after 2021 or 2025.  So that's really a load to put on

        22   current customers.  And as a consequence, I suggest that you do

        23   something the Commission did with Tampa Electric Company a

        24   number of years ago, and that is tell them to go out and sell

        25   part of this plant.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     13

         1             My Exhibit 2 is a newspaper article, and it says,

         2   "JEA is negotiating with Georgia Power and it's going to buy

         3   206 megawatts."  If you use the price per megawatt of, of

         4   Progress Energy, it's an average of $6 million a megawatt, and

         5   you multiply that by 206 megawatts, if they would just sell

         6   this plant, a portion of this plant to JEA and instead of

         7   letting JEA go north to Georgia, what we would have is Florida

         8   customers would be getting the benefit of Florida electricity

         9   and the Progress Energy customers would save $1.2 billion.  And

        10   to me that makes a lot of sense as a way to achieve what the

        11   Legislature wanted to in its legislation and what you want to

        12   do in your rule in order to share the cost of nuclear power.

        13   The nuclear power is for the state as a whole, not just for the

        14   customers of Progress Energy.  Many of us won't even be alive

        15   when that happens.  So I suggest to you -- y'all will be alive,

        16   but some of us older ones might not be.

        17             I would suggest to you most respectfully that you at

        18   least consider this issue.  What the Prehearing Conference,

        19   Officer has done is said you can't even talk about it because

        20   I'm taking it out of the issues, policy issues that you can

        21   address, and that to me is a very serious problem.  You ought

        22   to talk about it, you ought to think about it and you ought to

        23   have every opportunity you can to do something for the benefit

        24   of consumers.

        25             Thank you.  I hope that's less than five minutes.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     14

         1             CHAIRMAN CARTER:  Right, right on the money,

         2   Mr. McWhirter.  I'm impressed.  We'll wait until after that.

         3             MR. TRIPLETT:  Thank you, Chairman.

         4             CHAIRMAN CARTER:  Ms. Triplett, you're recognized.

         5             MR. TRIPLETT:  Thank you.  First, we would just point

         6   out that Mr. -- FIPUG's motion fails to meet the strict

         7   standard that this Commission must find is met for considering,

         8   on the motion for reconsideration.  He has pointed to no fact

         9   or, or law that the Prehearing Officer failed to consider

        10   during her ruling on the issue.

        11             But even assuming that you were to find that the

        12   standard was to be met and that the motion was proper, we, we

        13   still feel that the, the motion must fail for several reasons

        14   which we put into our response to the motion, but I'm just

        15   going to touch on a couple of the big ones.

        16             The first thing is that Mr. McWhirter pointed out

        17   that this Commission considered Progress Energy's need for the

        18   Levy Units just last month issuing an order.  And reading from

        19   that order, which is PSC-080518, first, "PEF demonstrated a

        20   reliability need for additional baseload capacity by 2016."  So

        21   his motion is in essence a collateral attack on your prior

        22   order.

        23             It also is a collateral attack on the wisdom of the

        24   Florida Legislature in passing the nuclear cost recovery

        25   statute.  He is asking the, this Commission to step outside the



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     15

         1   bounds of their, of your legislative authority and provide for

         2   cost sharing that's just not found in that, in that statute.

         3             In addition, he cites to the TECO order in which the

         4   Commission basically allowed for TECO's base rates to be

         5   decreased by a particular amount because of sales that TECO had

         6   under a contract to FPL.  That is completely distinguishable

         7   from this proceeding because we don't have a contract.  We

         8   would be completely speculating as to what percentage or what

         9   mechanism would be appropriate to, to basically be reduced for

        10   cost recovery in this proceeding.

        11             In addition, the TECO case, it was clear that TECO

        12   had excess capacity when its generating unit went online.  And

        13   this -- again, we have a need for these units in 2016.  So

        14   there is no precedent for the Commission to do what the motion

        15   asks it to do, so we would ask that the motion be denied.

        16   Thank you.

        17             CHAIRMAN CARTER:  Thank you.

        18             Commissioner Argenziano, you're recognized.

        19             COMMISSIONER ARGENZIANO:  Well, Mr. Chair, it's

        20   interesting because Mr. McWhirter said a couple of things that

        21   I was going to open up with before anybody spoke.  Because I

        22   know you all are getting a lot of, I won't say constituent,

        23   consumer e-mails, phone calls, there's letters in the editor,

        24   to the editor everywhere, and yet we have a need and we know we

        25   have a need for energy in the future.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     16

         1             But what Mr. McWhirter said is, is true, it is a

         2   shock for the consumer.  And I've said it here before, I just

         3   don't know how much more the consumer can take.  That's not the

         4   fault of Progress Energy or anybody else trying to meet the

         5   needs of the state.  But at the same time I guess I want to let

         6   the consumers know who are watching, because Mr. McWhirter did

         7   say it, that we are mandated by the Legislature.  I mean, we

         8   have, we have consumers out there screaming at us saying, "How

         9   dare you allow these costs?"  And I don't think the media has,

        10   has informed the consumers of the state that the Legislature

        11   has decided that that's what we're going to do.  And as

        12   Mr. McWhirter said, we are mandated.

        13             I don't -- and I, and I do have a problem -- I see,

        14   what I see, Mr. McWhirter, is you pointed to what you believe

        15   is precedent, and then Progress Energy just told me that it's

        16   not exactly the same and it may not be precedent because of

        17   certain things that are missing, contracts and so on and so on.

        18             What I'm looking at is what the statute tells me to

        19   do.  I'm trying to figure out how to alleviate that pain, that

        20   shock because I really don't know how people can afford

        21   anything anymore between water and gas and electric and

        22   everything else.  And what I see is that I have to allow these

        23   recoveries that have to -- the only leeway I have is prudency

        24   and making sure that there are prudent expenditures and prudent

        25   costs, and then maybe going into what's preconstruction, what's



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     17

         1   not, things like that, which I'm waiting to hear from OPC and

         2   others their opinions on it.

         3             But I don't know how you feel we have the authority,

         4   given what especially the new legislation says.  And people out

         5   there hear:  You need to talk to your senator and your

         6   representative because they told us this is what we shall do.

         7   Where do you see the leeway for us to tell a company that they

         8   have to market to somebody?  I mean, I'm looking for it.  I

         9   can't find it.

        10             MR. McWHIRTER:  I'm glad you asked that question,

        11   Commissioner.

        12             Before the 1885 Constitution the Legislature granted

        13   divorces and they figured that was a lot to undertake and so

        14   they turned that function over to the courts.  They also

        15   determined that the Railroad Commission, which is your

        16   predecessor, had to deal with complex factual issues that you

        17   couldn't deal with effectively during a legislative session,

        18   during the press of business when you're dealing with policy

        19   matters, so it created this agency.  And you're what -- and

        20   lawyers talk about the homestead exemption as a legal

        21   chameleon.  I think of you as a governmental chameleon.  You're

        22   part legislative, you're part judicial and you're part

        23   administrative.  You make administrative policy, important

        24   policy with respect to the industries that you regulate.  You

        25   adjudicate facts.  And besides that, you help the Legislature



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     18

         1   in developing its policy.

         2             The presentation when this law was passed that was

         3   made to the Legislature by Progress Energy was that there would

         4   be a rate increase in 2012, if I recall, that would be

         5   somewhere around $185 million, and that was right before the

         6   uprate came online.

         7             Well, what happened after that legislation was

         8   passed, the utilities got very excited and they went out and

         9   built more than anybody ever thought about.  And here we are in

        10   2009 and the amount of money being requested is not

        11   $185 million, it's --

        12             COMMISSIONER ARGENZIANO:  I'm not hearing that

        13   leeway.  I think, Mr. Chairman, if I can.

        14             CHAIRMAN CARTER:  Yes.

        15             COMMISSIONER ARGENZIANO:  I think -- I know what

        16   you're trying to tell me, but what I'm trying to find is where

        17   do you see -- because as a past legislator I can tell you that

        18   the Legislature would probably smack us silly if we start

        19   creating policy.

        20             MR. McWHIRTER:  Well, I think the Legislature is

        21   going to be very upset when it finds out the rate impact

        22   they've had on the people.  And I think what they would like

        23   for you to do is to give them a way to do this in a fashion

        24   that protects the utility.  And we want to protect the utility

        25   and also protect the consumers.  And I think they would welcome



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     19

         1   your participation because --

         2             COMMISSIONER ARGENZIANO:  Okay.  I appreciate that.

         3   I disagree.  I served with some of the legislators, and if they

         4   say this is what -- they have to come to understand through

         5   their constituents, I think, that that may not be what their

         6   constituents expected of them and they have to explain that.

         7             What I'm trying to get is I don't see wiggle room.  I

         8   don't see where the statute allows me to look at anything else

         9   other than prudency.  And I guess I'm trying to get that

        10   message out to consumers of the State of Florida that, you

        11   know, we are the Public Service Commission.  With all due

        12   respect, I wish that I could find that wiggle room in what

        13   you're telling me.  I may agree with you 100 percent, I may

        14   not, but I'm looking at it purely statutorily.  "Shall" doesn't

        15   mean I can, I can deviate because it's the right thing or maybe

        16   the thing we need to do.

        17             MR. McWHIRTER:  I think you have the wiggle room in

        18   the fact that you establish administrative policy.  The Tampa

        19   Electric case, there was an existing contract.  Dianne was very

        20   gracious.  She didn't point out the fact that when I said there

        21   was a federal law that compelled municipalities to take

        22   10 percent, she said she couldn't find that federal law I was

        23   talking about.  Well, there isn't a federal law that requires

        24   utilities to sell 10 percent of their nuclear capacity to

        25   municipalities like there is for hydropower.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     20

         1             The federal law, as it came into effect in this

         2   situation, was back in the '70s when the CR3 was first built.

         3   Progress Energy said it was on the verge of bankruptcy if it

         4   didn't get help, and it went out and used that program to sell

         5   part of its plant to municipalities.

         6             When St. Lucie was built in, around 1996, I believe,

         7   what happened was the municipalities sued Florida Power & Light

         8   under the Sherman Antitrust Act and said you're about to

         9   monopolize the wholesale market.  And so the NPR -- the Nuclear

        10   Regulatory Commission required them to sell a percentage of

        11   their plant.

        12             It makes sense to share the capacity.  It would make

        13   sense for you to do it.  You in the past -- look at a mom and

        14   pop water and sewer situation.  You will not allow a water and

        15   sewer company to carry more than 10 percent excess capacity in

        16   its, in its rate base because you say that's unfair to current

        17   customers.

        18             In this case when this plant comes online, not today

        19   but when it comes online, there will be a 33 percent excess

        20   capacity.  I'm not going to go into the details of how we got

        21   to this 20 percent reserve margin business, but there's no

        22   requirement that you enacted that requires a 20 percent reserve

        23   margin.

        24             All you can, you can do within the wiggle room that

        25   the Legislature gives you is apply the criteria that you've



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     21

         1   always applied.  And in the past you didn't, you didn't let

         2   utilities build far more than they needed, and the Legislature,

         3   when it passed the legislation, didn't anticipate that you

         4   would require them to build --

         5             COMMISSIONER ARGENZIANO:  But the difference is,

         6   Mr. McWhirter, is there's new language in the statute from the

         7   past.  The new language says I shall do this.  The only wiggle

         8   room I see, and I read the statutes, that's what I want to hear

         9   from you, in that, in that language that I see in the statutes,

        10   the only thing I really can look at, and I hope that staff or

        11   somebody else can indicate if I am wrong, but it seems to me

        12   the only authority I have, according to the legislators who

        13   told me what I shall do, is look for prudency basically.  That

        14   looks like all I have, I can do.

        15             MR. McWHIRTER:  Well, may I suggest to you that

        16   what's before you now is can you even consider this?

        17             COMMISSIONER ARGENZIANO:  Okay.

        18             MR. McWHIRTER:  And all I'm asking is that you

        19   consider it.  I presume that you're not going to have a bench

        20   vote to approve this $470 million increase today.  You're going

        21   to let us file briefs and give -- and I don't want to take so

        22   much of your time arguing these things.  Give us an opportunity

        23   to file briefs on this subject and see if we can help you with

        24   the wiggle room subject.

        25             CHAIRMAN CARTER:  Commissioner, Commissioner



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     22

         1   Argenziano, you're absolutely correct in your reading of the

         2   statute.  This issue was debated in the Legislature, they took

         3   testimony, they had hearings, both chambers looked it over, the

         4   Governor's Office had input in it, and this is one of the most

         5   widely pieces of, widely supported pieces of legislation that

         6   came down to us for that.  And I don't see anywhere that gives

         7   us the leeway to practice that kind of discretion when the

         8   Legislature said, "You shall."  And I think if they wanted to

         9   give us some discretion, they would have said here's some

        10   discretion that you can exercise in that.

        11             And I think, as you know, the Legislature sets policy

        12   for us.  If we start going askew of their policy, then we run

        13   the risk of being -- first of all, a party can go to court and

        14   say you overstepped your legislative boundaries on that, and

        15   that's not what we should be about.

        16             The other thing is that whereas we recognize that

        17   this is a cost on the consumers, it's something that the

        18   Legislature took into consideration when they passed the law.

        19   And, I mean, we, we, we on this Commission, we said about

        20   several times ago as we talked about food, food is expensive,

        21   gas is expensive, everything is expensive, and in order to do

        22   this the Legislature took those things into consideration.  And

        23   I think that when we start getting creative outside of our

        24   authority we start making trouble for ourselves as well as for

        25   the consumers.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     23

         1             COMMISSIONER ARGENZIANO:  Well, Mr. Chair, to that

         2   point, and I understand that fully and that's the problem I'm

         3   having.  But I want, I want to make sure and I want anybody up

         4   there, whoever it may be, to let me know if they don't -- if

         5   they see a wiggle room that I don't.  And I'm not saying to go

         6   against the company, to go -- to do what I think is the right

         7   thing to do at the end of the day.  I mean, if prudency is

         8   something I can look at -- I can't even look at, you know, some

         9   of the things that the companies don't build, that, you know,

        10   the Legislature says that they are entitled to recover all

        11   those costs even if they don't build.  I may not like that.  If

        12   I was a legislator, I may have not, I may -- I don't know.

        13             But I'm trying to look at where I do have the

        14   responsibility to look at, and that's what I need from

        15   everybody who's going to talk to me today and then I'll take it

        16   there.  I can't go above and beyond what the Legislature is

        17   going to allow me to do.

        18             And I do want the people of the State of Florida to

        19   understand how the PSC works.  The media really doesn't pay

        20   attention to the PSC unless there's some kind of a scandal, and

        21   I'd like them to understand how important this is to the

        22   consumers.

        23             So with that said -- and probably -- well, never

        24   mind.

        25             CHAIRMAN CARTER:  Never mind.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     24

         1             COMMISSIONER ARGENZIANO:  But with that said, I just

         2   want to make sure that staff will chime in any time if you hear

         3   me struggling saying is there something we can look at here or

         4   do there.  Because I have a great concern that, you know, while

         5   we need the energy, our future, we need to be able to flip that

         6   switch.  And I understand the companies, but I also understand

         7   what the Legislature means when it says you are not the

         8   policymakers, and sometimes that's very convenient.  But I also

         9   want to find out every inch of authority we have, and, and I

        10   guess I can't express that any more than that, so.

        11             MR. TWOMEY:  Mr. Chair?

        12             CHAIRMAN CARTER:  Mr. Twomey and then --

        13             MR. TWOMEY:  Very briefly.  I'm not prepared to now,

        14   Commissioner Argenziano, to give you any more specific wiggle

        15   room than Mr. McWhirter attempted to.  But as he noted, he's

        16   not asking and none of us are asking for yourself or the

        17   Commission as a whole to run afoul of the Legislature, of the

        18   statutes today or at any point for that matter.

        19             What Mr. McWhirter suggested and what I would urge

        20   you to consider doing is to, is to leave the issue in, that

        21   doesn't run, that doesn't do a disservice to anybody,

        22   particularly the Legislature, and to allow us through the

        23   briefing process to take a razor-sharp view at this issue and

        24   attempt in writing to give you that wiggle room.  And if you

        25   don't, if at the end of the day if you don't find it's



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     25

         1   persuasive, then you vote against it.

         2             COMMISSIONER ARGENZIANO:  Okay.  But -- Mr. Chairman.

         3             CHAIRMAN CARTER:  You're recognized.

         4             COMMISSIONER ARGENZIANO:  This is my point, this is

         5   what I was trying to find and then put everything, I guess, in

         6   there was do we have authority to tell a company that they,

         7   that they have to do this?

         8             You cited something in the past, Tampa Bay, and

         9   Progress is arguing that that's not the same and I'm hearing

        10   what they're saying and that's what I'm trying to get to.  Do I

        11   have authority to say or to even think that I can tell a

        12   company that you have to market this to somebody else without

        13   having a contract?  I don't know that I have that -- and staff

        14   maybe is the better to answer that.  And I don't, I don't know

        15   that I have the authority.  If I have wiggle room there, then,

        16   you know, perhaps I'll think about that.

        17             CHAIRMAN CARTER:  Let me go to staff, then I'll come

        18   back to Commissioner Skop.

        19             Staff, you're recognized.

        20             MS. BENNETT:  Commissioner Argenziano, I think the

        21   wiggle room that you're looking for is actually provided to you

        22   in a stipulation by the parties to Issue 1D.

        23             1D asks, "Should a utility be required to inform the

        24   Commission of any change in ownership or control of any asset

        25   which was afforded cost recovery under the Nuclear Cost



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     26

         1   Recovery Clause?"  And the position that the parties all agreed

         2   to was, "Yes, timely notification to the Commission and parties

         3   to the NCRC docket at the time of filing the notice will allow

         4   the Commission to make any required adjustments within or

         5   outside of the Nuclear Cost Recovery Clause.  Staff will

         6   conduct workshops on the administrative procedures to be used

         7   by the Commission to make such adjustments."  And so it will

         8   give you an opportunity when that instance happens to look at

         9   it.

        10             COMMISSIONER ARGENZIANO:  Thank you.

        11             CHAIRMAN CARTER:  Commissioner Skop.

        12             COMMISSIONER SKOP:  Thank you, Mr. Chairman.

        13             And I guess it seems that the, the issue as it was

        14   pled dealt with Issue 1E and dealt with how would the cost and

        15   procedure to refund NPCR charges to customers when a utility

        16   sells a portion.  And it appears that that central issue as it

        17   was pled seems to be kind of stretched into having the

        18   Commission give mandates that the company should go do this or

        19   should go do that.  And I fully agree with my colleague

        20   Commissioner Argenziano as well as Chairman Carter that I don't

        21   think that we have the discretion to tell, the statutory

        22   discretion to go mandate, you know, specifically to go do X, Y

        23   or Z to some degree.

        24             But with respect to Issue 1E, I think that our order

        25   on the need determination, I know in at least my concurring



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     27

         1   opinion we touched upon that and provided some initial

         2   guidance.  So I would tend to support the, the Prehearing

         3   Officer's discretion on, on making that ruling to the extent

         4   that Ms. Triplett and Mr. Burnett have raised that issue in

         5   their, in their response to the motion.  Thank you.

         6             CHAIRMAN CARTER:  Thank you, Commissioner.

         7             I think that it's always good to get back to

         8   procedural matters, and procedurally is that based upon the

         9   review, the legal standard for a motion for consideration has

        10   not been met in this case.  And as such, Commissioners, at the

        11   appropriate time after we finish our discussion I'll be seeking

        12   a motion to that effect.  Because I do not think, based upon

        13   what's been presented to us, that the legal standard for a

        14   motion for consideration has been met in this case, in this

        15   Issue 1E.

        16             Commissioners, anything further?

        17             COMMISSIONER ARGENZIANO:  Mr. Chair, I'm having some,

        18   I'm having some confusion because I think what I was just told

        19   by staff -- you understood the question I asked; right?

        20             MS. BENNETT:  I think you were asking was there

        21   statutory authority to --

        22             COMMISSIONER ARGENZIANO:  For me to even consider the

        23   request.

        24             MS. BENNETT:  So I probably didn't give you as good

        25   an answer as you were looking for.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     28

         1             CHAIRMAN CARTER:  I would have said that differently,

         2   but --

         3             MS. BENNETT:  Honesty is one of my better qualities.

         4             I don't believe that the Commission should be, has

         5   the authority to direct management decisions.  I think your

         6   authority in the Nuclear Cost Recovery Clause is when you

         7   review them for prudence, which is exactly what you said.  So

         8   --

         9             COMMISSIONER ARGENZIANO:  Okay.  Thank you.

        10             CHAIRMAN CARTER:  Commissioner Edgar, you're

        11   recognized.

        12             COMMISSIONER EDGAR:  Mr. Chairman, is this the

        13   appropriate time for a motion?

        14             CHAIRMAN CARTER:  This is the appropriate time for a

        15   motion.

        16             COMMISSIONER EDGAR:  Okay.  Then I would make the

        17   motion to deny the request for reconsideration.

        18             COMMISSIONER SKOP:  Second.

        19             CHAIRMAN CARTER:  It's been moved and properly

        20   seconded.  Commissioners, anything further?  Hearing none, all

        21   those in favor, let it be known by the sign of aye.

        22             (Unanimous affirmative vote.)

        23             All those opposed, like sign.  Show it done.

        24             Staff, as we move forward with our preliminary

        25   matters.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     29

         1             MS. BENNETT:  The next set of items are -- there are

         2   several stipulations, we talked about one of them, that should

         3   be taken up by the Commission prior to the hearing.

         4             CHAIRMAN CARTER:  Okay.  Let's take them in order

         5   then and just kind of walk us through those.

         6             MS. BENNETT:  All right.  We'll start with the full

         7   stipulations, and I believe you will find them beginning on

         8   Page 55 of the Prehearing Order.  And I had read into the

         9   record Issue 1D, which deals with what should happen if an

        10   asset that is recovered through the Nuclear Cost Recovery

        11   Clause, all or a portion of it is sold.  And the parties have

        12   stipulated fully that, yes, that notification should be given

        13   to the Commission and that the parties would file notice in the

        14   NCRC and then the Commission can make any required adjustments

        15   either through the NCRC or through other proceedings.  And

        16   staff would note that we are intending to conduct workshops

        17   beginning next year on the administrative procedure following,

        18   to follow.

        19             CHAIRMAN CARTER:  Okay.  Next issue.

        20             MS. BENNETT:  Issue 4A is, "Should the Commission

        21   grant FPL's request to include the review and approval for

        22   recovery through the Nuclear Cost Recovery Clause of prudently

        23   incurred site selection costs for the Turkey Point Unit 6 and

        24   7?"  And the answer is yes.  There's a proviso that the parties

        25   have provided which we'll go into more detail in the partial



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     30

         1   stipulations, but in essence for the Turkey Point 6 and 7, the

         2   new nuclear plant, the parties have agreed that they would like

         3   you to do a reasonableness review this year on the actual cost,

         4   not a prudence review.

         5             CHAIRMAN CARTER:  Okay.  Next issue.

         6             MS. BENNETT:  Issue 5A is the same for Progress

         7   Energy, it's whether the site selection costs for Levy Units

         8   1 and 2 should be recovered through the Nuclear Cost Recovery

         9   Clause.  And again the answer is yes, and the parties have

        10   agreed that they're going to ask you for a reasonableness

        11   review this year of those site selection costs and a prudence

        12   review next year.

        13             CHAIRMAN CARTER:  Okay.  Next issue.

        14             MS. BENNETT:  And the next issue is what total amount

        15   should the Commission approve as final, as FPL's final 2007

        16   true-up to be recovered for the EPU project.  And that --

        17             CHAIRMAN CARTER:  That was, Commissioners, 6E.

        18             MS. BENNETT:  6E.  And the dollar amount is zero, and

        19   everybody agreed to that.

        20             CHAIRMAN CARTER:  Okay.

        21             MS. BENNETT:  7A is "What amount should the

        22   Commission approve as PEF's final 2007 true-up of prudently

        23   incurred preconstruction costs for the Levy Units 1 and

        24   2 project?"  And again the answer was zero and everybody

        25   agreed.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     31

         1             CHAIRMAN CARTER:  Okay.  Next issue.

         2             MS. BENNETT:  7H is "Has PEF demonstrated that the

         3   uprate costs it seeks to recover in this docket are separate

         4   and apart from those it would incur in conjunction with

         5   providing safe and reliable service, had there been no uprate

         6   project?"  And the parties have agreed that for the costs that

         7   went through for the nuclear uprate for CR3 for 2006 and 2007,

         8   that those costs can be considered by the Commission for

         9   prudence review, and that the -- and I'm paraphrasing this, so

        10   if I misstated the party's position, they should let me know --

        11   but for 2008 and forward they will work with staff and with

        12   each other to improve the NFRs so that when the filings are

        13   made it's a little clearer and more transparent.

        14             I need to go back to -- I'm sorry.  Are there any

        15   questions on that one?

        16             CHAIRMAN CARTER:  No.

        17             MS. BENNETT:  I need to go back.  There is a handout.

        18             CHAIRMAN CARTER:  Here's what I'm going to do is,

        19   Commissioners, just to give you the lay of the landscape, I

        20   wanted her to go through and do a summary of each one of the

        21   issues.  Then I'm going to go to the parties and make sure that

        22   they're onboard, and then we'll have a discussion before we

        23   accept or reject the stipulations.

        24             You may proceed.

        25             MS. BENNETT:  There is a handout.  After the



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     32

         1   Prehearing Order was entered into the parties reached another

         2   stipulation.  And this is Issue 6F, it's the same that you just

         3   heard for Progress only it's for FPL, and "Has FPL demonstrated

         4   that the uprate costs it seeks to recover in this docket are

         5   separate and apart from those it would incur in conjunction

         6   with providing safe and reliable service, had there been no

         7   uprate project?"  And, again, the parties agreed that for the

         8   prior year's cost, 2006 and 2007, for the uprates the cost

         9   would be considered for prudence this year, and that OPC, FPL

        10   and staff would work on the NFRs for 2008 forward to make sure

        11   that there is transparency in the filings.

        12             And then the last issue that's fully stipulated is

        13   Issue 14, "Should Docket Number 080149-EI be closed?"

        14   080149-EI was a discovery docket that was opened by Progress

        15   when the Levy Unit 1 and 2 was being considered by you all for

        16   the need determination so that we could commence discovery.

        17   Once the need determination was filed, all of those docket

        18   information documents that were in that docket were moved to

        19   this one.  And so we just need a Commission approval to close

        20   the discovery docket.

        21             CHAIRMAN CARTER:  Okay.  One second, please.  You're

        22   adding 6F to the stipulation.

        23             Let me first go to the parties.  Mr. Anderson, you've

        24   heard the overview of those issues that were stipulated to.

        25   Are there any questions or concerns or are you in agreement



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     33

         1   with those?

         2             MR. ANDERSON:  FPL agrees that staff has accurately

         3   stated them.  We agree with them.

         4             CHAIRMAN CARTER:  Okay.  Mr. Brew.  Mr. Brew.

         5             MR. BREW:  Yes, Mr. Chairman.  PSC Phosphate doesn't

         6   have any problems with the stipulations as described.

         7             CHAIRMAN CARTER:  Mr. McWhirter.

         8             MR. McWHIRTER:  Ditto FIPUG.

         9             CHAIRMAN CARTER:  Mr. Twomey.

        10             MR. TWOMEY:  Same, sir.  Agreement.

        11             CHAIRMAN CARTER:  Mr. McGlothlin.

        12             MR. McGLOTHLIN:  Yes.  Within our office we have a

        13   division of labor.  I've been handling the FPL portion,

        14   Mr. Burgess, PEF's.  But with respect to FPL they are accurate.

        15             CHAIRMAN CARTER:  Mr. Burgess.

        16             MR. BURGESS:  The statements are accurate.  There is

        17   a bit more I would like to add with regard to the uprate

        18   projects.  It's a little bit more explicit in the agreement --

        19             CHAIRMAN CARTER:  Okay.

        20             MR. BURGESS:  -- as to what we intend to do with

        21   regard to the filing, that Progress Energy has agreed or is of

        22   the same belief that only costs that are separate and apart

        23   from those costs that would have been incurred to provide

        24   service should be passed through the Nuclear Cost Recovery

        25   Clause.  And to that end they have agreed to work with our



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     34

         1   office, with other parties and with the staff to come up with

         2   a, with a new filing requirement that captures the information

         3   necessary for parties to have a beginning point at which to

         4   examine that issue at the outset of each cycle.

         5             CHAIRMAN CARTER:  Okay.  Thank you for that

         6   explanation.

         7             Mr. Burnett.  Ms. Triplett.

         8             MR. TRIPLETT:  Thank you, sir.

         9             Yes.  With that clarification of Mr. Burgess,

        10   Progress Energy is in agreement.  We will work with the parties

        11   to develop an appropriate NFR schedule or filing of some sort

        12   for next year's proceeding.  And Ms. Bennett also accurately

        13   described the remaining stipulations as they apply to Progress.

        14             CHAIRMAN CARTER:  Thank you.

        15             Are there any, anything further before we come to the

        16   bench about any of these, any of these stipulations that you

        17   guys wanted to further clarify or anything like that?  Because

        18   I asked Ms. Bennett just to do a summary.  Anything further?

        19             Hearing none, Commissioners, we have before us a

        20   request for a stipulation from the parties, and those areas for

        21   the record would be Issue 1D, 4A, 5A, 6E, 6F, 7A, 7H and 14.

        22   Does that correctly reflect the agreement by the parties?

        23             Commissioners, any questions or concerns on that, any

        24   comments?  Hearing none, we're open for a motion.

        25             Commissioner Edgar, you're recognized.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     35

         1             COMMISSIONER EDGAR:  Thank you, Mr. Chairman.

         2             I would make a motion that we approve the proposed

         3   full stipulations as described by our staff.

         4             COMMISSIONER ARGENZIANO:  Second.

         5             CHAIRMAN CARTER:  It's been moved and properly

         6   seconded to approve the stipulations.  Any further discussion?

         7   Hearing none, all those in favor, let it be known by the sign

         8   of aye.

         9             (Unanimous affirmative vote.)

        10             All those opposed, like sign.  Show it done.

        11             Any further preliminary matters from staff?

        12             MS. BENNETT:  Chairman Carter, there are some

        13   additional partial stipulations that the Commission would

        14   probably want to consider at this time.  Would you like me to

        15   go through those?

        16             CHAIRMAN CARTER:  You're recognized.

        17             MS. BENNETT:  On Page 56 of the Prehearing Order in B

        18   we begin with Issue 2A.  And Issue 2A is "Should the Commission

        19   find that for the year 2007, FPL's project management,

        20   contracting, and oversight controls were reasonable and prudent

        21   for the Turkey Point 6 and 7 project and for the Extended Power

        22   Uprate project?"

        23             Partial stipulations in this Prehearing Order are a

        24   little bit different than what you've seen in the past.  For

        25   these orders partial stipulation means that a part of the issue



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     36

         1   itself was resolved by the parties, not the full.

         2             So for Issue 2A the parties have agreed that for the

         3   new nuclear power plant only they're asking you to make a

         4   reasonableness review this year and a prudence review of those

         5   same costs next year.  So what that means is for the costs that

         6   were incurred in prior years you can approve the recovery

         7   amount this year, but it's subject to refund.  So that would be

         8   Issue 2A for FPL's Turkey Point 6 and 7.

         9             Issue 2B is similar.  It is whether the accounting

        10   and costs oversight controls were reasonable and prudent for

        11   Turkey Point 6 and 7 and for the EPU project.  And, again, the

        12   parties have agreed that they would ask that you look, for the

        13   Turkey Point 6 and 7, the new nuclear, at reasonableness this

        14   year for the prior year costs.  And next year you would do a

        15   prudence review, so the costs would be subject to refund this

        16   year.  And, again, I'm paraphrasing this, so the parties may

        17   want to address that more succinctly.

        18             Issue 3B is Progress Energy Florida and it's a little

        19   bit different stipulation.  All of the parties only agree that

        20   for the testimony of staff's witness on the financial audit,

        21   Jeff Small, that if the Commission were to make a decision on

        22   considering prudence next year for the Levy Unit 1 and 2, that

        23   Jeff Small's testimony will apply for prudence review next

        24   year.  And so the costs that you would recover this year would

        25   be subject to a prudence review and refund were you to agree



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     37

         1   that the issue that Mr. Small testifies to is imprudent.  I'm

         2   sorry.  That Progress was imprudent, not Jeff Small's

         3   testimony.

         4             MR. McWHIRTER:  Freudian slip.

         5             MS. BENNETT:  Issue 6A is, "What amount should the

         6   Commission approve as FPL's final 2007 true-up of prudently

         7   incurred preconstruction costs for the Turkey Point Unit

         8   6 and 7?"  The parties have agreed again for the reasonableness

         9   review this year, prudence review next year, but they're not

        10   agreeing to the amount.  That's still subject to your vote.

        11             6B is "What total amount should the Commission

        12   approve as FPL's final 2007 true-up to be recovered for the

        13   Turkey Point Unit 6 and 7?"  And, again, their agreement goes

        14   to the reasonableness review this year, prudence review next

        15   year, no agreement on the amount.  You would still be voting on

        16   the amount.  And that is the conclusion of the partial

        17   stipulations.

        18             CHAIRMAN CARTER:  Thank you.

        19             And to the parties, we've just heard Ms. Bennett's

        20   general summation of the partial stipulations regarding Issue,

        21   Issues 2A, 2B, 3B, 6A and 6B.  And as I did before,

        22   Commissioners, I'll go with the parties and then I'll come back

        23   to the bench.

        24             Mr. Anderson, you're recognized, sir.

        25             MR. ANDERSON:  FPL agrees with the characterizations



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     38

         1   of staff and the language stated in the order.

         2             CHAIRMAN CARTER:  Mr. Brew.

         3             MR. BREW:  We're fine with that.

         4             CHAIRMAN CARTER:  Mr. McWhirter.

         5             MR. McWHIRTER:  Ditto FIPUG.

         6             MR. TWOMEY:  Yes, sir.

         7             CHAIRMAN CARTER:  Mr. Twomey.  Mr. McGlothlin, the

         8   division of, the division of work, so I'll go with both you and

         9   Mr. Burgess.  You're recognized.

        10             MR. McGLOTHLIN:  Joe McGlothlin.  The language is

        11   accurate, they're -- I think a bit of clarification is called

        12   for with respect to the FPL.

        13             CHAIRMAN CARTER:  You're recognized, sir.  Please do

        14   so.

        15             MR. McGLOTHLIN:  One reason why it is properly

        16   characterized as a partial stipulation as it relates to FPL is

        17   that with respect to FPL's contracting procedures and the

        18   implementation of those procedures our witnesses raise an issue

        19   to which FPL has responded with rebuttal.  Those -- that issue

        20   relative to the contracting procedures relates to both uprate

        21   and new units and also relates to over several time frames.

        22   And so to that extent we have pulled out that subject matter

        23   from what would otherwise be a more complete stipulation and

        24   that will be presented to you by evidence today.

        25             CHAIRMAN CARTER:  Okay.  And, Mr. Anderson, does that



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     39

         1   correctly reflect the agreement between you and the parties on

         2   that?

         3             MR. ANDERSON:  Yes, it does.

         4             CHAIRMAN CARTER:  Okay.  Mr. Burgess.

         5             MR. BURGESS:  We agree with Ms. Bennett's description

         6   of the agreements with Progress Energy as we understand them.

         7             CHAIRMAN CARTER:  Ms. Triplett.

         8             MR. TRIPLETT:  Progress Energy agrees.

         9             CHAIRMAN CARTER:  Okay.  Commissioners, we have

        10   before us partial stipulations with the clarifications given by

        11   the parties of Issues 2A, 2B, 3B, 6A and 6B.  And, again,

        12   they're just pulling out portions of these issues and the

        13   issues will remain within the confines of the, of the docket.

        14             Are there any questions as presented?  Hearing none,

        15   we're now open for a motion on the disposition of the

        16   stipulation, partial stipulations.

        17             COMMISSIONER ARGENZIANO:  I'd move the motion for the

        18   partial stipulation as clarified before us.

        19             CHAIRMAN CARTER:  Thank you.

        20             COMMISSIONER SKOP:  Second.

        21             CHAIRMAN CARTER:  It's been moved and properly

        22   seconded that we accept the partial stipulations with the

        23   clarifications given by the parties.  Any further discussion?

        24   Hearing none, all those in favor, let it be known by the sign

        25   of aye.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     40

         1             (Unanimous affirmative vote.)

         2             All those opposed, like sign.  Show it done.

         3             Ms. Bennett, you're recognized.

         4             MS. BENNETT:  We'd note that some of the witnesses

         5   have been excused from the proceeding.  As we get to the

         6   witnesses, staff will ask that the witnesses' testimony and

         7   exhibits be admitted into the record as though read, and

         8   cross-examination has been waived for those witnesses excused.

         9             If you're ready, I could also talk about the

        10   Comprehensive Exhibit List.

        11             MR. TRIPLETT:  Mr. Chairman?

        12             CHAIRMAN CARTER:  Where, where is that voice coming

        13   from?

        14             MR. TRIPLETT:  Ms. Triplett over here.

        15             CHAIRMAN CARTER:  Oh, Ms. Triplett.  Sorry.  I'm so

        16   used to you guys being on this side.  You're recognized.

        17             MR. TRIPLETT:  Thank you.  Just because Ms. Bennett

        18   was mentioning witness order, I thought -- is it appropriate at

        19   this time for me to ask to take a witness out of order or do

        20   you want to wait?

        21             CHAIRMAN CARTER:  Yeah.  Let's wait for that.  Let's

        22   wait for that.  Okay.  I'll come back to you though.

        23             MR. TRIPLETT:  Thank you.

        24             CHAIRMAN CARTER:  Ms. Bennett, on the Comprehensive

        25   Exhibit List you're recognized.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     41

         1             MS. BENNETT:  It is staff's understanding that there

         2   are no objections to the Comprehensive Exhibit List, which also

         3   includes Staff's Composite Exhibit.

         4             Staff will also note that FPL has requested that an

         5   additional exhibit be included in the Comprehensive Exhibit

         6   List.  FPL would like to include in the record the remaining

         7   sole source memorandum produced in response to OPC, OPC's third

         8   set of interrogatories Number 47 and as late-filed exhibits to

         9   the depositions of FPL's witnesses Mr. Scroggs and Messrs. Hale

        10   and Labbe, Labbe.

        11             CHAIRMAN CARTER:  Hang on a second.  I think,

        12   Mr. McGlothlin, you're okay with that, aren't you?

        13             MR. McGLOTHLIN:  Yes.

        14             MR. ANDERSON:  Actually we narrowed that a bit too,

        15   as we talked about this morning.

        16             MS. BENNETT:  Okay.  So I won't go into the

        17   identification numbers because as I understand they've, they've

        18   eliminated several of the exhibits.

        19             It is staff's understanding that no other party has

        20   an objection.

        21             CHAIRMAN CARTER:  Okay.

        22             MS. BENNETT:  So it would be included if the

        23   Commission agrees the exhibits would be included in the record.

        24             CHAIRMAN CARTER:  Show it done.

        25             MS. BENNETT:  And they will be identified as



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     42

         1   Composite Exhibit 41.

         2             CHAIRMAN CARTER:  41.  Thank you.

         3             MS. BENNETT:  And for a little bit further

         4   clarification, Exhibit 41 should be FPL's composite exhibit.

         5             (Exhibit 41 marked for identification.)

         6             CHAIRMAN CARTER:  Okay.  Any, any further exhibits

         7   that need to, at this point in time that we need to put in on

         8   this?

         9             MS. BENNETT:  Staff is not aware of any further

        10   exhibits.

        11             CHAIRMAN CARTER:  Let me ask the parties, do you have

        12   any that didn't get in in time that you wanted to have part of

        13   the, at least to be listed in the comprehensive -- we're not

        14   admitting them into evidence, we're just putting them on the

        15   list.  Okay.  Hearing none, Ms. Bennett, you may proceed.

        16             MS. BENNETT:  And the Comprehensive Exhibit List will

        17   be moved into the record when we open the record.

        18             There are several corrections to be, to be made to

        19   the positions in the Prehearing Order.  First off, staff has

        20   been made aware by Progress that there are some scrivener's

        21   errors in Progress's position to 11C and 11D.  The fire alarm

        22   got me on Friday afternoon.  So 11C's actual dollar amount is

        23   $30,217,903, that's 11C.  And that was a scrivener's error on

        24   the Prehearing Order.  11D should be $147,907,456, that's 11D.

        25   And Progress has also requested to address a correction it



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     43

         1   wishes to make to Issue 7E.

         2             COMMISSIONER EDGAR:  Mr. Chairman, could I ask

         3   Ms. Bennett to repeat the number on 11C one more time?

         4             MS. BENNETT:  11C --

         5             CHAIRMAN CARTER:  Why don't we do this, by the way,

         6   as we proceed further, get us a little sheet with all of that

         7   on there so we'll have it within all of these dockets,

         8   documents.  That will be nice and handy for us to kind of keep

         9   everything together.  I mean, not that we don't have a mountain

        10   of paper already, but at least we can keep it in order.  So

        11   let's just do that on that, as well as that will give us an

        12   opportunity to proceed further, as well as have the information

        13   at the appropriate time as we deal with the respective issues.

        14   So, staff, if you can make that as we -- I'm sure that when

        15   we -- and we're fortunate today, we've got two court reporters,

        16   so we can rock and roll as we proceed further.  So,

        17   Ms. Bennett, would you at the appropriate time get that

        18   together and get it to us --

        19             MS. BENNETT:  Yes.

        20             CHAIRMAN CARTER:  -- in writing, please.  Thank you.

        21             You may proceed.

        22             MS. BENNETT:  And Progress has indicated that on

        23   Issue 7E they have a correction to their position in the

        24   prehearing statement.

        25             CHAIRMAN CARTER:  Do you have it in writing?



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     44

         1             MR. TRIPLETT:  I, I can get it to you in writing.

         2             CHAIRMAN CARTER:  That would be great.  Get it to us

         3   in writing.  We'll take it.

         4             MR. TRIPLETT:  Would you like me to state it on the

         5   record or do you just want it -- okay.

         6             For 7E the dollar figure is correct, but it is

         7   actually, that figure is gross of joint owner billing.  So

         8   that's the change right now.  It indicates that it's net, but

         9   it's gross.

        10             CHAIRMAN CARTER:  Bring your gross figures to us in

        11   writing.  We'd like to see those.

        12             MR. TRIPLETT:  Yes, sir.

        13             CHAIRMAN CARTER:  All right.  Ms. Bennett.

        14             MS. BENNETT:  Staff has also been informed that FPL

        15   has a reduction in the amount they are seeking for recovery and

        16   they would like to tell you about it.

        17             CHAIRMAN CARTER:  Mr. Anderson.

        18             MR. ANDERSON:  Thank you, Chairman Carter.

        19             FPL would wish to reflect a reduction in the amount

        20   it is requesting in connection with this proceeding.  Two of

        21   our witnesses will be prepared to brief you on this in detail

        22   and have a good clear handout.

        23             But the long and short of it is there's about a 14

        24   percent reduction in that which we are seeking in this

        25   proceeding.  The reduction totals about $35 million and reduces



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     45

         1   the requested amount in this proceeding to $221 million.

         2             Long -- and the, just to preview, we've talked to the

         3   parties about this, is as we go through these projects, you

         4   know, on a very step-by-step, careful basis the company very

         5   recently determined that we do not need to spend money at the

         6   end of this year for some certain long-lead procurement items

         7   that would have been very expensive because we determined the

         8   better decision is not to make that expenditure now.  There's

         9   no reason to collect that, that money now.  We wanted to

        10   reflect that in as close to realtime as we could.  That's what

        11   we're doing.

        12             CHAIRMAN CARTER:  Commissioner Argenziano.

        13             COMMISSIONER ARGENZIANO:  Anybody else for a

        14   reduction?

        15             CHAIRMAN CARTER:  Yeah.  Any time you can save a

        16   couple of million dollars, we sincerely appreciate that.

        17   That's always in order.

        18             Ms. Bennett.

        19             MS. BENNETT:  One final correction on the Prehearing

        20   Order.  Issue 1B, staff's position, we referred to the statute

        21   but we didn't refer to Rule 25-6.0423(7).  We'd like to make

        22   sure that that's, you know that that rule is important to us,

        23   too.

        24             CHAIRMAN CARTER:  Okay.  Again in writing.

        25             MR. ANDERSON:  Commissioner Carter.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     46

         1             CHAIRMAN CARTER:  Keep everything in its proper

         2   perspective.

         3             Mr. Anderson.

         4             MR. ANDERSON:  I gave the short colloquial version,

         5   but may we submit in writing the exact dollar --

         6             CHAIRMAN CARTER:  Absolutely.  I would appreciate

         7   that, Mr. Anderson.

         8             Commissioner Edgar.

         9             COMMISSIONER EDGAR:  Thank you.  And I look forward

        10   to having that in writing.  But if I could ask Ms. Bennett,

        11   just because I didn't get it all, to repeat the number, thank

        12   you, on 11C.

        13             CHAIRMAN CARTER:  You're recognized.

        14             COMMISSIONER EDGAR:  Thank you.

        15             MS. BENNETT:  11C is $30,217,903.

        16             COMMISSIONER EDGAR:  Thank you.

        17             CHAIRMAN CARTER:  Thank you.  Any further,

        18   Commissioners, any --

        19             COMMISSIONER SKOP:  Could she repeat that?

        20             CHAIRMAN CARTER:  Commissioner Skop.

        21             COMMISSIONER SKOP:  Thank you, Mr. Chair.

        22             Can you please repeat that?  I'm sorry.

        23             MS. BENNETT:  Sure.

        24             COMMISSIONER ARGENZIANO:  I think I can now.

        25             MS. BENNETT:  It is $30,217,903.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     47

         1             MR. McWHIRTER:  Can you repeat 11D?

         2             MS. BENNETT:  Yes.  $147,907,456.

         3             CHAIRMAN CARTER:  Now you see why you have to have it

         4   written down?  Thank you.  Ms. Bennett.

         5             MS. BENNETT:  There are several outstanding motions

         6   regarding confidentiality that will be taken care of by a

         7   separate order by the Prehearing Officer.

         8             CHAIRMAN CARTER:  Okay.  By the Prehearing Officer or

         9   whoever will want to give the greatest amount of savings.  No.

        10   Just kidding.

        11             MS. BENNETT:  And I would like to mention that there

        12   are lots of confidentiality orders because there is quite a bit

        13   of information that you have which is in the testimony and in

        14   the exhibits that are redacted.  When we discuss, and this is

        15   for the parties as well as the Commission, when we discuss the

        16   confidential information, we need to make certain not to reveal

        17   the portions that are redacted as we get into the testimony in

        18   the record.

        19             CHAIRMAN CARTER:  Okay.  As we say in the country,

        20   what else you got?

        21             MS. BENNETT:  I think that's all.

        22             CHAIRMAN CARTER:  You think that's all?

        23             So then let me ask the parties, are there any

        24   preliminary matters that we omitted for any of the parties?

        25             Ms. Triplett.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     48

         1             MR. TRIPLETT:  Are you coming back to me now for

         2   mine?

         3             CHAIRMAN CARTER:  I'm starting with you this time.

         4             MR. TRIPLETT:  Thank you.  We understand that none of

         5   the parties and staff have questions for Mr. Dale Oliver and we

         6   understand that there may be some Commissioner questions for

         7   him, and we would request that he be taken out of order to go

         8   first and maybe we can get him back to St. Pete more quickly,

         9   if that's the Commission's pleasure.

        10             CHAIRMAN CARTER:  Commissioners, I don't, I don't see

        11   a problem with that.  What do you guys -- sounds good.  You

        12   know, I mean during this time of preparedness we want people to

        13   be as close to family as possible.  So that will be fine.

        14             MR. TRIPLETT:  Thank you.

        15             CHAIRMAN CARTER:  Okay.  Anything further,

        16   Ms. Triplett?

        17             MR. TRIPLETT:  Not for Progress.

        18             CHAIRMAN CARTER:  Okay.  Mr. Burgess.

        19             MR. BURGESS:  No, sir.

        20             CHAIRMAN CARTER:  Mr. McGlothlin.

        21             MR. McGLOTHLIN:  No, sir.

        22             CHAIRMAN CARTER:  Mr. Twomey.

        23             MR. TWOMEY:  No, sir.

        24             CHAIRMAN CARTER:  Mr. McWhirter.

        25             MR. McWHIRTER:  You mean opening statements?



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     49

         1             CHAIRMAN CARTER:  No.  No.  Preliminary matters.

         2             MR. McWHIRTER:  I'll go back to sleep then.

         3             CHAIRMAN CARTER:  Okay.  We appreciate that.

         4             Mr. Brew.

         5             MR. BREW:  No, sir.

         6             CHAIRMAN CARTER:  Okay.  Mr. Anderson.

         7             MR. ANDERSON:  No, sir.

         8             CHAIRMAN CARTER:  You knew it was coming; right?

         9             MR. ANDERSON:  I did.

        10             CHAIRMAN CARTER:  Let's do this, Commissioners, so we

        11   can get all this paper together before we start, and also we've

        12   been going at it for an hour for our court reporter.  Let's do

        13   this, let's give staff an opportunity to get all of these

        14   little papers together.  And also the parties, if you can kind

        15   of go ahead on and get those together before we start so that

        16   when we start we can really start.

        17             I'm looking at the clock.  I shouldn't -- it's always

        18   dangerous when I look at the ones on the wall because they

        19   rarely agree, but we'll come back at a quarter of.  We're on

        20   recess.

        21             (Recess taken.)

        22             We are back on the record.  And the last time we were

        23   here we had completed our preliminary matters, and as the

        24   parties reconvene themselves we'll get ready for our opening

        25   statements.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     50

         1             Just as a -- we've got two companies here, and I

         2   think, Ms. Bennett, we said we'd do the -- I'm having, I'm

         3   having one of my senior moments here.

         4             MS. BENNETT:  The -- I think I might be with you.

         5             Progress Energy will be presenting their entire

         6   petition first, so you will be hearing direct from Progress

         7   Energy.  Then you will be hearing from the Intervenor and

         8   staff, and then you will hear on Progress Energy only, and then

         9   you will hear from the rebuttal witnesses for Progress.  So

        10   you'll want to do the opening statements for Progress only, and

        11   then once that case is finished, then we'll move into Florida

        12   Power & Light.

        13             CHAIRMAN CARTER:  Yeah.  What I said.  That's right.

        14             Okay.  And, again, to the parties, ten minutes each.

        15   I think that's what the Prehearing Order said about opening

        16   statements; is that correct?

        17             COMMISSIONER McMURRIAN:  Yes.

        18             CHAIRMAN CARTER:  Okay.  Ms. Triplett, you're

        19   recognized.

        20             MR. TRIPLETT:  Thank you, sir.

        21             PEF has two projects to increase nuclear generation

        22   to benefit the State of Florida and PEF's customers:  The

        23   Crystal River 3 uprate project at the existing CR3 nuclear unit

        24   and the new Levy Units 1 and 2.  These projects will result in

        25   billions of dollars in fuel savings to PEF's customers as well



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     51

         1   as additional carbon neutral generation on PEF's system.

         2             Pursuant to Section 366.93, the nuclear cost recovery

         3   statute, and the Commission rule implementing that statute, PEF

         4   has filed for cost recoveries of its costs for the CR3 uprate

         5   project and the Levy nuclear project.

         6             Specifically at issue in this proceeding are the

         7   following costs:  2006 and 2007 actual CR3 uprate costs, 2008

         8   actual estimated CR3 uprate costs, 2009 projected CR3 uprate

         9   costs, 2006 and 2007 actual Levy costs, 2008 actual estimated

        10   Levy costs and 2009 projected Levy costs.

        11             In this proceeding the Commission will decide the

        12   prudence of PEF's 2006 and 2007 actual CR3 uprate project

        13   costs.  For the remaining costs at issue in this proceeding the

        14   Commission will consider whether the costs are reasonable.

        15             Many of the issues in this proceeding have been

        16   stipulated to and those stipulations we went over this morning

        17   and are set forth in the Prehearing Order.  I'm going to

        18   briefly touch on the remaining issues, items that remain at

        19   issue.

        20             First, you may hear FIPUG dispute what AFUDC rate

        21   should be used to calculate the carrying cost in this

        22   proceeding.  Our response to this is straightforward:  The

        23   statute clearly sets forth the appropriate AFUDC rate to be

        24   used and that is how PEF has calculated its carrying costs.

        25   There should be no reasonable dispute as to which AFUDC costs



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     52

         1   should be used in this proceeding.

         2             Second, you will likely hear FIPUG argue that PEF's

         3   cost recovery request is too high.  What you will not hear,

         4   however, is actual evidence that any of PEF's specific costs

         5   are imprudent or unreasonable.  FIPUG does not take any

         6   specific issue with any of PEF's project costs.  Instead, FIPUG

         7   takes issue with the Florida Legislature for passing a statute

         8   to encourage nuclear generation.  FIPUG takes issue with the

         9   Commission rule to implement that statute and that provides for

        10   cost recovery to encourage nuclear generation.

        11             PEF's petition, its testimony and its NFR schedules

        12   are consistent with the statute and the rule.  PEF's filings

        13   also demonstrate the prudence and reasonableness of its costs

        14   for both projects.  There is no evidence to suggest otherwise.

        15             PEF therefore requests that this Commission find that

        16   PEF's 2006 and 2007 actual CR3 uprate costs were prudently

        17   incurred and that the remainder of its CR3 uprate costs and

        18   Levy costs are reasonable.  Thank you.

        19             CHAIRMAN CARTER:  Thank you.

        20             Mr. Burgess.

        21             MR. BURGESS:  Yes.  Thank you, Mr. Chairman.

        22             I just briefly would start by saying, agreeing with

        23   Ms. Triplett that most of the issues that Public, that the

        24   Office of Public Counsel had with, had with Progress have been

        25   stipulated and we've reached agreement primarily in the form of



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     53

         1   what I would characterize as procedural matters both with

         2   regard to the Levy plant, which we've agreed that all Levy

         3   costs would be subject to reexamination for prudence in the

         4   subsequent cycle of the Nuclear Cost Recovery Clause.

         5             And with regard to the Crystal River 3 uprate costs,

         6   our greatest concern was to make certain that the costs were

         7   separate and apart from any costs that the company would incur

         8   anyway in running its Crystal River 3 plant to provide

         9   reasonable service to its customers.  And to that end we have

        10   agreed with Progress to work on a template for providing

        11   information at the outset of the next cycle to provide the

        12   information necessary to address this issue with greater

        13   specificity.  And with that, that concludes our prehearing

        14   statement, our opening statement.

        15             CHAIRMAN CARTER:  Thank you, Mr. Burgess.

        16             Mr. Twomey.

        17             MR. TWOMEY:  Mr. Chairman, AARP in this docket as

        18   well as the FP&L docket to follow has adopted the positions of

        19   the Office of Public Counsel completely, and to that end I'll

        20   adopt Mr. Burgess's statement as my own.

        21             CHAIRMAN CARTER:  Thank you, Mr. Twomey.

        22             Mr. McWhirter.

        23             MR. McWHIRTER:  Mr. Chairman, I guess you can call me

        24   the rate shot guy.  And in order to put my opening statement

        25   into perspective, the key issue in this case I think is



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     54

         1   Issue -- the total costs to be collected, and I believe that's

         2   Issue 12 and 13.

         3             Florida Power & Light is seeking $223 million less

         4   the discount that Mr. Anderson talked about.  And according to

         5   my calculation after the markup for taxes on that, it'll come

         6   to something like $3 a megawatt hour.  And when you're looking

         7   at sales of 100 to 108 million megawatt hours a year, that's

         8   how you get to the $3 million a megawatt hour, and that's not

         9   too much of a, a rate shock.

        10             Progress Energy, however, on the other hand, is

        11   seeking $419 million.  And of course you mark that up for

        12   taxes, which isn't expressed in your prehearing orders, but

        13   that's another $50 million.  So you come to in round numbers

        14   $470 million.  Now Progress Energy sells 41 million megawatt

        15   hours of electricity each year.  So if you do a rough and dirty

        16   calculation, and my math is always bad, so check it, please, it

        17   looks to me like it's going to amount to somewhere around

        18   $11.46 per megawatt hour for, if you spread it all on the basis

        19   of megawatt hours, which you don't do in this case.

        20             The typical residential, not the typical residential

        21   customer but the residential customer that uses 1,000 kilowatt

        22   hours a month, that's 1 megawatt hour, is a subsidized

        23   customer.  When you read in the newspaper what's the impact on

        24   customers, they always use 1,000 megawatt hours.  But you

        25   approved Florida Progress's proposal to invert the residential



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     55

         1   rates, and so what happens is somebody using 1,000 kilowatt

         2   hours a month or less is going to pay something like $10 each

         3   month added to their bill.  If you live in a single-family home

         4   which uses about 2,100 megawatt hours a month, that bill is

         5   going to be about $21 a month increase on that residential

         6   customer.

         7             The reason I have such angst in this case is I

         8   represent seven industrial customers, and my calculations,

         9   which may be wrong, and I will readily accept proper

        10   corrections, they use about 4 million megawatt hours a year and

        11   their bills are going to go up, the aggregate group as a whole

        12   is a $1,145,000 a month just based on these seven, the average,

        13   it will be about a million dollars a month, and that's just for

        14   the nuclear cost.  And then on top of that we're going to get

        15   the fuel cost, and then we've got a rate case coming up next

        16   year.  So that's going to be a big impact on customers.

        17             And I know that the Legislature made you do it or the

        18   devil made you do it, as some might say, but when you do it, I

        19   think you need to keep rate shock in mind.  And one of the

        20   things you might do even within the ambit of what the

        21   legislative directive is is do something like you did in the

        22   midcourse correction case.  And let's, as this case goes

        23   through, let's see if it's $470 million this year, is it going

        24   to be an equivalent amount next year and then another 470 after

        25   that, or is this a big year and future years may go down a



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     56

         1   little bit?  Hopefully that is the case.  And in that event it

         2   may be to our advantage to string out this year's payment so

         3   that people can prepare themselves for rate shock.  And so that

         4   essentially will be the approach that we take.

         5             I would have liked to have seen you have greater

         6   liberality, but that's behind us now.  And so in your

         7   interpretation of this legislation I think you clearly have the

         8   authority to string out cost recovery, especially when the cost

         9   recovery is for projected expenses which may or may not

        10   materialize in the forthcoming year.

        11             And that's -- the principle focus that you'll hear

        12   from FIPUG is with respect to Progress Energy, not because we

        13   have any particular anxiety about Progress Energy itself, but

        14   just the impact that that's going to have on customers.  With

        15   108 million megawatt hours in sales and the amount of money

        16   Florida Power & Light is asking for, it's within the realm of a

        17   reasonable increase and so we're not going to fuss too much

        18   about what they're doing.

        19             What these stipulations have done for you is everyone

        20   has admitted there isn't enough facts to go on.  This case,

        21   these -- your certificate of need in the Progress case was only

        22   granted in August, and they filed the testimony.  Although

        23   we've been talking about it early on, a lot of it is

        24   confidential.  You heard in the stipulations that the forms

        25   don't give as much information as the Public Counsel needs.  So



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     57

         1   the parties agreed that they would postpone prudency

         2   determination on most of these matters until next year.

         3             So what's happening is we're, they're requesting a

         4   rate increase and they're going to follow it up next year with

         5   the facts to support that increase, and I think that opens the

         6   door for you to maybe postpone some of this increase until the

         7   real facts are known.  It's readily admitted.

         8             Now the problem with the CR3 uprate is those costs as

         9   part of the stipulation have been agreed to and there won't be

        10   any future prudency determination on the expenditures for the

        11   CR3 uprate for 2006 and 2007.  We haven't presented any

        12   testimony in this case, but what we will do is suggest to you

        13   to look carefully at the testimony that has been presented with

        14   respect to those, that thing, and be sure that the testimony in

        15   the record adequately supports the amount of money they're

        16   seeking.  It's a lot of money, it's four times, more than four

        17   times the amount that any base rate increase has ever granted

        18   heretofore, and this is just a major component, a minor

        19   component of the cost recovery items that are coming to hit

        20   customers in the future.  So I respectfully request you to give

        21   us as much help on rate shock as you can.

        22             CHAIRMAN CARTER:  Thank you.

        23             Mr. Brew.

        24             MR. BREW:  Thank you, Mr. Chairman.

        25             You'll recall that PCS's intervention in the need



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     58

         1   docket was predicated on the very legislative limits on what

         2   could be addressed in this docket that we discussed at the

         3   outset today.  But we also believe that neither the Legislature

         4   nor the NCRC rule require the Commission to allow good money to

         5   flow after bad, and we're going to be looking at these nuclear

         6   recovery costs for a long time.

         7             So just by way of preliminary remarks, since I don't

         8   expect to take ten minutes either, is I think, Commissioner

         9   Argenziano, part of the answer to your question is how

        10   thoroughly we focus on the prudence questions as we go.  The

        11   other part is already in the nuclear recovery rule in terms of

        12   looking at the ongoing feasibility of the facilities that are

        13   under, being planned and under construction.  And recall that

        14   in the need docket there was a fair amount of discussion of the

        15   possibility of Progress/Levy County partnering with others.

        16   And so I think that the combination of prudence and the ongoing

        17   feasibility review that's in the rule are your two vehicles for

        18   addressing the growing impacts.

        19             The second is that there are two particularly scary

        20   things about this docket.  The first, of course, Mr. McWhirter

        21   just alluded to, which is the costs that are flowing through.

        22   $475 million just in NCRC recoveries in addition to fuel and

        23   everything else; we're already seeing some really substantial

        24   rate impacts.  And, of course, about $356 million of that is,

        25   are, are Levy County preconstruction costs.  And certainly the



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     59

         1   folks in this room that follow these matters are aware that

         2   this is the tip of the iceberg and there's a lot more to come,

         3   just given the preliminary stage that we're at with the

         4   projects.  But that's altogether different from disclosure of

         5   the rate impacts that are going to be coming down the pike for

         6   all consumers.

         7             So certainly our concern, since this is the first of

         8   these reviews and the Commission, apart from approving the

         9   dollars to be recovered, is also setting out the process that

        10   you're going to follow for reviewing and monitoring these

        11   costs, so I think that's a big part of this docket.

        12             The second thing apart from the costs themselves gets

        13   to the, not just the preliminary nature of the estimates, which

        14   both OPC and staff discuss in their testimonies, but the

        15   general veil of secrecy that surrounds so much of the

        16   estimates, and so much of the facts that matter to the extent

        17   we have them are subject to trade secret restrictions.  Now as

        18   a private company we fully appreciate the problems of dealing

        19   with commercially sensitive information and the need to avoid

        20   disclosure that could impact ongoing negotiations.  But part of

        21   the price for being a regulated utility with cost of service

        22   rates is that there's a countervailing need for disclosure and

        23   review.  And while certainly the ongoing negotiations for the

        24   EPC contract for Levy County and other things may be subject to

        25   all kinds of restrictions that come from, not, not the utility



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     60

         1   but from the people they're trying to deal with, the extent of

         2   progress against costs and schedule is something that needs to

         3   be highly transparent as we move forward.  Where do we stand

         4   with variances from proposed costs and schedule?  Where are

         5   things actually going against the initial budgets that the

         6   Commission looked at in the need docket, which you recall were

         7   sort of preliminary nonbinding estimates?  But so as we go

         8   through this process, we would urge that the Commission make

         9   the whole process of progress against costs and schedule be

        10   highly transparent and fully vetted in all of these dockets.

        11   Thank you.

        12             CHAIRMAN CARTER:  Thank you.

        13             And before we proceed with the witnesses, we'll just,

        14   for a procedural matter we'll move into evidence the

        15   Comprehensive Exhibit List, unless there's any objections from

        16   any of the parties.  Hearing none --

        17             MS. BENNETT:  Chairman Carter.

        18             CHAIRMAN CARTER:  You're recognized.

        19             MS. BENNETT:  In addition to the Comprehensive

        20   Exhibit List, Staff's Composite Exhibit Number 2 and FPL's

        21   Composite Exhibit Number 41 we ask be moved into the record.

        22             CHAIRMAN CARTER:  Show it done.  Without objection,

        23   show it done.

        24             (Exhibits 1 through 40 marked for identification.)

        25             (Exhibits 1, 2 and 41 admitted into the record.)



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     61

         1             Okay.  Now that we've heard from the parties, their

         2   opening statements, we're ready for our witnesses.  Will all

         3   the witnesses that are going to appear in this case, would you

         4   please stand so we can swear you in?

         5             (Witnesses collectively sworn.)

         6             You may be seated.

         7             Ms. Triplett.

         8             MR. TRIPLETT:  Thank you.

         9             Progress Energy Florida calls Dale Oliver to the

        10   stand.

        11                             DALE OLIVER

        12   was called as a witness on behalf of Progress Energy Florida,

        13   Inc., and, having been duly sworn, testified as follows:

        14                         DIRECT EXAMINATION

        15   BY MR. TRIPLETT:

        16        Q    Would you please introduce yourself to the Commission

        17   and provide your business address?

        18        A    Dale Oliver, 299 First Avenue North, St. Petersburg,

        19   Florida.  I'm Vice President of Transmission Operations and

        20   Planning for Progress Energy Florida.

        21        Q    And have you filed prefiled direct testimony

        22   regarding PEF's site selection costs for the Levy nuclear

        23   project in this proceeding?

        24        A    I have.

        25        Q    And have you filed prefiled direct testimony



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     62

         1   regarding PEF's actual, actual and estimated costs for Levy

         2   2008 and 2009?

         3        A    I have.

         4        Q    And have you filed prefiled supplemental direct

         5   testimony regarding PEF's site selection, actual estimated and

         6   projected costs for the Levy nuclear project?

         7        A    Yes.

         8        Q    And do you have any changes to make to those three

         9   prefiled testimonies?

        10        A    No.

        11        Q    And if I asked you the same questions in those

        12   testimonies today, would you give me the same answers that are

        13   in your prefiled testimonies?

        14        A    I would.

        15             MR. TRIPLETT:  We request that the prefiled

        16   testimonies be moved into evidence as though they were read

        17   into the record.

        18             CHAIRMAN CARTER:  The prefiled testimony will be

        19   entered into the record as though read.

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     97

         1   BY MR. TRIPLETT:

         2        Q    Do you have a summary of your prefiled testimonies?

         3        A    I do.  My name is Dale Oliver.  Again, I'm Vice

         4   President of Transmission Operations and Planning at Progress

         5   Energy Florida.  I have submitted testimony in the nuclear cost

         6   recovery proceeding and I am here today to answer any questions

         7   that you may have.

         8             MR. TRIPLETT:  Thank you.  We tender Mr. Oliver for

         9   cross-examination.

        10             CHAIRMAN CARTER:  Thank you.  Mr. Burgess.

        11   Mr. McWhirter.

        12                          CROSS EXAMINATION

        13   BY MR. McWHIRTER:

        14        Q    Mr. Oliver, did you have any part in preparing the

        15   Ten-Year Site Plan for Progress Energy?

        16        A    I did not.

        17        Q    Are you aware of the numbers in that Ten-Year Site

        18   Plan?

        19             MR. TRIPLETT:  Objection.  Lack of foundation.  He

        20   just said he was not involved in the preparation of the

        21   Ten-Year Site Plan.

        22             MR. McWHIRTER:  That's why I'm trying to lay a

        23   foundation.

        24             CHAIRMAN CARTER:  Sustained.  The objection is

        25   sustained, Mr. McWhirter.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     98

         1             MR. McWHIRTER:  All right.  I have no further

         2   questions.

         3             CHAIRMAN CARTER:  Mr. Brew.

         4             MR. BREW:  None, Mr. Chairman.

         5             CHAIRMAN CARTER:  Staff.

         6             MS. BENNETT:  No questions.

         7             CHAIRMAN CARTER:  Commissioners?  Commissioner

         8   Argenziano, you're recognized.

         9             COMMISSIONER ARGENZIANO:  Thank you.

        10             Mr. Oliver, could you, for the benefit of the people

        11   at home too, along with myself, the, are these, could you tell

        12   me the total cost and then the cost, tell me what each tab

        13   costs are also, and if you can explain them briefly.

        14             THE WITNESS:  Each tab in my testimony?

        15             COMMISSIONER ARGENZIANO:  Yes.  Please.

        16             MR. TRIPLETT:  And, Mr. Chairman, if I could, I just

        17   want to help him because he has a lot of testimony.  So I think

        18   if he refers to his supplemental testimony, that would help you

        19   to give an overview.

        20             THE WITNESS:  Is there any particular schedule?

        21             COMMISSIONER ARGENZIANO:  Well, what I'm trying to

        22   get at I guess is the total cost, what the total cost that

        23   you've come up with and then individual tabs for, let's say,

        24   site selection.  Are there preconstruction costs,

        25   preconstruction costs included, are those totals?  Are we to



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     99

         1   see more coming next year?

         2             THE WITNESS:  I think, let me, let me -- it may help

         3   to kind of explain the process as to where we are.  You know,

         4   we were here and talked about a little bit of this during the

         5   need hearing, and kind of take you from where we were at that

         6   point to where we are today.

         7             At the need hearing we, we came in and at that time

         8   talked about the selected corridors that, that we had planned

         9   to, to route these transmission lines in to integrate the Levy

        10   nuclear site into the system.  And, and with those corridors

        11   there was a, and in my final testimony there's a list of

        12   projects, of new transmission lines, new substations, along

        13   with existing facilities that are going to need to be upgraded.

        14             So in assessing, in assessing all of that, there

        15   were, you'll see some testimony that relates to a contract with

        16   Golder and a contract that refers to Power Engineers to do the

        17   environmental work related to that, as well as some of the

        18   conceptual design work for all of those.

        19             So from that, at that point in time we were at

        20   one-mile-wide corridors.  From that time to today we are in the

        21   process of narrowing those corridors from -- they were a mile

        22   at that time down to the specific corridors, whether it be

        23   250 feet, 150 feet, whatever we need to make sure that we stay

        24   within design limits and minimize the impacts on the land, the

        25   environment and the customers that are out there today.  So the



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    100

         1   costs that you see reflected in these schedules relate to

         2   really site selection that we went through, the public

         3   outreach, conceptual design and those areas.

         4             COMMISSIONER ARGENZIANO:  Well, I guess --

         5             THE WITNESS:  And let me say one other.  Any, any

         6   advanced land purchase for substation sites that may be taking

         7   place, you know, as we speak.

         8             COMMISSIONER ARGENZIANO:  Okay.  Mr. Chair.

         9             CHAIRMAN CARTER:  You're recognized.

        10             COMMISSIONER ARGENZIANO:  Well, then what I'm reading

        11   in the tabs, I'm trying to, I guess, figure out total cost and

        12   individual cost of some of the items you're talking about.  And

        13   I guess when it comes to the transmission lines, is this -- let

        14   me see if I can say it the right way.  Is this, what's

        15   contained here, all of the site selection cost for

        16   transmission?

        17             THE WITNESS:  It is, it is the site selection cost

        18   for not -- you know, what we've incurred up to this point in

        19   time plus what we expect to incur through the end of these,

        20   this filing date.

        21             COMMISSIONER ARGENZIANO:  Okay.  So then we will see

        22   more transmission costs?

        23             THE WITNESS:  Yes.  Yes.  And if you notice, in the

        24   schedule that's filed there are in-service dates.  You know,

        25   all of these projects are expected to be in service by the mid



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    101

         1   2015 time frame to allow a year's worth of testing before

         2   Unit 1 goes online.  So they're staged in over, over periods of

         3   time.  They won't all start at the same time, they will not all

         4   finish at the same time.  But there will be, there will be more

         5   cost associated with this as, as we move forward.

         6             COMMISSIONER ARGENZIANO:  Okay.  And as you know, I'm

         7   sure you know, or just for the people out there who may be

         8   watching that the statute also says we shall allow the recovery

         9   of those, of those site selection costs.

        10             THE WITNESS:  Right.

        11             COMMISSIONER ARGENZIANO:  On the preconstruction

        12   costs, same, same type question.  Are we looking at all

        13   preconstruction costs right now or will there be more?

        14             THE WITNESS:  There could be more preconstruction

        15   costs just as, just as there might, there probably will be more

        16   site selection costs.  Because, again, as we stage these

        17   through time, they won't all be done at the same time.  So

        18   projects, you know, for example, that do not come in, don't

        19   have in-service dates until 2015, those projects may not get

        20   underway fully until 2010, 2012, 2011 time frame.  Again, it

        21   just depends on how they're staged and planned.

        22             COMMISSIONER ARGENZIANO:  Okay.  Thank you,

        23   Mr. Chair.

        24             CHAIRMAN CARTER:  Thank you, Commissioner.

        25             I think in your, your line of questioning it kind of



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    102

         1   asked -- did you get the numbers that you were looking for,

         2   Commissioner, in terms of the amount?

         3             COMMISSIONER ARGENZIANO:  I don't, I don't think so.

         4             CHAIRMAN CARTER:  Because --

         5             COMMISSIONER ARGENZIANO:  I guess, Mr. Chair, what I

         6   was really trying to do, and for the benefit of the people at

         7   home is to try to show a total and maybe total by tab of what

         8   we have now.

         9             CHAIRMAN CARTER:  Because I think that from this

        10   testimony on the amount for, the remaining amount for, the

        11   amount for 2008 shows for transmission preproduction costs of

        12   $13.3 million and $8.4 million from your testimony; correct?

        13             THE WITNESS:  Correct.

        14             CHAIRMAN CARTER:  And for the major costs for '09 it

        15   shows $32.7 million for transmission preconstruction and

        16   $140 million for transmission construction; correct?

        17             THE WITNESS:  That's correct.

        18             COMMISSIONER ARGENZIANO:  Okay.  And then indicating

        19   that there, there could be more costs to come from --

        20             THE WITNESS:  There could be more, that's correct, as

        21   we move forward.  Right.

        22             CHAIRMAN CARTER:  Okay.  Thank you.

        23             I think that's what you were looking for for those

        24   numbers.

        25             COMMISSIONER ARGENZIANO:  Yes.  Thank you, Mr. Chair.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    103

         1             CHAIRMAN CARTER:  Commissioners, anything further?

         2             Ms. Triplett.

         3             MR. TRIPLETT:  No redirect.

         4             CHAIRMAN CARTER:  Okay.  Are you going to move any,

         5   any evidence for this, any exhibits for this witness?

         6             MR. TRIPLETT:  He does not have any exhibits.

         7             CHAIRMAN CARTER:  Okay.

         8             MR. TRIPLETT:  He sponsors portions of other exhibits

         9   that will be moved in later.

        10             CHAIRMAN CARTER:  One second.

        11             COMMISSIONER ARGENZIANO:  Mr. Chair.

        12             CHAIRMAN CARTER:  Commissioner Argenziano.

        13             COMMISSIONER ARGENZIANO:  Can I go back and ask

        14   another question as I think about it?

        15             CHAIRMAN CARTER:  You're recognized.  Yes, ma'am.

        16             COMMISSIONER ARGENZIANO:  I think it would be

        17   probably beneficial to maybe describe what encompasses site

        18   selection costs.

        19             THE WITNESS:  Site selection costs would encompass

        20   the work that was, was done by, as a consulting firm, Golder in

        21   helping us once the studies were done, once the electrical

        22   studies were done to understand better how we would route,

        23   route those lines through the state with minimum encumbrance in

        24   environmental areas and, and things like that.  So it would be

        25   the costs associated with that, which does, does include public



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    104

         1   outreach, any of the mailings, any of the discussions that we

         2   have at open houses and those type things.

         3             COMMISSIONER ARGENZIANO:  And are you indicating that

         4   it would take to 2010 to get all your sites, select all your

         5   sites?

         6             THE WITNESS:  It possibly could going through the

         7   open house process because, again, some of these don't go into

         8   service until 2015.  So I would, I would say, and I don't have

         9   the entire schedule in my head, that in the 2010 to 2011 time

        10   frame we would be wrapping most of that up.

        11             And I think, I think to go further, our intent is to

        12   have the corridors, well, the corridors down to the specific

        13   routes established sometime first quarter of next year.  So

        14   that's when we will have -- but then the land portion of that

        15   continues to stretch as we negotiate with the property owners,

        16   whether we're talking about fee purchases or easement type

        17   things, those will be stretched out over, over that period of

        18   time.

        19             COMMISSIONER ARGENZIANO:  So then I guess it's going

        20   to take a number of years to even figure out totals of site

        21   selection.

        22             THE WITNESS:  Probably so.  I would guess so.  Yes.

        23             COMMISSIONER ARGENZIANO:  Thank you, Mr. Chair.

        24             CHAIRMAN CARTER:  Thank you.

        25             Commissioners, anything further?



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    105

         1             Thank you.  Ms. Triplett.

         2             MR. TRIPLETT:  No, no redirect.

         3             CHAIRMAN CARTER:  Okay.  Thank you, Mr. Oliver.

         4             THE WITNESS:  Thank you.

         5             MR. TRIPLETT:  And may Mr. Oliver be excused from the

         6   proceeding?

         7             CHAIRMAN CARTER:  No.  We want to --

         8             MR. TRIPLETT:  Dismissed or --

         9             CHAIRMAN CARTER:  No.  We want to torture him.

        10             Yes, he may be excused.

        11             THE WITNESS:  Thank you.

        12             MR. TRIPLETT:  Thank you, sir.

        13             CHAIRMAN CARTER:  This was your witness you wanted to

        14   take out of order; correct?  Thank you.

        15             THE WITNESS:  Yes, sir.

        16             (Transcript continues on Page 106.)

        17

        18

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    106

         1             MS. TRIPLETT:  And I think the next witness, to go

         2   back to the order, will be Mr. Garrett, and he has been excused

         3   from the proceeding.

         4             CHAIRMAN CARTER:  Is that the agreement of the

         5   parties, that Mr. Garrett has been excused from the proceeding?

         6             MR. McWHIRTER:  Yes, sir.

         7             CHAIRMAN CARTER:  Commissioners?

         8             Ms. Triplett, yes.

         9             MS. TRIPLETT:  And so he has two testimonies that I

        10   would ask to be inserted as though read.  He has Prefiled

        11   Direct Testimony regarding the Levy Project and he also has

        12   Prefiled Direct Testimony regarding the CR-3 uprate.

        13             CHAIRMAN CARTER:  The prefiled testimony of the

        14   witness will be adopted into the record as though read.

        15             MS. TRIPLETT:  And then we would ask for his exhibits

        16   to be moved.  They are Numbers 3 through 5 in the Comprehensive

        17   Exhibit List.

        18             CHAIRMAN CARTER:  Any objections from the parties on

        19   Exhibits 3 through 5?

        20             Without objection, show it done.

        21             (Exhibits 3 through 5 admitted into evidence.)

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    121

         1             MS. TRIPLETT:  Thank you.

         2             And then Progress Energy Florida will call Lori

         3   Cross.

         4             CHAIRMAN CARTER:  Lori Cross.

         5                             LORI CROSS

         6   was called as a witness on behalf of Progress Energy Florida,

         7   and having been duly sworn, testified as follows:

         8                         DIRECT EXAMINATION

         9   BY MR. TRIPLETT:

        10        Q    Will you please introduce yourself to the Commission

        11   and provide your address.

        12        A    Yes.  I am Lori Cross.  I am the Manager of

        13   Regulatory Planning, and my address is 299 First Avenue North,

        14   St. Petersburg, Florida.

        15        Q    And who do you work for and what is your position?

        16        A    I work for Progress Energy, and my position -- I'm

        17   the Manager of Regulatory Planning.

        18        Q    And have you filed Prefiled Direct Testimony

        19   regarding PEF's 2009 projected costs associated with the CR-3

        20   uprate project?

        21        A    Yes, I have.

        22        Q    Have you filed Prefiled Direct Testimony regarding

        23   PEF's 2008 estimated/actual and true-up costs associated with

        24   the CR-3 uprate?

        25        A    Yes, I have.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    122

         1        Q    Have you filed Revised Prefiled Direct Testimony and

         2   exhibits regarding PEF's 2008 estimated/actuals for the Levy

         3   Nuclear Project?

         4        A    Yes.

         5        Q    And have you filed Revised Prefiled Direct Testimony

         6   regarding PEF's 2009 projected costs for the Levy Nuclear

         7   Project?

         8        A    Yes.

         9        Q    Have you filed Prefiled Direct Testimony regarding

        10   PEF's site selection costs associated with the Levy Nuclear

        11   Project?

        12        A    Yes.

        13        Q    And do you have any changes to make to your prefiled

        14   testimonies?

        15        A    Yes, I do.

        16             First, the changes I have to make are to my

        17   actual/estimated testimony.  And, first, I want to say that the

        18   schedules and the numbers in all the schedules were correct.

        19        Q    Ms. Cross, I hate to interrupt you, are you referring

        20   to actual/estimated for the CR-3 uprate or for Levy?

        21        A    I'm referring to the CR-3 uprate.

        22        Q    Thank you.

        23        A    The numbers in the schedules are correct.  These are

        24   just minor changes to the numbers that were in my testimony,

        25   and the amounts that we are asking for recovery for aren't



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    123

         1   changing, so there are several just minor changes.  On Page 5,

         2   Line 10, the $7.5 million should be 7.6 million.  I'm sorry,

         3   the amount should have been 7.5 instead of 7.6.

         4             On Line 12, Page 5, the amount should have been

         5   6 million instead of 5.8.  On Page 5, Line 13, the amount

         6   should have been 1.2 million instead of 1.4.  Page 5, Line 20,

         7   it should have been 6 million instead of 5.8.  Page 5, Line 23,

         8   it should have been 8 million instead of 9.3.  Page 6, Line 2,

         9   it should have been 4.1 instead of 4.

        10             MS. TRIPLETT:  Do you need me to repeat or --

        11             CHAIRMAN CARTER:  Commissioners, were you able to get

        12   that?

        13             COMMISSIONER EDGAR:  Could we get an errata sheet, or

        14   is there one?

        15             MS. TRIPLETT:  There is not one, but we can prepare

        16   one.

        17             COMMISSIONER EDGAR:  I would like to request that.

        18             CHAIRMAN CARTER:  Okay.

        19             MS. TRIPLETT:  Yes, ma'am.

        20             CHAIRMAN CARTER:  Thank you.  That would be very

        21   helpful.

        22             Were you able to follow?

        23             COMMISSIONER SKOP:  No, Mr. Chair.  I was just trying

        24   to follow along, but I perhaps may be on the wrong page.  An

        25   errata sheet would help, as Commissioner Edgar suggested.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    124

         1             Thank you.

         2             CHAIRMAN CARTER:  Thank you.

         3             MS. TRIPLETT:  Thank you.

         4   BY MS. TRIPLETT:

         5        Q    And with the corrections you just made, if I asked

         6   you the same questions in your prefiled testimonies today,

         7   would you give the same answers in the prefiled testimonies

         8   with the corrections?

         9        A    Yes, I would.

        10             MS. TRIPLETT:  We would request that the prefiled

        11   testimonies be moved into evidence as though read into the

        12   record.

        13             CHAIRMAN CARTER:  The prefiled testimony will be

        14   entered into the record as though read.

        15

        16

        17

        18

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    147

         1   BY MS. TRIPLETT:

         2        Q    And do you have a summary of your testimonies?

         3        A    I submitted testimony in the nuclear cost-recovery

         4   proceeding, and I am available to answer any questions that you

         5   may have.

         6             CHAIRMAN CARTER:  When you submitted evidence, what

         7   was the scope and the nature of your evidence that you

         8   submitted?

         9             THE WITNESS:  The scope and the nature of the

        10   evidence I submitted.  I submitted the calculations of the

        11   amounts that we are requesting for recovery per the statute and

        12   the impact of those costs on rates.

        13             CHAIRMAN CARTER:  Thank you.

        14             Mr. McWhirter.

        15                          CROSS EXAMINATION

        16   BY MR. McWHIRTER:

        17        Q    Ms. Cross, you perform an accounting function with

        18   Progress Energy?

        19        A    Accounting and planning.

        20        Q    Mr. Oliver talked about site selection costs and said

        21   going out and meeting with customers and so forth, and you had

        22   a cost for that.  Are those meetings conducted by people who

        23   are presently employees of the company?

        24        A    I don't know.

        25        Q    Do you know whether any of the costs that are



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    148

         1   included in your cost-recovery items are for salaries paid to

         2   current customers of Progress?  Not customers, but employees of

         3   Progress Energy?

         4        A    I'm sorry, can you repeat your question?

         5        Q    Yes.  Progress Energy has employees.

         6        A    Right.

         7        Q    And you have recited costs for the nuclear uprate and

         8   for the Levy plants.

         9        A    Uh-huh.

        10        Q    Do any of the costs included in your testimony

        11   include payments to existing employees of Progress Energy?

        12        A    Yes.

        13        Q    And how are you able -- how do you take care of those

        14   costs, and if you have a full-time employee doing work on the

        15   nuclear projects, how do you handle that?

        16        A    We have separate projects, separate accounting set up

        17   to track those costs and when those people charge those

        18   projects.

        19        Q    So even though their full salary is included in base

        20   rates --

        21        A    No, their full salary is not in base rates.  These

        22   people are dedicated to these construction projects.  They are

        23   not part of base rates.

        24        Q    I see.  These are new people that you have employed

        25   to work on the nuclear plants?



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    149

         1        A    Some of them are new people, some of them may be

         2   employees that were employed by the company previously, but

         3   they were not part of base rates then.  They are dedicated to

         4   capital projects, and these capital projects were never part of

         5   our base rates.

         6        Q    Can you be a little more explicit with the kinds of

         7   capital projects you're talking about?

         8        A    They would have been other types of -- other types of

         9   construction projects that the company would have been involved

        10   in.  So it could have been other generation, other transmission

        11   capital projects.

        12        Q    So you are telling me that when your company came in

        13   for a base rate increase in 2005, none of the salaries of these

        14   employees were included in that base rate case?

        15        A    There may be employees working on these nuclear

        16   projects that were employed by the company that were working on

        17   other capital projects at the time of our base rate proceeding,

        18   but they are -- we still have, we have capital projects in our

        19   base rates, we have costs for those, we have these capital

        20   projects that are outside of our base rates, these costs are

        21   not part of our base rates.

        22        Q    So you don't have charges for any employees whose

        23   salaries were included in your base rate case that are also

        24   included in this cost-recovery case?

        25        A    No, we don't.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    150

         1        Q    In your cost projections did you develop a capital

         2   structure for your company that you use for determining what

         3   the return will be for cost of capital?

         4        A    We used the cost of capital that is prescribed by the

         5   statute, yes.

         6        Q    And what is the equity component of your capital

         7   structure, what percentage?

         8        A    I believe it would have been about 58 percent.

         9        Q    58 percent is equity?

        10        A    Yes.

        11        Q    And is that consistent with the capital structure as

        12   it was shown on the December 31st, 2007, capital structure

        13   surveillance report filed with this Commission?

        14        A    I don't know exactly what it was at that time.

        15        Q    How did you reach the 58 percent capital structure?

        16        A    The rule says that for purposes of calculating the

        17   carrying costs on these projects, that for need petitions

        18   submitted on or before December 31, 2010, that you would use

        19   the carrying cost that was in effect as of June of 2007, and

        20   that is the carrying cost that we have used.

        21        Q    And so the capital structure that you have used is

        22   the capital structure that was filed with the surveillance

        23   report in June of 2007?

        24        A    No.  The capital structure that we have used is the

        25   one that was approved in our 2005 base rate proceeding.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    151

         1        Q    Was it the same in June of 2007?

         2        A    I just said I'm not sure exactly what it was in June

         3   of 2007.

         4        Q    Was that capital structure proven in the rate case or

         5   was it stipulated to?

         6             MS. TRIPLETT:  Objection, relevance.

         7   BY MR. McWHIRTER:

         8        Q    Do you know?

         9             MS. TRIPLETT:  Mr. Chairman, my objection is

        10   relevance as to whether this base rate proceeding was

        11   stipulated or litigated, not to whether this witness knew.

        12             CHAIRMAN CARTER:  He can ask her whether or not she

        13   knows it.  I think that's a fair question.  Do you know?

        14             THE WITNESS:  We entered into a stipulation in that

        15   base rate proceeding.

        16   BY MR. McWHIRTER:

        17        Q    And this is the capital structure that is being used?

        18        A    Yes, it is.

        19        Q    Can you paraphrase for me without me having to read

        20   it what Section 366.193 of the Florida Statutes calls for with

        21   respect to the AFUDC rate?

        22        A    I'm not sure exactly which section you're referring

        23   to, so you may have to read it.

        24        Q    Can you tell us what AFUDC means?

        25        A    It's Allowance for Funds Used During Construction.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    152

         1        Q    And is it fair to describe funds used during

         2   construction as the interest you pay on debt, your deferred

         3   taxes which you don't have to pay any interest on, and then

         4   your return on equity?  Are those the three major components of

         5   your AFUDC?

         6        A    It's basically -- yes, that's true.

         7        Q    Does Florida Progress go into the market to seek

         8   investors, or does all of its money come from its parent

         9   corporation, Progress Energy, if you know?

        10             MS. TRIPLETT:  Objection to the relevance.

        11             CHAIRMAN CARTER:  One second.  Hang on a second here.

        12             I'm looking to staff.  I think in view of the fact

        13   that she has been talking about the financial perspective of

        14   the company, he can ask whether or not she knows.  Would that

        15   be -- do you think that's right?

        16             MS. HELTON:  Yes, sir, I think he can ask that

        17   question.

        18             CHAIRMAN CARTER:  You can just ask do you know.

        19   Please rephrase, Mr. McWhirter.

        20             THE WITNESS:  Can you repeat the question, please.

        21   BY MR. McWHIRTER:

        22        Q    Do you know whether Florida Progress goes into the

        23   investment market and seeks public shareholders, or is the

        24   equity component of your rate structure supplied by the parent

        25   public utility holding company, Progress Energy of North --



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    153

         1   Progress Energy Corporation?

         2        A    I'm sorry, that's outside the scope of my

         3   responsibility.

         4        Q    All right.  I am going to read you a sentence from

         5   Section 366.193(2)(b).

         6             CHAIRMAN CARTER:  Why don't we see, first of all,

         7   whether she is familiar with that and then we can go from

         8   there.

         9             MR. McWHIRTER:  She said she couldn't paraphrase it

        10   in the question I asked her a minute ago.

        11             CHAIRMAN CARTER:  If we can kind of cut the

        12   objections down and move on with the case, we can all be

        13   better.  Can you just ask her if she is familiar with the

        14   statute, because it looks like to me you are getting ready to

        15   ask her some questions about the statute, is that correct?

        16             MR. McWHIRTER:  That's right.

        17             CHAIRMAN CARTER:  All right, then, let's try it that

        18   way.

        19   BY MR. McWHIRTER:

        20        Q    Are you familiar with the statute?

        21        A    Yes, I am.

        22        Q    And if I read you a sentence, would that refresh your

        23   recollection as to what it says, if you trust me to read it

        24   correctly?

        25        A    Probably.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    154

         1        Q    This is from Section (2)(b), and it says, "To

         2   encourage investment and provide certainty for nuclear or

         3   integrated gasification combined cycle power plant need

         4   petitions submitted on or before December 31st, 2010,

         5   associated carrying costs shall be equal to the pretax AFUDC in

         6   effect upon this Act becoming law."  Do you know what that

         7   means?

         8        A    Yes, I do.

         9        Q    Would you explain to us what that means.

        10        A    It means that you calculate the carrying costs on the

        11   construction projects, you would use the AFUDC rate that was in

        12   effect when this became the law, and that was what I was

        13   explaining to you that we did is that we used the AFUDC rate

        14   that was in effect at that time.

        15        Q    Is it your interpretation of this statute, or the way

        16   you are interpreting it for your testimony that irrespective of

        17   what might happen in a rate case that would adjust the carrying

        18   costs henceforth, say a year from now or two years from now,

        19   that Progress would continue to use the AFUDC rate that was in

        20   effect upon this Act becoming law?

        21        A    Yes.

        22             MS. TRIPLETT:  I was going to insert an objection

        23   that, A, it calls for a legal conclusion; B, it's irrelevant to

        24   this proceeding what may happen one, two, three years from this

        25   point.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    155

         1             MR. McWHIRTER:  I think we have already got the

         2   answer and we can go on, Mr. Chairman.

         3             CHAIRMAN CARTER:  You may proceed.

         4   BY MR. McWHIRTER:

         5        Q    The statute uses a phrase that appears to be an

         6   accounting type phrase, and it says the carrying costs shall be

         7   equal to the, quote, pretax AFUDC in effect.  What does it mean

         8   when you put pretax in front of AFUDC?

         9        A    I believe that was put in there so that -- just to

        10   clarify.  When you calculate the carrying charge on the

        11   equity component of the AFUDC, then that is taxable.  So we

        12   just wanted to make clear here what the rate was supposed to

        13   be.

        14        Q    Well, the $419 million you are asking for, is that

        15   the pretax amount of revenue you're seeking from customers?

        16        A    Well, the 419 million includes carrying charges that

        17   are calculated in accordance with this language.

        18        Q    What that means is all you are going to ask customers

        19   to pay is 419 million, and you are not going to mark it up for

        20   taxes when you set your rates?

        21        A    The 419 million includes the taxes.

        22        Q    It includes taxes.

        23        A    It includes the income taxes, yes.

        24        Q    Okay.  So when I stated in my opening statement, and

        25   I want to get this correct, because I don't want to mislead the



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    156

         1   Commission, that the 419 would be grossed up for income taxes

         2   by an additional $50 million, that was incorrect?

         3        A    Yes.

         4        Q    So when you go to collect money from your customers,

         5   there will be no gross-up for taxes?

         6        A    When we collect the money from the customers, there

         7   is a gross-up for the taxes, but the 419 million already

         8   includes that.

         9             MR. McWHIRTER:  All right.  That's good.  I'm glad I

        10   got that clarified.  I didn't understand it.

        11   BY MR. McWHIRTER:

        12        Q    Do you in your function for the company today have to

        13   have knowledge of the current capital structure, or is that

        14   relevant to your operation?

        15        A    We have knowledge of the current capital structure.

        16        Q    What is the current capital structure?

        17        A    I'm sorry, I don't recall at the moment what it is.

        18             MR. McWHIRTER:  I tender the witness, Mr. Chairman.

        19             CHAIRMAN CARTER:  Thank you, Mr. McWhirter.

        20             Mr. Brew.

        21             MR. BREW:  I have no questions for this witness, Mr.

        22   Chairman.

        23             CHAIRMAN CARTER:  Okay.  Staff.

        24             MR. YOUNG:  No questions.

        25             CHAIRMAN CARTER:  Commissioner Argenziano, you're



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    157

         1   recognized.

         2             COMMISSIONER ARGENZIANO:  Thank you, Mr. Chairman.

         3             A couple of things I'm trying to put together here.

         4   When I asked Mr. Oliver before about site selection costs, he

         5   indicated that there would probably be more to come for a

         6   number of years, but the costs for the site of the plant should

         7   be finished now.  Are there additional costs to come on the

         8   plant site itself?

         9             THE WITNESS:  Well, I guess I would like to start by

        10   clarifying kind of how we define site selection versus

        11   preconstruction, and how it is defined in the rule.

        12             Site selection costs and preconstruction costs are

        13   basically the same types of costs.  If you look in the statute

        14   and you look at the definition of those costs, they are the

        15   same types of costs.  They are the costs for selecting the

        16   site, the cost for clearing, grading, excavating.

        17             COMMISSIONER ARGENZIANO:  Right.  But haven't you

        18   selected the site?

        19             THE WITNESS:  We have for the generation, but for the

        20   transmission, I think what Mr. Oliver was talking about is that

        21   I think we have made some decisions about, you know, certain

        22   corridors and things, but I don't know exactly where they are,

        23   but I would expect that there might still be --

        24             COMMISSIONER ARGENZIANO:  Right.  But -- I'm sorry.

        25             CHAIRMAN CARTER:  You're recognized.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    158

         1             COMMISSIONER ARGENZIANO:  I understand that.  That's

         2   what I was saying.  We know there will be, probably, additional

         3   transmission site costs.

         4             THE WITNESS:  Right.

         5             COMMISSIONER ARGENZIANO:  But as far as the costs for

         6   the plant site, I mean that land has been purchased, right, or

         7   is to be purchased?

         8             THE WITNESS:  Yes, the land has been purchased.

         9             COMMISSIONER ARGENZIANO:  Will we see any more costs

        10   for plant site?  What I'm trying to say is is that fixed now,

        11   is that done?

        12             THE WITNESS:  I'm trying to make sure I understand

        13   your question.  Are you asking if we are going to have any more

        14   costs that we call site selection that we are going to try to

        15   recover, or --

        16             COMMISSIONER ARGENZIANO:  Not transmission site

        17   selection.

        18             THE WITNESS:  I understand.  But even on the

        19   generation, are you asking are we going to have more costs that

        20   fall in that site selection bucket that we are trying to

        21   recover?

        22             I mean, site selection and preconstruction costs are

        23   the same types of costs.  And I think if you -- Mr. Roderick

        24   can explain to you that there are still preconstruction costs

        25   that we are going to incur.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    159

         1             COMMISSIONER ARGENZIANO:  I think I understand.

         2             THE WITNESS:  I'm not sure I am understanding your

         3   question, I'm sorry.

         4             COMMISSIONER ARGENZIANO:  I don't know, maybe I'm not

         5   asking it correctly.  I was thinking that the land purchase is

         6   being a fixed cost now.  We all know what that is, and we know

         7   there will be additional site selection transmission costs.

         8             THE WITNESS:  Right.

         9             COMMISSIONER ARGENZIANO:  That will be incurred.

        10             THE WITNESS:  Does this help you?  The land purchase,

        11   when you look at what we are asking for recovery of site

        12   selection costs, the land itself isn't included in those

        13   dollars anyway, because those costs are considered construction

        14   costs.  So when you are looking at what we are recovering for

        15   site selection, the actual cost of the land is not in there.

        16   You know, some of the costs that we would have incurred to go

        17   out and pick the site would be included, but not the actual

        18   land itself.

        19             COMMISSIONER ARGENZIANO:  And I guess what I'm trying

        20   to figure out is what costs are to come.  Whether it comes from

        21   transmission or the plant site, and I'm trying to figure out

        22   what costs are still to come.  But let's not elaborate on that,

        23   I'll get with staff on that one and let me ask you another

        24   question.

        25             I guess on your cross-examination you used the term



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    160

         1   substantially all in the actual site selection expenses, and

         2   I'm not sure, since I heard that there are more to come, what

         3   you really mean when you said substantially all.  And I guess

         4   it is on Page 5 of your cross, and it starts on Line 19.

         5   "These costs were primarily incurred as part of the combined

         6   operating license process and the site and technology selection

         7   process.  More detailed information about these costs is

         8   provided in the testimony of Danny Roderick.  These schedules

         9   contain substantially all of the actual site selection

        10   expenses, and there are still some costs for which the invoices

        11   have not been received," and it goes on and on, and I was just

        12   wondering what substantially all really meant.  Are we looking

        13   at more costs to come, or have we seen substantially all of

        14   them?

        15             THE WITNESS:  I'm not really sure what part of my

        16   testimony you are reading.

        17             COMMISSIONER ARGENZIANO:  Page 5, Line 19.

        18             THE WITNESS:  Of my --

        19             COMMISSIONER ARGENZIANO:  Cross.

        20             CHAIRMAN CARTER:  Ms. Triplett, can you help us find

        21   that?

        22             MS. TRIPLETT:  Well, she's got two.  I know it's

        23   confusing.

        24             COMMISSIONER ARGENZIANO:  I'm sorry.  Direct

        25   testimony of Lori Cross in Support of Site Selection Costs on



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    161

         1   behalf of Progress.

         2             CHAIRMAN CARTER:  Give us a minute to find that.

         3             THE WITNESS:  Can I maybe try to help clarify

         4   something here?

         5             COMMISSIONER ARGENZIANO:  Sure.

         6             THE WITNESS:  The way it is defined in the rule, the

         7   site selection costs end when we filed the petition for

         8   determination of need, which was back in March of 2008.  So for

         9   site selection, there may be some, you know, minor adjustments

        10   that get made, some true-ups or something as actual costs come

        11   in and invoices come in.  But, no -- I think maybe this helps

        12   you.  The period for site selection ended when we filed the

        13   petition for need back in March.  So I think that -- does that

        14   help?

        15             COMMISSIONER ARGENZIANO:  Yes, to some degree it

        16   does.  Substantially all, I think I understand what you are

        17   responding.  Let me ask you another question, and I guess I was

        18   trying to break it down by statutory category.  The costs for

        19   each category such as site selection, preconstruction, and

        20   carrying costs, and construction cost balances, can you give me

        21   those, or can you break it down?

        22             THE WITNESS:  By category?

        23             COMMISSIONER ARGENZIANO:  Uh-huh.

        24             THE WITNESS:  Hang on a second.

        25             MS. TRIPLETT:  Maybe to help, Commissioner



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    162

         1   Argenziano, are you looking for here is the category and here

         2   is the actual total cost?

         3             COMMISSIONER ARGENZIANO:  As best you can.

         4             MS. TRIPLETT:  I think if we give her the prehearing

         5   order that will help.

         6             THE WITNESS:  Actually, I have a schedule here that I

         7   have prepared, and I don't know legally what we can do, but --

         8             MS. TRIPLETT:  I think what she has is a schedule

         9   that provides that breakdown, kind of an easy one-pager.  I

        10   think we only have one copy, but we can have copies made.  She

        11   can speak from it now and answer your questions, and then --

        12             CHAIRMAN CARTER:  Let's do that.  Let's let her speak

        13   from it, and then prepare at the break and you can get us all a

        14   copy of it.

        15             THE WITNESS:  I have these costs broken down into

        16   those buckets for the two projects.  I have the Levy project

        17   and the CR-3 project separate.  I don't have them combined.  So

        18   if you want to talk about them that way, we can do that, okay.

        19             COMMISSIONER ARGENZIANO:  Great.

        20             THE WITNESS:  For the Levy projects, and these are in

        21   the context of the revenue requirements that we are asking for,

        22   so the 400 million, I have broken the 400 million down into the

        23   different buckets.  So for site selection for 2006, it was

        24   3.5 million; site selection 2007, 14.6 million; site selection

        25   2008, 19.8 million; and then there is the 2007 true-up number,



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    163

         1   which is 1.7 million; and then for 2008, I've got 207 million;

         2   and then for 2009, I have 148 million, which gets you to

         3   roughly 394.6 million that we are asking for for Levy.

         4             Now, I also have the numbers broken down into -- I

         5   kind of gave them to you there by year.  I have them broken

         6   down into -- I can take that 394 million and break it down into

         7   how much is preconstruction and how much is the carrying costs.

         8             COMMISSIONER ARGENZIANO:  Right, thank you.

         9             THE WITNESS:  Okay, let me do it that way for you.

        10             Of the 394 million, 37.2 million in total is site

        11   selection; preconstruction is 307.6 million; the carrying

        12   charges, 39.5 million; the deferred taxes, 3.3 million -- I'm

        13   sorry, the 3.3 is O&M, I'm sorry.  The deferred taxes are

        14   7 million.

        15             COMMISSIONER ARGENZIANO:  Thank you.

        16             Okay.  I'm good.  Thank you.

        17             CHAIRMAN CARTER:  Thank you, Commissioner.  That was

        18   very helpful to break it down like that.

        19             Any further questions from the bench?

        20             MS. TRIPLETT:  Mr. Chairman, would you like to mark

        21   that as an exhibit?

        22             CHAIRMAN CARTER:  That will be -- help me, staff, 42?

        23             MS. BENNETT:  42.  And I have it as Lori Cross

        24   Schedule of All Costs.  Is that a good definition?

        25             CHAIRMAN CARTER:  That's a great title for it.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    164

         1             Okay.  Ms. Triplett.

         2             MS. TRIPLETT:  Okay.  We have some exhibits.  Let's

         3   see.  We would ask that exhibits marked for the hearing

         4   6 through 13 be entered into evidence.

         5             CHAIRMAN CARTER:  Any objection from the parties?

         6   Hearing none, show it done.  Show Exhibits 6 through 13 entered

         7   into evidence.

         8             (Exhibits 6 through 13 admitted into evidence.)

         9             MS. BENNETT:  And did we move Exhibit 42 into the

        10   record?

        11             CHAIRMAN CARTER:  And now we move Exhibit 42.  Any

        12   objections to Exhibit 42?  Without objection, show it done.

        13             (Exhibit 42 admitted into evidence.)

        14             MS. TRIPLETT:  Mr. Chairman, may Ms. Cross be

        15   dismissed from the proceeding?

        16             CHAIRMAN CARTER:  Absolutely.  Ms. Cross, you may be

        17   excused, and have yourself a great lunch.

        18             THE WITNESS:  Thank you.

        19             CHAIRMAN CARTER:  Speaking of lunch, we are

        20   three minutes away from kick-off time.  We are on our second

        21   court reporter.  And rather that go with another witness, let's

        22   just go ahead on and break now and we'll do lunch, give staff

        23   an opportunity to get those exhibits together for us.

        24             We'll come back -- I think I'm right this time when I

        25   say 1:30.  Is that right?



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    165

         1             COMMISSIONER SKOP:  Sounds good to me.

         2             CHAIRMAN CARTER:  I got it right this time.

         3             We're on recess until 1:30.

         4             (Lunch recess.)

         5             (Transcript continues in sequence with Volume 2.)

         6

         7

         8

         9

        10

        11

        12

        13

        14

        15

        16

        17

        18

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                    166

         1

         2   STATE OF FLORIDA    )

         3                       :         CERTIFICATE OF REPORTERS

         4   COUNTY OF LEON      )

         5             WE, JANE FAUROT, RPR, and LINDA BOLES, RPR, CRR,
             Official Commission Reporters, do hereby certify that the
         6   foregoing proceeding was heard at the time and place herein
             stated.
         7
                       IT IS FURTHER CERTIFIED that we stenographically
         8   reported the said proceedings; that the same has been
             transcribed under our direct supervision; and that this
         9   transcript constitutes a true transcription of our notes of
             said proceedings.
        10
                       WE FURTHER CERTIFY that we are not a relative,
        11   employee, attorney or counsel of any of the parties, nor are we
             a relative or employee of any of the parties' attorneys or
        12   counsel connected with the action, nor are we financially
             interested in the action.
        13

        14              DATED THIS 12th day of September, 2008.

        15

        16   ____________________________   ____________________________
             JANE FAUROT, RPR               LINDA BOLES, RPR, CRR
        17   FPSC Official Commission       FPSC Official Commission
             Reporter                       Reporter
        18   (850) 413-6732                 (850) 413-6734

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION