167




       1                              BEFORE THE
                           FLORIDA PUBLIC SERVICE COMMISSION
       2
                                              DOCKET NO. 080009-EI
       3
               In the Matter of:
       4
               NUCLEAR COST RECOVERY CLAUSE.
       5       _____________________________/

       6
                                       VOLUME 2
       7
                                 Pages 167 through 369
       8
                      ELECTRONIC VERSIONS OF THIS TRANSCRIPT ARE
       9                  A CONVENIENCE COPY ONLY AND ARE NOT
                        THE OFFICIAL TRANSCRIPT OF THE HEARING.
      10             THE .PDF VERSION INCLUDES PREFILED TESTIMONY.

      11

      12       PROCEEDINGS:           HEARING

      13
               BEFORE:                CHAIRMAN MATTHEW M. CARTER, II
      14                              COMMISSIONER LISA POLAK EDGAR
                                      COMMISSIONER KATRINA J. McMURRIAN
      15                              COMMISSIONER NANCY ARGENZIANO
                                      COMMISSIONER NATHAN A. SKOP
      16

      17       DATE:                  Thursday, September 11, 2008

      18
               TIME:                  Commenced at 9:30 p.m.
      19                              Concluded at 5:20 p.m.

      20
               PLACE:                 Betty Easley Conference Center
      21                              Room 148
                                      4075 Esplanade Way
      22                              Tallahassee, Florida

      23
               REPORTED BY:           MARY ALLEN NEEL, RPR, FPR
      24

      25       APPEARANCES:           (As heretofore noted.)

                                                                       168




       1                               I N D E X

       2                               WITNESSES

       3
               NAME                                                PAGE
       4
               GARRY MILLER
       5
               Pre-filed Direct Testimony Inserted                  172
       6
               DANIEL L. RODERICK
       7
               Direct Examination by Ms. Triplett                   183
       8       Prefiled Testimonies Inserted                        186
               Cross-Examination by Mr. McWhirter                   284
       9       Cross-Examination by Mr. Brew                        290

      10       WILLIAM R. JACOBS, JR., Ph.D.

      11       Direct Examination by Mr. Burgess                    301
               Prefiled Testimony Inserted                          305
      12
               JEFFERY A. SMALL
      13
               Prefiled Direct Testimony Inserted                   334
      14
               CARL VINSON and ROBERT LYNN FISHER
      15
               Direct Examination by Mr. Young                      341
      16       Prefiled Direct Testimony Inserted                   345
               Cross-Examination by Mr. Brew                        351
      17
               WILL GARRETT
      18
               Prefiled Rebuttal Testimony Inserted                 360
      19
               CERTIFICATE OF REPORTER                              369
      20

      21

      22

      23

      24

      25

                                                                       169




       1                               I N D E X

       2                               EXHIBITS

       3       NUMBER                                     ID.    ADMTD.

       4       14   DLR-1                                           300

       5       15   WRJ-1                                           332

       6       16   JAS-1                                           333

       7       17   JAS-2                                           333

       8       18   JAS-3                                           333

       9       19   VF-1                                            357

      10

      11

      12

      13

      14

      15

      16

      17

      18

      19

      20

      21

      22

      23

      24

      25

                                                                       170




       1                          P R O C E E D I N G S

       2                 (Transcript follows in sequence from

       3       Volume 1.)

       4                 CHAIRMAN CARTER:  We are back on the record.

       5       And when we left last time, we had finished the direct,

       6       cross, and exhibits for witness Cross.  And I think with

       7       that, Ms. Triplett, you are recognized.

       8                 MS. TRIPLETT:  Thank you.  I think at this

       9       point we would like to ask that the prefiled written

      10       testimony for Garry Miller, who was excused from the

      11       proceeding, be inserted into the record.

      12                 CHAIRMAN CARTER:  Let's do this before you go

      13       there.  And I'm sorry for cutting you off, but you did

      14       -- we asked you, and you did provide it for us.

      15                 Commissioners, it's a one-page errata sheet

      16       for witness Cross, and it has got the numbers that we

      17       were asking about.  Show it entered into the record.

      18       Without objection, show it done.

      19                 You did provide a copy to all the parties too;

      20       right?

      21                 MS. TRIPLETT:  Yes, sir.

      22                 CHAIRMAN CARTER:  Thank you so kindly.

      23                 MS. TRIPLETT:  Yes, sir.

      24                 CHAIRMAN CARTER:  Sorry to interrupt you.

      25       Ms. Triplett, you're recognized.

                                                                       171




       1                 I didn't mean to throw your rhythm off like

       2       that.

       3                 MS. TRIPLETT:  No, I'm sorry.  It doesn't take

       4       much to throw my rhythm off.

       5                 Yes.  I think we're up to Garry Miller's

       6       testimony, so we would ask that the prefiled testimony

       7       for Mr. Garry Miller be inserted into the record as

       8       though read.

       9                 CHAIRMAN CARTER:  The prefiled testimony of

      10       the witness will be entered into the record as though

      11       read.

      12                 MS. TRIPLETT:  Thank you.  And he did not have

      13       any exhibits.

      14                 CHAIRMAN CARTER:  Okay.  Is this a stipulated

      15       witness?

      16                 MS. TRIPLETT:  Mr. Miller?

      17                 CHAIRMAN CARTER:  Yes.

      18                 MS. TRIPLETT:  Yes, he was stipulated and

      19       excused.

      20                 CHAIRMAN CARTER:  Okay.

      21                 MS. TRIPLETT:  And now we're up to Mr. --

      22                 CHAIRMAN CARTER:  Is that okay with the

      23       parties?  Is that correct?  Commissioners?  Okay.  Show

      24       it done.  No exhibits with Mr. Miller?

      25                 MS. TRIPLETT:  Correct, no exhibits.

                                                                       183




       1                 CHAIRMAN CARTER:  Okay.  You're recognized.

       2                 MS. TRIPLETT:  Thank you.  And Progress Energy

       3       would call Daniel Roderick to the stand.

       4                 CHAIRMAN CARTER:  Daniel Roderick.

       5       Thereupon,

       6                          DANIEL L. RODERICK

       7       was called as a witness on behalf of Progress Energy

       8       Florida and, having been first duly sworn, was examined

       9       and testified as follows:

      10                          DIRECT EXAMINATION

      11       BY MS. TRIPLETT:

      12            Q.   Would you please introduce yourself to the

      13       Commission and provide your address?

      14            A.   Yes.  My name is Daniel Roderick.  My business

      15       address is 15760 West Power Line Street, Crystal River,

      16       Florida.

      17            Q.   And who do you work for, and what is your

      18       position?

      19            A.   I work for Progress Energy.  I'm the Vice

      20       President for Nuclear Projects and Construction.

      21            Q.   And have you filed prefiled direct testimony

      22       regarding PEF's 2008 actual/estimated and 2009 projected

      23       costs associated with the CR3 uprate project?

      24            A.   Yes.

      25            Q.   Have you filed prefiled direct testimony

                                                                       184




       1       regarding PEF's costs incurred in 2006 and 2007 for the

       2       CR3 uprate project?

       3            A.   Yes.

       4            Q.   Have you filed prefiled supplemental direct

       5       testimony regarding PEF's 2008 estimated/actual costs

       6       and 2009 projected costs associated with the CR3 uprate?

       7            A.   Yes.

       8            Q.   Have you filed rebuttal testimony regarding

       9       the CR3 uprate project costs?

      10            A.   Yes.

      11            Q.   Have you filed prefiled revised direct

      12       testimony regarding PEF's 2008 estimated/actual and 2009

      13       projected costs associated with the Levy nuclear plant?

      14            A.   Yes.

      15            Q.   Have you filed prefiled direct testimony

      16       regarding PEF's site selection costs associated with the

      17       Levy nuclear construction project?

      18            A.   Yes.

      19            Q.   Have you filed prefiled supplemental direct

      20       testimony regarding PEF's site selection,

      21       actual/estimated, and projected costs associated with

      22       the Levy nuclear project?

      23            A.   Yes.

      24            Q.   And does this supplemental testimony

      25       supplement your revised prefiled direct testimony?

                                                                       185




       1            A.   Yes.

       2            Q.   And do you have any changes to make to your

       3       prefiled testimony and exhibits?

       4            A.   I have one correction that I want to make in

       5       my direct testimony for in support of 2008

       6       actual/estimated costs and 2009 projected costs.  That's

       7       on the May 1, 2008 testimony, and it's on page 9 on line

       8       17.  Where it says "approximately 12 million, gross of

       9       joint owner billing and exclusive of carrying," the

      10       12 million should be 8.4 million.  That does not change

      11       any of the exhibits or any of the other filings.  It's

      12       just an error in this particular document.

      13            Q.   And if I asked you the same questions in your

      14       prefiled testimony today, would you give the same

      15       answers, with the correction that you just made?

      16            A.   Yes.

      17                 MS. TRIPLETT:  We would request that the

      18       prefiled testimonies be moved into evidence as though

      19       read in the record.

      20                 CHAIRMAN CARTER:  The prefiled testimony will

      21       be entered into the record as though read.

      22

      23

      24

      25

                                                                       284




       1       BY MS. TRIPLETT:

       2            Q.   Do you have a summary of your prefiled

       3       testimonies?

       4            A.   Yes.  I basically have submitted theses

       5       testimonies, and I'm opening myself up for questions.

       6                 MS. TRIPLETT:  We tender Mr. Roderick for

       7       cross-examination.

       8                 MR. BURGESS:  No questions.

       9                 CHAIRMAN CARTER:  Thank you.  Mr. Twomey?

      10                 MR. TWOMEY:  No, sir.

      11                 CHAIRMAN CARTER:  Mr. McWhirter?

      12                           CROSS-EXAMINATION

      13       BY MR. McWHIRTER:

      14            Q.   Mr. Roderick, do you project your costs

      15       further into the future than 2009?

      16            A.   Yes.  As part of our project management tools

      17       that we have, we looked at total project costs, which

      18       would go the entire life cycle of the project.

      19            Q.   Do you project that the costs in your

      20       pass-through will remain fairly static from this time

      21       forward, or will they fall off?

      22            A.   Well, you know, the cash flows right now,

      23       until we have all of our contracts in place, we don't

      24       know exactly for sure.  I don't see them falling off in

      25       the next several years.  I think that with the way the

                                                                       285




       1       construction schedule is to support the 2016 in-service

       2       date for Unit 1 and 2017 for Unit 2, we will see that

       3       number go up over the next several years over what we're

       4       at right now.

       5            Q.   It will be 420 million this year, and will it

       6       be an additional 420-plus next year?

       7            A.   Yes.  I believe when you look at 2009, it will

       8       be very consistent with this year, in that range.

       9            Q.   Does that mean that it will be an additional

      10       420, or will it be a repeat on the same number?

      11            A.   No, it will be an additional 420.

      12            Q.   So this time next year, we'll be looking at

      13       $800 million a year charges to customers based upon the

      14       nuclear program?

      15            A.   No.  I think what we're saying is, what we're

      16       filing this year is actuals to date.  Once actuals are

      17       spent, you know, they're gone, and then a projection for

      18       next year.  What we're saying is, after you pay those,

      19       then you still have new costs coming in, and the new

      20       costs coming in are going to be fairly similar in nature

      21       into next year with what the project demands are.

      22            Q.   If I understand you correctly, then it looks

      23       like we're going to have a level 420 million in those

      24       numbers every year until after the plant is completed.

      25            A.   No, I didn't say that at all.  I said what I

                                                                       286




       1       saw between this year, what we're filing, and what we

       2       have projected for next year, that those two numbers are

       3       about the same.

       4                 When you get after this and we get in further

       5       in the licensing process -- and realize, we're very

       6       early in this process for the new nuclear plant.  We

       7       have, you know, a site certification that we filed that

       8       we talked about.  We have the combined operating license

       9       that we have filed, and all the pre-construction costs

      10       with the site itself are all going to start coming into

      11       the project for us to support the 2016 in-service date.

      12            Q.   Okay.  I guess I'm still not quite

      13       understanding what you're saying.  The charge for

      14       customers this year is going to be 420 million including

      15       income tax, according to Ms. Cross.  What will the

      16       charge next year be?

      17            A.   I don't know.  I don't calculate the rate, the

      18       per month.  What I can say is that from a cash flow

      19       standpoint, for the project needs, to continue the

      20       project, that our projection for next year is very

      21       similar to this year, based on the schedule.  It's based

      22       on physical work that we have laid out.

      23                 For example, we're working right now with the

      24       Department of Environmental Protection on wetland

      25       mitigations for the property, and so some of those costs

                                                                       287




       1       will incur as we, you know, work out the agreement for

       2       the site certification process.  So we've projected

       3       those into next year into the overall, you know, project

       4       costs that we have.  And so the estimates that we

       5       provided before earlier this year, you know, we still

       6       have those estimates in front of us and are still

       7       working towards those.

       8            Q.   Now, the biggest number, as I understand it,

       9       in this group is the site costs, the 300 and -- what was

      10       that amount?  207 million that she said?

      11            A.   Well, the largest portion of this is really in

      12       the costs for the pre-construction that we have,

      13       primarily with our letter of intent that we signed and

      14       in buying long lead time materials.

      15            Q.   And so what you're doing is paying in advance

      16       for those items, and since construction hasn't started

      17       yet, you're collecting the entire cost of the item as

      18       opposed to carrying costs?

      19            A.   No.  What we -- and again, I'm not into the

      20       filing part of this.  But what we need to do is, we have

      21       to assure ourselves that we could get the major

      22       components that we needed to keep the construction

      23       schedule in 2016, reactor vessels, the pressurizer, the

      24       internals of the reactor.  We needed to get those locked

      25       in because of the market conditions of those major

                                                                       288




       1       components.

       2                 We also saw that those components were

       3       escalating at a rate that we -- when we looked at our

       4       risk matrix to talk about how could we stabilize the

       5       price on this, we made the decision to go ahead and sign

       6       that letter of intent to lock in those prices and to

       7       lock in the delivery schedule for those large

       8       components.

       9            Q.   And how much did you pay with that letter of

      10       intent?

      11            A.   Well, that's -- it's a confidential document.

      12       It has been provided to all of the intervenors as well

      13       as OPC.  It has been provided to the Commission.  It has

      14       also been provided to -- all of you have been provided

      15       that information.

      16            Q.   Do you know whether Progress borrowed the

      17       money to make that payment?

      18            A.   I don't know.  That's not my area.

      19            Q.   I'm still a little bit unclear.  If I were

      20       making a mortgage payment of $400 million a year, I

      21       would know that I had a level term payment each year of

      22       400 million.  But from what you're telling me, are you

      23       saying that it's going to be a level 400 million from

      24       now on out, or is it going to be 400 million plus

      25       another 400 million?

                                                                       289




       1            A.   No.  What I said was, this year, you have the

       2       projection in front of you, and I said that next year

       3       when we come back to this, I would expect that number to

       4       be somewhere in that same range, about 400 million.  As

       5       the construction, as the EPC, the engineering

       6       procurement and construction contract comes to

       7       completion for negotiation, then we'll revisit the cash

       8       flows for that.  That may do something different in the

       9       out years.  But no matter how you go to get into the

      10       construction schedule, this number is going to get

      11       bigger every single year up until we get to the

      12       substantial completion of the unit, at which time, then

      13       it's done, and the costs will go back down.

      14            Q.   Do I understand that to mean that it's going

      15       to be more than 400 million next year that is going to

      16       be passed through to the consumer?

      17            A.   Well, I think we've provided the information

      18       of what the total plant cost is of 17.2 billion.  That's

      19       our current -- it's our current estimate.  We're very

      20       early in this process, and we're still working with all

      21       the licensing agencies to get what their requirements

      22       are.  We're working with our engineering procurement

      23       contract to get the final numbers in place.  But nothing

      24       I'm seeing right now from what we testified in the need

      25       case is any different in cost from what we laid out

                                                                       290




       1       there.  There's been ebbs and flows in that, but over

       2       the course of the next eight years, you know, we will

       3       incur those expenses.  So, you know, that number is

       4       going to go up until we get to 17.2 billion.

       5            Q.   Are you the person involved with negotiating

       6       potential sales to other wholesale customers or unit

       7       sales?

       8            A.   No.

       9            Q.   Who is the person that's responsible for that

      10       in your company?

      11            A.   I think that's a combination of people under

      12       Jeff Lyash with Progress Energy Florida.

      13                 MR. McWHIRTER:  I tender the witness,

      14       Mr. Chairman.

      15                 CHAIRMAN CARTER:  Thank you, Mr. McWhirter.

      16       Mr. Brew.

      17                           CROSS-EXAMINATION

      18       BY MR. BREW:

      19            Q.   Thank you, Mr. Roderick.  I hadn't planned any

      20       questions, but your discussion with Mr. McWhirter just

      21       confused me a little bit, if you could.  Are there

      22       points in the licensing or construction process where

      23       we're likely to see a step change in what's being asked

      24       for recovery in the nuclear recovery?

      25            A.   What we need to do is finish the EPC contract.

                                                                       291




       1       And realize, we have joint teams working.  And when you

       2       have a project like this, over 30 percent of the project

       3       is the carrying cost of money.  And so, you know, we

       4       don't want to spend money any earlier than we have to to

       5       be able to stay with the in-service date.

       6                 By the same point in time, you can't afford to

       7       spend it late, or then you deprive the benefit of the

       8       result of the $92 billion we're expecting in savings in

       9       fuel for the unit.  So we have teams working very hard

      10       right now to get that cash flow just right so that it is

      11       the least impact to the total cost of the project.

      12                 Until we have that EPC contract, engineering

      13       procurement and construction contract, finalized and

      14       done, and negotiate all of those moves around the

      15       schedule to get that optimal schedule and the least cost

      16       that we can produce, then your -- that's why I'm saying

      17       it's going to change, but it will build over time.

      18            Q.   And the EPC is supposed to be done this year?

      19            A.   We don't know.  We're working on it extremely

      20       hard.  We have dedicated teams that are working full

      21       time on it, but it takes two parties to sign that

      22       contract, and I can't speak for the other side.

      23                 MR. BREW:  Thank you.  That's all I have.

      24                 CHAIRMAN CARTER:  Thank you, Mr. Brew.  Staff?

      25                 MR. YOUNG:  No questions.

                                                                       292




       1                 CHAIRMAN CARTER:  Commissioner Argenziano.

       2                 COMMISSIONER ARGENZIANO:  Thank you.  Sorry.

       3                 In regards to the parcels that were needed and

       4       bought, I think there were two parcels for the plant

       5       site.  I understand -- from what I read, I believe we

       6       needed actually 200 acres for the plant itself, but had

       7       to acquire 2,100 acres.  And I guess there's a few

       8       questions that I had.

       9                 What are you going to do with the remainder of

      10       the acreage?  Is that extra acreage calculated into used

      11       and useful?  And for people at home, if they are

      12       listening, if they're not glazed over, so that they have

      13       a good understanding of what's going to happen with

      14       that, if the land is sold in the future, does that then

      15       get refunded back to the consumers?

      16                 THE WITNESS:  I want to answer your second

      17       question first.  I don't know the answer of what happens

      18       to it when it gets sold back, but I'll talk to you about

      19       the land itself.

      20                 You know, when you build a nuclear power

      21       plant, you need to build your buffer between you and the

      22       nearest residence.  And so by the location of this site

      23       and the geographic of that site, our nearest neighbor

      24       where someone physically lives is just over a mile away.

      25       It's 6,000 feet to the nearest neighbor.  That allows us

                                                                       293




       1       to put the security perimeters that we need at the plant

       2       for protection and to be able to defend the plant, to

       3       define that outer perimeter.  And so while the plant

       4       itself may sit, you know, on 200 acres, you have buffer

       5       zones around that that we are required to have with the

       6       Nuclear Regulatory Commission.  And then, you know, we

       7       have just the whole border patrolled area that allows us

       8       to control what comes in and out of that site.

       9                 The other thing on the site --

      10                 COMMISSIONER ARGENZIANO:  I'm sorry.  May I

      11       ask --

      12                 CHAIRMAN CARTER:  You're recognized.

      13                 COMMISSIONER ARGENZIANO:  What is the required

      14       buffer zone?

      15                 THE WITNESS:  Well, you know, we will

      16       typically keep a half a mile diameter around that.  But

      17       every site has specific requirements that we -- we have

      18       to work with the Nuclear Regulatory Commission to

      19       establish those.  Most plant sites, we keep it as a mile

      20       as a general rule of thumb.  That bounds, you know,

      21       future regulations or changes with that.

      22                 COMMISSIONER ARGENZIANO:  And if can I

      23       elaborate on that, and then you were going to say

      24       something else.  But in the acquisition of the land, I

      25       think it was indicated that originally you needed 200

                                                                       294




       1       acres.  Did that include the buffer zone?

       2                 THE WITNESS:  The 200 acres is actually where

       3       the plant, the physical power block sits.  The reactor,

       4       the turbine, the cooling towers, the switch yard, all

       5       those components sit on that part of the plant.

       6                 COMMISSIONER ARGENZIANO:  And that didn't

       7       include the buffer zone?

       8                 THE WITNESS:  No, no.  And also, in addition

       9       to that, you also have -- we have to have runoff ponds

      10       for water drainage.  We have to have a security training

      11       zone for shooting practice and things like that.  So

      12       when you add all those things together, that's why the

      13       acreage, the actual acreage that the plant consumes is a

      14       little -- is bigger than just what the plant site sits

      15       on.

      16                 COMMISSIONER ARGENZIANO:  Okay.  Let me ask it

      17       a different way.  Did you need 2,100 acres?

      18                 THE WITNESS:  Well, when you make a purchase

      19       like that and realize -- define that kind of acreage,

      20       most people don't like to peel off just that corner of

      21       it.

      22                 So when you say do you need it, we know we're

      23       going to need wetland mitigation property.  We don't --

      24       you know, when you go try to find that in Levy County,

      25       unlike counties further south that have land banks for

                                                                       295




       1       wetland mitigation, we don't have that in Levy.  There

       2       is no wetland mitigation bank.  And so we strategically

       3       want to try to work with the DEP and others, the

       4       Department of Environmental Protection and others in the

       5       state and try to take advantage of where that makes

       6       sense or where it doesn't make sense and how we can

       7       aggregately mitigate all those properties.

       8                 So, you know, that's how we ended up with the

       9       2,200 acres.  It was that block of land that -- the

      10       seller of that was not potentially amenable --

      11                 COMMISSIONER ARGENZIANO:  That was the Lybass?

      12                 THE WITNESS:  This is Rayonier.

      13                 COMMISSIONER ARGENZIANO:  Okay.  What about

      14       the Lybass?

      15                 THE WITNESS:  You know, Lybass is a little

      16       different situation.  That is the south property that we

      17       have.  We spent a lot of time and a lot of detail with

      18       them.  We originally, you know, looked at that site

      19       because it's closer to the water, and we couldn't really

      20       come to any agreement on the whole purchase of that

      21       property.  And that's when we went north and found good

      22       rock up north and found that our construction costs

      23       could even, you know, be a little bit lower because we

      24       had better rock on the north property.  We knew that we

      25       needed to get from the north property down to the water

                                                                       296




       1       at the barge canal, and so as we negotiated that, you

       2       know, we had to look at all the options of how to get

       3       that property, whether we condemned it, you know, how we

       4       went about getting that south property.  And we

       5       basically did discussions with them and came to an

       6       agreement on the south property for what we needed

       7       there.

       8                 COMMISSIONER ARGENZIANO:  Okay.  You came to

       9       agreement on the Lybass property.

      10                 THE WITNESS:  The south property.

      11                 COMMISSIONER ARGENZIANO:  Which is for

      12       transmission and to enable you to get to the barge

      13       canal.

      14                 THE WITNESS:  It give you the water to and

      15       from the plant.  It's the transmission corridor.  It's

      16       where our heavy road, rail -- not rail, but the heavy

      17       haul path that -- when the barges bring the big

      18       construction modules in, they'll be offloaded, and then,

      19       instead of us having to go on the highways and disturb

      20       the highways, we basically can cut across over to the

      21       Lybass property, to that south property, and then go

      22       straight up to the site.

      23                 COMMISSIONER ARGENZIANO:  Okay.  And then

      24       maybe just one more.  On the Lybass property, that's a

      25       bigger piece than you really needed.  Isn't there extra

                                                                       297




       1       land there?  And I think that's probably what my

       2       original questions go to.

       3                 THE WITNESS:  And my only answer is that I

       4       don't know right know that they have any extra land,

       5       because right now, when I look at the wetland

       6       mitigations and the strategies behind that, they may

       7       consume all that land.  I have to give that up to

       8       preserve for the State just for the wetland mitigation.

       9       That's all still in discussion right now.  So I don't

      10       know that I have any extra land.

      11                 COMMISSIONER ARGENZIANO:  Okay.  Thank you.

      12                 THE WITNESS:  As a matter of fact, I would

      13       tell you that before this is done, I believe we will

      14       have to purchase additional land just because of the

      15       regulations with, you know, getting through DEP.

      16                 COMMISSIONER ARGENZIANO:  Thank you.

      17                 CHAIRMAN CARTER:  Thank you.  Anything further

      18       from the bench?

      19                 Ms. Triplett.

      20                 One second.  Commissioner Skop, you're

      21       recognized, sir.

      22                 COMMISSIONER SKOP:  Thank you, Mr. Chairman.

      23                 In the mounds and mounds of paper, I actually

      24       had some of the same concerns in reviewing the prefiled

      25       testimony as Commissioner Argenziano, but I cannot find

                                                                       298




       1       it directly in front of me at the moment.  But I heard

       2       Mr. Roderick testify, at least with respect to the

       3       Lybass property, that the acquisition of that property

       4       was somewhat probably strategic, to the extent that it

       5       was critical to being able to have access with this

       6       property to the barge canal, that it was necessary for

       7       the water supply and the transport.  Would that be

       8       correct?

       9                 THE WITNESS:  Yes.

      10                 COMMISSIONER SKOP:  And also it's mentioned

      11       somewhere, but I think you may have stated that

      12       additional property would be required.  But I thought

      13       that I read somewhere else in the prefiled testimony to

      14       the extent that some of the excess property may be used

      15       for future generation sites, like for a combined cycle

      16       plant or something like that, if there were some excess

      17       that was suitable and feasible within that.  Would that

      18       be also correct?

      19                 THE WITNESS:  Yes.  I mean, there is some

      20       strategic value, and that was separated out from the

      21       part that we needed for the plant.  So I don't know, you

      22       know, on that.

      23                 COMMISSIONER SKOP:  And then just one final

      24       question.  In making that acquisition, I guess they had

      25       done some internal analysis on looking at what the

                                                                       299




       1       landowner was willing to sell versus the other

       2       alternatives which would enable the company to go get

       3       the parcel of property or access down to the barge canal

       4       that it needed; is that correct?

       5                 THE WITNESS:  Yes.

       6                 COMMISSIONER SKOP:  All right.  Thank you.

       7                 COMMISSIONER ARGENZIANO:  Just one other

       8       thing.

       9                 CHAIRMAN CARTER:  Commissioner Argenziano.

      10                 COMMISSIONER ARGENZIANO:  I'm just thinking,

      11       because I know that area very well.  I live in that

      12       area.  I don't know if I -- maybe I better not ask this

      13       now.  I'm trying to think of appraised value of land,

      14       and I'm just wondering if it was within the realm of

      15       everything else that sold in that area.

      16                 THE WITNESS:  I'll answer that very globally,

      17       because the --

      18                 COMMISSIONER ARGENZIANO:  Okay.  Right, right.

      19                 THE WITNESS:  -- details of that I can't

      20       really discuss.  But, you know, we looked very hard at

      21       that.  And we use an independent person to represent us

      22       when we're dealing with a landowner, because if they

      23       hear a power plant is coming, then prices will skyrocket

      24       for that large of a property.

      25                 And so, you know, one of the reasons we left

                                                                       300




       1       the south property was because we felt with the volume

       2       of real estate that they were going to drive us to

       3       purchase at the price, it was -- we just said, "We're

       4       not going to do that."  So I do believe we found

       5       property that was within market of the size and scope

       6       and nature that we needed.

       7                 COMMISSIONER ARGENZIANO:  Thank you.

       8                 CHAIRMAN CARTER:  Thank you, Commissioners.

       9       Ms. Triplett.

      10                 MS. TRIPLETT:  No redirect.

      11                 CHAIRMAN CARTER:  Okay.  Do we have any -- I

      12       think we've got one.  Is that Exhibit 14?

      13                 MS. TRIPLETT:  Yes, sir.  We would ask that

      14       Exhibit 14 be moved into the record.

      15                 CHAIRMAN CARTER:  Any objections?  Without

      16       objection, show it done, Exhibit 14 entered into the

      17       record.

      18                 (Exhibit Number 14 was admitted into the

      19       record.)

      20                 CHAIRMAN CARTER:  And I believe the witness

      21       may be excused.

      22                 MS. TRIPLETT:  Thank you.  You anticipated my

      23       question.

      24                 CHAIRMAN CARTER:  Okay.  Ms. Triplett,

      25       anything further?

                                                                       301




       1                 MS. TRIPLETT:  No.  Progress Energy would

       2       rest.

       3                 CHAIRMAN CARTER:  Okay.  Mr. -- hang on one

       4       second.  Let me look at my notes here.  Mr. Burgess,

       5       you're recognized, sir.

       6                 MR. BURGESS:  Thank you.  We would call

       7       Dr. Jacobs to the witness stand, please.

       8       Thereupon,

       9                    WILLIAM R. JACOBS, JR., Ph.D.

      10       was called as a witness on behalf of the Citizens of the

      11       State of Florida and, having been first duly sworn, was

      12       examined and testified as follows:

      13                          DIRECT EXAMINATION

      14       BY MR. BURGESS:

      15            Q.   Would you state your name and business address

      16       for the record, please.

      17            A.   Yes, sir.  My name is William R. Jacobs.  My

      18       business address is 1850 Parkway Place, Marietta,

      19       Georgia.

      20            Q.   Dr. Jacobs, did you prefile testimony in July

      21       2008 in this docket?

      22            A.   Yes, I did.

      23            Q.   And did you have exhibits attached to the

      24       testimony that was prefiled?

      25            A.   Yes, I did.

                                                                       302




       1            Q.   As it pertains to Progress Energy -- let me

       2       back up and just make sure that we understand

       3       organizationally.  When you filed the prefiled

       4       testimony, did it pertain to both Florida Power & Light

       5       and Progress Energy?

       6            A.   Yes, that's correct.

       7            Q.   And you understand that what we're going to be

       8       discussing now pertains specifically only to Progress

       9       Energy?

      10            A.   Yes, I do.

      11            Q.   With regard to Progress Energy and its

      12       application, did you also have Exhibit 1 attached to

      13       your prefiled testimony that consists of your resumé?

      14            A.   Yes, I did.

      15            Q.   By way of introduction to the Commission,

      16       would you provide just a very concise summary of your

      17       background?

      18            A.   Yes, I will.

      19                 Good afternoon, Mr. Chairman and

      20       Commissioners.  I'm Williams Jacobs.  I'm vice president

      21       of GDS Associates out of Marietta, Georgia.  I earned a

      22       Ph.D. in nuclear engineering from Georgia Tech in 1971

      23       and have been in the nuclear power business for 35-plus

      24       years since that time.

      25                 I have extensive construction and startup

                                                                       303




       1       experience.  I spent about 10 years overseas.  I was an

       2       advisor to the Korea Electric Company during the startup

       3       of their first nuclear power plant in the Republic of

       4       Korea.  And then I joined Westinghouse.  I was the

       5       startup manager for a nuclear plant in Krsko,

       6       Yugoslavia, and then I was the startup manager and site

       7       manager ultimately for a nuclear plant in the

       8       Philippines.

       9                 In the mid '80s, I moved back to the United

      10       States.  I spent a year at INPO, the Institute of

      11       Nuclear Power Operation, that was formed after Three

      12       Mile Island to assist all the utilities in operating

      13       their nuclear power plants.

      14                 And then in 1986, I joined GDS Associates, and

      15       I have been doing consulting work for GDS for a number

      16       of clients throughout the country, primarily in

      17       evaluating nuclear plant operation and nuclear plant

      18       outages, and I also assist minority owners or

      19       non-operating owners of nuclear power plants to help

      20       them oversee the operation of their plant for the

      21       non-operating owner.

      22                 I actually filed testimony here in the

      23       mid-'90s dealing with an outage at Crystal River Unit 3.

      24       And currently, I am also helping the Georgia Public

      25       Service Commission evaluate the proposed two new Georgia

                                                                       304




       1       Power nuclear units, Plant Vogel Units 3 and 4.  I am

       2       also helping the South Carolina Commission evaluate the

       3       proposed two new nuclear power units, Summer Units 2 and

       4       3.

       5            Q.   Thank you, Dr. Jacobs.  As to the main body of

       6       your testimony as it pertains to Progress Energy, do you

       7       have any changes or corrections to make?

       8            A.   No, I not.

       9            Q.   If the same questions posed in the prefiled

      10       testimony were posed to you today, would your answers be

      11       the same?

      12            A.   Yes, they would.

      13                 MR. BURGESS:  Mr. Chairman, I would ask that

      14       Dr. Jacobs' prefiled testimony be entered into the

      15       record as though read.

      16                 CHAIRMAN CARTER:  The prefiled testimony will

      17       be entered into the record as though read.

      18                 MR. BURGESS:  Thank you, Mr. Chairman.

      19

      20

      21

      22

      23

      24

      25

                                                                       329




       1       BY MR. BURGESS:

       2            Q.   Dr. Jacobs, if you would, would you provide a

       3       very brief summary of that portion of your testimony

       4       that pertains to Progress Energy?

       5            A.   Yes, I will.  Again, I'm William R. Jacobs.  I

       6       was asked to assist the Florida Office of Public Counsel

       7       in reviewing and evaluating requests by Progress Energy

       8       and Florida Power & Light for authority to collect

       9       historical and projected costs associated with the

      10       nuclear power uprate projects at Crystal River Unit 3,

      11       Turkey Point 3 and 4, and the St. Lucie Units 1 and 2,

      12       and also historical and projected costs associated with

      13       FLP's proposed Turkey Point 6 and 7 units through their

      14       respective capacity cost recovery clauses.  I was also

      15       asked to review the preliminary costs submitted in the

      16       discovery docket associated with PEF's plan to develop

      17       and construct two new nuclear units in Levy County.

      18                 Addressing now my recommendations as they

      19       apply to Progress Energy, one of the issues that I

      20       identified during my review involves costs related to

      21       the extended uprate projects that PEF wishes to collect

      22       from customers under the nuclear cost recovery clause.

      23       I believe that only costs that are incremental to costs

      24       that would normally be incurred to ensure safe and

      25       reliable operation of the nuclear plants in the absence

                                                                       330




       1       of an uprate project should be recovered under the NCRC.

       2                 For example, if a piece of equipment is

       3       nearing the end of its operating life and needs to be

       4       replaced to ensure future reliable operation, the cost

       5       of replacing this equipment should be recovered through

       6       normal ratemaking processes, not through the NCRC.  If

       7       the equipment needs to be upgraded to support the

       8       uprate, then only the incremental costs of the upgrade

       9       should be recovered through the NCRC.

      10                 In my view, the requesting utility should be

      11       required to conduct the analysis needed to demonstrate

      12       that only incremental costs are being requested and

      13       provide that analysis at the outset of the proceeding.

      14       My recommendation on this issue is to require PEF staff

      15       and OPC to work together to develop additional Nuclear

      16       Filing Requirements that will address this issue in

      17       future filings.

      18                 That completes my summary as it relates to

      19       PEF.

      20                 MR. BURGESS:  Thank you.  Mr. Chairman, we

      21       would tender the witness.

      22                 CHAIRMAN CARTER:  Now, that was South Korea;

      23       right?

      24                 THE WITNESS:  That was, yes, South Korea, the

      25       Republic of Korea.  They call it "The Rock."

                                                                       331




       1                 CHAIRMAN CARTER:  As opposed to -- what is it?

       2       The Democratic Republic of --

       3                 THE WITNESS:  The People's, yes, Democratic

       4       Republic of North Korea.

       5                 CHAIRMAN CARTER:  People's Democratic Republic

       6       of North Korea.

       7                 THE WITNESS:  Something like that.  I never

       8       made it there, so I'm not sure.

       9                 CHAIRMAN CARTER:  I understand Elvis is

      10       missing right now.

      11                 Ms. Triplett, you're recognized.

      12                 MS. TRIPLETT:  We have no questions.

      13                 CHAIRMAN CARTER:  Mr. Twomey.

      14                 MR. TWOMEY:  No, sir.

      15                 MR. McWHIRTER:  No questions.

      16                 MR. BREW:  No, sir.

      17                 CHAIRMAN CARTER:  Staff.

      18                 MS. BENNETT:  No questions.

      19                 CHAIRMAN CARTER:  Commissioner Skop.

      20                 COMMISSIONER SKOP:  No questions, Mr. Chair,

      21       but just a point of clarification.  In my over 40

      22       moment, I guess -- I asked Mr. Roderick, but I guess I

      23       was able to find -- with respect to the land

      24       acquisition, I guess Mr. Garrett's rebuttal testimony I

      25       think on page 5 gives a good discussion of that.  I

                                                                       332




       1       think he was excused.  I knew I remembered seeing it

       2       somewhere, but I just thought it might be Mr. Roderick,

       3       so I stand corrected.

       4                 CHAIRMAN CARTER:  Thank you.  No problem.

       5       Commissioners?

       6                 Dr. Jacobs, it was good to have you.  I'm very

       7       impressed with your resumé and your experience, and we

       8       appreciate you being with us today.  Thank you.

       9                 THE WITNESS:  Thank you, sir.  I'm glad to be

      10       here.

      11                 CHAIRMAN CARTER:  Mr. Burgess.

      12                 MR. BURGESS:  Commissioner, we would ask that

      13       Exhibit 1 --

      14                 CHAIRMAN CARTER:  Fifteen?

      15                 MR. BURGESS:  It's labeled as, yes, Exhibit

      16       15, be entered into the record.

      17                 CHAIRMAN CARTER:  Without objection, show it

      18       done.

      19                 (Exhibit Number 15 was admitted into the

      20       record.)

      21                 CHAIRMAN CARTER:  Call your next witness.

      22       Wait a minute.  Staff, are you next?

      23                 MS. BENNETT:  Yes, Chairman.  Our next staff

      24       witness is Jeffery Small.  He has been excused.  We

      25       would ask that Jeffery Small's testimony be entered into

                                                                       333




       1       the record as read, as well as Exhibits 16, 17, and 18.

       2                 CHAIRMAN CARTER:  Let's do the testimony

       3       first.  The prefiled testimony will be entered into the

       4       record as though read.  Now we'll go with the exhibits.

       5                 MS. BENNETT:  Thank you.  Exhibits 16, 17, and

       6       18, we ask that they be entered the record.

       7                 CHAIRMAN CARTER:  Any objections?  Without

       8       objection, show it done.  Exhibits 16, 17, and 18 are

       9       entered into the record.

      10                 (Exhibits Number 16, 17, and 18 were admitted

      11       into the record.)

      12

      13

      14

      15

      16

      17

      18

      19

      20

      21

      22

      23

      24

      25

                                                                       341




       1                 CHAIRMAN CARTER:  You're recognized.

       2                 MR. YOUNG:  Mr. Chairman, at this time, we

       3       would call -- staff would call Carl Vinson and Lynn

       4       Fisher to the stand.

       5                 CHAIRMAN CARTER:  Okay.  I'm guessing, and I

       6       believe that I see that everyone for Progress has

       7       already been sworn in.  I'm looking, and the faces look

       8       familiar to me.  So everyone has already been sworn in

       9       for today for Progress; correct?  Right?  Thank you.

      10                 Staff, you're recognized.  I guess I should

      11       have asked that earlier, huh?

      12       Thereupon,

      13                  CARL VINSON and ROBERT LYNN FISHER

      14       were called as witnesses on behalf of the FPSC Staff

      15       and, having been first duly sworn, were examined and

      16       testified as follows:

      17                          DIRECT EXAMINATION

      18       BY MR. YOUNG:

      19            Q.   Good afternoon, gentlemen.

      20            A.   (By Mr. Fisher)  Good afternoon.

      21            Q.   Have you been sworn?

      22            A.   (By Mr. Vinson)  Yes, we have.

      23            A.   (By Mr. Fisher)  Yes, we have.

      24            Q.   Can you please state your name and business

      25       address for the record?

                                                                       342




       1            A.   (By Mr. Vinson)  Carl Vinson, 2540 Shumard Oak

       2       Boulevard, Tallahassee, Florida.

       3            A.   (By Mr. Fisher)  Robert Lynn Fisher, 2540

       4       Shumard Oak Boulevard, Tallahassee, Florida.

       5            Q.   By whom are you employed, and in what

       6       capacity?

       7            A.   (By Mr. Vinson)  I'm employed by this

       8       Commission as a Public Utilities Supervisor.

       9            A.   (By Mr. Fisher)  I'm employed by the Florida

      10       Public Service Commission as a Government Analyst II.

      11            Q.   Okay.  Have you jointly prefiled testimony

      12       consisting of five pages in this case?

      13            A.   (By Mr. Vinson)  Yes, we have.

      14            A.   (By Mr. Fisher)  Yes, we have.

      15            Q.   Do you have any changes or corrections to that

      16       testimony?

      17            A.   (By Mr. Vinson)  Yes, I do.  On page 2 of our

      18       testimony, the first full paragraph that begins on line

      19       4, looking down to the final sentence of that paragraph

      20       at line 9, there's a sentence that begins, "In each

      21       case, the assignments required."  I would like to delete

      22       the words "in each case" and the comma, so that the

      23       sentence --

      24                 CHAIRMAN CARTER:  I'm sorry.  Could you start

      25       over?  I had some technical difficulties with my book

                                                                       343




       1       here.

       2                 WITNESS VINSON:  Okay.  I'm looking at line 9

       3       on page 2.

       4                 CHAIRMAN CARTER:  Give me the page, please.  I

       5       mean, start at the beginning, the page and line, so I

       6       can follow you.

       7                 WITNESS VINSON:  Okay.  On page 2, line 9, the

       8       sentence that begins, "In each case, the assignments

       9       required," I want to strike the words "in each case" and

      10       the comma, so that the sentence would begin with the

      11       words "the assignments required."

      12                 CHAIRMAN CARTER:  Okay.

      13                 WITNESS VINSON:  That's the only change.

      14       BY MR. YOUNG:

      15            Q.   With that change, if I were to ask you the

      16       same questions today as in your joint prefiled

      17       testimony, would your answers be the same?

      18            A.   (By Mr. Vinson)  Yes, they would.

      19            A.   (By Mr. Fisher)  Yes, they would.

      20                 MR. YOUNG:  Mr. Chairman, at this time, I ask

      21       that the joint prefiled testimony of Mr. Carl Vinson and

      22       Mr. Robert Lynn Fisher be entered into the record as

      23       though read.

      24                 CHAIRMAN CARTER:  The joint prefiled testimony

      25       witnesses Vinson and Fisher will be entered into the

                                                                       344




       1       record as though read.

       2                 MR. YOUNG:  Pardon me, sir?  Okay.

       3       BY MR. YOUNG:

       4            Q.   Did you have one exhibit attached to your

       5       testimony as it relates to Progress Energy Florida,

       6       which is the project management internal controls

       7       relating to Progress Energy Florida's nuclear plant

       8       uprate and construction projects?

       9            A.   (By Mr. Fisher)  Yes.

      10            A.   (By Mr. Vinson)  Yes.

      11            Q.   Do you have any changes or correction to that

      12       exhibit?

      13            A.   (By Mr. Vinson)  No.

      14                 MR. YOUNG:  And that Exhibit, Mr. Chairman, is

      15       marked as VF-1 and is Number 19 on the comprehensive

      16       exhibit list.

      17                 CHAIRMAN CARTER:  Thank you.

      18

      19

      20

      21

      22

      23

      24

      25

                                                                       350




       1       BY MR. YOUNG:

       2            Q.   Could you please summarize your testimony as

       3       it relates to Progress Energy Florida, please?

       4            A.   (By Mr. Vinson)  Yes.  Our testimony presents,

       5       as we established, the audit report, which is a

       6       management audit as distinguished from a financial

       7       audit, our audit report on our review of the project

       8       management internal controls that Progress Energy is

       9       using in managing the Crystal River nuclear unit uprate

      10       and then construction of the two new Levy County units.

      11                 Our testimony also provides some comments on

      12       the nuclear cost recovery process that the Commission is

      13       using.

      14                 MR. YOUNG:  With that, Mr. Chairman, we tender

      15       Mr. Vinson and Mr. Fisher for cross.

      16                 CHAIRMAN CARTER:  Thank you.  Ms. Triplett.

      17                 MS. TRIPLETT:  No questions.

      18                 CHAIRMAN CARTER:  Mr. Burgess.

      19                 MR. BURGESS:  No questions.

      20                 CHAIRMAN CARTER:  Mr. McWhirter.

      21                 MR. McWHIRTER:  No, sir.

      22                 CHAIRMAN CARTER:  Mr. Brew, you're recognized,

      23       sir.

      24                 MR. BREW:  Thank you.

      25

                                                                       351




       1                           CROSS-EXAMINATION

       2       BY MR. BREW:

       3            Q.   Good afternoon, gentlemen.

       4            A.   (By Mr. Vinson)  Good afternoon.

       5            Q.   I would just like to talk for a minute about

       6       your recommendations on page 5 of your testimony.  Do

       7       you see it?

       8            A.   Uh-huh.

       9            Q.   And beginning at line 5, you say that you

      10       believe that even more extensive and detailed

      11       examinations of internal controls and project management

      12       controls should be performed.  Do you see that?

      13            A.   Yes.

      14            Q.   Now, in making that recommendation, did you

      15       take into account or -- let me strike that.  Are you

      16       familiar with the requirements of the nuclear cost

      17       recovery rule?

      18            A.   Yes.

      19            Q.   Okay.  And in making your recommendations

      20       here, did you take into account the requirements of the

      21       nuclear cost recovery rule?

      22            A.   Yes.

      23            Q.   Okay.  And would you agree with me that under

      24       that rule, once the Commission has made a prudence

      25       determination, that you can't subsequently go back and

                                                                       352




       1       relook at those costs; is that right?

       2            A.   That is my understanding.

       3            Q.   Okay.  And in your recommendations that begin

       4       at line 11, for example, you say beginning at line 13,

       5       "Internal audit results would serve to familiarize the

       6       parties with the relevant project management issues that

       7       arose during the preceding year."  Do you see that?

       8            A.   Yes.

       9            Q.   Would you agree that all active parties should

      10       have an opportunity for -- an adequate opportunity to

      11       review those materials?

      12            A.   I'm sorry.  I missed part of your question.

      13            Q.   Would you agree that all parties, as you've

      14       referenced there, should have an adequate opportunity to

      15       review those materials in order to make their

      16       presentations in these dockets?

      17            A.   Yes.

      18            Q.   Okay.  Would you agree that the issues that

      19       are presented there may be relatively complicated?

      20            A.   Which issues are those?

      21            Q.   Any.  Management controls, let's say.

      22            A.   Yes.

      23            Q.   Okay.  And would you agree that problems that

      24       may be encountered there could lead to rate impacts that

      25       could be significant?

                                                                       353




       1            A.   Problems encountered by?

       2            Q.   In the project related to project controls,

       3       costs, and schedule.

       4            A.   Right.

       5            Q.   Could lead to rate impacts that could be

       6       significant?

       7            A.   Yes.

       8                 MR. BREW:  That's all I have.

       9                 CHAIRMAN CARTER:  Thank you, Mr. Brew.

      10                 Commissioners?  Commissioner Argenziano,

      11       you're recognized.

      12                 COMMISSIONER ARGENZIANO:  Thank you,

      13       Mr. Chair.  I had some of the same questions, and they

      14       were answered, so I'll just skip and move forward,

      15       because if people are watching at home too, I'm really

      16       trying to give them a little bit more information that

      17       we have in front of us that they may not.

      18                 And I guess -- and I don't want to put words

      19       in your mouth, but in doing what you did for the reasons

      20       that, obviously, I think were to help the Commission and

      21       also to help protect the ratepayer, is that correct, to

      22       make sure these reports are done with reasonable -- let

      23       me see the words.  Reasonableness and adequacy of the

      24       internal controls in place at the time; right?

      25                 WITNESS VINSON:  Yes.

                                                                       354




       1                 COMMISSIONER ARGENZIANO:  Okay.  So that's

       2       correct.  But now, since we've brought those

       3       recommendations out and the things that you pointed out

       4       in your testimony, let me ask you, what is it that you

       5       will do in the future as we move forward to make sure

       6       that these things have been put into place?

       7                 WITNESS VINSON:  I take your question to mean

       8       what will we do in --

       9                 COMMISSIONER ARGENZIANO:  What would we do,

      10       yes.

      11                 WITNESS VINSON:  That hasn't been fully

      12       decided at this point.  I assume that after this

      13       proceeding is completed, staff will need to rethink what

      14       is needed next year.  Of course, this lays a baseline

      15       down.  We understand some of the basic controls and have

      16       gotten some good, solid initial understanding.  There

      17       may be a need in next year's proceeding and potentially

      18       thereafter to revisit these issues and to update the

      19       information we've presented, but that decision, as I

      20       understand, has not been made yet.

      21                 COMMISSIONER ARGENZIANO:  But -- can I

      22       elaborate on that for my own self?

      23                 CHAIRMAN CARTER:  Go ahead.

      24                 COMMISSIONER ARGENZIANO:  If you've indicated

      25       that there needs to be -- let me see if I can put it in

                                                                       355




       1       your words.  "In addition to this testimony, each

       2       company could provide an internal audit report

       3       describing a complete review of the adequacy and

       4       effectiveness of internal controls," and then going back

       5       to line 13 on page 5, "Internal audit results will serve

       6       to familiarize the parties with the relevant project

       7       management issues that arose during the preceding year

       8       and provide insight to how management corrected any

       9       problems noted."

      10                 So if we don't decide to do anything, how

      11       would we know if management corrected the problems?  I

      12       guess that's what I'm trying to get out to anybody or

      13       even one person who may be watching from home.

      14                 WITNESS VINSON:  Well, I believe the thoughts

      15       that we were expressing here were that that needs to be

      16       done.  Just a minute ago, I was specifically answering

      17       would my work unit be doing it or would we be doing it

      18       in the same way that we did.  That may very well be a

      19       good course to pursue.

      20                 If, as I suggested, the companies provide

      21       additional information, that could perform part of the

      22       function we performed.  But, yes, it definitely does

      23       need to be done.  Just the actual mechanism and who does

      24       that is to be decided.

      25                 COMMISSIONER ARGENZIANO:  Okay.  Thank you.

                                                                       356




       1                 CHAIRMAN CARTER:  And the context of that is

       2       that these audits are necessary and helpful for staff to

       3       make a recommendation in terms what actions the

       4       Commission should take further; correct?

       5                 WITNESS VINSON:  Yes, that was the intent.

       6                 CHAIRMAN CARTER:  Thank you.  Commissioner

       7       Skop, you're recognized.

       8                 COMMISSIONER SKOP:  Thank you, Mr. Chairman.

       9       And to Commissioner Argenziano and Chairman Carter's

      10       point, I just wanted to make sure that in your opinion,

      11       staff's opinion, that based upon the report that was

      12       prepared, that in staff's opinion, they feel that

      13       adequate project management and internal controls are

      14       currently in place to move forward.

      15                 WITNESS VINSON:  Yes.

      16                 COMMISSIONER SKOP:  Subject to further fine

      17       tuning and monitoring and auditing.

      18                 WITNESS VINSON:  Yes.

      19                 COMMISSIONER SKOP:  All right.  Thank you.

      20                 CHAIRMAN CARTER:  Thank you.  Anything further

      21       from the bench?

      22                 Staff?

      23                 MR. YOUNG:  No redirect.

      24                 CHAIRMAN CARTER:  Okay.  Then we have Exhibit

      25       19.  Any objection?  Without objection, show it done.

                                                                       357




       1       Exhibit 19 moved into the record.  The witnesses may be

       2       excused.

       3                 (Exhibit Number 19 was admitted into the

       4       record.)

       5                 CHAIRMAN CARTER:  Call your next witness,

       6       staff.  Wait a minute.  I think that's it for staff.

       7                 MR. YOUNG:  Yes, Mr. Chairman.

       8                 CHAIRMAN CARTER:  Is that correct?

       9                 MR. YOUNG:  But Mr. Fisher and Mr. Vinson will

      10       be back for FP&L.

      11                 CHAIRMAN CARTER:  Well, don't leave the

      12       building, guys.  I tried to get you out of here.

      13                 Ms. Triplett, you're recognized.

      14                 MS. TRIPLETT:  Thank you.  I misunderstood.

      15       When I called Mr. Roderick to the stand, among all those

      16       testimonies, I also included the rebuttal testimony, but

      17       I could --

      18                 CHAIRMAN CARTER:  Let me ask the parties.

      19       Mr. -- I'm struggling here.  Mr. Burgess, on rebuttal

      20       for Mr. Roderick, Ms. Triplett said that she had

      21       presented both his direct and rebuttal at that time.

      22                 MR. BURGESS:  We had no questions, and we

      23       would have no questions if he came back up exclusively

      24       for rebuttal.

      25                 MR. McWHIRTER:  No questions.

                                                                       358




       1                 MR. BREW:  No questions.

       2                 CHAIRMAN CARTER:  Staff?

       3                 MR. YOUNG:  No questions.

       4                 CHAIRMAN CARTER:  Commissioners, anything

       5       further for witness Roderick?

       6                 Thank you.

       7                 MS. TRIPLETT:  Thank you.

       8                 CHAIRMAN CARTER:  You may call your next

       9       witness.

      10                 MS. TRIPLETT:  I don't think there's anyone

      11       else.

      12                 CHAIRMAN CARTER:  You don't have anybody left;

      13       right?

      14                 MS. BENNETT:  We do have -- Mr. Chairman,

      15       Mr. Garrett, I don't know if -- he had rebuttal

      16       testimony.  You may have moved that in at the same time.

      17                 MS. TRIPLETT:  No, I did not.

      18                 CHAIRMAN CARTER:  Okay.  Well, let's do that,

      19       then.

      20                 MS. TRIPLETT:  Thank you, Ms. Bennett.  At

      21       this time, we would ask for the rebuttal testimony of

      22       Mr. Will Garrett to be read into record as though --

      23       inserted into the record as though read.  He did not

      24       have any exhibits.

      25                 CHAIRMAN CARTER:  The testimony of the witness

                                                                       359




       1       will be entered into the record as though read, and no

       2       exhibits.  Okay.  And this witness was excused?

       3                 MS. TRIPLETT:  Yes, sir.

       4

       5

       6

       7

       8

       9

      10

      11

      12

      13

      14

      15

      16

      17

      18

      19

      20

      21

      22

      23

      24

      25

                                                                       367




       1                 CHAIRMAN CARTER:  Okay.  Thank you.

       2       Ms. Bennett?

       3                 MS. BENNETT:  I believe that concludes the

       4       case of Progress Energy Florida, and we would be ready

       5       to begin with Florida Power & Light when the Commission

       6       is ready to do so.

       7                 CHAIRMAN CARTER:  Let's do this.  Let's

       8       give --

       9                 COMMISSIONER EDGAR:  Can we take a break?

      10                 CHAIRMAN CARTER:  Oh, one second.

      11       Commissioner Edgar.

      12                 COMMISSIONER EDGAR:  I'm sorry, Mr. Chairman.

      13       This moved a little quicker than I was expecting, and I

      14       left some of my documents for the FPL case up in my

      15       office.  Would it possible to take a five-minute break

      16       before we move into the next --

      17                 CHAIRMAN CARTER:  Yes.  We're going to need --

      18       staff is going to need to change out too, so let's make

      19       it -- let's come back at 20 of by this clock to my

      20       right.  That's this one over here.  They're not exactly

      21       on the same time.  That way, we'll give staff time to

      22       change out, give the court reporter a break, and give

      23       the parties an opportunity to change.

      24                 Thank you.  We are adjourned on the Progress

      25       Energy case.

                                                                       368




       1                 (Short recess.)

       2                 (Transcript continues in sequence in

       3       Volume 3.)

       4

       5

       6

       7

       8

       9

      10

      11

      12

      13

      14

      15

      16

      17

      18

      19

      20

      21

      22

      23

      24

      25

                                                                       369




       1                        CERTIFICATE OF REPORTER

       2

       3       STATE OF FLORIDA:

       4       COUNTY OF LEON:

       5                  I, MARY ALLEN NEEL, Registered Professional

       6       Reporter, do hereby certify that the foregoing

       7       proceedings were taken before me at the time and place

       8       therein designated; that my shorthand notes were

       9       thereafter translated under my supervision; and the

      10       foregoing pages numbered 167 through 368 are a true and

      11       correct record of the aforesaid proceedings.

      12                 I FURTHER CERTIFY that I am not a relative,

      13       employee, attorney or counsel of any of the parties, nor

      14       relative or employee of such attorney or counsel, or

      15       financially interested in the foregoing action.

      16                 DATED THIS 12th day of September, 2008.

      17

      18
                                         ____________________________
      19                                 MARY ALLEN NEEL, RPR, FPR
                                         2894-A Remington Green Lane
      20                                 Tallahassee, Florida  32308
                                         (850) 878-2221
      21

      22

      23

      24

      25