| State of Florida | Public Service Commission Capital Circle Office Center ● 2540 Shumard Oak Boulevard Tallahassee, Florida 32399-0850 -M-E-M-O-R-A-N-D-U-M- |
| --- | --- |
| DATE: | January 13, 2010 |
| TO: | Office of Commission Clerk (Cole) |
| FROM: | Division of Economic Regulation (Slemkewicz, Breman, Buys, Davis, Laux, Kaley Thompson) Office of the General Counsel (A. Williams) |
| RE: | Docket No. 090529-EI – Petition to include costs associated with the extended power uprate project in base rates, by Florida Power & Light Company. |
| AGENDA: | 01/26/10 – Regular Agenda – Proposed Agency Action – Interested Persons May Participate |
| COMMISSIONERS ASSIGNED: | All Commissioners |
| PREHEARING OFFICER: | Edgar |
| CRITICAL DATES: | None |
| SPECIAL INSTRUCTIONS: | None |
| FILE NAME AND LOCATION: | S:\PSC\ECR\WP\090529.RCM.DOC Note: Schedule 1 not attached electronically |

Case Background

In 2006, the Florida Legislature adopted legislation, Section 366.93, Florida Statutes (F.S.), encouraging the development of nuclear energy in the state.  In that section, the Legislature directed the Commission to adopt rules providing for alternative cost recovery mechanisms that would encourage investor-owned electric utilities to invest in nuclear power plants.  The Commission adopted Rule 25-6.0423, Florida Administrative Code (F.A.C.), which provides for an annual clause recovery proceeding to consider investor-owned utilities’ requests for cost recovery for nuclear plants.

By Order No. PSC-08-0021-FOF-EI, the Commission made an affirmative determination of need for FPL's Extended Power Uprate (EPU) project.  The EPU project will be accomplished at FPL's four nuclear units located at two nuclear generating plant sites in Florida: Turkey Point Units 3 and 4, and St. Lucie Units 1 and 2.  The EPU projects will go into commercial service at various points in time, with the majority of the costs anticipated to go into plant in service when the modifications are completed in 2011 and 2012.  There will also be interim in-service items, such as the modification to the St. Lucie 2 (PSL2) turbine gantry crane, which is the subject of this recommendation.

On December 4, 2009, FPL filed a petition to increase its base rates by the $354,225 revenue requirements associated with the 2009 PSL2 turbine gantry crane project pursuant to Rule 25-6.0423(7), F.A.C.  FPL also has requested an additional $16,924 base rate increase for the 5-year amortization of EPU assets that are being retired during 2009 pursuant to Rule 25-6.0423(7)(e), F.A.C.  In total, FPL has requested a base rate increase of $371,148.  This base rate increase is less than $0.01 per month on a typical 1,000 kWh residential bill.

The Commission has jurisdiction over this subject matter pursuant to the provisions of Section 366.93, F.S., and other provisions of Chapter 366, F.S.

Discussion of Issues

Issue 1:

Should FPL's request to increase its base rates by $354,225 for the turbine gantry crane phase of the EPU project at PSL2 be approved?

Recommendation:

Yes.  FPL's request to increase its base rates by $354,225 for the turbine gantry crane phase of the EPU project at PSL2 should be approved.  This approval should be subject to true-up and revision based on the final review of the 2009 turbine gantry crane phase expenditures in Docket No. 100009-EI, Nuclear Cost Recovery Clause.  (Slemkewicz, D. Buys, Davis, Breman, Laux)

Staff Analysis:

FPL has requested approval to increase its base rates by $354,225 for the turbine gantry crane phase of the EPU project at PSL2.  During 2009, items associated with the turbine gantry crane phase of project have gone into service.

Rule 25-6.0423(7), F.A.C., states the following:

(7) Commercial Service. As operating units or systems associated with the power plant and the power plant itself are placed in commercial service:

(a) The utility shall file a petition for Commission approval of the base rate increase pursuant to Section 366.93(4), F.S., separate from any cost recovery clause petitions, that includes any and all costs reflected in such increase, whether or not those costs have been previously reviewed by the Commission; provided, however, that any actual costs previously reviewed and determined to be prudent in the Capacity Cost Recovery Clause shall not be subject to disallowance or further prudence review except for fraud, perjury, or intentional withholding of key information.

(b) The utility shall calculate the increase in base rates resulting from the jurisdictional annual base revenue requirements for the power plant in conjunction with the Capacity Cost Recovery Clause projection filing for the year the power plant is projected to achieve commercial operation. The increase in base rates will be based on the annualized base revenue requirements for the power plant for the first 12 months of operations consistent with the cost projections filed in conjunction with the Capacity Cost Recovery Clause projection filing.

(c) At such time as the power plant is included in base rates, recovery through the Capacity Cost Recovery Clause will cease, except for the difference between actual and projected construction costs as provided in subparagraph (5)(c)4. above.

(d) The rate of return on capital investments shall be calculated using the utility’s most recent actual Commission adjusted basis overall weighted average rate of return as reported by the utility in its most recent Earnings Surveillance Report prior to the filing of a petition as provided in paragraph (7)(a). The return on equity cost rate used shall be the midpoint of the last Commission approved range for return on equity or the last Commission approved return on equity cost rate established for use for all other regulatory purposes, as appropriate.

(e) The jurisdictional net book value of any existing generating plant that is retired as a result of operation of the power plant shall be recovered through an increase in base rate charges over a period not to exceed 5 years. At the end of the recovery period, base rates shall be reduced by an amount equal to the increase associated with the recovery of the retired generating plant.

In compliance with Rule 25-6.0423(7), F.A.C., FPL submitted its calculation of the annualized base rate revenue requirements for the turbine gantry crane phase for the first 12 months of operations.  This calculation is shown on Schedule 1.  Staff has reviewed the calculation of the $354,225 jurisdictional annual revenue requirement.  Staff believes the annual revenue requirement calculation has been calculated in compliance with Rule 25-6.0423(7), F.A.C.

The 2009 expenditures related to the turbine gantry crane phase are still under review in Docket No. 100009-EI.  A final determination of the reasonableness and prudence of the 2009 expenditures will be made during 2010.  Per Attachment A to FPL’s petition, the increase in Electric Plant in Service included in the calculation is $2,455,535 ($2,446,914 jurisdictional), net of joint owners.  If the $2,455,535 amount is revised based on a final audit and review of the 2009 expenditures, the annual revenue requirement will have to be recalculated.  This would require a true-up of the revenues already collected and a revision of the related tariffs.  Therefore, staff further recommends that the approval of the $354,225 base rate increase be made subject to true-up and revision based on the final review of the 2009 turbine gantry crane phase expenditures in Docket No. 100009-EI.

Issue 2:

Should FPL’s request to increase its base rates by $16,924 for the 5-year amortization of the EPU assets that are being retired during 2009 be approved?

Recommendation:

No.  FPL’s request to increase its base rates by $16,924 for the 5-year amortization of the EPU assets that are being retired during 2009 should be reduced to $7,136, a reduction of $9,788. (Slemkewicz)

Staff Analysis:

FPL has requested approval to increase its base rates by $16,924 for the 5-year amortization of EPU assets that are being retired during 2009 pursuant to Rule 25-6.0423(7)(e), F.A.C., which states:

The jurisdictional net book value of any existing generating plant that is retired as a result of operation of the power plant shall be recovered through an increase in base rate charges over a period not to exceed 5 years. At the end of the recovery period, base rates shall be reduced by an amount equal to the increase associated with the recovery of the retired generating plant.

Per Attachment A to FPL’s petition, the net book value of the EPU asset retirements will be $202,424 at December 31, 2009.  This results in an annual amortization of $40,485 over the 5-year period.  In addition, FPL has proposed to offset the annual amortization by an annual depreciation credit of $23,502 resulting in a net annual amortization of $16,983 ($16,924 jurisdictional).

In the Company’s updated response to Staff’s First Data Request, FPL filed a revision of the calculation of the 5-year amortization of the EPU assets that are being retired during 2009 (See Schedule 1).  The revisions were an adjustment to recognize the participant’s share of the EPU assets and an adjustment to recognize property taxes included in base rates.  After making these adjustments, the 5-year amortization of $40,485 was reduced to $21,209, and the offsetting credits were revised to $14,166.  The resulting net annual amortization is $7,043 ($7,136 jurisdictional).  Staff agrees with these adjustments and recommends that $7,136 is the appropriate annual amount for the 5-year amortization of the EPU assets that are being retired during 2009.

Issue 3:

Should the Commission approve FPL’s proposal to implement any base rate increase approved in this docket on the same date as any approved base rate revision in its pending base rate proceeding in Docket No. 080677-EI?

Recommendation:

Yes.   The Commission should approve FPL’s proposal to implement any base rate increase approved in this docket on the same date as any approved base rate revision in its pending base rate proceeding in Docket No. 080677-EI.  (Kaley Thompson)

Staff Analysis:

FPL requested that any base rate increase approved in this docket be implemented on the same date as any approved base rate revision in its pending base rate proceeding in Docket No. 080677-EI.  FPL asked that those costs be allocated to retail rate classes and developed into individual rates consistent with methods and billing determinants approved in the base rate proceeding.  FPL has stated that it plans to file one complete set of tariff sheets with new rates to include the increase requested in this docket and that approved in Docket No. 080677-EI.

Staff agrees with FPL that any revenue increase granted in this docket should be implemented at the same time as any revenue increase granted in the rate case.  That insures that customers will not experience multiple rate changes which can lead to customer confusion and frustration.  The effective date of any base rate change is an issue in the rate case docket, subject to Commission approval.  Staff recommends that rates and tariff sheets be filed for approval in compliance with final decisions related to revenue requirements, cost of service, billing determinants, rate design, and effective date made in this docket and Docket No. 080677-EI, in accordance with the schedule established in Docket No. 080677-EI.

Issue 4:

Should this docket be closed?

Recommendation:

If no person whose substantial interests are affected by the proposed agency action files a protest within 21 days of the issuance of the order, this docket should be closed upon the issuance of a consummating order.  (A. Williams)

Staff Analysis:

If no person whose substantial interests are affected by the proposed agency action files a protest within 21 days of the issuance of the order, this docket should be closed upon the issuance of a consummating order.

# Footnotes

Order No. PSC-08-0021-FOF-EI, issued January 7, 2008, in Docket No. 070602-EI, In re: Petition for determination of need for expansion of Turkey Point and St. Lucie nuclear power plants, for exemption from Bid Rule 25-22.082, F.A.C., and for cost recovery through the Commission's Nuclear Power Plant Cost Recovery Rule, Rule 25-6.0423, F.A.C.

Document No. 00264-10, FPL’s Revised Responses to Staff’s First Data Request, filed January 11, 2010, in Docket No. 090529-EI, In re: Petition to include costs associated with the extended power uprate project in base rates, by Florida Power & Light Company.