1228

1                             BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

2

DOCKET NO. 100009-EI

3       In the Matter of:

4       NUCLEAR COST RECOVERY CLAUSE.

______________________________/

5

6                               VOLUME 5

7                       Pages 1228 through 1383

8              ELECTRONIC VERSIONS OF THIS TRANSCRIPT ARE

A CONVENIENCE COPY ONLY AND ARE NOT

9               THE OFFICIAL TRANSCRIPT OF THE HEARING,

THE .PDF VERSION INCLUDES PREFILED TESTIMONY.

10

11       PROCEEDINGS:        HEARING

12       COMMISSIONERS

PARTICIPATING:      CHAIRMAN NANCY ARGENZIANO

13                           COMMISSIONER LISA POLAK EDGAR

COMMISSIONER NATHAN A. SKOP

14                           COMMISSIONER ART GRAHAM

COMMISSIONER RONALD A. BRISÉ

15

DATE:               Thursday, August 26, 2010

16

TIME:               Commenced at 9:46 a.m.

17

PLACE:              Betty Easley Conference Center

18                           Room 148

4075 Esplanade Way

19                           Tallahassee, Florida

20       REPORTED BY:        LINDA BOLES, RPR, CRR

Official FPSC Reporter

21                           (850) 413-6734

22       APPEARANCES:        (As heretofore noted.)

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1229

1                              I N D E X

2                              WITNESSES

3

NAME:                                         PAGE NO.

4

5       TERRY O. JONES

6       Direct Examination by Mr. Anderson             1310

Cross Examination by Ms. Bennett               1314

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1230

1                              EXHIBITS

2       NUMBER:                                    ID.    ADMTD.

240  8-13-10 Withdrawal of St. Lucie 1    1314

3            NRC Application

4       241  8-25-10 NRC Letter with RAIs         1328

5

6

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1231

1                         P R O C E E D I N G S

2                 (Transcript follows in sequence from

3       Volume 4.)

4                 CHAIRMAN ARGENZIANO:  We'll call our meeting

5       to order.

6                 And, Commissioner Skop, I believe you asked me

7       to recognize you.  You're recognized.

8                 COMMISSIONER SKOP:  Thank you, Madam Chair.

9       And before we take up the motion that we have before us,

10       give me one moment to collect my pieces of paper that I

11       seem to have perhaps misplaced at the moment.

12                 Okay.  I just want to touch upon two things.

13       First, some comments for the benefit of my colleagues

14       that were not here that had to leave early last night

15       related to some concerns that were raised yesterday.

16       And secondly, before we take up the motion, I'd like to

17       articulate my reasons why taking up that motion is

18       premature and should be deferred until the conclusion of

19       the evidentiary portion of the FPL docket.

20                 To begin with, Mr. Anderson's earlier comments

21       that were made yesterday were not well-taken.  Never in

22       the history of this Commission has a Commissioner

23       sitting on the bench been treated with such blatant

24       disrespect by a regulated utility.

25                 That being said, I am not intimidated by FPL

FLORIDA PUBLIC SERVICE COMMISSION

1232

1       and I have no intention of backing down from my prior

2       reasonable request to have Mr. Olivera appear before

3       this Commission.  I have sufficient legal basis to

4       justify this request and I will get into that in due

5       course.

6                 Now with respect to Mr. Anderson, Chairman

7       Argenziano, you raised a very good point yesterday,

8       because Mr. Anderson raised some representations, which

9       I had the court reporter take the time to read back, and

10       we ascertained the fact that those statements were not

11       accurate.  The question arises whether Mr. Anderson knew

12       or should have known those statements that he made

13       before the Commission, including the two new

14       Commissioners, were not accurate.

15                 Mr. Anderson is authorized in-house counsel

16       for FPL.  Accordingly, he's subject not only to the

17       rules of practice before the Commission, which he should

18       be diligent and aware of, but also the rules regulating

19       the practice of law by the Florida Bar.

20                 Now everyone knows that has knowledge of the

21       ex parte restrictions of this Commission, which I

22       believe Mr. Anderson would have constructive knowledge

23       of at the very least, that Commissioners cannot see

24       documents provided from the utility until the time as

25       those dockets are formally entered in the record.  And

FLORIDA PUBLIC SERVICE COMMISSION

1233

1       that record is the public record that is available on

2       the Commission's website.

3                 So, case in point, again, those documents were

4       provided to the Commission audit staff.  Commission

5       audit staff is separate and independent.  I don't get to

6       go get their documents.  I don't, you know, get involved

7       in that.

8                 But the docket -- document was entered into

9       the record, the redacted version, on August 23rd, I

10       believe was Monday, and that resulted from the

11       evidentiary hearing that was held on the 20th, at which

12       time FPL was going to file the revised redacted request.

13       And ironically, or not ironically, as typical of them,

14       they filed it at 3:30 in the afternoon on Monday, which

15       required myself, Commission staff and the Clerk's Office

16       to stay here until 7:00 p.m. issuing the three orders

17       granting confidentiality so that they would be ready to

18       go for the start of the hearing on Tuesday morning.

19                 Okay?  So, Mr. Anderson, again, I think that,

20       you know, there's advocacy and there's points where

21       advocacy crosses the line.  And, again, my concern,

22       you're entitled to say whatever you want to say, but I

23       think that -- you know, I deal in facts and I don't spin

24       the truth.  And while my credibility and integrity may

25       have been challenged yesterday, the one thing I can

FLORIDA PUBLIC SERVICE COMMISSION

1234

1       assure this Commission is win or lose this morning, I

2       will walk out of here with my credibility.  Okay?

3                 So that, Madam Chair, I would like to go in

4       briefly into the reasons for why discussing and ruling

5       on the proposed stipulation is premature at this point.

6       And if the Chair would allow me to, I would move forward

7       at this point.

8                 CHAIRMAN ARGENZIANO:  You're recognized.

9                 MR. ANDERSON:  Pardon me.  Pardon me,

10       Chairman.

11                 CHAIRMAN ARGENZIANO:  Would you like to

12       respond?

13                 MR. ANDERSON:  Yeah.  If I may.  I just think

14       it would be good in due order to respond to those points

15       and then proceed on to other business.  Is that

16       acceptable?

17                 CHAIRMAN ARGENZIANO:  Absolutely.  You're

18       recognized.  Absolutely.

19                 MR. ANDERSON:  Thank you very much.

20                 Commissioner Skop said last night, and I mean

21       to address the entire Commissioner, Commission, not any

22       individual Commissioner, that never in the history of

23       the PSC has a Commissioner been treated with such

24       blatant disrespect.  I'd like to emphasize disagreement

25       is not disrespect.

FLORIDA PUBLIC SERVICE COMMISSION

1235

1                 Due process is not a two-way street.  Due

2       process means that all parties have fundamental

3       constitutional and statutory rights of notice and

4       opportunity to be heard.  FPL, like any other party, has

5       a right to professionally and responsibly advance its

6       legal rights and legal arguments, and that is not

7       disrespect toward any Commissioner or this tribunal.

8                 I'd like to take up, in relation to the points

9       that we made yesterday, in stating our position in

10       relation to the request for Mr. Olivera to appear, our

11       company stands by the statement we made yesterday

12       morning.  It is well-founded in fact and in law.

13       Specifically, FPL did provide access to the Concentric

14       report in its response to OPC document requests on

15       June 23.  It served notice of availability of those

16       documents for review by staff and the parties.

17                 In addition and separately on that same date,

18       FPL made a separate production of the same report to the

19       audit staff.  The same day, two months prior to the

20       start of the hearings.

21                 We based our statement on FPL's understanding

22       also that Commissioners have access to any document or

23       information provided to the Commission by audit or

24       otherwise at their request and discretion.  We know of

25       no law, no rule that precludes such access to

FLORIDA PUBLIC SERVICE COMMISSION

1236

1       information.  We confirmed that with a former

2       Commissioner who did not recall any information

3       requested not being provided to a Commissioner.

4                 So that's the factual basis in which we made

5       those statements, Chairman.  I want to be very direct

6       because you asked what did we know and what's our

7       position on that, and that very clearly is our position.

8                 We have no ability to know what documents any

9       individual Commissioner read, Commissioner Skop, and

10       when you read them.  But based on all these facts, we

11       believe that the Commissioner and the Commission had

12       access to the documents in question since the time they

13       were filed.

14                 That's the end of my points.  Thank you.

15                 CHAIRMAN ARGENZIANO:  Commissioner Skop.

16                 COMMISSIONER SKOP:  Thank you, Madam Chair.

17       And I think that takes care of that.  I would

18       respectfully disagree with the company's position.

19       Again, I thought the statements made yesterday were very

20       brazen, cavalier, and directed at what constructive or

21       actual knowledge I had.  Instead of ascertaining that

22       knowledge to be true, it was intended to say that -- and

23       I'm not going to waste my time getting into it.  Let's

24       get down to the facts before us, which are the docket

25       annual review process and why taking up the proposed

FLORIDA PUBLIC SERVICE COMMISSION

1237

1       stipulations at this point is premature.  So, if I may

2       begin.

3                 Thank you.  Madam Chair, Commissioners, I am

4       adamantly opposed to and vigorously object to

5       considering the proposed stipulations prior to hearing

6       all of the FPL witness testimony in this docket.  As a

7       basis for that, I would cite the Commission rule, which

8       is 25-6.0423(5)(c), and that deals with the capacity

9       cost recovery clause for nuclear integrated gasification

10       combined cycle power plant costs.

11                 Specifically provision 2, in subsection (c),

12       "The Commission shall, prior to October 1 of each year,

13       conduct a hearing and determine the reasonableness of

14       projected preconstruction expenditures and the prudence

15       of actual preconstruction expenditures expended by the

16       utility, or, once construction begins, to determine the

17       reasonableness of the projected construction

18       expenditures and the prudence of actual construction

19       expenditures expended by the utility and the associated

20       carrying costs."  I can read the remainder of that

21       paragraph, but I feel it's unnecessary to do so at this

22       point.

23                 So with that framework in mind, there are

24       numerous red flags that warrant a constructive

25       discussion as to the adequacy of project controls

FLORIDA PUBLIC SERVICE COMMISSION

1238

1       consistent with this Commission's regulatory oversight

2       function.  I'm going to give a host of illustrative

3       examples, and these examples are evidence to state why

4       this review should go forward, not to prejudge anything

5       in the docket.  So I want to make that crystal clear,

6       and I'm going to try and frame these issues as crystal

7       clear.  But they should not be construed in any way that

8       it's prejudged.  It's a matter of here's issues that

9       need to be discussed.

10                 First, there is evidence in this docket to

11       suggest that an FPL witness allegedly may have failed to

12       disclose material information to this Commission and may

13       have perjured himself during his sworn testimony given

14       to the Commission during the 2009 NCRC proceeding.

15                 Second, there is -- within the staff audit

16       report there's a technical issue related to pressure

17       discrepancies.  Somebody made a technical mistake

18       apparently.  It's uncertain as to who that mistake will

19       be charged to, but there is a disconnect between the

20       steam inlet pressure and the, or the steam header

21       pressure and the turbine inlet pressure on the turbine,

22       and that's articulated on page 34 of the staff audit

23       report.  That's a question that warrants discussion in

24       itself, because I believe the financial impact is

25       $50 million.  And, as a result of that impact, they're

FLORIDA PUBLIC SERVICE COMMISSION

1239

1       having to change the main steam valves and other things

2       that are discussed in that to reduce the pressure drop

3       across those valves so they can better match it with the

4       turbine inlet pressure that was apparently misspecified

5       or whatever is in there.  That's worthy of having a

6       discussion in itself.

7                 Second -- or third, the Nuclear Regulatory

8       Commission NRC letter dated August 13th, 2010 -- excuse

9       me.  The Nuclear Regulatory NRC response letter dated

10       August 13th, 2010, let's talk about that for a second.

11       FPL allegedly withheld disclosure of the material

12       information contained in the letter for ten days, and

13       disclosed such information to the Florida PSC on

14       August 23rd only after Commission staff placed the NRC

15       letter in the docket on the afternoon of August 23rd.

16       That's less than 24 hours before the start of the NCRC

17       hearing.  That was never disclosed.

18                 Moreover, the same letter suggests that FPL

19       allegedly knew that it would request withdrawal of the

20       St. Lucie 1 LAR on or before August 13th, and allegedly

21       failed to disclose this material information to the

22       Commission as it pertains to this docket.  That's

23       another instance of selective disclosure.

24                 This begs the question as to whether this

25       material fact was properly disclosed to Public Counsel

FLORIDA PUBLIC SERVICE COMMISSION

1240

1       and the intervening parties prior to agreeing to the

2       proposed stipulations on or about August 17th, 2010.  If

3       that disclosure was not made, that's another Jedi mind

4       trick that was perpetrated upon the intervening parties.

5                 Now let's talk about the Public Counsel

6       prehearing statement.  Specifically with respect to

7       Issue 16 and Issue 17, which pertain to whether FPL's

8       project controls were reasonable and prudent, Public

9       Counsel in its prehearing statements, which are issued

10       in the Prehearing Order for Issue 16, Public Counsel,

11       for the uprates OPC believes there are indications of

12       inadequate cost oversight controls.  Issue 17, with

13       respect to OPC, Issue 17, OPC, with respect to the

14       uprate projects, OPC believes there are indications of

15       inadequate management and contracting oversight

16       controls.  Accordingly, Public Counsel's willingness to

17       support the proposed stipulation seems to be

18       inconsistent with Public Counsel's own prehearing

19       statements.

20                 Now let's compare this to the two-day hearing

21       we just had for Progress Energy Florida, which had

22       related issues which were Issues 4 and 5.  Public

23       Counsel essentially took the same position with respect

24       to the same PEF issues.  Public Counsel spent over four

25       hours conducting the cross-examination of PEF Witness

FLORIDA PUBLIC SERVICE COMMISSION

1241

1       Franke on various issues, including project controls.

2                 It's hard to understand why the Commission

3       doesn't have the same obligation to conduct the same

4       thorough review for FPL, given what is known to the

5       Commission at this time.  I'm not sure why, why Public

6       Counsel, you know, entered into the stipulations.  Maybe

7       it's fear out of, you know, retaliation from the

8       Legislature.  I don't know.

9                 So my final points on this matter -- the

10       proposed stipulations, let's talk about those.  The

11       proposed stipulations represent a blanket deferral of

12       all FPL issues.  This Commission has not only the duty

13       and responsibility but also the obligation to conduct a

14       thorough annual review of the NCRC project controls and

15       costs.  In fact, the utilities demanded this for

16       regulatory certainty purposes when the Commission rule

17       was adopted.

18                 Approval of the proposed stipulations prior to

19       discussing these issues in this case shirks the

20       Commission's duty, in my opinion.  Approval of the

21       stipulations also prevents questions from being asked.

22       Given the numerous red flags in this, in this -- based

23       on the audit report and some of the information before

24       us, an open discussion is not only warranted, but

25       required.

FLORIDA PUBLIC SERVICE COMMISSION

1242

1                 So to put this into perspective, I'm going to

2       use an autopilot analogy.  What's happening here is

3       we're ignoring all the warning lights and indicator

4       messages in the cockpit.  We press autopilot and we go

5       back to the bar and start drinking Kool-Aid for the next

6       12 months, doubling the workload at the next NCRC

7       proceeding, because that's what's happening here.  No

8       one wants to discuss the numerous red flags we have

9       before us.  They just want to wave a wand and make it

10       all go away where people can't ask questions and ignore

11       all the bad things and don't want to have an open, frank

12       discussion about what happened good and what happened

13       bad and what corrective action is being taken.  It's

14       nothing more than a blanket deferral.

15                 In summation, I respect that the parties have

16       entered proposed stipulations for the FPL portion of

17       this docket.  The parties have their own respective

18       interests in reaching the proposed stipulation for the

19       FPL portion of this docket.  The Commission, however,

20       has a separate and distinct interest in performing its

21       regulatory oversight function independent from the

22       interests of the parties.  There are numerous red flags

23       that warrant having a discussion regarding the FPL

24       related issues in this docket.

25                 Approval of the proposed stipulations

FLORIDA PUBLIC SERVICE COMMISSION

1243

1       presents, or prevents questions from being asked.  You

2       know, that's a form of censorship.  I have questions I

3       want to ask.  Knowing what I know, I cannot in good

4       faith support approval of the proposed stipulations

5       prior to hearing all of the FPL witness testimony in

6       this docket.  I would respectfully suggest that the

7       Commission defer considering the proposed stipulations

8       for the FPL portion of this docket until after all --

9       until, excuse me, until after hearing all of the FPL

10       witness testimony in this docket.  Again, there are red

11       flags, there are instances here where there has been

12       arguably selective disclosure and withholding of

13       material facts.

14                 The NCRC letter -- Mr. Anderson yesterday said

15       my concerns were all about the Concentric report.  That

16       is absolutely incorrect.  The failure to disclose the

17       NCRC letter until after it was put in the docket by

18       Commission staff ten days after the NRC approved it is

19       just wrong.  It's another, another instance where, and

20       Commission staff can speak to this, they wait to the

21       last minute, they don't disclose things.  It is a

22       selective, self-serving disclosure method, and that's

23       due process, Mr. Anderson, right there.  So if we want

24       to talk due process, I can talk it until the cows come

25       home.

FLORIDA PUBLIC SERVICE COMMISSION

1244

1                 So, Madam Chair, at this point I would

2       respectfully move to defer consideration of the motion

3       for the proposed stipulations until the conclusion of

4       the FPL portion of this docket.

5                 CHAIRMAN ARGENZIANO:  Let's -- any discussion?

6                 MR. McGLOTHLIN:  Chairman Argenziano, may I be

7       heard on this?

8                 CHAIRMAN ARGENZIANO:  Yes.  Let me go to

9       Commissioner Graham first.

10                 MR. KISER:  Excuse me.  Madam Chairman, I

11       think the Commissioner made a motion and I didn't hear a

12       second.

13                 COMMISSIONER SKOP:  Can you ask for a second

14       and discussion?  I did make a motion.

15                 CHAIRMAN ARGENZIANO:  Yes, that's true.  There

16       was a motion made.  I wanted to see if Commissioners

17       wanted to discuss it.  How about -- can we, can we

18       temporarily withdraw the motion and have discussion?

19                 COMMISSIONER SKOP:  Yes.  I will defer to the

20       Chair.  I will withdraw the motion.

21                 CHAIRMAN ARGENZIANO:  Okay.  The motion is

22       withdrawn.  It's open for discussion.

23                 Commissioner Graham.

24                 COMMISSIONER GRAHAM:  Thank you, Madam Chair.

25                 I know that staff specifically has got a

FLORIDA PUBLIC SERVICE COMMISSION

1245

1       couple of questions, I think a witness or two that they

2       want to talk to before they're even ready to write off

3       on the stipulation that is before us.  So I would like

4       to recommend, or maybe I don't need to make a motion

5       yet, but that we hear from staff and hear their

6       questioning from the witnesses.  And then maybe at that

7       time Mr. Skop would want to bring forth his motion and

8       we can, we can move forth from that point.

9                 CHAIRMAN ARGENZIANO:  Any discussion?  I have

10       some discussion and then we'll go to OPC.

11                 Did you want to make comment first?  I'm

12       sorry.

13                 MR. McGLOTHLIN:  If I may, I'd like to respond

14       to some of Commissioner Skop's comments.

15                 CHAIRMAN ARGENZIANO:  Certainly.

16                 MR. McGLOTHLIN:  And what I'd like to do is

17       inform the Commissioners as to how Public Counsel became

18       involved in what is now a stipulation.

19                 In this case, our consultant, Dr. Jacobs,

20       focuses on some uprate related issues.  He'll focus on

21       what is described as a nonbinding but growing estimate

22       of completed costs.  He'll focus on what he sees as an

23       inadequate feasibility study.

24                 And so when we saw the staff testimony and saw

25       that the staff witnesses also have some comments about

FLORIDA PUBLIC SERVICE COMMISSION

1246

1       uprate issues, it appeared to us that OPC's testimony

2       and staff's testimony were in a sense complimentary.

3                 Now at the conclusion of their testimony,

4       alluding to some of the matters contained in the staff's

5       audit report, the staff witnesses say because of the

6       activities of management, we believe some of the uprate

7       related costs prior to and after those activities may

8       have been unnecessarily high, and for that reason we

9       recommend, the staff recommends that the Commission

10       consider examining those costs in a separate docket or

11       in the next hearing cycle.  And we thought that was a

12       good idea.

13                 So that is why -- and let me refer you to the

14       Prehearing Order also in 21.  Issue 21 asks what system

15       and jurisdictional amounts should the Commission approve

16       as FPL's final 2009 prudently incurred costs and final

17       true-up analysis for the extended power uprate?  Well,

18       that is the issue which we think captures the staff's

19       contention that certain costs incurred prior to those

20       activities may have been too high.  And that is why in

21       our position statement we say OPC agrees with staff's

22       proposal to conduct a more detailed examination of the

23       costs in a separate docket.

24                 The next issue, 22, asks what system and

25       jurisdictional amount should the Commission approve as

FLORIDA PUBLIC SERVICE COMMISSION

1247

1       the reasonable and actual and estimated 2010 costs for

2       the extended power uprate?  We think this issue is what

3       captures the staff's concern that post activity costs

4       may have been too high.  And that is why we said in our

5       position we agree with staff's proposal to conduct a

6       more detailed examination of the costs in a separate

7       docket.

8                 So we saw these position statements as being

9       consistent with and supportive of the staff's positions

10       in this case, as were those position statements that

11       Commissioner Skop referred to, indications that controls

12       may have been inadequate.  And so for us the possibility

13       of a deferral of these uprate related costs was a

14       natural progression of our position, which was

15       supportive of the staff, and that grew into a broader

16       agreement.

17                 But we've always understood that any

18       stipulation is subject to approval or disapproval by the

19       Commission.  And when during the prehearing conference

20       Commissioner Skop said, "I have some questions I intend

21       to ask," my working assumption since that time is that

22       he will have that opportunity to ask the questions.  So

23       as I see it, this, this could unfold in several ways,

24       all within the discretion of the Commission.

25                 One possibility would be to defer these issues

FLORIDA PUBLIC SERVICE COMMISSION

1248

1       in entirety.  Another possibility would be to deny the

2       stipulation and go forward and have, try to complete

3       things today.  The other possibility is that in

4       discretion the Commission may have individual

5       Commissioners ask their questions, staff ask their

6       questions and then defer the balance.

7                 So I want to make the point that, from the

8       outset, with respect to the uprate related costs, we

9       have been, our position has been consistent with the

10       idea that some of these issues arose too late in the

11       game to examine thoroughly and make any decision as to

12       whether the activities described in the staff audit

13       report did or did not lead to imprudent costs.

14                 Now I wanted to mention one more thing that I

15       think bears on this.  And I think Mr. Anderson may have

16       misspoken a while ago when he was describing who

17       received the Concentric report and when they received

18       it.  We received the staff's audit report in its

19       redacted fashion when the staff filed its testimony on

20       July 20th, and we asked for, you know, a confidential

21       version.

22                 And that's the first time we saw that the,

23       within in the staff summary report references to the

24       replacement of uprate management and the references to

25       the employee complaint letter that had been shielded.

FLORIDA PUBLIC SERVICE COMMISSION

1249

1       And our review suggested that the company's

2       confidentiality request was overbroad.  So on

3       August 2nd, we disputed that contention and asked the

4       Prehearing Officer, Commissioner Skop, to conduct an in

5       camera examination of that and resolve the dispute.

6                 Almost simultaneously Commissioner Skop, maybe

7       the same day or a day later, we received the orders

8       setting that and other similar issues for hearing on

9       August 20th, and we went to that hearing prepared to

10       litigate our contention that the utility's attempt to

11       shield that information was overbroad had they not

12       withdrawn their, their request for confidentiality that

13       day.

14                 So I believe that hearing was the first time I

15       had personally seen any version of the Concentric

16       report, August 20th.  And we didn't get the revised

17       redacted copy until the 23rd when it was filed.

18                 So that's, I hope, some clarification as to

19       our, how our belief that our position was consistent

20       with staff's led us to support staff's proposal to have

21       a more detailed examination of certain costs in either a

22       spinoff proceeding or in the next hearing cycle, and how

23       that seemed logical to us to have a deferral of all

24       those questions.  And that is the background of OPC's

25       involvement in this.

FLORIDA PUBLIC SERVICE COMMISSION

1250

1                 CHAIRMAN ARGENZIANO:  Commissioner Skop.

2                 COMMISSIONER SKOP:  Thank you, Madam Chair.

3                 Thank you, Mr. McGlothlin.  I do appreciate

4       that clarification.

5                 I think what concerns me, again, I'm not

6       opposed to the stipulations per se.  However, taking up

7       those stipulations as a whole in the beginning of the

8       proceeding would be a blanket deferral and would not

9       allow questions to be asked.  So I'm more than willing

10       to look at the merit of the stipulations at the end of

11       the conclusion of the testimony, which would provide

12       testimony, but also, if you spun it off in a docket,

13       provide for additional testimony.

14                 The question that I have for you, and I need

15       to clarify one additional point also, Madam Chair, is

16       with respect to this NRC response letter regarding the

17       withdrawal of the application for the LAR application

18       for the St. Lucie 2 EPU or extended power uprate, when

19       was Public Counsel made aware of that document?

20                 MR. McGLOTHLIN:  I think I personally became

21       aware of it when I saw it on the website when FPL filed

22       it.

23                 COMMISSIONER SKOP:  Okay.  So, so would Public

24       Counsel have a concern with respect to the selective

25       disclosure of material information in that regard?

FLORIDA PUBLIC SERVICE COMMISSION

1251

1                 MR. McGLOTHLIN:  I am not sufficiently

2       informed about the background on that.  But we certainly

3       intend either in this hearing or in subsequent hearings

4       to explore the ramifications or the significance of that

5       withdrawal.

6                 COMMISSIONER SKOP:  Okay.  But you, you were

7       induced, were you not, into a stipulation, agreement to

8       a stipulation after that letter -- you were induced into

9       a stipulation after that response letter had been issued

10       but it was not yet disclosed to you.

11                 MR. McGLOTHLIN:  Well, you use the word

12       "induce."

13                 COMMISSIONER SKOP:  Well, I'm saying you

14       entered into a stipulation, but FPL in good faith did

15       not disclose the existence of that letter to Public

16       Counsel.

17                 MR. McGLOTHLIN:  The chronology is such that

18       the stipulation happened and then we learned of the

19       letter.  I think that's what you're -- that's your

20       point.

21                 COMMISSIONER SKOP:  That's what I'm getting

22       at.

23                 Okay.  So, again, we want to talk about due

24       process.  How due process is that for your company,

25       Mr. Anderson?  Is that due process?  Is that the way

FLORIDA PUBLIC SERVICE COMMISSION

1252

1       your company does business, by selectively disclosing

2       documentation?

3                 Madam Chair, just, I'll leave with that.  But

4       I have one other point to mention too with respect to a

5       point that requires the Commission to ask questions.

6                 There is also evidence in this docket to

7       suggest that the Chief Executive Officer of FPL Group

8       conducted a line-by-line budget review of the EPU on or

9       about July 25th, 2009.  So what one might conclude from

10       that -- again, not prejudging, but warranting that

11       questions need to be asked to adduce what the truth may

12       or may not be -- one might conclude that not only did

13       the EPU management team have knowledge that the cost

14       estimate had changed, and we're not talking about the

15       dollar number, we're talking about indicators that the

16       magnitude of that cost had shifted substantially.  I'm

17       not going to debate the fine points of what the actual

18       number is going to be.  It is going to be what it's

19       going to be.  But the magnitude had shifted.

20                 And at that time, one might look at the fact

21       that the evidence in the docket, subject to going

22       through an evidentiary process but just proffering this

23       for why such a discussion is necessary and proper, there

24       is evidence to suggest that not only FPL knew, its

25       management may have known, but certainly the chief

FLORIDA PUBLIC SERVICE COMMISSION

1253

1       operating officer of FPL Group who requested this review

2       knew.  Okay?

3                 And before you get to the confidentiality

4       issue, again, on that issue, if you look at the footnote

5       in the order, there is no, been no protective order of

6       that, there's been no challenge to the confidentiality

7       on my order I issued.  So before you even try and make a

8       confidentiality argument on that, look at the footnote

9       in the order, in the order that was issued on the 23rd.

10                 So, again, I think that's fair.  It's fair to

11       conduct a hearing -- the Commission is required and

12       obligated to conduct a hearing.  And, Mr. McGlothlin,

13       with all due respect, I'm likely more than happy to take

14       up these stipulations at the appropriate time.  I think

15       there's substantial merit to some of the stipulations,

16       as you stated.  But by doing so now denies me the

17       opportunity to review project controls and redress and

18       get some information that may be germane to moving

19       forward and making a decision to spin off this docket.

20                 Thank you.

21                 MR. McGLOTHLIN:  We've always understood

22       that's within the discretion of the Commission, and

23       we've always understood that asking questions is an

24       individual Commissioner's prerogative.  And I said this

25       to Mr. Anderson and I'll say it to you, our

FLORIDA PUBLIC SERVICE COMMISSION

1254

1       participation in the stipulation was never designed to

2       get in the way of anything the Commission wants to do.

3                 COMMISSIONER SKOP:  Yes, sir.  And I

4       understand that.  I think my concern would be that if

5       there's a majority vote of this Commission and they went

6       that way, this could be yanked right from out from under

7       me and I'd never be having the opportunity to call

8       witnesses and ask questions, or ask questions of the

9       witnesses that are put on the stand.

10                 And so that's a ramification of the proposed

11       motion for stipulation.  So that's where I have my

12       concerns, because I don't want to be denied the

13       opportunity to have my questions answered and explore

14       the various areas that we've discussed, nor do I want to

15       abrogate the Commission's responsibility to conduct a

16       thorough annual review, which we did for many hours on

17       the Progress case.  So it can't be Progress gets a

18       thorough review and FPL gets a free pass.  I think we

19       need to be fair to both utilities.

20                 Thank you.

21                 MR. ANDERSON:  Commissioner Argenziano, may I

22       be heard at your convenience, please?

23                 CHAIRMAN ARGENZIANO:  Yes, please.  You're

24       recognized.

25                 MR. ANDERSON:  Thank you very much.  I'd

FLORIDA PUBLIC SERVICE COMMISSION

1255

1       suggest if I may address just two points very briefly.

2                 One, I want to just make a clarification.

3       And, second, I'd like to suggest a way that might permit

4       the type of discussion to see about, for example,

5       Commissioner Graham's idea about whether staff has

6       questions and the like.  Okay?

7                 My -- the first thing I'd like to do, and this

8       will just take a moment, and this is, this is with all

9       respect and just for clarification of the record with

10       Mr. McGlothlin and OPC, who, you know, we have great

11       regard for.

12                 Just to be clear, we reviewed our records and

13       determined that on June 23rd we did provide the

14       Concentric report in response to OPC POD Number 35.

15       This was placed into our office as a confidential

16       document, as is the ordinary practice.

17                 Then on June 29 our records indicate that OPC

18       reviewed the document and requested a copy.  The

19       document was Bates numbered and provided via CD as

20       POD 35 supplemental, with Bates numbers FPL 148839,

21       148886.  That's not to take away from anything

22       Mr. McGlothlin said.  These cases involve enormous

23       volumes of documentation.  I just wanted to make that

24       clear.

25                 The second thing I'd like, I'd like to ask and

FLORIDA PUBLIC SERVICE COMMISSION

1256

1       suggest in the way of proceeding is if I might be -- I'd

2       like to move our stipulation.  That would then permit

3       discussion by the Commission as how to take up the

4       stipulation in reference to the questions.  So I am

5       prepared to offer that.  And we -- may I proceed?  Thank

6       you.

7                 We've made our request for deferral and we

8       support it for several reasons.  Our motion was filed,

9       as the Commission is aware, on August 17th stating our

10       various legal reasons in attaching the stipulation which

11       was approved by the parties.  The parties that have

12       taken positions in this proceeding are the Office of

13       Public Counsel, Florida Industrial Power Users Group and

14       the Southern Alliance for Clean Energy.  With respect to

15       those parties, OPC and FIPUG support deferral.  SACE

16       does not object.  The stipulation is set forth in the

17       Prehearing Order.

18                 Just so we're all clear about what we're

19       talking about when we talk about the stipulation, it

20       provides deferral of issues until the 2011 nuclear cost

21       recovery cycle and for recovery of FPL's requested 2011

22       nuclear cost recovery amount, with the express

23       stipulation that approval of the collection amounts

24       presented by FPL is preliminary in nature and those

25       amounts are subject to refunding in the form of a

FLORIDA PUBLIC SERVICE COMMISSION

1257

1       true-up based on the outcome of the deferred

2       consideration.

3                 This means the customers remain fully

4       protected in relation to nuclear cost recovery amounts

5       and the parties retain all of their rights to take such

6       positions and make such arguments as they may choose in

7       the deferred proceeding.

8                 To put the amounts at issue in perspective,

9       FPL's 2010 nuclear cost recovery amount presently being

10       collected amounts to about 67 cents per month per 1,000

11       kilowatt hours, kind of a typical residential customer.

12       Our requested 2011 amount that is subject to the

13       stipulation amounts to a reduction by a little more than

14       50 percent, to 33 cents per month for 1,000 kilowatt

15       hour residential customer.

16                 I'd like to point out this stipulation is very

17       similar to the stipulation for deferral that was

18       approved by the Commission with respect to FPL in the

19       Commission's 2008 nuclear cost recovery order.  That's

20       Order Number PSC-08-0749-FOF-EI in Docket Number

21       080009-EI, and that approval appears and deferral

22       appears at page 22 therein, in which collection of

23       certain nuclear cost recovery was permitted on a

24       preliminary basis with a determination of whether

25       certain costs should be disallowed was deferred until

FLORIDA PUBLIC SERVICE COMMISSION

1258

1       the following 2000 nuclear cost recovery cycle.  So this

2       is consistent with that practice.

3                 In addition, FPL has moved and no party has

4       objected to our request for deferral of consideration of

5       Issue 3B.  This was a late-raised issue at the

6       prehearing conference, raised at the time.  We -- in

7       support of our motion to defer that as well.  So we

8       would be taking all of the issues and not just hit or

9       miss.

10                 I'd point out that this issue was not

11       addressed in the prefiled testimony or exhibits of any

12       witness, it was not raised in any testimony of a party,

13       it was not addressed in FPL's rebuttal testimony because

14       it really had not been raised.  There's been no

15       testimony prepared by any party to address Issue 3B.

16                 And, you know, it was raised August 11, which

17       is less than two weeks before this hearing.  And,

18       honestly, we really even don't know how or what we're at

19       issue on with respect to that particular matter, and

20       that's again why we think that we fully support full

21       exploration of all issues, including Issue 3B.  We stand

22       ready to cooperate with staff and all the parties in

23       providing immediate beginning of a discovery through

24       deposition, documents, whatever.

25                 But we believe that the most appropriate step

FLORIDA PUBLIC SERVICE COMMISSION

1259

1       at this juncture would be a deferral for many of the

2       reasons that Mr. McGlothlin stated in relation to

3       permitting time for consideration of issues raised by

4       staff, things addressed by OPC's witness Dr. Jacobs and

5       others.

6                 You know, staff in its report and testimony

7       did note its interest in conducting additional reviews

8       to consider whether any imprudently incurred costs arose

9       during 2009.  We respect the parties' interest and right

10       to conduct those reviews.  Our position -- and when

11       those issues are fully developed, we'd present testimony

12       responding to those.  But, again, it's a matter where

13       we're not at issue.

14                 The NCRC is an annually recurring docket.  The

15       proceeding will provide a clear and well-established

16       method for staff and parties to obtain information, to

17       raise any considerations they wish to raise through

18       preparation and filing of prefiled testimony, for our

19       company to respond in prefiled testimony, and for the

20       Commission to consider and decide based upon issues

21       identified through the Commission's prehearing process.

22                 And so, for all of those reasons, we would

23       request that the Public Service Commission approve the

24       stipulation which has been submitted to you and put

25       forward before you by the parties and without objection.

FLORIDA PUBLIC SERVICE COMMISSION

1260

1                 COMMISSIONER SKOP:  Madam Chair.

2                 CHAIRMAN ARGENZIANO:  Commissioner Skop.

3                 COMMISSIONER SKOP:  Thank you, Madam Chair.

4                 In regards to Mr. Anderson's comments and the

5       manner in which he, you know, advocates zealously on

6       behalf of his client but fails to disclose or provide

7       complete disclosure, I feel compelled to correct some of

8       the representations once again that Mr. Anderson just

9       made because it paints a false picture.

10                 Let's talk about the August 17th stipulation.

11       What Mr. Anderson did not just tell the Commission was

12       that that stipulation was entered into without

13       disclosing a material document, namely the NRC response

14       letter.  Namely, prior to August 13th that FPL had

15       decided to withdraw its LAR application for St. Lucie 1,

16       and disclosure of that document may have changed the

17       parties' willingness to enter into such stipulation.

18       There you have an instance where the company not only

19       selectively disclosed something, but withholds material

20       information from this Commission, from Commission staff,

21       from Commissioners, from Public Counsel and the

22       intervening parties.  I don't think that fact is in

23       dispute, Mr. Anderson.

24                 Secondly, with respect to due process, the

25       questions I have that I want to propound upon

FLORIDA PUBLIC SERVICE COMMISSION

1261

1       Mr. Olivera -- we want to talk due process, let's talk

2       due process.  You may have provided documents on

3       June 28th, but those documents just basically got put in

4       the record here recently.  Okay?  Some of which could

5       have been put in more recently had FPL not claimed broad

6       confidentiality and, and other things and filed things

7       at the last minute on the, on the 23rd that required our

8       Commission staff to stay here until 7:00 at night filing

9       these orders that I talk about.

10                 So due process, you need adequate time to

11       review things.  So if data is filed late or data is held

12       up in internal audit, which the other parties don't

13       really have access, I don't have access to, it stands to

14       reason that I may have some additional questions.  Okay?

15                 The fact remains, we had an evidentiary

16       hearing on the 20th, and it took an evidentiary hearing

17       to get FPL to disclose the stuff that they seek to

18       protect under the cloak of confidentiality.  They may

19       have a legal right.  But, you know, when, when you get

20       down to issues of veracity of statements made under oath

21       to the Florida Public Service Commission, I truly feel,

22       as I stated in my footnote to the order, that the

23       confidentiality statute really wasn't designed to

24       protect that.  That's just basically hiding perjury, if

25       you want to call it perjury, if that's in fact what

FLORIDA PUBLIC SERVICE COMMISSION

1262

1       actually happened.  Okay?

2                 Now, third, Mr. Anderson referred to this

3       stipulation as consistent with prior stipulations that

4       the Commission agreed to in this docket.  I'm happy to

5       put any member of our staff sitting over there on the

6       bench, I mean, on the witness stand, and have them state

7       for the record that that is not true.  What happened in

8       that proceeding, as I was here, was the first year, if

9       my recollection is correct, that the NCRC proceeding

10       went forth there wasn't a lot of cost, the process was

11       still new, there weren't red flag issues.

12                 So to make the analogy that we should just do

13       it now because we did it before is complete bunk.  It's

14       nonsense.  There are many red flags staring before this

15       Commission, and it would be absolutely shameful for this

16       Commission not to conduct a thorough review of some of

17       these very same issues:  The selective disclosure, the

18       withholding of material information, the project

19       management controls, the NRC letters, the prior

20       testimony given to the Commission.

21                 And we're not talking about small numbers

22       here.  We're talking about $300 million.  Okay?  Whether

23       the number is -- it is what it is.  You know, the final

24       number won't be determined.  But the bottom line is

25       there seems to be, based on the evidence, reason to

FLORIDA PUBLIC SERVICE COMMISSION

1263

1       suggest -- and I'm not saying this to prejudge, I'm

2       saying this as the basis for why we need to put people

3       on the witness stand and ask questions -- that there's a

4       disagreement between FPL and the Concentric report.  And

5       I respect that agreement.  But there's also within their

6       management discussion that we'd get into if we put the

7       people on the stand the fact that their chief operating

8       officer of FPL Group was aware that the magnitude of the

9       cost estimate had shifted.

10                 So at the very least one might argue that, you

11       know, for purposes of putting someone on the stand, that

12       we should have a discussion as to whether they knew

13       whether the magnitude of costs should shift and that

14       should have been disclosed.

15                 So, you know, it seems to me that we get a lot

16       of spin around here, we get a lot of selective

17       disclosure, and basically I'm fed up with it.  I'm very

18       concerned about the accuracy and the timeliness of the

19       information provided to the Florida Public Service

20       Commission.  I don't view this as a game.  I'm a

21       regulator, I do my job, and I've lost my job because

22       I've chosen to do my job.

23                 So, again, I'm not backing down from FPL in

24       any way.  I can back up what I state.  But accepting

25       this motion prior to hearing witness statements is

FLORIDA PUBLIC SERVICE COMMISSION

1264

1       completely improper for this Commission.  We would

2       abdicate our responsibility.

3                 CHAIRMAN ARGENZIANO:  Commissioner Graham.

4                 COMMISSIONER GRAHAM:  Madam Chair, as a, I

5       guess as a way of just moving forward, because it seems

6       like we can go back and forth on this issue for a while,

7       I'm not ready, I'm not ready to, to, to make a decision

8       on the stipulations yet.

9                 I guess to the Chair, if I could speak to

10       General Counsel.  What I'd like to see happen is, before

11       we rule on the stipulation, if we can get staff to ask

12       their questions of the two witnesses, and then I think

13       at that point, and I'm speaking for myself, I can't

14       speak for the board as a whole, maybe at that point we

15       can make a decision on where we're going to move with

16       the stipulations one way or the other.  Now I don't know

17       a good way of putting us into that position.

18                 CHAIRMAN ARGENZIANO:  Well, I don't think

19       legal counsel is going to make that decision for you.  I

20       think I can.  I don't have any problem with staff asking

21       the questions.  I just am going to put the brakes on

22       moving forward beyond that because a Commissioner has

23       some very legitimate concerns that I do also.

24                 So if that's the desire of a Commissioner to

25       hear the staff's questions now, I don't see any reason

FLORIDA PUBLIC SERVICE COMMISSION

1265

1       why we can't do that.  Commissioner Skop, and then we'll

2       move on.

3                 COMMISSIONER SKOP:  Madam Chair.  And thank

4       you, Commissioner Graham.  I respect your position.  I

5       also want to hear staff's witnesses.  But, again,

6       staff's questions are not my questions.  And, again, I

7       think the benefit of deferring consideration of the

8       stipulation until hearing the testimony of all witnesses

9       is that everyone's questions get answered.  And then if

10       the stipulations are then found to be taken up and have

11       sufficient merit, I have no problem with going with the

12       will of the Commission.

13                 But what I'm opposed to is being denied the

14       opportunity to ask relevant questions over and above

15       those being asked by staff.  And I think that there's a

16       laundry list here of red flags.  And I'm sorry if the

17       company finds it inconvenient that I would merely want

18       to ask questions, which I am entitled to do by virtue of

19       my position on this Commission.  But the selective

20       disclosure or the withholding of material information, I

21       don't know how the company can explain it.  It's

22       absolutely shameful.

23                 MR. ANDERSON:  May I be heard very briefly on

24       that point?

25                 Our company takes the very strongest exception

FLORIDA PUBLIC SERVICE COMMISSION

1266

1       to these assertions that are being made that the

2       company -- and the term I heard was hiding perjury.

3       This is a serious allegation.  It's not based on

4       evidence.  It's not based on testimony.  It's not -- you

5       know, the, the statements made, with respect, from the

6       bench are not evidence and that is not evidence.  And we

7       take the sternest and most serious exception to that.

8                 Second, very briefly.

9                 CHAIRMAN ARGENZIANO:  Okay.  Continue.

10                 MR. ANDERSON:  The second point, just very

11       briefly, pointing to the NRC withdrawal of the LAR, to

12       be clear, there was a public document released with and

13       through the normal Nuclear Regulatory Commission

14       process.  That is not a terrifically -- it's a -- you

15       know, nuclear licensing is complicated, but that is not

16       a terrifically great or dismaying point in the course of

17       this project.  You know, Mr. Jones, our Vice President

18       for EPU, can explain all those considerations.  We take

19       exception to the idea about selective or untimely

20       disclosure of that information as well.

21                 So I just wanted to be very clear that we do

22       take exception to an array of these comments and they

23       give us, they give us grave concern with respect to the

24       fairness with which we may be treated.

25                 CHAIRMAN ARGENZIANO:  Okay.  Briefly,

FLORIDA PUBLIC SERVICE COMMISSION

1267

1       Commissioner Skop.

2                 COMMISSIONER SKOP:  Briefly.

3                 Mr. Anderson, from what I heard your comments,

4       you would unreasonably suggest that by virtue of the

5       fact that the NRC has its website, that the Commission

6       is tasked with constructive knowledge of a document that

7       you should have otherwise provided.  The facts are what

8       they are.  They're not allegations.  It is withholding

9       of material information.  It is selective disclosure.

10                 The NRC letter, which is in the Commission

11       docket file, was dated August 13th.  That was the NRC

12       response letter to the FPL request.  Obviously it seems

13       as if in the letter they referenced the FPL letter.  So

14       FPL knew or should have known that it was withdrawing

15       its application prior to August 13th, yet it failed to

16       disclose such information to the intervening parties, to

17       Public Counsel prior to entering into the stipulation.

18       It failed to disclose that information to the Commission

19       until not only after Commission staff put that document

20       in the record did we get your letter late in the day on

21       August 23rd acknowledging what everyone in the world

22       already knew.

23                 CHAIRMAN ARGENZIANO:  Okay.  Commissioner

24       Skop --

25                 COMMISSIONER SKOP:  So it's just nonsensical

FLORIDA PUBLIC SERVICE COMMISSION

1268

1       to hear you spin this like this.  It's a poor excuse.

2                 CHAIRMAN ARGENZIANO:  Can I, can I do this?

3       Commissioner Skop, excuse me.  I think what we have,

4       both sides, you've expressed your concerns and

5       Commissioner Skop has certainly expressed his concerns.

6       I think at this point -- I don't -- I think it may be

7       wise, let's have staff ask their questions.  I'm not

8       prepared to say let's move on.  I want every

9       Commissioner to be able to ask questions, and I

10       certainly would like to hear some of the answers from

11       both sides.  I'd like to -- I think that's the way to

12       go.

13                 I'm not prepared to give, you know, a blanket

14       let's move on and not be able to ask questions.  If

15       there's any point that we are indicating something, this

16       Commissioner is indicating that you just want to move on

17       without hearing any questions or getting the answers to

18       those questions, which might help some of the angst that

19       brought on the questions to begin with, then I would not

20       be in favor of bypassing that ability to do so.  That's

21       my opinion.

22                 But at this point, why don't we shift to staff

23       to ask questions.  That does not then prohibit us from

24       continuing to ask questions.

25                 Commissioner Skop, to the, to the procedure.

FLORIDA PUBLIC SERVICE COMMISSION

1269

1                 COMMISSIONER SKOP:  To that procedure.  The

2       concern I have with that, Madam Chair, that seems in

3       totality to be good, but staff would have to call at

4       least, I believe, three FPL witnesses or whichever

5       witnesses.

6                 CHAIRMAN ARGENZIANO:  Two.

7                 COMMISSIONER SKOP:  Two, or however many they

8       choose to call.  My problem is, is are we just going to

9       focus on selective portions of the testimony or are we

10       going to focus on their complete testimony?

11                 CHAIRMAN ARGENZIANO:  Well, Commissioner Skop,

12       that's staff.

13                 COMMISSIONER SKOP:  And briefly.  But, but

14       what I'm saying is I don't want to reinvent the wheel.

15       If it's more administratively efficient to just go

16       through the case and defer consideration of the

17       stipulation until the end of the testimony, then

18       everyone gets their questions answered.  It seems to be

19       more expedient.

20                 CHAIRMAN ARGENZIANO:  Okay.

21                 COMMISSIONER BRISÉ:  Thank you, Madam

22       Chairman.  I think I agree with you that at this point

23       it would be very prudent for us to go to staff and

24       listen to the witnesses that they are interested in

25       hearing from.  And I think that as Commissioners then we

FLORIDA PUBLIC SERVICE COMMISSION

1270

1       can ask the questions, and hopefully some of the issues

2       that are outstanding can be brought forth or brought to

3       light as a result of the questions that we as

4       Commissioners may want to pose.  And I think at that

5       point we may want to determine if we need to bring any

6       other witnesses or, or what other direction we might be

7       willing to take at that point.  So I think that that may

8       be a good direction to go.

9                 CHAIRMAN ARGENZIANO:  Well -- Commissioner

10       Edgar, question?

11                 COMMISSIONER EDGAR:  Thank you, Madam

12       Chairman.  And I think maybe we're saying the same

13       thing.  I just want to make sure that I understand to

14       the best of my ability where we are right now, and so if

15       I may.

16                 Staff had shared with me in our briefing a

17       couple of days ago that there were two witnesses that

18       they had questions of.  I don't remember which two those

19       are, and so I'd like to pose that question while I'm

20       looking at the witness list.  And so if it's okay, Madam

21       Chair, I'm going to ask staff to remind me which two

22       witnesses they have prepared questions for today.

23                 MR. YOUNG:  Madam Commissioner, we have

24       questions for Witness Jones, Witness Reed -- and Witness

25       Reed.  We had questions for Witness Powers, but FPL has

FLORIDA PUBLIC SERVICE COMMISSION

1271

1       agreed to enter her deposition in its entirety into the

2       record in lieu of our questions, and that satisfies

3       staff's concerns as it relates to Ms. Powers.

4                 COMMISSIONER EDGAR:  All right.  Thank you.

5       And just to follow, to continue with that for a moment.

6                 Then recognizing that Witness Cooper and

7       Witness Gundersen, I believe, have been stipulated prior

8       to this, if I may, again, just for my understanding to

9       Commissioner Skop, am I hearing you say that you have

10       questions that you would like to ask today to, to other

11       witnesses perhaps other than those that have been

12       stipulated and the two that our staff have shared with

13       us that they have questions prepared?

14                 CHAIRMAN ARGENZIANO:  Commissioner Skop.

15                 COMMISSIONER SKOP:  Thank you, Madam Chair.

16                 Commissioner Edgar, I have not released any of

17       the FPL witnesses, and I've also indicated my express

18       desire to ask questions of Mr. Olivera.  So that's my

19       position on the matter.

20                 MR. MOYLE:  Madam Chairman.

21                 CHAIRMAN ARGENZIANO:  Mr. Moyle.

22                 MR. MOYLE:  Yeah.  And for the record, Jon

23       Moyle on behalf of the Florida Industrial Power Users

24       Group.

25                 It's a little unusual procedurally, and FIPUG

FLORIDA PUBLIC SERVICE COMMISSION

1272

1       is perfectly willing to accommodate the Commission's

2       desire, it seems, to sort of ask some questions and

3       refrain from asking questions.  But I'm assuming that

4       our not asking questions, to defer to the Commission and

5       staff asking questions, is not going to be any kind of

6       waiver of the right at some point to possibly ask

7       questions.

8                 I mean, I don't know that you're envisioning

9       the witnesses getting on and giving their summaries and

10       doing the whole thing.  I think you're talking about

11       sort of a rifle shot, we've got a few questions for this

12       witness.  And we're fine with that, but I just want to

13       make sure we're not waiving any ability to ask

14       questions.

15                 CHAIRMAN ARGENZIANO:  I can't answer for the

16       rest of the Commissioners, but I don't want to waiver

17       anybody's right to ask anything.  Okay?  At this point

18       I'd like to hear some answers too because it would help

19       very much on some questions that have been raised on all

20       sides.  I think that's the way to go.

21                 So if we are at any time, staff and legal

22       staff, precluding someone's right to ask a question,

23       answer a question, or, you know, if we are somehow

24       waiving somebody's right to do so, I want to be advised

25       before we make that, that leap, because I'm not prepared

FLORIDA PUBLIC SERVICE COMMISSION

1273

1       to agree with that as an individual Commissioner.  So --

2                 MR. DAVIS:  Madam Chair, may I be heard?  Gary

3       Davis on behalf of the Southern Alliance for Clean

4       Energy.

5                 It seems like we're moving into a suggestion

6       of kind of a bifurcated procedure here.  Is that the

7       first part would be to ask the questions that the

8       Commission has and the staff has for the purposes of

9       determining whether to grant the stipulation.  It seems

10       like that would be --

11                 CHAIRMAN ARGENZIANO:  Well, that's not my

12       take.

13                 MR. DAVIS:  Well, I'm trying to understand.

14                 CHAIRMAN ARGENZIANO:  I got a suggestion from

15       a Commissioner, and it was a worthy suggestion to do.  I

16       think -- I'm not sure at this point.  I think the best

17       thing to do is hear from the parties as far as how we're

18       moving forward and what implications it has, and then I

19       may want to take a break to discuss with legal where we

20       really are and how is the best way to go about this.

21       And then as the presiding officer and according to what

22       the will is of the Commission, I'm going to have to make

23       a determination on which way we go, so.

24                 MR. DAVIS:  And may I just state for the

25       record and for the Commission that SACE is not really

FLORIDA PUBLIC SERVICE COMMISSION

1274

1       taking a position and doesn't intend to present evidence

2       or questions on the uprate issues.

3                 CHAIRMAN ARGENZIANO:  Okay.

4                 MR. DAVIS:  And I understand that's the focus

5       of what this discussion is about.  And so we would be

6       happy to have our part of the program be as a separate

7       part if that's the desire of the Commission because I

8       understand the focus is on the uprate at the moment.

9                 CHAIRMAN ARGENZIANO:  Well, I think -- should

10       we bifurcate anything and what does that do, Mr. Kiser?

11                 MR. KISER:  Madam Chairman, I would just

12       caution the Chair that everybody agreeing that their

13       notion is that you're not going to be waiving anybody's

14       rights, I would suggest you might want to also ask FPL

15       if they agree that we're not waiving anybody's rights.

16                 CHAIRMAN ARGENZIANO:  Well, I've had it open

17       to everybody.  I didn't just -- I did not disqualify

18       them from, from participating.  I meant for everyone,

19       and that's what I said.

20                 MR. KISER:  Well, what I'm suggesting to you,

21       they haven't commented on whether or not they agree with

22       that.  And you just might want to ask if they're in

23       agreement that we're not waiving anybody's rights by

24       going in and talking to some of these witnesses.

25                 CHAIRMAN ARGENZIANO:  Well, weren't we talking

FLORIDA PUBLIC SERVICE COMMISSION

1275

1       about waiving the rights of people to ask and answer

2       questions?  I'm not sure what you just said.  Repeat it

3       one more time.

4                 MR. KISER:  What I'm saying is that you just

5       want to be sure that all parties agree that by going the

6       steps you're now taking that you're not waiving

7       anybody's right to ask questions, that everybody is

8       still going to be available for everybody to ask

9       questions, and I wouldn't want us to go down that road

10       and then suddenly find --

11                 CHAIRMAN ARGENZIANO:  Absolutely.

12                 MR. KISER:  -- have an objection saying those

13       rights have been waived.  So I was just suggesting you

14       might want to get their concurrence.

15                 CHAIRMAN ARGENZIANO:  Commissioner Skop, do

16       you have a comment?

17                 COMMISSIONER SKOP:  Yes, Madam Chair.

18                 To our General Counsel, Mr. Kiser, with

19       respect to the Commission's obligation pursuant to

20       Commission rule to conduct an annual hearing and

21       determine the reasonableness of projected costs and

22       controls and such, how is the Commission capable of

23       doing that without having a full evidentiary hearing

24       similar to what just was done for Progress over the last

25       two days?

FLORIDA PUBLIC SERVICE COMMISSION

1276

1                 MR. KISER:  What I'm suggesting, Commissioner,

2       is that I think it sounded like, from the discussion I

3       heard, that everybody was nodding and agreeing that by

4       going ahead and doing this you weren't waiving anybody's

5       rights.  And I'm just saying that you want to make sure

6       that all the parties sitting here also agree with that.

7       Because if you start down that road and then they raise

8       an objection to that and say, no, they don't agree to

9       that, they think we are waiving some rights, we need to,

10       we need to know that now if they have an objection to

11       that.  That's all I'm asking.

12                 CHAIRMAN ARGENZIANO:  Well --

13                 COMMISSIONER SKOP:  Madam Chair, a brief

14       response.

15                 And that's exactly my point, is we don't

16       undertake that risk if we do the evidentiary hearing and

17       then get to the stipulations at the very end.  If we

18       decide to spin off or defer, then we do it at that time.

19                 CHAIRMAN ARGENZIANO:  Okay.  Let me get, let

20       me go, let me do this.  If we move forward, as

21       Commissioner Skop indicates, that requires the

22       Commission to vote on which way we're going to go or

23       not?

24                 MR. KISER:  No, I don't think so.

25                 CHAIRMAN ARGENZIANO:  So then --

FLORIDA PUBLIC SERVICE COMMISSION

1277

1                 MR. KISER:  I'm not suggesting that you have

2       to vote on that.  I think, I think you have every right

3       to go ahead and go down that road.  We just want to be

4       sure that when we go down that road that everybody

5       agrees that we're doing that and that there's no

6       objection to that.  Otherwise, we end up, we could have

7       a dispute on our hands which we then have to sort out.

8       I'm trying to avoid that.

9                 CHAIRMAN ARGENZIANO:  But wait a minute.  Let

10       me see if I'm, I'm not getting confused here.  But

11       wouldn't it be if you, if you stipulated and want to

12       take a particular route, that you would not think that

13       this is the route to take?

14                 MR. KISER:  Mary Anne would like to address

15       the Commission.

16                 CHAIRMAN ARGENZIANO:  Okay.

17                 MS. HELTON:  It was my suggestion, so maybe

18       let me, let me give a shot at it.  My concern was that

19       if we, staff calls the two witnesses that it wants to

20       question and the Commissioners have questions but the

21       parties don't have questions, at the conclusion of that

22       a decision is made not to approve the stipulation and

23       then we go forward with the remainder of the hearing, my

24       concern was I wanted to make sure that we have the

25       agreement from everyone sitting on this side of the

FLORIDA PUBLIC SERVICE COMMISSION

1278

1       room --

2                 CHAIRMAN ARGENZIANO:  Got it.

3                 MS. HELTON:  -- that we can't call back

4       witnesses that staff has asked, directed questions to or

5       that the Commissioners have directed questions to.

6                 CHAIRMAN ARGENZIANO:  Can, I think.  Right.

7                 MS. HELTON:  I'm sorry.  Yes.

8                 CHAIRMAN ARGENZIANO:  Mr. Anderson.

9                 MR. ANDERSON:  Madam Chairman, FPL is fine

10       with the suggestion, I believe, Mr. Jones and Mr. Reed;

11       right?  And it sounds like the process would be we'd

12       bring them in, they can be sworn, they can answer

13       questions.  We do urge consideration and acceptance of

14       our motion to defer.  We're okay proceeding in this way.

15       And we expressly acknowledge that if we need to have a

16       full evidentiary hearing, you know, then and there, then

17       we'd put our witnesses on and with the summaries and

18       cross-exam and all that.  But, you know, in order to

19       facilitate things, we'll just bring in Mr. Jones, I

20       guess, to start.  Is that acceptable?

21                 CHAIRMAN ARGENZIANO:  Okay.  I do have, I do

22       want to make this suggestion, because what I see coming

23       down here is that those -- just because staff is going

24       to ask questions, that is not going to alleviate some of

25       the questions, other questions that I believe

FLORIDA PUBLIC SERVICE COMMISSION

1279

1       Commissioner Skop has or I may have or any one of you

2       may have coming down.  We don't know what staff is going

3       to ask.  We don't know if it's going to fully address

4       everything that we have concerns on.

5                 So if we're going to go down that road and

6       staff, then we're just saying that, staff, you're just

7       going to ask questions now, but we're still going to go

8       down to an evidentiary hearing it seems like in order to

9       accommodate Commissioner Skop and maybe any one of us.

10       So maybe this is not the, the best way to approach it.

11                 Commissioner Graham.

12                 COMMISSIONER GRAHAM:  Thank you, Madam Chair.

13       I guess I'm trying to -- and I'm not even sure that we

14       have any sort of a, if we're in the proper order, if

15       we've got any sort of motion on the floor or not, but my

16       understanding was the question before us is the

17       stipulations.

18                 And there's a lot of back and forth about

19       what's going on with the stipulations.  And it seems to

20       me that the key to most of this is the August 13th

21       letter, the NRC letter that started all this and that's

22       what got the staff started with their questions.  And I

23       can't speak for Mr. Skop, if he had more questions

24       before or after that point or not.

25                 And I don't know if, I don't know if the

FLORIDA PUBLIC SERVICE COMMISSION

1280

1       motion on the floor is the stipulations.  And if that's

2       what the case is, I'd like to hear, I'd like to hear the

3       staff question those two witnesses, for the board itself

4       to, if we have any questions to those two witnesses, and

5       then at that point we make the determination if we want

6       to open up to a full hearing or if we're, if we're happy

7       with the questions and we can move forward with the

8       stipulations.

9                 CHAIRMAN ARGENZIANO:  It does come down to

10       then if we still have a Commissioner who wants to have

11       more questions outside of those two witnesses, where do

12       we go from there?  Hang on.

13                 MR. KISER:  Well, Madam Chairman, it's always

14       best to have a motion passed so that it's clear what

15       people want to do.

16                 CHAIRMAN ARGENZIANO:  That's why I asked if we

17       had to vote on it.

18                 MR. KISER:  That's right.

19                 CHAIRMAN ARGENZIANO:  That's what I meant.

20                 MR. KISER:  And so I would say that, you know,

21       again, to kind of build building blocks up to the top,

22       you start with the motion, that frames the question,

23       that sets the course of action, it's seconded.  If it

24       passes, then that's the course you go.  If that doesn't

25       pass, then someone else suggests a motion.  And if that

FLORIDA PUBLIC SERVICE COMMISSION

1281

1       one passed and is seconded, then that's the direction

2       you go.  But it's just usually easiest and proper

3       business to get your motions in order first.

4                 CHAIRMAN ARGENZIANO:  Okay.  Here's what it's

5       going to come down to.  We're going to take a vote on

6       whether you want to hear other questions that

7       Commissioners may have.  And I think that's what we're

8       faced with right now because I don't have a motion on

9       the table.  We had a withdrawn motion.

10                 COMMISSIONER SKOP:  (Not on microphone.)

11       Madam Chair, if I may be recognized.

12                 CHAIRMAN ARGENZIANO:  You're recognized.

13                 COMMISSIONER SKOP:  Again, if staff calls

14       witnesses for the purpose of asking staff's question, I

15       am not waiving my right under evidentiary hearing to ask

16       questions and hear other Intervenor testimony questions

17       or cross-examination that may spur additional questions

18       I have.

19                 So, again, what I proposed the first time,

20       which would, you know, to me streamline this whole

21       discussion, is defer taking up the motion on the

22       stipulations until the conclusion of the evidentiary

23       portion of the hearing.

24                 Now if the stipulations are approved at that

25       time, the dockets would be spun off and additional

FLORIDA PUBLIC SERVICE COMMISSION

1282

1       testimony and discovery could be conducted over and

2       above what's already created in this record.  The record

3       will not be limited to what we discuss here today.

4       That's my understanding.  I think that's the appropriate

5       legal way to proceed, to call the first witness and

6       let's get on with this instead of trying to bifurcate

7       it.

8                 Because when staff asks its questions, I'm not

9       asking mine then.  I'm sorry.  That's staff's desire to

10       do that, but I want to hear from the intervening

11       parties.  I want to hear what they have to say.  I've

12       got my questions.  I think an evidentiary hearing is

13       required by the, by our own rule.

14                 CHAIRMAN ARGENZIANO:  Okay.  It doesn't seem

15       efficient to bifurcate, I believe.  You're going to hear

16       staff's questions anyway if we just move on and let

17       Commissioner Skop and any other Commissioner proceed.

18                 So if you have a motion, let's go with it.

19                 COMMISSIONER SKOP:  Thank you, Madam Chair.

20       I'd like to be recognized for the motion to --

21                 CHAIRMAN ARGENZIANO:  You're recognized.

22                 COMMISSIONER SKOP:  Thank you.  To defer

23       consideration of the motion to accept the proposed

24       stipulations until the end of the FPL witness testimony.

25                 CHAIRMAN ARGENZIANO:  Do I have a second?

FLORIDA PUBLIC SERVICE COMMISSION

1283

1                 Pass the gavel to Commissioner Brisé, please.

2                 MR. KISER:  You don't need to pass the gavel

3       for a second.  That's my feeling.

4                 CHAIRMAN ARGENZIANO:  Okay.  Well, I'm not

5       sure what rules we're operating under here, so --

6                 MR. KISER:  Well, we -- that's, that's a

7       problem that we have.

8                 CHAIRMAN ARGENZIANO:  Okay.  Second.

9                 MR. KISER:  But generally speaking, a second

10       does not indicate to you support.  It's just for

11       discussion, so it's --

12                 CHAIRMAN ARGENZIANO:  Well, it's been up in

13       the air and I'm not going to take any chances, so I will

14       just second the motion.

15                 And discussion.  Question?

16                 COMMISSIONER BRISÉ:  I have a question on the

17       motion.

18                 CHAIRMAN ARGENZIANO:  Sure.

19                 COMMISSIONER BRISÉ:  If I understand the

20       motion properly, that staff will bring forth its, who it

21       seeks to ask questions to and that the Intervenors and

22       the Commission can then ask questions of --

23                 CHAIRMAN ARGENZIANO:  Commissioner Skop.

24                 COMMISSIONER BRISÉ:  -- of those individuals

25       as well.

FLORIDA PUBLIC SERVICE COMMISSION

1284

1                 COMMISSIONER SKOP:  No.  Commissioner Brisé,

2       the way the motion was styled is that the FPL case in

3       chief would proceed just as the way it did with

4       Progress.  FPL would call its first witness.  The

5       witness would be tendered for cross-examination by the

6       Intervenors, by staff, by, you know, the Commissioners,

7       redirect, call your next witness, the full evidentiary

8       hearing.

9                 So what, what I'm suggesting in the motion is

10       to defer consideration of the proposed stipulations

11       until after we hear from all the witnesses and then take

12       that up.

13                 CHAIRMAN ARGENZIANO:  It would just be doing

14       it all at once rather than bifurcating and saying,

15       staff, you ask your questions and then later we get to

16       ask questions.  It's doing it all at one time.  I don't

17       see any difference, to be honest with you.  I really

18       don't.  It's either you do it now, you have staff do it

19       separately, and then we come back and do it.  I don't

20       see the difference.

21                 Commissioner.

22                 COMMISSIONER BRISÉ:  May I ask a question --

23                 CHAIRMAN ARGENZIANO:  Absolutely.

24                 COMMISSIONER BRISÉ:  -- to, to those who

25       entered into the agreement?

FLORIDA PUBLIC SERVICE COMMISSION

1285

1                 CHAIRMAN ARGENZIANO:  Ask.  Absolutely.

2                 COMMISSIONER BRISÉ:  Okay.  And this would be

3       a broad question to, to all of those who have entered

4       into the agreement.  I'd like to hear from each one of

5       you individually.  What would be your interest relative

6       to how we proceed and how would that impact your

7       commitment or your position with respect to the

8       stipulation?

9                 And I don't know if that question is within

10       the bounds of what I'm allowed to ask.

11                 CHAIRMAN ARGENZIANO:  Mr. Moyle.

12                 MR. MOYLE:  Well, it's happening quickly, so I

13       need to consider further a little bit, but it seems like

14       you might be heading down a path where you're going to

15       have a full-blown hearing and then take up a deferral,

16       which would say we're not going to decide these issues,

17       we're going to defer them later, which sort of seems to

18       me that you're doing it twice.  And so I'm not sure.

19       You know, I'd have to think about it.  It -- you'd -- it

20       could go on for some time.  I don't know that that's

21       administratively the most efficient.  What I thought --

22                 CHAIRMAN ARGENZIANO:  Mr. Moyle, that's what

23       I'm trying to find, is what is the most efficient.

24                 MR. MOYLE:  Yeah.  Yeah.  I thought that you

25       guys were heading in a direction of essentially saying

FLORIDA PUBLIC SERVICE COMMISSION

1286

1       let's have a limited evidentiary proceeding that will

2       help us, inform us with respect to whether we want, how

3       we want to take action on this stipulation and the

4       motion, have very limited evidence, which I'm fine with.

5       I'll defer my questions if you guys --

6                 CHAIRMAN ARGENZIANO:  But that could, but that

7       could change, because it could be limited and then

8       Commissioners could have additional questions.  And I'm

9       trying to figure out which is the most efficient way.

10                 MR. MOYLE:  Right.  But I would suggest that

11       they could ask all the questions, the Commissioners and

12       the staff could ask all the questions they want, have a,

13       have a limited evidentiary record that would inform you

14       as to do we want to go forward or not go forward.  And

15       if you, after hearing some evidence, say, okay, let's

16       take up the stipulation, not go forward, you know, we

17       can all, you know, do other things and get ready at a

18       later point in time.  If after hearing some limited

19       evidence you say, you know what, there's enough here, we

20       want to go forward, you vote to go forward, then we have

21       opening and go forward with the proceeding.

22                 I think, you know, with all due respect, that

23       that's probably a way to proceed that makes sense.  And,

24       again, my only point in raising the waiver issue is I

25       don't want to have, you know, limited, which I think

FLORIDA PUBLIC SERVICE COMMISSION

1287

1       makes sense administratively.

2                 CHAIRMAN ARGENZIANO:  Absolutely.  Absolutely

3       Uh-huh.

4                 MR. MOYLE:  Because you'll hear just a focus

5       point --

6                 CHAIRMAN ARGENZIANO:  Sure.

7                 MR. MOYLE:  -- without waiving the right to

8       ask other questions.

9                 So thank you for, thank you for the question,

10       Commissioner.  Appreciate it.

11                 CHAIRMAN ARGENZIANO:  Okay.  And Commissioner

12       Brisé did ask for all, so let's have him --

13                 MR. DAVIS:  I guess we're going this

14       direction.

15                 Commissioner Brisé, I just wanted to first of

16       all state that SACE was asked to stipulate to this

17       stipulation at, on Monday the 16th is when we first

18       heard about it.  And the way it was represented to us is

19       that staff had requested a deferral and that OPC had

20       already agreed.  And it was also focused on the uprate,

21       which SACE has not focused on in this hearing.

22                 And that's why we did not object, because we

23       wanted to -- we didn't want to, to support something

24       that we really hadn't followed and that we didn't really

25       necessarily agree to.  But the purpose of our do not

FLORIDA PUBLIC SERVICE COMMISSION

1288

1       object was to allow for the will of the Commission on

2       how to proceed basically.

3                 And I do agree with Mr. Moyle's suggestion

4       that the most efficient way to do this is to do whatever

5       the Commission needs to do to decide on whether to

6       accept the stipulation.  And then if the Commission

7       decides to reject the stipulation, then we proceed with

8       the full hearing.  That would be my suggestion as well.

9       Thank you.

10                 MR. YOUNG:  Madam Chairman, just to clarify

11       one point.  When Mr. Davis represented that staff had

12       requested a deferral, audit staff in their testimony

13       requested that the Commission either defer or open a

14       separate docket as relates to what he's talking about.

15       So I just wanted to make sure that we're clear that

16       staff did not -- I think if -- I think he said FPL

17       stated that staff requested a deferral.  That was not

18       the case.

19                 MR. DAVIS:  And that's exactly what I stated.

20       That was the way Mr. Anderson represented it to us.

21                 CHAIRMAN ARGENZIANO:  Wow.  Okay.

22                 MR. ANDERSON:  If I could correct that.  No.

23       I indicated that in staff's testimony, just as staff had

24       stated.

25                 CHAIRMAN ARGENZIANO:  Does anybody know what

FLORIDA PUBLIC SERVICE COMMISSION

1289

1       they've said?

2                 MR. ANDERSON:  I very much do.

3                 CHAIRMAN ARGENZIANO:  Okay.

4                 MR. ANDERSON:  And you can tell by my chapter

5       and verse we're very particular.

6                 CHAIRMAN ARGENZIANO:  Okay.  Thank you.

7                 MR. McGLOTHLIN:  Commissioners, our office is

8       ready to proceed in the way you think is most helpful to

9       you in getting your decision.

10                 CHAIRMAN ARGENZIANO:  Thank you.

11                 Mr. Anderson, Commissioner Brisé asked that

12       everyone --

13                 MR. ANDERSON:  We're on a little bit of untrod

14       ground here.  We think it makes sense to follow the will

15       of the Commission in terms of presenting the witnesses

16       that have been asked for so you can test and consider

17       whether to approve of the stipulation.  We do believe

18       that's in the best interest of, for all the reasons

19       we've explained.  And, you know, we're prepared to bring

20       Mr. Jones, Mr. Reed, sit them down, have them sworn and

21       proceed in just the way that's, that's been indicated.

22                 CHAIRMAN ARGENZIANO:  Commissioner Edgar.

23                 COMMISSIONER EDGAR:  Thank you.  Thank you,

24       Madam Chair.  And I, I recognize that a motion has been

25       made and that, Madam Chair, you gave the second, and I

FLORIDA PUBLIC SERVICE COMMISSION

1290

1       appreciate that, to open us up into more of a discussion

2       posture, which is my understanding of where, where we

3       are.

4                 CHAIRMAN ARGENZIANO:  Yes.

5                 COMMISSIONER EDGAR:  I think we may have gone,

6       you know, all the way around the barn and are kind of

7       back at the beginning perhaps, well-intentioned.  But I

8       don't completely crystal clearly understand the intent

9       or effect of the motion that is before us.

10                 And so with that as, as, as preamble, let me

11       say this.  I think what I'm hearing and what may be

12       effective and efficient would be what may have been

13       suggested here a couple of times, is to ask, you know,

14       our staff or FPL to call at the appropriate time here

15       shortly Witness Jones, and for our staff and any other

16       party and Commissioner who has questions of Mr. Jones

17       to, to do that in the normal course of the way we handle

18       witnesses.

19                 And then after that, to, and I realize this

20       would be taking witnesses out of the order that was

21       written before, but we do that frequently as well, and

22       then ask for Witness Reed to come before us and go

23       through the same, I was going to say exercise, but I

24       mean the same process, and then see where we are.

25                 And I, and I say that without asking anybody

FLORIDA PUBLIC SERVICE COMMISSION

1291

1       to waive any rights or not ask any question.  And it

2       just seems like I'm hearing a desire to hear from those

3       two witnesses from, from others and the opportunity to

4       have those questions, and I think that might get us to

5       where would be a helpful posture to be in.

6                 CHAIRMAN ARGENZIANO:  Okay.  Commissioner

7       Graham, then Commissioner Skop.

8                 COMMISSIONER GRAHAM:  Thank you, Madam Chair.

9       It seems to me the motion that's before us is basically

10       to have a full-blown hearing like we just had earlier

11       this week with Progress.  I can say right now that I do

12       not plan on voting for that motion.  I have a second

13       motion after that where I think we should go, as I

14       mentioned before, move forward with the staff's

15       questions.  If we want to ask questions of those same

16       two witnesses, then we can ask those questions, and at

17       that point we can decide if we move forward with the

18       stipulations or if we go to a full-blown hearing.

19                 So for the question that's at hand, and I

20       guess now after I've talked I can't call the question,

21       but the question at hand is the full-blown hearing, and

22       I do not plan on voting for that.

23                 CHAIRMAN ARGENZIANO:  Let me, let me ask you a

24       question.  If we did it that way, what's the difference

25       if after the staff asks questions, that we, a

FLORIDA PUBLIC SERVICE COMMISSION

1292

1       Commissioner or I or you or any one of us, wanted to ask

2       questions of everyone and it became a full-blown

3       hearing?  What's the difference?  Couldn't it also then

4       become a full-blown hearing afterwards?

5                 COMMISSIONER GRAHAM:  Are you asking that

6       question?

7                 CHAIRMAN ARGENZIANO:  Yeah.

8                 COMMISSIONER GRAHAM:  At that question,

9       because it seemed like, like I said, a lot of the

10       problem was this letter from August 13th.  I think when

11       those questions get asked, at that point I would know if

12       I want to go with the stipulations or if I want to go

13       into a full hearing.

14                 CHAIRMAN ARGENZIANO:  I got you.  So you're

15       thinking that maybe the staff can answer your questions.

16       Okay.  But I'm telling you ahead of time, I believe that

17       there are going to be other questions from other

18       Commissioners.  And I believe then at that point are you

19       indicating that you would not want -- I don't know if

20       you want to say that or not -- indicating that you would

21       not be willing to have other Commissioners ask

22       questions?

23                 COMMISSIONER GRAHAM:  Well, I think we take

24       this first step.

25                 CHAIRMAN ARGENZIANO:  Okay.

FLORIDA PUBLIC SERVICE COMMISSION

1293

1                 COMMISSIONER GRAHAM:  Then I can make the

2       determination, I think the board as a whole can make a

3       determination.  If, you know, they may decide -- and

4       there are several different steps where you can decide

5       that, you know, that Mr. Skop may have a list of --

6                 COMMISSIONER SKOP:  It's Commissioner Skop.

7                 COMMISSIONER GRAHAM:  Commissioner.  I'm

8       sorry, sir.  No disrespect.

9                 That, that Commissioner Skop may have five

10       witnesses that he wants to bring forward.  Those five

11       witnesses may address some questions that the Chair has

12       and some other people.  And so at that point it can be

13       an alternative motion.

14                 CHAIRMAN ARGENZIANO:  Okay.  Okay.

15                 Commissioner Skop to respond and then we have

16       a motion.

17                 COMMISSIONER SKOP:  Briefly to respond.

18                 Again, my concern is this.  Staff wants to

19       call two witnesses.  That's for staff's purposes.

20       Knowing what I know, given all the red flags that I've

21       articulated, knowing what the Intervenors know, I can't

22       in good faith support approval of the proposed

23       stipulations prior to hearing all the FPL witness

24       testimony in this docket, and that's having a full

25       evidentiary hearing.  That seems to be consistent with

FLORIDA PUBLIC SERVICE COMMISSION

1294

1       our obligations pursuant to our own Commission adopted

2       rule.

3                 And I'm not so sure why we would not want

4       to -- you know, the Commission's interests are separate

5       and distinct from what the parties want.  The parties

6       have their own interests in entering into agreements,

7       and sometimes the Commission agrees with that and

8       sometimes they don't.

9                 So while I respect Commissioner Graham's

10       position, I'm not so sure why the Commissioner would not

11       want to have a full evidentiary hearing, given some of

12       the red flags that have been raised here.

13                 CHAIRMAN ARGENZIANO:  Okay.  We have a motion

14       and a second.  All those in favor of the motion signify

15       aye.  Aye.

16                 COMMISSIONER SKOP:  Aye.

17                 CHAIRMAN ARGENZIANO:  All those opposed.

18                 COMMISSIONER EDGAR:  Aye.

19                 COMMISSIONER BRISÉ:  Aye.

20                 COMMISSIONER GRAHAM:  Aye.

21                 CHAIRMAN ARGENZIANO:  Okay.  The motion fails.

22                 Now what we'll do is move on to having staff

23       call their witnesses, and that in no way precludes --

24                 COMMISSIONER SKOP:  Is that funny,

25       Commissioner Edgar?  Because I see a big smile on your

FLORIDA PUBLIC SERVICE COMMISSION

1295

1       face.

2                 CHAIRMAN ARGENZIANO:  Okay.  Okay.  Let's not

3       get, let's not, let's not, let's just -- where we are,

4       let's, we are, we are at a point where -- I'm sorry.

5       Commissioner Graham, did you want to --

6                 COMMISSIONER GRAHAM:  We just, we need a

7       motion on the floor now because the one failed.

8                 CHAIRMAN ARGENZIANO:  Well, do we need the

9       motion actually to go ahead with staff now?  The

10       motion --

11                 MR. KISER:  Well, you don't know what his

12       motion is going to be.  He may, he may state a slightly

13       different motion.  It may be bigger than just two -- you

14       don't know.  You need to hear the motion.

15                 CHAIRMAN ARGENZIANO:  I didn't know -- I

16       didn't -- I thought that the motion that was made --

17       okay.  To put us in the proper position, I didn't think

18       we needed a motion to have staff ask the questions and

19       then proceed from there.  But if you'd like to restate

20       the motion.

21                 COMMISSIONER GRAHAM:  My motion is, my motion

22       is to move forward with the stipulation based on the,

23       the, the, the questioning of the two witnesses by staff

24       and by this Commission as a whole.

25                 So basically what I'm saying is the staff is

FLORIDA PUBLIC SERVICE COMMISSION

1296

1       going to ask their questions of the two witnesses.  This

2       Commission will ask those questions of those two

3       witnesses.  And at the end of those interviews of those

4       witnesses, we can decide if we move forward with the

5       stipulation or if we go back to a full-blown hearing.

6                 CHAIRMAN ARGENZIANO:  Well, then, so then your

7       motion is to, you're saying to move forward with the

8       stipulation, not just to have staff -- that's what I

9       thought we were talking about before was not talking

10       about the stipulations and having staff ask questions,

11       and then from that point on we would determine.

12                 COMMISSIONER GRAHAM:  Well, based on, based on

13       the questionings of staff and of this board of those two

14       witnesses.

15                 CHAIRMAN ARGENZIANO:  Well, I wouldn't be

16       willing -- I'll just tell you where I am.  I wouldn't be

17       willing to move forward on the stipulations.  I wouldn't

18       mind moving forward with staff asking the questions, but

19       I'm not prepared to move forward on the stipulations at

20       all.  There are serious concerns that need to be

21       addressed in my view, and I'm not prepared to do so.

22                 So, that, you know, votes will be where they

23       are, win or lose.  I've been a winner and a loser, and

24       you lose more times than you win, but that's not why you

25       vote.

FLORIDA PUBLIC SERVICE COMMISSION

1297

1                 COMMISSIONER GRAHAM:  Well, I guess my motion,

2       and maybe General Counsel can help me clearly, more

3       clearly state my motion, but my motion was based on the

4       stipulation question will not come up until after we

5       hear back from, until after we hear from the two

6       witnesses, until after this board and staff asks

7       questions of the two witnesses.

8                 MR. KISER:  That was the way I would have

9       interpreted it, that you would go forward with the

10       questioning and answering of both the staff questions

11       and Commissioners' questioning.  And at the conclusion

12       of that you would then be back on, unless someone makes

13       a new motion, you'd be back on the issue of whether to

14       approve the request for deferral.

15                 And if, again at that time it's subject to

16       another motion, if, if, because of some of the testimony

17       that comes up or other considerations, there's another

18       two or three or however many other witnesses, a motion

19       can be made to now bring those witnesses forward.  You

20       don't have to automatic -- I mean, you don't -- someone

21       is free to make any motion they want as to how they want

22       to proceed after they complete what your motion

23       envisions.  So it's wide open once that's over just to

24       go on with other things.

25                 COMMISSIONER EDGAR:  Madam Chair.

FLORIDA PUBLIC SERVICE COMMISSION

1298

1                 CHAIRMAN ARGENZIANO:  Commissioner Edgar.

2                 COMMISSIONER EDGAR:  Thank you.  And what I'd

3       like to do is restate what my understanding of the

4       motion is, and if I am correct with my restatement, that

5       I'm understanding what it is you're suggesting.

6                 MR. KISER:  Excuse me.  Madam Chairman, I

7       don't believe that motion has been seconded yet, has it?

8                 CHAIRMAN ARGENZIANO:  I don't think the motion

9       was completed.  So, so we don't have a second because it

10       wasn't completed.  He was asking about how to better

11       pose the motion, so he never completed the motion.  And

12       that's what we're trying to get to, I think.

13                 Commissioner Edgar.

14                 COMMISSIONER EDGAR:  Thank you.  What I want

15       to do is restate it.  And if that's, if I'm

16       understanding it correctly, then I was going to second

17       it.  But I didn't want to second it if I didn't

18       understand it correctly.

19                 My understanding of the motion that

20       Commissioner Graham has made is that we would ask, that

21       the Commission would ask FPL to call Witness Jones and

22       there would be the opportunity for his testimony and for

23       questions from all the parties and Commissioners, which

24       would of course include staff.  And at the conclusion of

25       all of that, then we would ask FPL to call Witness Reed,

FLORIDA PUBLIC SERVICE COMMISSION

1299

1       go through that same evidentiary process, and then at

2       that point there would be the opportunity for a motion

3       as to how to proceed further.

4                 Is, is -- am I correct that that was the

5       intended effect of the motion?

6                 COMMISSIONER GRAHAM:  That was the effect, if

7       that's a legal motion.

8                 COMMISSIONER EDGAR:  I believe that it is, and

9       in that case I second.

10                 CHAIRMAN ARGENZIANO:  That .

11                 COMMISSIONER SKOP:  Madam Chair.

12                 CHAIRMAN ARGENZIANO:  Discussion.

13                 Commissioner Skop.

14                 COMMISSIONER SKOP:  Thank you, Madam Chair.

15       With respect to the proposed motion, again, I'm going to

16       be voting in, opposed to the motion.  I am not going to

17       be limited to asking my questions to witnesses that

18       staff calls in line with staff's questions.  Again, a

19       lot of times my questions arise following from questions

20       that are asked by the intervening parties.  That's part

21       of the process to have full breadth of

22       cross-examination.

23                 The Commission has its duty and obligation to

24       perform an annual review.  Everyone was aware of that

25       review.  We did it for Progress.  We should be doing it

FLORIDA PUBLIC SERVICE COMMISSION

1300

1       for FPL, given the information known to the Commission,

2       and to do otherwise is a dereliction of duty.

3                 CHAIRMAN ARGENZIANO:  If I may, for discussion

4       for myself.  I cannot support the motion.  I think

5       that -- I don't understand why -- I think a lot of

6       serious issues were raised, and I also believe that

7       having the opportunity to have some of those serious

8       concerns addressed is due process to the parties also.

9       And I'd like to hear their answers, because they could

10       very much clear them up very easily.  And by not

11       allowing me to do that or somehow stopping the

12       evidentiary hearing from coming to fruition I think is a

13       very, very big mistake.  I am not prepared to not ask

14       questions and, and I think feel limited to that.

15                 It changed from what I originally thought we

16       were asking or that some of the Commissioners were

17       asking, just to have staff go ahead and ask questions.

18       And then if we wanted to, we could move forward.  But it

19       seems to me that we're trying to put the brakes on

20       asking questions that, on, on very serious issues, and

21       I'm not here to do that, so I couldn't support that.

22                 If it passes, it passes.  If it doesn't, it

23       doesn't.  I just can't support that for those reasons.

24                 Commissioner Brisé.

25                 COMMISSIONER BRISÉ:  Thank you, Madam Chair.

FLORIDA PUBLIC SERVICE COMMISSION

1301

1       I'm not certain, and I guess I'm going to make a

2       statement and then hopefully it clarifies it for me.

3                 If I understand properly, the motion is that

4       we will hear from the witnesses, we will be able to ask

5       questions of the witnesses, staff will be able to ask

6       questions of the witnesses, I think the Intervenors will

7       be able to ask questions of the witnesses, and at that

8       point we would be able to then see if we want to move

9       forward with the stipulation or move into either taking

10       up other witnesses through a motion by someone else, by

11       any one of the Commissioners, or move into a full-blown

12       hearing.

13                 So I understand the Chairwoman's point was,

14       well, why do we need the motion in the first place if

15       we're going to get to that point anyway.  But I think

16       the, the idea behind the motion is to get us to a point

17       that we can arrive at a decision so that all the

18       Commissioners can be aware as to the direction that

19       we're going to move from that point.

20                 And hopefully I'm clear for myself and

21       clarified it maybe for some others.

22                 CHAIRMAN ARGENZIANO:  And if I may respond to

23       that while we're discussing, is that that sounds good.

24       But when you really think about it, if you have to go

25       through all of this, there must be, there has to be some

FLORIDA PUBLIC SERVICE COMMISSION

1302

1       feeling here that says that, you know, as long as the

2       questions I have are answered, I may -- it doesn't --

3       let's say that there are four Commissioners who don't

4       agree with one or three that don't agree, whatever way

5       it is.

6                 If we come up with we're unbalanced after the,

7       after the staff asks their questions and there are still

8       questions, I think the bigger issue for me is then are

9       we even for one Commissioner going to say that the other

10       questions that you might have is subject to really us

11       saying no.  And that's our prerogative.  That's your

12       prerogative.  But I don't feel like saying that to any

13       Commissioner, and I don't think it's justified.  And I

14       may have questions that I really think need to be

15       answered.

16                 After all, the statute does say that the

17       evidentiary hearing is something that is what we're

18       supposed to do.  And if you want to agree with the

19       stipulations and that, that's fine.  I don't want to

20       stop any Commissioner, including myself, from being able

21       to go full blown into an evidentiary hearing that is of

22       great importance to the people of the State of Florida,

23       as well as all the parties involved.

24                 So that's my decision on that.  And it just

25       seems like in -- the way we're doing it is ultimately

FLORIDA PUBLIC SERVICE COMMISSION

1303

1       just to say, okay, my, my question has been answered

2       and, you know, the vote is going to probably not be with

3       you later, and I'm not willing to do that.  So that's up

4       to the Commission.  If the Commissioners want to do it

5       that way, that's fine with me.  I just can't do it that

6       way.

7                 So we have motion and we have a -- I'm sorry.

8       I'm sorry.  Commissioner Edgar.

9                 COMMISSIONER EDGAR:  That's okay.  Thank you.

10                 I would like to take the opportunity to be

11       clear in that my restatement and support by seconding

12       the motion that Commissioner Graham made was not in any

13       way to make a decision on the stipulations now, meaning

14       now at this moment, or to preclude the asking of

15       questions of any witness.  It was simply intended on my

16       part to request that we take two witnesses out of order

17       first --

18                 CHAIRMAN ARGENZIANO:  I have no problem.

19                 COMMISSIONER EDGAR:  -- that there has been an

20       expressed desire to hear from, and then see where we,

21       see where we were, and that was the intent.  Not to make

22       a decision at this point.  And that was my point.

23                 CHAIRMAN ARGENZIANO:  And I have no problem

24       with taking witnesses out of order.  I just think what I

25       see happening is that what's going to happen is then,

FLORIDA PUBLIC SERVICE COMMISSION

1304

1       and as you say, see where we are then, and that may be

2       that, you know, where you are is that if Commissioner

3       Brisé has more questions and you think yours are

4       satisfied, then it just comes to a vote and he may, and

5       that's the way it is, you vote, and he may not get to

6       ask his questions.

7                 And I think in the bigger picture of what

8       we're doing here, I'm not willing to stamp that right

9       now and say that's probably what's going to happen down

10       the line.  I think that -- if the motion is just take,

11       take witnesses out of order, point blank, then I don't

12       see anything else further there and it doesn't somehow

13       then work on somebody's vote later to say, well, I don't

14       think your concerns matter.  I do.

15                 And that's where I'm coming.  I'm not saying

16       that you don't think they matter, but I see that that's

17       what can happen, and I'm not willing to do that.

18                 So we're here -- Commissioner Graham, we do

19       have a motion and a second, but I don't want to stifle

20       discussion either, so.

21                 COMMISSIONER GRAHAM:  I was just going to call

22       the question.

23                 CHAIRMAN ARGENZIANO:  Well, we like to discuss

24       it fully, and there will be a time you will too.  Trust

25       me.

FLORIDA PUBLIC SERVICE COMMISSION

1305

1                 We have a motion and a second.  All those in

2       favor of the motion, say aye.

3                 COMMISSIONER BRISÉ:  Aye.

4                 COMMISSIONER EDGAR:  Aye.

5                 COMMISSIONER GRAHAM:  Aye.

6                 CHAIRMAN ARGENZIANO:  All those opposed.

7                 COMMISSIONER SKOP:  Nay.

8                 CHAIRMAN ARGENZIANO:  Nay.  Or aye, however

9       you want to say it.

10                 The motion prevails.

11                 So now we are at staff to call their -- and

12       make no mistake, Commissioners, you still can ask your

13       questions and we'll move forward.

14                 So if we want to -- I'm sorry.  Commissioner

15       Skop.

16                 COMMISSIONER SKOP:  Thank you, Madam Chair.

17       As I previously stated in discussion of the motion that

18       passed, I will be reserving my questions for all

19       witnesses until the evidentiary hearing.  This was

20       supposed to be about staff asking a question, not the

21       Commission, not the cross-examination.  And, again,

22       questions, additional questions that I may have spawned

23       from listening to how witnesses are being

24       cross-examined, and to do otherwise and conduct an

25       evidentiary hearing denies me that opportunity.

FLORIDA PUBLIC SERVICE COMMISSION

1306

1                 CHAIRMAN ARGENZIANO:  Mr. Anderson.

2                 MR. ANDERSON:  Can I suggest just taking a

3       moment so we can --

4                 CHAIRMAN ARGENZIANO:  Yeah, let's do that.

5       Let's take a, let's take a ten-minute.

6                 MR. ANDERSON:  Thanks.

7                 (Recess taken.)

8                 CHAIRMAN ARGENZIANO:  Okay.  We're ready to

9       resume.

10                 MR. McGLOTHLIN:  Chairman Argenziano, may I

11       have a moment to correct something that was said

12       earlier?

13                 CHAIRMAN ARGENZIANO:  Yes, please.

14                 MR. McGLOTHLIN:  For the sake of accuracy,

15       during the break J.R. reminded me that FPL did by

16       telephone inform our office of FPL's decision to

17       withdraw its LAR for the project, and that would have

18       been about the time of the withdrawal, which would have

19       been prior to the finalization of the stipulation.  So

20       the chronology I mentioned earlier was inaccurate in

21       that respect.

22                 CHAIRMAN ARGENZIANO:  Okay.  Thank you.

23                 Mr. Anderson.

24                 MS. BENNETT:  Madam --

25                 CHAIRMAN ARGENZIANO:  Hang on.

FLORIDA PUBLIC SERVICE COMMISSION

1307

1                 Commissioner Skop.

2                 COMMISSIONER SKOP:  Thank you, Madam Chair.

3                 Mr. McGlothlin, would Public Counsel, if that

4       were the case, not have had any discussions with

5       Commission staff on that issue?

6                 MR. McGLOTHLIN:  I don't recall that we had

7       any conversations.  I would have expected that they

8       would have their own source of information to that

9       extent.

10                 COMMISSIONER SKOP:  Or lack thereof.  Thank

11       you.

12                 CHAIRMAN ARGENZIANO:  Ms. Helton, did you have

13       a comment?

14                 MS. BENNETT:  It was me.

15                 MS. HELTON:  That was Ms. Bennett.

16                 MS. BENNETT:  If were you ready to proceed, I

17       wanted to let you know that Mr. Jones is the first

18       witness that staff has questions of, and I spoke with

19       Mr. Anderson prior to having Mr. Jones up.  It seems to

20       me the indication of the Commission is that you don't

21       want to hear the case in chief.  So if you don't mind,

22       we'll just ask the questions instead of giving him the

23       summary of his entire testimony.  But if it's your

24       pleasure to hear the summary of the testimony, then

25       you -- I'm not making myself clear.  But I can just go

FLORIDA PUBLIC SERVICE COMMISSION

1308

1       into the questions without his summary, if you would

2       prefer.

3                 CHAIRMAN ARGENZIANO:  Do the Commissioners

4       have a preference?

5                 Summary.  A summary, please.

6                 Mr. Anderson.

7                 MR. ANDERSON:  Okay.  Chairman Argenziano,

8       just to be clear, if I followed the motions earlier, the

9       intention is to put on two witnesses to answer the

10       various questions.  Do I understand correctly that we

11       are not in our case in chief, we're still preliminary to

12       ruling on a motion for deferral?  And I want to make

13       clear to all the parties that, you know -- you know, if

14       we do end up needing to do the whole hearing, which I'm

15       hopeful we do not, we will, you know, we understand

16       people are not waiving in any respect their rights to

17       ask all their questions then.  If it's helpful to the

18       Commission to hear the witness's summary, we'll do that,

19       we'll do that now, but it wouldn't be our intention to

20       offer the testimony into the record at this time.  Does

21       that make sense?

22                 CHAIRMAN ARGENZIANO:  Yes, it does.

23                 MR. ANDERSON:  Okay.  So he'll do the summary

24       and then listen to your questions.

25                 CHAIRMAN ARGENZIANO:  Okay.  Hold on one

FLORIDA PUBLIC SERVICE COMMISSION

1309

1       second.

2                 Commissioner Skop.

3                 COMMISSIONER SKOP:  Thank you, Madam Chair.

4                 Just one follow-up question, Mr. McGlothlin.

5       If Mr. Kelly had been made aware of that, would he not

6       have told I guess you, since you're the attorney on

7       this, on this particular issue?

8                 MR. McGLOTHLIN:  Yes.  It was my omission,

9       Commissioner Skop.

10                 COMMISSIONER SKOP:  All right.  Thank you.

11                 CHAIRMAN ARGENZIANO:  We're ready to proceed.

12                 MR. ANDERSON:  Great.

13                 Mr. Jones, could you move your chair a little

14       bit to the left?  I can't see you at all.

15                 CHAIRMAN ARGENZIANO:  The next microphone

16       probably would be easier for you.  Does that help?

17                 MR. ANDERSON:  Thanks so much.  And what I'm

18       going to do is just introduce the witness and ask him

19       just to present his, his direct testimony summary so you

20       get the background and things.

21                 MS. BENNETT:  I believe he needs to be sworn

22       in.

23                 MR. ANDERSON:  Of course.  And Mr. Reed is

24       here, too.

25                 CHAIRMAN ARGENZIANO:  Okay.  So why don't we

FLORIDA PUBLIC SERVICE COMMISSION

1310

1       have both of you stand up.

2                 (Witnesses collectively sworn.)

3                 Very good.  Thank you.

4                            TERRY O. JONES

5       was called as a witness on behalf of Florida Power &

6       Light Company and, having been duly sworn, testified as

7       follows:

8                          DIRECT EXAMINATION

9       BY MR. ANDERSON:

10            Q.   Mr. Jones, would you please tell us your full

11       name for the record?

12            A.   My full name is Terry O. Jones.

13            Q.   Could you move a little closer to the

14       microphone?  I'm having trouble hearing you.

15            A.   My full name is Terry, middle initial O, last

16       name Jones.

17            Q.   Great.  We're still having trouble hearing

18       you.  These microphones really require you to be up

19       close.

20                 By whom are you employed and in what position?

21            A.   I'm employed by Florida Power & Light, Vice

22       President of the extended power uprate project.

23            Q.   How long have you been employed by FPL?

24            A.   Approximately 23 years.

25            Q.   Okay.  And do you have a summary that you had

FLORIDA PUBLIC SERVICE COMMISSION

1311

1       prepared for your direct testimony that you could

2       present to the Commission just so they understand a

3       little background about your work and something about

4       the project?

5            A.   Yes, I do.

6            Q.   Would you please provide that to the

7       Commission?

8            A.   Yes.  Good afternoon, Madam Chairman and

9       Commissioners.  As Vice President, I'm responsible for

10       the management and execution of the extended power

11       uprate projects.  Our project team is safely and

12       cost-effectively implementing the extended power uprates

13       at St. Lucie and Turkey Point nuclear plants.

14                 An extended power uprate is the largest and

15       most complex uprate that can be approved by the Nuclear

16       Regulatory Commission.  It requires a replacement or

17       modification of a significant number of plant components

18       in order to accommodate a higher unit output.

19                 When completed, the FPL uprates will provide

20       FPL customers with an additional 450 megawatts of clean

21       zero emission electrical generation without expanding

22       the footprints of these plants.  This project will add

23       approximately one-half the electrical output of a new

24       nuclear unit.

25                 The EPU project is unique in that the

FLORIDA PUBLIC SERVICE COMMISSION

1312

1       engineering and implementation overlap each other and

2       the major construction is integrated with the normal

3       unit refueling cycles.  We choose this methodology to

4       maximize fuel savings for our customers.

5                 When complete, the project will provide FPL

6       customers with an estimated fuel savings of $146 million

7       in the first full year of operation, and savings of

8       approximately $6 billion nominal over the life of the

9       plants.  Additionally, the EPU project will reduce FPL's

10       annual fossil fuel usage by the equivalent of 5 million

11       barrels of oil or 31 million BTUs of natural gas and

12       reduce carbon dioxide emissions by approximately

13       33 million tons.

14                 Good progress was made in 2009 in a number of

15       project areas.  We completed mobilization of the

16       engineering, procurement and construction vendor,

17       Bechtel Corporation.  We began the detailed design

18       engineering for the required modifications to support

19       the near-term upcoming refueling cycles.  We completed

20       an outage optimization plan, which adjusted the sequence

21       of work and duration of the refuelings to minimize the

22       overlap between the outages.

23                 The EPU project activities completed to date

24       or planned for 2010 include the successful completion of

25       the first St. Lucie Unit 1 outage, the successful

FLORIDA PUBLIC SERVICE COMMISSION

1313

1       completion of the engineering design modifications for

2       the upcoming Turkey Point Unit 3 fall outage, and

3       completion of the engineering design modifications are

4       being prepared for the St. Lucie Unit 2 outage that

5       starts in January of 2011.

6                 The EPU project activities planned for 2011

7       include completion of the engineering and planning

8       phases for two of the three 2011 EPU unit outages,

9       successful implementation of three EPU outages, and

10       performing the engineering and planning in support of

11       three EPU outages in the year 2012.

12                 In short, FPL is implementing the right

13       project scope in the appropriate sequence to achieve the

14       project goal of providing an additional 450 megawatts of

15       clean, reliable electricity for our customers.  And when

16       compared to other generating options, the EPU project is

17       solidly cost-effective.

18                 FPL requests that the Commission determine

19       that FPL's actual 2009 uprate project costs were

20       prudently incurred and that its 2010 actual estimated

21       and 2011 projected costs are reasonable.  These

22       expenditures are necessary to bring this highly

23       beneficial cost-effective resource addition to FPL

24       customers.  This concludes my summary.

25                 MR. ANDERSON:  And I would just note for the

FLORIDA PUBLIC SERVICE COMMISSION

1314

1       record we're not at issue on prudence or reasonableness.

2       Those are portions of the ordinary summary, the

3       summaries provided so we all have an idea where we're at

4       so we can, you can have your information.

5                 Mr. Jones is certainly available for further

6       questions.

7                          CROSS EXAMINATION

8       BY MS. BENNETT:

9            Q.   Mr. Jones, my name is Lisa Bennett, and I

10       will -- I'm an attorney for the Public Service

11       Commission staff.

12                 MS. BENNETT:  I'm going to have Mr. Laux pass

13       quite, pass an exhibit out.  I would like that marked

14       for identification purposes.  I'm not sure what number

15       we are.

16                 CHAIRMAN ARGENZIANO:  Thank you.

17                 MS. HELTON:  We're at Number 240.

18                 (Exhibit 240 marked for identification.)

19                 MS. BENNETT:  240?  And while he's passing

20       this out to the Commissioners and the witness, I just

21       want to make sure and let the Commissioners know and the

22       witness know that there's a couple of points that staff

23       wants to learn from, information that staff wants to

24       learn from this witness.

25                 And first is that there was a license

FLORIDA PUBLIC SERVICE COMMISSION

1315

1       withdrawal for St. Lucie Unit 1, and we want to

2       understand if that license withdrawal was tied to the

3       prior 2009 management team.  Mr. Jones is the new

4       management team.  That's my terminology.  And if it is

5       tied to the prior 2009 management team, we want to

6       understand, staff wants to understand what additional

7       costs and time for this project, the St. Lucie Unit

8       1 project.

9                 And then there's also an additional document

10       that we've learned, I think it was filed or provided by

11       the NRC yesterday on Turkey Point 3 and 4 that has a

12       license amendment that we want to ask some questions

13       about.

14       BY MS. BENNETT:

15            Q.   So with that long explanation I'm ready to ask

16       my questions.  I'd like to have you review staff exhibit

17       marked 240, and it's titled the August 13th, 2010,

18       Withdrawal of St. Lucie Unit 1 NRC Application.  Are you

19       familiar with this document?

20            A.   Yes, I am.

21            Q.   And the document is NRC's affirmation that FPL

22       withdrew its LAR.  LAR stands for license amendment?

23            A.   Yes, that is correct.  License amendment

24       request.

25            Q.   And this is an affirmation from NRC, from the

FLORIDA PUBLIC SERVICE COMMISSION

1316

1       Nuclear Regulatory Commission, that the LAR was

2       withdrawn by FPL, is that correct, for St. Lucie 1?

3            A.   Yes, that is correct.

4            Q.   FPL completed the background work supporting

5       the withdrawn LAR during 2009 and 2010; correct?

6            A.   I'm sorry.  Could you repeat the question?

7            Q.   The background work that goes into the license

8       application, the LAR, when did FPL begin work on that

9       and when did they complete work on that LAR?

10            A.   I'm not certain of the exact start date for

11       the engineering analysis for the license amendment

12       request, but it would have been in 2008 continuing

13       through 2009.  The license amendment request is, it's a,

14       just to give you an idea, it's about 2,500 pages for

15       St. Lucie Unit 1, and it involves hundreds of

16       calculations.  And what it's required to do for the

17       extended power uprate is compare the extended power

18       uprate condition to your current licensing basis.  The

19       plant is currently licensed and operating.

20                 And per the instructions, you must prepare an

21       engineering analysis and do the calculations to

22       determine what changes or impact operating at the higher

23       output would have.  And so there are hundreds and even

24       thousands of engineering analysis and technical issues

25       that arise as a process of doing that license amendment

FLORIDA PUBLIC SERVICE COMMISSION

1317

1       request.

2            Q.   Would it be fair to say that a majority of

3       that work was done by the prior management team, the

4       management team in charge of the EPUs prior to you?

5            A.   No, that wouldn't be fair to say.  In fact,

6       the license amendment request manager has been in her

7       job for, for quite some time.  She's been with the

8       project longer than I have.  And the license amendment

9       request engineers that are working on the project for

10       St. Lucie have been with the project since the

11       beginning.  And the, and given that there are thousands

12       of analyses and sensitivity analyses that are run, we

13       contract the very best nuclear experts in the world,

14       Westinghouse, AREVA, Shaw Stone & Webster Engineering,

15       to perform those analyses.

16                 There is a core group at the St. Lucie plant

17       that validates that the vendor follows the process and

18       that they're following the process for the, for the

19       formatting of the license amendment request.  And so

20       from the very beginning, Westinghouse, AREVA and Shaw

21       have been doing the engineering analysis for the license

22       amendment request.

23            Q.   Okay.  I guess what I'm really focusing on are

24       the, the change in management, the senior management for

25       the EPU for FPL in 2009, and what responsibility that

FLORIDA PUBLIC SERVICE COMMISSION

1318

1       management team had over this license that was recently

2       withdrawn as compared to the current senior management

3       in 2010.

4            A.   Okay.  The vice president that had

5       responsibility for extended power uprates also had

6       responsibility for all other major projects for FPL, as

7       well as nuclear fuels.  And as part of that

8       responsibility for extended power uprate, the license

9       amendment request process certainly fell under his, his

10       charge.

11                 But, again, the license amendment request

12       manager in place in July of, I'll just back it up a

13       month, June of 2009, for example, is the same person

14       who's in charge today.

15            Q.   Who, who is that?  Can you --

16            A.   That's Ms. Liz Abbott.

17            Q.   Okay.  Do you know why FPL decided to withdraw

18       its application?

19            A.   Yes.  As a part of the license amendment

20       request, the NRC has a process.  I apologize for the

21       acronym.  I'm not even sure I know what the, what the

22       acronym stands for, but it's called the -- we refer to

23       it as the LIC 109 process.  And in that process you

24       submit your license amendment request.  And the staff

25       can take up to about two months to do a technical review

FLORIDA PUBLIC SERVICE COMMISSION

1319

1       of that license amendment request, and this is called

2       the acceptance period.

3                 If during the acceptance period they have --

4       they may have questions in regard to some of the

5       technical attributes of the license amendment.  And so

6       let me just pause right there for a second.

7                 The license amendment, even though it involves

8       hundreds of calculations that spawn off into subsets of

9       calculations, which, which could be thousands of

10       engineering issues and analyses, that is not what you

11       submit.  That would not fit on 2,500 pages.  You provide

12       a summary of those analyses.  And so during that

13       acceptance review, the staff may ask for technical

14       clarifications.

15                 There's two branches within the Nuclear

16       Regulatory Commission.  There's the reactor operating

17       licensing branch, which has, which has accountability

18       for the licensing process, and they have project

19       managers.  And then there's the technical staff branch,

20       and they have accountability for doing the technical

21       review and ultimately will do the detailed review and

22       write the safety evaluation that says it's okay to raise

23       the power level of the reactor.  So they have ultimate

24       responsibility for, for the technical review and

25       approval.

FLORIDA PUBLIC SERVICE COMMISSION

1320

1                 We interface with the project management

2       branch.  To interface with the technical branch would

3       require, and in some cases, depending on how much depth

4       you got into, it would require a public meeting.  So

5       during the acceptance process the technical branch will

6       feed to the project management branch, I have some

7       additional questions or I need some additional

8       information.  That is a normal part of the process.

9       That occurred with the St. Lucie license amendment.

10       It's occurring right now with a Turkey Point license

11       amendment that's in with the NRC staff for review.

12                 The questions that the staff had, as we

13       received them from the project manager -- and, again,

14       it's not a detailed technical paper we get.  It's a,

15       it's a phone call.  And then, then it's followed up, you

16       know, with a written paper that's brief, and it was in

17       the area of spent fuel pool criticality analysis.  One

18       other technical issue was involving a reactor control

19       rod withdrawal event, and then some clarification around

20       an event called a station blackout event.

21                 In our numerous exchanges with the project

22       management licensing staff, what we were being asked to

23       provide -- and, again, I go back to the extended power

24       uprate in comparison to the EPU conditions, extended

25       power uprate conditions to your current licensing

FLORIDA PUBLIC SERVICE COMMISSION

1321

1       basis -- is we felt that on two of the technical issues

2       it really was outside our current licensing basis, and,

3       and that, and that we were trying to find a path forward

4       to be able to address the technical staff's concerns and

5       stay in process.

6                 And it's kind of hard to have this discussion

7       without getting too technical, so I apologize for the

8       bug dust here.  But at the end of the day, the tech

9       reviewer wanted really a detailed analysis around the

10       spent fuel pool criticality that was beyond our current

11       licensing basis, and we're not able to do that in the

12       short period of time which is the acceptance review.

13                 And during that acceptance review window, if

14       you're not able to satisfy the staff, then there's

15       really only, there's really only two options is, one,

16       the NRC can decide not to accept the license amendment

17       request and provide you some information and some basis

18       for why they're not going to accept that request.  You

19       can withdraw that request, and then the NRC will accept

20       your request for withdrawal and then give you the

21       technical information.  And then once it's formally

22       withdrawn from the docket, then we can have a public

23       meeting, engineer to engineer, to understand what the

24       delta is so that we can fill in those technical gaps and

25       resubmit.  That's a long answer to a short question.

FLORIDA PUBLIC SERVICE COMMISSION

1322

1            Q.   Can you let me know, first of all, is FPL

2       going to continue to pursue an upgrade in the St. Lucie

3       Unit 1?

4            A.   Oh, absolutely.  When we, we, on -- on August

5       the 11th we had a phone call with the NRC staff and they

6       stated their position in regards to our license

7       amendment request for St. Lucie, and they felt like they

8       needed much more technical detail and analysis included

9       within the license amendment report.  We stated our

10       position that we thought it was outside the current

11       licensing basis, but clearly understood it's their

12       process, their rules, and we asked that we vet this with

13       senior management.  And, and totally already scheduled

14       our CEO and our Executive Vice President/Chief Nuclear

15       Officer were scheduled to be in Washington to meet with

16       NRC commissioners and NRC senior staff.  And this is one

17       of the issues that was to be discussed, the spent fuel

18       pool criticality, which is an industry issue.

19                 There is interim NRC staff guidance that's

20       going to come out that's going to require much more

21       conservative assumptions and analysis going forward to

22       license the spent fuel pools.

23                 So on August the 13th, or actually on August

24       the 12th, those meetings with senior NRC management

25       occurred.  We had some assurances in regards to the path

FLORIDA PUBLIC SERVICE COMMISSION

1323

1       forward.  And so therefore also what occurred on August

2       the 12th, in addition to that senior management

3       interaction, we had, I had actually talked to staff

4       about when they would finalize their decision and either

5       issue their letter.  And I'd asked them to, to not make

6       it final until the, until the following week to give

7       time for our senior management and their senior

8       management to, to vet the issue.  Because it's a very

9       complicated technical issue, both from a nuclear physics

10       perspective as well as from a licensing perspective.

11            Q.   I -- go ahead.

12            A.   The staff did agree, the staff did agree to

13       wait 'til the, wait 'til the following week or hear back

14       from us following those senior management meetings on

15       August the 12th.

16                 On August the 13th we had a follow-up phone

17       call with the staff.  And, again, the staff is not

18       permitted to make the technical staff immediately

19       available to us so that we can talk in great detail to

20       understand what, what the additional information is that

21       they needed.  They give us kind of a high level summary

22       and it's included in the letter.

23                 But to get that letter, we needed to withdraw

24       our application, and we did not want to delay getting

25       that information.  We wanted to have the benefit of

FLORIDA PUBLIC SERVICE COMMISSION

1324

1       getting that information and set up a public meeting

2       with the NRC as soon as practical, which we got

3       agreement to set up that meeting on August the 18th.  So

4       we would, we submitted our letter on August the 13th and

5       asked the staff to, the NRC staff to issue their letter

6       accepting our withdrawal on that same day so that we

7       could get the technical information, or at least the

8       summary of the technical information so that we could

9       work between August the 13th and right up to August the

10       18th to make the meeting on the 18th as beneficial as,

11       as beneficial as practical.

12                 On the 18th we went to Washington.  We had our

13       engineering to engineering meeting with the technical

14       staff.  It took the better part of the day for the spent

15       fuel pool criticality and this rod withdrawal sequence.

16                 Following, following that meeting, we had a

17       series of other meetings with our specialty vendors.  In

18       fact, we had our specialty vendors participate in that

19       meeting as they are the industry experts.  And we had a

20       series of, of meetings on what our different scenarios

21       would be going forward to resubmit the license amendment

22       request.  And most of that involves additional technical

23       analysis of above and beyond where we went.  So it's not

24       bad engineering.  It's more engineering to be done to

25       take it to another level, and then what that would look

FLORIDA PUBLIC SERVICE COMMISSION

1325

1       like and how much time that would take.

2                 And, and so we worked on that really

3       through -- and we're still working on it.  We produced a

4       preliminary schedule that I just went through Tuesday

5       morning, as a matter of fact.  And so that's how fluid

6       this is.

7            Q.   And you're getting right into my next set of

8       questions, and that is, is this going to add time for

9       the project?  Is this going to -- first, and I think

10       there's probably two answers that I'm looking for.

11       First is will the withdrawal of the application cause an

12       extension of time?  And, secondly, I think I heard you

13       say the NRC technical staff is requiring a lot more

14       analysis.  Will that analysis be the cause of additional

15       time?

16            A.   Yes.  In regard to the -- and there's, there's

17       many different schedules on a major complex project like

18       this.  But in regards to the license amendment request

19       schedule, this most definitely impacts that schedule.

20       And, again, where we are is there's several different

21       options involved with this, this technical issue as we

22       have certainly several scenarios in front of us.  And so

23       my, our preliminary look is that this could impact the

24       license amendment schedule by up to two months to

25       resubmit.

FLORIDA PUBLIC SERVICE COMMISSION

1326

1            Q.   Up to two months.  And that includes the

2       additional technical information plus the amendment to

3       the --

4            A.   Yes.  There's, there's the detailed, again,

5       engineering that would have to be done, then formatted

6       into the license amendment request, and then what I

7       refer to the owner reviews that have to be done and the

8       validation.

9                 And, again, this, I want to be very clear

10       here, is that, that there are multiple scenarios.  And

11       what we looked at was, was that we could be ready to

12       submit, in one of the scenarios, by November the 30th.

13       But, again, that's very preliminary.  And by that I mean

14       is we're still providing some technical inputs into,

15       into the specialty vendor that performs all that

16       analysis.  We're scheduled to have those inputs to them

17       by this Friday.  They'll work on that through the

18       weekend, and I expect to get a proposal back from them

19       on, sometime in the middle to late next week

20       preliminarily.

21                 They've told us what their capability is.  But

22       until I see that in what I call a detail level three,

23       right now that's just, that's just preliminary.

24                 But to give you a rough feel, you know, it

25       looks like approximately, you know, the end of November.

FLORIDA PUBLIC SERVICE COMMISSION

1327

1       But, again, until I, you know, I vet through that and my

2       management vets through that, that's, that's very

3       preliminary.

4            Q.   And that, let me make sure I'm clear on this.

5       It will extend the time of the completion of the uprate

6       also, is that correct, by at least two months?

7            A.   I haven't determined -- we haven't determined

8       that yet.  The NRC, having gone through the acceptance

9       review, they could take up to two months to do the

10       acceptance review.  They could do what would be a delta

11       review, look at just what was different from what we

12       submitted.  And the Nuclear Regulatory Commission states

13       that their normal review is two months' acceptance, 12

14       months' review and approval.

15                 Now we -- and when I say that we haven't

16       determined the outage that I, that I need to uprate and

17       that's currently planned, it could impact that first

18       outage or I could change the fuel loading for that

19       reactor and move that outage, which would be a delay.

20       Or one of the other options is that, that we're

21       considering is that the modifications that we need to

22       make preliminarily don't look like we need the license

23       amendment request to make those.  We would only need the

24       license amendment request to go up in power.  And so

25       therefore the outage and actual modification schedule

FLORIDA PUBLIC SERVICE COMMISSION

1328

1       itself may not be impacted.

2                 But, again, that is all work that, that the

3       current project team is, is working through to assess.

4            Q.   Okay.  What about costs?  Are there going to

5       be changes in the costs associated with the license

6       amendment withdrawal?

7            A.   Yes.  As I said, the engineering that was done

8       is good engineering, but we have to take it to another

9       level to be able to satisfy the staff, and so there's,

10       there's a cost.  You've got to pay the vendor for their

11       work.

12            Q.   I'm going to ask that you look at a second

13       letter from the NRC.  I don't know if you've seen this

14       one yet.  It's from, it's dated August 25th.

15                 MS. BENNETT:  And I'd like that marked as

16       Exhibit Number 241 for identification purposes.

17       Description, August 25th, 2010, NRC Letter with RAIs.

18                 CHAIRMAN ARGENZIANO:  Commissioner Skop.

19                 COMMISSIONER SKOP:  Thank you, Madam Chair.

20       Just to staff.  Does staff have a copy of the, I guess

21       the meeting request or notice on the August 18th meeting

22       referenced?

23                 MS. BENNETT:  No.  Let me rephrase that.  Not

24       with us.

25                 (Exhibit 241 marked for identification.)

FLORIDA PUBLIC SERVICE COMMISSION

1329

1       BY MS. BENNETT:

2            Q.   Mr. Jones, are you familiar with this letter?

3            A.   No, I am not.

4            Q.   Okay.  Just a couple of questions about the

5       Turkey Point Unit 3 and 4 uprate then, since you're not

6       familiar with the withdrawal letter.

7            A.   Well, this, this is not a withdrawal letter

8       associated with the extended power uprate.

9            Q.   I'm sorry.  Can you go ahead and explain what

10       it is to the best of your ability?

11            A.   This was -- this is in regards to a previous

12       request for a license amendment in regards to changing

13       the technical specifications that restrict the movement

14       of heavy loads over spent fuel pools.  And that -- this

15       is not a license amendment request submitted for or

16       related to the extended power uprate.

17            Q.   Okay.

18            A.   And beyond that, I don't know the background

19       or the history around this license amendment request.

20            Q.   Okay.  I don't have any further questions on

21       that document then.

22                 You're part of what I refer to as the new EPU

23       management team; is that correct?  In other words, you

24       took over in 2009 on senior management for the extended

25       power uprate for Florida Power & Light?

FLORIDA PUBLIC SERVICE COMMISSION

1330

1            A.   That is correct.

2            Q.   And your --

3            A.   But I wouldn't characterize it that way.

4       There was a reorganization.  The prior organization

5       involved the extended power uprate as well as all major

6       projects for the FPL nuclear fleet, as well as nuclear

7       fuels.  Those were the major groups.

8                 What was done in July of 2009 was to

9       reorganize at a corporate level, and we split out the

10       extended power uprate group from the major projects

11       group and the, and the fuels team.  And so the EPU

12       organization became a standalone organization that

13       directly reported to our Senior Vice President/Chief

14       Nuclear Officer.  And, yes, I became the Vice President

15       of Extended Power Uprate at that time.

16            Q.   And that group that became the senior

17       management for the extended power uprate, that

18       reorganization, that's a new group of management, is

19       that correct, over the uprates?  In other words --

20            A.   There, there were -- yes.  There were a number

21       of changes, but also there were a number of people that

22       remained with the project as well.

23            Q.   Senior management people?

24            A.   Yes.

25            Q.   Okay.

FLORIDA PUBLIC SERVICE COMMISSION

1331

1            A.   And by senior management, I mean director

2       or -- senior manager or director level such as the, as I

3       had mentioned previously, the license amendment request

4       manager.

5            Q.   I'm going to ask the question.  I'm not sure

6       that -- your attorneys may not want you to give me the

7       names of the senior management.  I'm not sure at what

8       level employee confidentiality attaches, but the names

9       and positions of the management team in 2009 that are

10       still the EPU management team, can you give me that

11       information?

12            A.   Well, following our reorganization in July of

13       2009, the site director for Turkey Point remained.  He

14       has, he has since left the company.  The site director

15       for St. Lucie remained.  The senior manager in charge of

16       the license amendment request for, for all our nuclear

17       uprates remained.  I'm trying to think in terms of the

18       final, final organization.

19                 And there was a position that was a corporate

20       centric position that was called director for, Director

21       of EPU remained in a different capacity.  Really I would

22       call it a Senior Technical Advisor, which is kind of

23       like a chief engineering type position for the project.

24                 I'm, I'm new to the project, or was new in

25       July of 2009.  As well as a position that we called

FLORIDA PUBLIC SERVICE COMMISSION

1332

1       Implementation Owner South that had responsibility for

2       both Turkey Point and St. Lucie.  He was certainly new

3       to the team.

4                 The reorganization, in the beginning phase of

5       the project it was heavy into evaluating engineering,

6       procurement and construction type vendors, and I don't

7       want to mention the various companies involved.  It

8       involved with procuring long-lead material and really a

9       conceptual engineering type approach to the project.

10       And so it was quite a large corporate organization and

11       everything was, was centrally controlled.

12                 To be able to do this project successfully, if

13       you think about it, and I don't want to -- you know,

14       it's like deciding to remodel both your bathrooms and

15       all three of your bedrooms and your garage all at the

16       same time, and that's not something that you do from

17       downtown.  It's a normal progression on a major project

18       like this that, that once you've done scoping analyses

19       and engineering conceptual, what this looks like, what

20       an overall time line looks like, get major contracts in

21       place, is you've got to establish a site-centric

22       organization that has to be fully integrated with the

23       site, because you're going to be doing work while the

24       nuclear reactors are operating, as well as you're going

25       to be doing major work, construction type work during

FLORIDA PUBLIC SERVICE COMMISSION

1333

1       the refueling cycles.

2                 And so it's only natural to decentralize the

3       project and push the management and the resources to the

4       site and retain a small core group at corporate for the

5       governance and oversight of the project, and to maintain

6       synergy and to leverage, leverage our resources

7       accordingly.

8            Q.   Okay.  Do you believe that any of the

9       reorganization was designed to address concerns by

10       senior management of poor performance of the prior

11       management team?

12            A.   I wouldn't characterize it as poor

13       performance.  I would character -- the folks running the

14       projects had vast experience, huge success in major

15       projects, everything from steam generator replacements,

16       pressurizer replacement, reactor vessel head

17       replacements.  And it was, it was for the reasons I, the

18       reasons I stated as well as to enhance and improve

19       performance, not that there was poor performance or

20       inadequate performance.

21                 It's not unusual, you know, for, for a

22       organization of our size is we do succession planning

23       twice a year and we evaluate people's skill sets and

24       their functions, and, and we, we make movements and make

25       changes, I don't want to say frequently, but on a

FLORIDA PUBLIC SERVICE COMMISSION

1334

1       regular basis that's planned to better align skill sets

2       and functions.  And it's not unusual to reorganize our

3       departments to, to further improve performance.

4            Q.   You were talking about enhanced performance.

5       Can you give me some ideas of areas that needed

6       enhancement perhaps?

7            A.   As I mentioned earlier, when you go from the

8       conceptual phase of what it is you want to accomplish

9       and the time line and you get the major contracts in

10       place, you've got to turn your, your attention to the

11       integration with the site operations.  It's an operating

12       nuclear facility.

13                 And, and to give you kind of a rough idea, as

14       you mobilize Bechtel, which is our engineering

15       procurement vendor, you have about, about 135 people

16       that are, that are Bechtel employees, of which about 80

17       are design engineers that are going to be on site

18       working on the specific designs for the changes in the

19       components.  And they need access to our system

20       engineers, which are the most knowledgeable about the

21       plant, they need access to our operators.

22                 And so one of the enhancements that you want

23       to do is you want to make the extended power uprate part

24       of the core business for the site, and so you want to

25       integrate with the site through their outage planning

FLORIDA PUBLIC SERVICE COMMISSION

1335

1       meetings.

2                 On any given week at a nuclear power plant,

3       and, Commissioner Skop, I know you know this, is you

4       have hundreds of activities that are occurring, from

5       preventative maintenance to corrective maintenance to

6       critical testing that occurs.  At the same time,

7       extended power uprate, we're trying to determine the

8       designs that we need to do to achieve the higher output.

9       We need access to plant staff but not so much that it's

10       a distraction.  And so you really need people with a

11       strong operations background that know how to integrate

12       with an operating facility.

13                 And that's one of the things that we wanted to

14       achieve by decentralizing and pushing the, what I'll

15       call the command and control of the project to the site

16       level and have them integrate with the, with the station

17       activities.  That would be one example.

18            Q.   Were you given any specific instructions on

19       how to improve the performance from your, the prior, the

20       predecessors to the EPU senior management?

21            A.   Well, in July of 2009 we, we conducted a

22       detailed review of the project.  And out of that

23       detailed review, there were a number of scope growths,

24       as well as we had what I'll call Bechtel's view of what

25       they thought they would need from a staffing perspective

FLORIDA PUBLIC SERVICE COMMISSION

1336

1       to accomplish the project.

2                 This dealt largely with forecasts for 2011 and

3       2012 when you get into the, into the large outages.  And

4       Bechtel tends to forecast things on what I call a crew

5       level, is I think I'm going to need this many people to

6       do this activity.  And so it's a very rough order of, of

7       magnitude.

8                 And so part of reorganizing and pushing the

9       command and control to the site level is to make sure

10       that, that the folks that are responsible for overseeing

11       the engineering of Bechtel have the authority, have the

12       ability to challenge Bechtel on their estimates for the

13       engineering, do scope reviews and make sure that the

14       scope is appropriate for what we're trying to achieve.

15                 And so coming out of that July project review

16       meeting we had a number of concerns.  Some of our

17       concerns were did we have the right scope from just a

18       total modification perspective?  Only about -- little to

19       no of the design engineering was actually complete at

20       that phase, so everything was highly conceptual.  And so

21       part of our charge was, was to go validate a number of

22       the large scope activities.

23                 For example, the engineering had not yet been

24       completed to determine whether or not we were going to

25       have to replace the condenser, which is a massive

FLORIDA PUBLIC SERVICE COMMISSION

1337

1       component that condenses the steam after it goes through

2       the turbine, as well as what's called a steam generator

3       moisture carryover modification.  Those two

4       modifications alone were worth about $180 million.

5                 And, and so we were looking -- so one of the

6       things we were looking at is do we have the right scope,

7       should we accelerate some of the engineering to get the

8       right scope?  And then from a Bechtel perspective and a

9       Bechtel philosophy on how they crew up a job and what

10       they were projecting in 2011 and 2012, we were also

11       directed to evaluate whether or not we should consider

12       another engineering procurement constructor for either

13       all or part of the project.  In other words, have one

14       EPC for St. Lucie, one EPU for Turkey Point, whether we

15       should self-perform all or part of the project, in

16       addition to completing our, our scope review.

17                 Those -- and one other charge was to look to

18       see ways in which we could validate and challenge the

19       EPC on their, what we call their ramp or their staffing

20       and what they were saying they needed for resources in

21       the out years.  And those activities carried over into

22       2010.

23            Q.   You mentioned the July 2009 meeting; correct?

24            A.   Yes.

25            Q.   And prior to the July 2009 meeting, what

FLORIDA PUBLIC SERVICE COMMISSION

1338

1       involvement did you have with the EPU management or the

2       steering team?

3            A.   The involvement that I had with the extended

4       power uprate prior to 2009 was in relation to an

5       affiliate company that's part of NextEra Energy.

6            Q.   Were you involved in --

7            A.   My --

8            Q.   -- developing --

9            A.   So to, so let me explain that.  Is my prior

10       position before I became the Vice President of Extended

11       Power Uprate was as the Vice President of Operations for

12       our midwest region.  So I had responsibility for the

13       operation of Duane Arnold Nuclear Power Plant and Point

14       Beach Nuclear Power Plant, which is, you know, the

15       affiliate company, NextEra.  And so there's an extended

16       power uprate project in progress with Point Beach.

17            Q.   Is it fair to say then that you were not

18       involved in the presentation to, for the July meeting?

19       I'm trying to not disclose some confidential

20       information.

21            A.   I was in that meeting, but I was not involved

22       in the, in preparing the presentation for that meeting.

23            Q.   And were you involved in giving direction to

24       the new team for that meeting?

25            A.   The folks that were responsible and

FLORIDA PUBLIC SERVICE COMMISSION

1339

1       accountable for running an extended power uprate for

2       Florida Power & Light prepared all the presentations and

3       presented in the July 2009 meeting.

4            Q.   But -- so you were there at the July 2009

5       meeting and you saw the presentation.  Can you describe

6       what it contained, what the presentation contained?

7            A.   The presentation contained commercial

8       information around the various, various attributes of

9       the project, such as progress on license amendment

10       requests, costs associated with license amendment

11       requests, progress on staffing up the engineering

12       procurement contractor, Bechtel.  It had project

13       estimates for license amendment request engineering,

14       design engineering and head counts associated with

15       future staffing.

16            Q.   Did it include new numbers or new budget

17       estimates at that July 2009 meeting?

18            A.   In July 2009, the, the forecast, based on what

19       was known at the time, was, was higher than the original

20       conceptual estimate that was done.  And those estimates

21       were, were prepared by the project controls part of the

22       organization.  Project controls consists of cost

23       engineers, schedulers, I'm going to be redundant,

24       project controls folks.

25                 And what they'll do is, is based on your, your

FLORIDA PUBLIC SERVICE COMMISSION

1340

1       contracts or information that they receive from the

2       project manager, such as here is, here is how many

3       people I'm going to bring in, here's where I'm going to

4       bring them in at, here is the wage rate per the

5       contract, project controls will take that and roll that

6       up into an overall estimate.

7                 So what was presented on July of 2009 was that

8       based on the conceptual scope that was a part of the

9       project but still under review, based on a proposed,

10       well, I'm going to call it ramp, ramp up by Bechtel,

11       that the forecast was going to be higher than, than the

12       original feasibility study that was done.

13            Q.   Okay.

14            A.   That's why the, that's why senior management

15       in that meeting directed that -- there was an ongoing

16       scope review that the priority was to complete the scope

17       review and, if necessary, accelerate the engineering

18       associated with some of the larger scope items because

19       very little engineering, I think less than, I'm going to

20       say -- I'm not going to guess.  It was, I know it was

21       less than 2 percent of the engineering to that point of

22       being completed, was to look at the scope, if necessary,

23       accelerate the scope, look at options to, to an EPC

24       vendor, including even self-performing, and, and

25       complete that work to validate the forecast.

FLORIDA PUBLIC SERVICE COMMISSION

1341

1            Q.   So let me make sure I understand that you were

2       telling us that in July 2009 you had, FPL had a good

3       idea that it was going to have an increase in the cost

4       of the uprate; is that correct?

5            A.   What I said is that the forecast that was

6       provided in 2009, okay, was based on a proposed Bechtel

7       ramp, a proposed Bechtel staffing plan, a proposed

8       Bechtel resource plan, if you will, and it was based on

9       a scope or a list of modifications for which little to

10       no engineering had been completed to date, and that,

11       coming out of that, that meeting were several actions to

12       address that.

13            Q.   And when did FPL address those changes?

14            A.   Well, that was ongoing work, and actually work

15       that continues today.  We're constantly evaluating

16       options and different levers to pull on the project.

17       But one of the specific modifications that was

18       challenged as being necessary or not, or actually two,

19       was the main condenser modification, which was on the

20       order of, I'm just making sure I can say this and it's

21       not confidential, was on the order of about 130 to

22       $150 million, somewhere in there, and a steam generator

23       and moisture carryover modification that was on the

24       order of 30 to $40 million.  There were other

25       modifications, but my recollection from the meeting,

FLORIDA PUBLIC SERVICE COMMISSION

1342

1       there were, there were two that stood out.

2                 We completed the engineering analysis and

3       review for the condenser modification late October and

4       ultimately determined that the condenser modification

5       was necessary, and that in fact if we, if we did not

6       perform it, that there would likely be a megawatt

7       penalty with not performing the condenser modification,

8       and that it in fact was separate and apart and needed

9       to, for the additional megawatts.

10                 The steam generator moisture carryover

11       modification took us until early 2010 to complete the

12       engineering analysis and study associated with this.

13       And the steam generators take the heat from the reactor

14       and generate the steam to drive the turbines.  And the

15       modification was inside, is internal to the steam

16       generator, so it's inside the containment building.

17       It's high dose work.  It's very expensive and clearly

18       has some maintenance risk associated with it.  And it

19       took us until after the first of the year to bring that

20       to conclusion.  And that modification was deemed as not

21       necessary to support the additional megawatts and was

22       eliminated.

23                 We -- the other actions is we contacted -- we

24       looked at a couple of EPCs.  We contacted one

25       specifically, had a number of meetings with another EPC

FLORIDA PUBLIC SERVICE COMMISSION

1343

1       to assess their capability, and we evaluated whether or

2       not we wanted to take all or a portion of the work away

3       from Bechtel, including what portion of the work that we

4       would self-perform as Florida Power & Light.

5                 We ultimately, after the first of the year,

6       decided to stay with Bechtel Power Corporation and turn

7       most of our focus and energy on making them just as

8       efficient and cost-effective as possible.

9                 It should be noted that, you know, during 2009

10       the money that was being invested or expended on the

11       project was, was on plan and, and is for 2010 as well.

12       The large sums of money and the large scopes we're

13       talking about in future outages, 2011, 2012, if you can

14       envision like a major construction project like a, like

15       a bridge, we're doing the engineering and the planning

16       now.  The big spend, you know, occurs when you actually

17       go to do that work.  So, so we felt like we had plenty

18       of opportunity to explore ways to, to mitigate or

19       accomplish things more efficiently.

20                 And in fact one of the other things that we

21       did was -- there's several things, is in our discussions

22       with another EPC, and, again, from that July 2009

23       meeting, senior management just was not going to accept

24       that Bechtel number.  And one of the catalysts for that

25       was that we have certainly self-performed a number of

FLORIDA PUBLIC SERVICE COMMISSION

1344

1       projects ourselves very successfully, and we've done an

2       evaluation for one of our sites on what the

3       self-perform, what the project would cost if we

4       self-performed it.  And in comparison to Bechtel,

5       Bechtel was almost a magnitude of double of what, what

6       we thought a self-perform would cost.

7                 And so coming out of that meeting then is, was

8       the direction on how do we leverage our knowledge and

9       expertise to drive Bechtel to reduce their forecast?

10       And, as I mentioned, we interviewed another EPC and we

11       had thought about bringing that competitor in to provide

12       us an independent project estimate.  We ultimately

13       decided against that because we thought it was a

14       conflict of interest, and we were concerned that if that

15       competitor undercut significantly Bechtel and then we

16       brought them on and they failed to perform, that that

17       would not be a good thing.

18                 So we hired an independent third-party

19       estimator.  There were, there were three that we

20       evaluated.  We brought in one that does bottoms up

21       estimating, and so that we would have a very detailed

22       estimate for Turkey Point Unit 3 that we could use to

23       challenge and leverage Bechtel.

24            Q.   Mr. Jones, I almost forgot my original

25       question.  Let me, let me go back to that, which is the

FLORIDA PUBLIC SERVICE COMMISSION

1345

1       July 2009 meeting in which you indicated that there were

2       some costs that probably I think would increase.  Is

3       that correct?  Just yes or no.

4            A.   This is a complex project and I can't answer

5       that yes or no.  The forecast for, for the scope and for

6       Bechtel's proposed plan, that forecast was higher than

7       the original estimate.

8            Q.   Okay.

9            A.   That part is, is correct.  That did not deal

10       with realtime dollars in 2009.

11                 MS. BENNETT:  And that's going to lead me --

12       I'm going to skip a couple of other questions and lead

13       into a next series of questions.  This is, with the

14       Commission's indulgence, something that the staff is

15       looking at proposing or looking at a rule, something

16       like the fuel clause, the midcourse correction noticing

17       requirement, just to inform us of the types of changes

18       that Mr. Jones is talking about.  So with your

19       indulgence, I have about three or four questions on that

20       and I may be done.

21                 CHAIRMAN ARGENZIANO:  One second.

22                 Commissioner Skop.

23                 COMMISSIONER SKOP:  Yes, Madam Chair.  To

24       Ms. Bennett with respect to the line of questioning, is

25       staff suggesting that if there is material change, that

FLORIDA PUBLIC SERVICE COMMISSION

1346

1       the company does not already have a duty to inform the

2       Commission?

3                 MS. BENNETT:  I'm not suggesting anything at

4       this point.  We're just gathering information that we

5       find useful.

6       BY MS. BENNETT:

7            Q.   Mr. Jones, the, the EPU project increased

8       approximately, and I'm not going to say the dollar, but

9       during 2009; is that correct?  The dollar amount is, is

10       confidential.

11            A.   There was a, as with all projects such as

12       this -- let me clarify.  Okay?  When it comes to a major

13       nuclear project such as this, a approach that could be

14       taken would be to do all the engineering analysis,

15       similar to building your house.  Get an architect, draw

16       up the plans, do all the engineering, have it reviewed

17       and stamped, and then you would know exactly the design

18       associated with your home, and from that you could do

19       pickoffs for material and, and estimate labor and things

20       like that.

21                 When it comes to an extended power uprate,

22       which, again, is the most complex, the biggest thing you

23       could do to an operating nuclear facility, the only

24       thing that would compare is, is go build a new nuclear

25       plant, is, is you do the engineering and the

FLORIDA PUBLIC SERVICE COMMISSION

1347

1       implementation overlapping.  Otherwise, we would spend

2       the next, if we did the LAR first and then the

3       engineering analysis, you'd lose the real time, real

4       time value of energy.  And it would take years to

5       complete the engineering and then you'd probably spend a

6       year doing an estimate, an estimate once you completed

7       all the engineering.

8                 Okay.  So based on when this, this started,

9       just rough order of magnitude, you finish the

10       engineering in about 2011, it would take you about a

11       year to do a detailed estimate that you would -- and

12       then you would have maybe some certainty around maybe

13       plus or minus 25 percent around that, because that would

14       be equivalent to about a level three estimate.  And then

15       you would be looking at implementation of the out years,

16       which would take you to 2016, and you would eat up all

17       the value that there is, you know, for the customers.

18                 And so I'm just trying to explain the concept

19       about why the Legislature and this Commission, you know,

20       had the wisdom to choose a nonbinding estimate,

21       recognizing that if you're going to get maximum value

22       for the customers, that you're going to do the

23       engineering and implementation, okay, in overlapping,

24       and you're going to integrate it with the refueling

25       outages.  And so that's the reason you have a

FLORIDA PUBLIC SERVICE COMMISSION

1348

1       conceptual, you know, estimate to, to start with.

2                 And as we complete the detailed engineering,

3       now I have something that, that I can have the

4       construction experts review, do detailed walk downs on,

5       know commodities, how many linear feet of conduit, wire,

6       cable, terminations, and come up with a detailed

7       estimate.  We're dealing with about 196 complicated

8       modifications, and to date only 20 percent of the

9       engineering is complete, is final for those, those

10       modifications.

11            Q.   And really --

12                 CHAIRMAN ARGENZIANO:  Ms. Bennett, can I, can

13       I go back, just because something --

14                 MS. BENNETT:  Okay.

15                 CHAIRMAN ARGENZIANO:  -- got my attention when

16       Commissioner Skop had asked you a question before.  You

17       did say something about a possible rule or rule change.

18       What were you referring to?

19                 MS. BENNETT:  We were -- staff is beginning to

20       gather information about possibly doing a rule

21       modification to this rule, proposing one, not doing one,

22       that would be your job, requiring maybe a midcourse

23       correction type of, of procedure, noticing requirement

24       like we do in the fuel clause, if it was 10 percent over

25       or under the budget that you approved the prior year.

FLORIDA PUBLIC SERVICE COMMISSION

1349

1       Something -- you know, we're still in the discovery

2       phase of that, and that's why I asked for your

3       indulgence.  I know that this particular set of

4       questions is not really directed at your, the motion

5       that you're going to be voting on soon.  So if you would

6       prefer me to stop on this --

7                 CHAIRMAN ARGENZIANO:  No, no, no.  I just, I

8       wanted to go back because I wanted clarification.

9       Excuse me.

10                 Commissioner Skop, did you want to be

11       recognized?

12                 COMMISSIONER SKOP:  Well, I think Ms. Bennett

13       answered my question or the question I would have had,

14       that the line of questioning seems to be in relation to

15       something that I would normally expect would be

16       thoroughly discussed or recommended in a staff

17       recommendation upon the conclusion of the hearing, not

18       articulating every thought of, that what staff may or

19       may not be thinking.  But, I mean, staff can continue.

20                 It seems to me though, again, for nonbinding

21       estimates, I don't think anyone is really concerned with

22       the, you know, the fact that the estimate changed.

23       Okay?  The number at the end of the day is going to be

24       what the number is going to be, subject to prudency

25       review.

FLORIDA PUBLIC SERVICE COMMISSION

1350

1                 I think what, what's of concern to me, which I

2       will get into, is that there were or should have been

3       sufficient indicators to management to indicate, not

4       only as your testimony has indicated, that the scope had

5       grown, but indications that there were schedule and cost

6       impacts that were not reported to this Commission, even

7       if they were not definitized or subject to be

8       challenged.

9                 The fact is there were indicators that, hey,

10       we've got an issue here, we're working it, we're

11       scrubbing the numbers, we're going to beat on our

12       vendors.  Again, the final number is not important to

13       me, but it's a matter of candid disclosure to the

14       Commission.  And I think that's what's at issue with the

15       concerns I have.  Thank you.

16                 THE WITNESS:  Commissioner Skop, at the same

17       time that, you know, we're looking at that scope, and,

18       again, without discussing the specific number, about

19       half of that number was associated with two

20       modifications.  And as, as I mentioned before, it took

21       several months to address that.  I do understand your,

22       your point and I can see your point.  At the same time,

23       we had, we were evaluating the fact that we could get

24       more megawatts.  But clearly, clearly in my mind that

25       was just as preliminary, just as preliminary and, and

FLORIDA PUBLIC SERVICE COMMISSION

1351

1       not, and not ready for any kind of discussion or debate

2       until we completed field, field testing and validation.

3                 And as a matter of fact, as a part of that

4       field testing that we did at Turkey Point, you know, we

5       discovered a significant challenge around megawatts that

6       people were ready to sign up for in the summer of 2009.

7       And so, you know, until the engineering is done, the

8       engineering is not done.  And --

9                 COMMISSIONER SKOP:  And I respect that.  I've

10       read your management response to the Concentric report

11       and I'll get into that if I choose to.  I do have some

12       questions.

13                 But, Madam Chair, if I may be permitted, I do

14       have one.

15                 Mr. Jones, you testified that progress, or I

16       forget, let me see if I can find it real quick,

17       significant progress was made in 2009 regarding nuclear

18       efforts, including the EPU, if I'm correct.  I believe

19       that's on page 4 of your prefiled testimony at line 15;

20       is that correct?

21                 THE WITNESS:  I'm sorry, Commissioner.  Could

22       you give me the reference?

23                 COMMISSIONER SKOP:  Page 4 of your prefiled

24       testimony at line 15.  In relation to the EPU project

25       team, you indicated on line 15 significant progress was

FLORIDA PUBLIC SERVICE COMMISSION

1352

1       made in 2009, including a laundry list of activities; is

2       that correct?

3                 THE WITNESS:  You're referring to the March

4       prefiled?

5                 COMMISSIONER SKOP:  March 1 prefiled

6       testimony, yes.

7                 THE WITNESS:  Sorry.  I was looking at the

8       May.  Yes.

9                 COMMISSIONER SKOP:  Okay.  So if progress was,

10       significant progress was being made in 2009 and

11       everything was going well, then I guess the question I

12       would ask, why was it necessary to replace the EPU

13       management team?

14                 THE WITNESS:  As I stated earlier, the EPU

15       management team, the way it was organized was a large

16       corporate group.  It was corporate centric.  Their

17       mission of evaluating EPC contractors, getting contracts

18       in place for long-lead materials such as turbine rotors,

19       the conceptual engineering analysis phase and getting

20       the groundwork laid for all that was appropriate.

21                 That organization had extended power uprate,

22       all FPL capital projects across the nuclear fleet as

23       well as nuclear fuels.  And so it was a, it was a very

24       large organization and it was, it was time to, to make

25       it more site-centric and move, move more into a focus of

FLORIDA PUBLIC SERVICE COMMISSION

1353

1       implementation at an operating nuclear facility and get,

2       you know, Bechtel up to speed and running, get the

3       metrics in place to be able to measure and improve

4       performance, and, and that progress was, was certainly

5       made.

6                 COMMISSIONER SKOP:  Fair enough.  And just one

7       follow-up question and I'll yield back to staff, Madam

8       Chair, if I may, on this same issue.

9                 The replacement of the EPU management team

10       that you just spoke to, was that not -- did that not

11       occur as, as a direct result of the Executive Steering

12       Committee meeting that was held on July 25th, 2009?

13                 THE WITNESS:  Well, first, I wouldn't

14       characterize it as a replacement of the EPU management

15       team.  As I stated earlier, there were several

16       reassignments, but a number of the key players for EPU

17       remained with EPU, a number of key players went to the

18       projects organization.  There are hundreds of millions

19       of dollars of capital projects that aren't EPU that,

20       that have to be managed, and you certainly need the

21       right skill set and expertise to be able to continue to

22       do that business along with, with EPU.

23                 I was, I was approached by my boss before the

24       meeting in July about his ideas around reorganizing the

25       project and making them site, site-centric and using my

FLORIDA PUBLIC SERVICE COMMISSION

1354

1       operational expertise and my background as having been a

2       plant general manager at a nuclear plant, a site vice

3       president, been involved and being responsible for

4       running a site while major projects are involved.  I was

5       the site vice president during a reactor head

6       replacement at Turkey Point.  And to use my skill sets

7       to take over the project.

8                 And, again, the emphasis was on improving

9       performance and bringing some, some fresh ideas to the

10       project.

11                 COMMISSIONER SKOP:  Thank you.  And I

12       recognize again you came into the project late, so, I

13       mean, I'm not being critical of your actions.

14                 CHAIRMAN ARGENZIANO:  Ms. Bennett.

15                 MS. BENNETT:  May I have just a minute more?

16                 CHAIRMAN ARGENZIANO:  Oh, yes.  Go right

17       ahead.

18                 MS. BENNETT:  That was ten seconds.  I have no

19       more questions.

20                 CHAIRMAN ARGENZIANO:  Commissioner Skop.

21                 COMMISSIONER SKOP:  Thank you, Mr. Jones.  And

22       with respect to the replacement of the EPU management

23       team, again, probably I should have tightened up my

24       language but I didn't have the page in front of me.  But

25       reading from the staff audit report that has been

FLORIDA PUBLIC SERVICE COMMISSION

1355

1       declassified, I guess the title seems to be removal of

2       the EPU senior management team, and that was in

3       July 2009.  So that's, that's what my question was

4       directed to.  Thank you.

5                 CHAIRMAN ARGENZIANO:  Commissioners?  I have a

6       couple that I'd just like to ask.

7                 How, how significant of a decrease in

8       long-term need for new generation has resulted from the

9       recession?  And do you believe, I guess, the effects are

10       that this affects the prudency of FPL's decision to

11       continue with the current nuclear projects?  Or can you

12       answer that?

13                 THE WITNESS:  Madam Chairman, Witness Dr. Sim

14       can best address that from a feasibility standpoint.

15                 CHAIRMAN ARGENZIANO:  Okay.

16                 THE WITNESS:  As far as the feasibility for

17       the extended power uprates, and, again, you evaluate

18       environmental factors, future load demand, all other

19       sources of generation, there's many factors that go into

20       that, is the 2010 feasibility analysis for extended

21       power uprate, you know, has, has a, a present cost

22       benefit to our customers for the medium fuel cost

23       environmental two case of about $1.1 billion.

24                 CHAIRMAN ARGENZIANO:  Okay.  And can you

25       address the issue of site banking and how it relates to

FLORIDA PUBLIC SERVICE COMMISSION

1356

1       the NRC's permitting process?

2                 THE WITNESS:  I'm sorry.  I didn't hear the

3       question.

4                 CHAIRMAN ARGENZIANO:  Can you address the

5       issue of site banking and how it relates to NRC's

6       permitting process, or should I ask a different

7       individual?

8                 THE WITNESS:  I'm sorry.  Madam Chairman, I

9       don't know what site banking is.

10                 CHAIRMAN ARGENZIANO:  Okay.  Okay.  All right.

11       Fair enough.  Thank you.

12                 Okay.  Staff has --

13                 MR. YOUNG:  I think Ms. Bennett said she was

14       through with her line of questioning.  I don't know if

15       the parties have questions.  It seems like Mr. Moyle

16       might have some questions.

17                 CHAIRMAN ARGENZIANO:  Okay.  Hang on.

18       Commissioner Skop, and then we'll go to the parties.

19                 COMMISSIONER SKOP:  Thank you, Madam Chair.

20                 Mr. Jones, I guess I, since I kind of got into

21       this, I might as well just ask some questions after all

22       here.  But, again, I reserve my right to ask the full

23       series of questions if we get to an evidentiary hearing

24       posture.

25                 Let me see where I'd like to begin.  Have you

FLORIDA PUBLIC SERVICE COMMISSION

1357

1       discussed the testimony you've given here today with FPL

2       employees or any FPL employees?

3                 THE WITNESS:  The question is have I discussed

4       my testimony here today with any other FPL employees?

5                 COMMISSIONER SKOP:  Yes.

6                 THE WITNESS:  Yes.  There have been a number

7       of FPL employees that have been involved in providing

8       the information that is the basis for my testimony.

9                 COMMISSIONER SKOP:  Okay.  And have you

10       further discussed the scope of your testimony this

11       morning with regulatory affairs or legal members of FPL?

12                 THE WITNESS:  Yes, I have.

13                 COMMISSIONER SKOP:  Okay.  All right.  I guess

14       your prefiled testimony, you became the Vice President

15       of Nuclear Power Uprate on or about August 1st, 2009.

16       And I believe that you testified that you were invited

17       to or attended the Executive Steering Committee meeting

18       that was held on or about July 25th, 2009; is that

19       correct?

20                 THE WITNESS:  That is correct.  I was in

21       attendance at that meeting.

22                 COMMISSIONER SKOP:  Okay.  Did you receive a

23       meeting request for that meeting?

24                 THE WITNESS:  Yes, I did.

25                 COMMISSIONER SKOP:  Do you know who requested

FLORIDA PUBLIC SERVICE COMMISSION

1358

1       that meeting?

2                 THE WITNESS:  I don't recall who requested

3       that meeting.

4                 COMMISSIONER SKOP:  Okay.  Was the purpose of

5       that Executive Steering Committee meeting that day to,

6       part of the purpose of the meeting to discuss a

7       line-by-line item, or line item by line item of the

8       various project controls and cost estimates associated

9       with the extended power uprate?

10                 THE WITNESS:  Yes.  One of the purposes of the

11       meeting was to look at the project, and I said from a

12       number of different views from the license amendment

13       request, engineering analysis, the design engineering

14       analysis, Bechtel's resource plan, FPL's resource plan,

15       and, and look at that in comparison to the original FPL

16       conceptual feasibility study.

17                 COMMISSIONER SKOP:  Okay.  And with respect to

18       that, I believe you testified that as a result of that

19       meeting it was determined that there would be a scope

20       growth, to which I also believe you testified that there

21       would be some potential cost and schedule impacts.

22                 I guess in the Concentric report it suggests

23       that the -- I want to try and turn to the page so I

24       state this properly.

25                 The Concentric report concludes -- and I know

FLORIDA PUBLIC SERVICE COMMISSION

1359

1       that I've read your management response to the

2       Concentric report.  But one of the findings, the

3       concerning findings of the Concentric report,

4       notwithstanding the potential of the veracity of the

5       information provided to the Commission, but the finding

6       was that Concentric believes that a $300 million or

7       27 percent increase in the projected cost of the EPU

8       project should have been discussed in the live testimony

9       on September 8th, 2009.  Is that your understanding of

10       Concentric's finding in relation to the scope growth?

11                 THE WITNESS:  Yes.  That's the, my

12       understanding of the conclusion.  But I wouldn't say as

13       a result of scope growth, as I -- and maybe I didn't

14       explain it clearly.  As my Project Controls Director

15       reminds me constantly, he says, "My job is to tell you

16       where you're going to land based on how your, on what

17       your current plan or activities or concept is.  And, and

18       my job is to tell you in the forecast that if you make

19       changes to that, what the, what the downstream impact

20       will be."

21                 So, again, July, and it's in my letter, there

22       was a lot of scope review that was ongoing, there was a

23       lot of review about how we were going to execute this

24       project, and those all would have significant,

25       significant impact.  When you mentioned $300 million,

FLORIDA PUBLIC SERVICE COMMISSION

1360

1       about half of that was associated with two mods that

2       were under evaluation that took months to complete.

3                 COMMISSIONER SKOP:  I understand.

4                 THE WITNESS:  Also I think saying a 27 percent

5       increase is, is not correct in regards to it because

6       you're not taking into account the, the megawatt gain.

7       And probably a more, a more -- it would be better to

8       look at it on a dollar per kilowatt as opposed to just

9       looking at, at the overnight construction costs.  I

10       think that's an oversimplification.  Sorry.

11                 COMMISSIONER SKOP:  Perhaps it would.  But,

12       again, when the, Florida Power & Light petitioned for

13       its need determination for the extended power uprates,

14       again, there was a projected cost.  And, again, my

15       concern is not necessarily what the final costs will end

16       up being, but there was a projected cost and there was a

17       projected gain in terms of net increase in either rated

18       power or, or electricity in terms of generation

19       capability.

20                 I think that, you know, the question as a

21       result of this meeting was in a line-by-line comparison

22       of the costs, that there had to be some indication, was

23       there not, that the magnitude, or there were indicators

24       that the magnitude of the cost of the project was

25       increasing.  Would you, would you agree that there were

FLORIDA PUBLIC SERVICE COMMISSION

1361

1       indicators that --

2                 THE WITNESS:  Yes, Commissioner, there were.

3       There was -- the forecast was, as you said, for the

4       scope and resource planned, that was presented but not

5       executed, and certainly the engineering not complete, as

6       well as there were a number of opportunities that were

7       flagged to, to mitigate that as well.

8                 COMMISSIONER SKOP:  And, again, the, I think

9       in your management response to the Concentric report,

10       you mentioned that, and I also think you mentioned there

11       was a lot of turmoil or transition going on with the

12       replacement of the management team.  But what, you know,

13       I'm trying to drive to the crux of is who knew what when

14       and were there sufficient indicators to show that, yes,

15       indeed, the magnitude of the cost estimate was growing

16       and growing in a manner that was material and why were

17       those changes not communicated to the testimony that was

18       given on September 8th as well as any expected benefits?

19                 I mean, if FPL had a good idea that would, you

20       know, have some positive impact and, you know,

21       certainly, hey, we want to do this additional mod that

22       we didn't consider before, here's the cost

23       ramifications, here's the impact.  That's a good thing.

24                 Again, the purpose of this proceeding is not

25       to beat up on Florida Power & Light.  That's not what

FLORIDA PUBLIC SERVICE COMMISSION

1362

1       I'm here to do.  Do I disdain what I feel to be a

2       demonstrated lack of disclosure on some issues that are

3       important to the Commission?  Yes.  But all I ask as a

4       regulator is you tell me the good and you tell me the

5       bad.  Progress did that yesterday.  That's all I want to

6       know.  I'm not, I'm not going to beat you up on things

7       that your company is doing well.  And I think it was

8       constructive in light of some of the things that were

9       going on perhaps to have made some of the management

10       changes.

11                 So let's get back to the meeting that was held

12       on July 25th for a second.  You were invited, you

13       testified that you attended.  Are you aware of who else

14       attended that meeting?

15                 THE WITNESS:  Yes.  There was a -- there were

16       a large number of people that were there.  There were,

17       of course, the --

18                 COMMISSIONER SKOP:  Let's limit, let's limit

19       it to management.  Was Florida Power & Light executive

20       management at that meeting?

21                 THE WITNESS:  Yes.

22                 COMMISSIONER SKOP:  Okay.  Was Mr. Silagy at

23       that meeting?

24                 THE WITNESS:  I don't recall.

25                 COMMISSIONER SKOP:  Was Mr. Olivera at that

FLORIDA PUBLIC SERVICE COMMISSION

1363

1       meeting?

2                 THE WITNESS:  Yes.

3                 COMMISSIONER SKOP:  Okay.  Now let's take that

4       up.  I previously asked you who had requested the

5       meeting in the line-by-line analysis, and you indicated

6       that you did not know.  So I will respect your personal

7       knowledge of who may have requested the meeting.  But in

8       terms of FPL Group executives that may have attended

9       that meeting, do you have any recollection who may have

10       attended?

11                 THE WITNESS:  Our, our President and CEO of

12       what is now, you know, NextEra Energy Corporation was in

13       attendance.

14                 COMMISSIONER SKOP:  Okay.

15                 THE WITNESS:  My, my boss, the Executive Vice

16       President/Chief Nuclear Officer, Mano Nazar, was present

17       at the meeting.

18                 COMMISSIONER SKOP:  Okay.  So in this meeting

19       that, I guess based on the information I'm looking at,

20       which it was an all-day meeting that discussed things

21       beyond the uprates, but with respect to the uprates did

22       so on a very detail-specific basis, line-by-line project

23       review of the costs and such.  I believe you testified

24       in response to my question there were indications that

25       the magnitude of the costs at that point in time had

FLORIDA PUBLIC SERVICE COMMISSION

1364

1       shifted upward.  They weren't fully definitized but

2       there were indicators, were there not, that the

3       magnitude of the costs were increasing?

4                 THE WITNESS:  Yes, Commissioner.  I want to be

5       clear that -- and we refer to that as the project

6       forecast for the, for the in state.

7                 COMMISSIONER SKOP:  Yes, sir.  Now subsequent

8       to the live testimony that was given on September 8th,

9       did FPL not revise its cost estimates on September 9th,

10       the next, the last, the day after the testimony was

11       given?

12                 THE WITNESS:  No, Commissioner.  The, the

13       executive presentations from July 2009 and, and

14       continuing today have the forecast that, with changes,

15       puts and takes, that was a product of not only the work

16       that was done leading up to July 2009, but the scope

17       reviews that we continued to perform and challenges,

18       including changes that Bechtel made, changes that we

19       made to optimize the, the project.  So in, in every

20       executive meeting going forward -- and the, the forecast

21       has been, with, again, some puts and takes, relatively

22       about the same.

23                 In fact, as, as I tried to explain earlier,

24       we're now at about 20 percent final on, on engineering.

25       And when we brought in Highbridge, we were using

FLORIDA PUBLIC SERVICE COMMISSION

1365

1       Highbridge to, to try and validate as well as identify

2       additional opportunities to optimize the project.  We,

3       our plan, when we brought in Highbridge in December -- I

4       hope they don't mind me mentioning their company's name.

5       It's too late now.

6                 COMMISSIONER SKOP:  I think it's been

7       declassified.  I could be incorrect, but --

8                 THE WITNESS:  Okay.  Was we really wanted, we

9       really wanted to get that work done, if we could, by, by

10       March, in time to support the May filing.  You just

11       don't put this together, you know, May 1 and it goes in

12       on May 3rd, as I'm sure you can appreciate.  And the

13       scope of the work and the amount of work for both

14       Highbridge, Bechtel and FPL turned out to be quite

15       extensive.  So it took us until April, April to finalize

16       our new nonbinding cost range.

17                 COMMISSIONER SKOP:  Okay.

18                 THE WITNESS:  And I know that sounds like a

19       long time and -- but there's just -- something this big

20       and this complex with changing scope, it, it took us

21       those many months.  And in fact I, we didn't want to

22       finalize a new nonbinding cost estimate because you've

23       got to have a basis for it.  You've got to be able to

24       stand behind it.  It's got to be solid without, without

25       Highbridge.

FLORIDA PUBLIC SERVICE COMMISSION

1366

1                 And Highbridge, we didn't complete the work

2       and finalize that until June 16th, but we felt

3       comfortable enough with the preliminary information from

4       Highbridge to finalize our own range, mid April.  As a

5       matter of fact, the feasibility analysis that, that's

6       before the Commission, when it comes to capital

7       expenditures, that's when the last inputs -- they

8       literally spend, Dr. Sim and his team spends months on

9       load forecast and all these other alternatives.  But the

10       capital input, you can, you can wait almost to the end.

11       And we took, we took every minute of time we had to give

12       him that capital input.  So we, my, my project team, my

13       management, did not have certainty around our new

14       nonbinding cost estimate and approve it until April of

15       2010.

16                 COMMISSIONER SKOP:  Okay.  And, again, I think

17       this is part of the construction, I mean, constructive

18       discussion I'm trying to have.  I'm trying to look at

19       the good, what the company has done well, and what they,

20       you know, you know, we can focus on as positives and

21       also look at some things that we maybe need to do

22       better.  But, you know, without being able to have open

23       and transparency in the discussion and deferring issues,

24       it's not able to do that.  So I think this is bringing

25       some, some, you know, things to light that frankly need

FLORIDA PUBLIC SERVICE COMMISSION

1367

1       to be discussed.

2                 You mentioned the, that the budget information

3       had not been changed as of the day after or shortly

4       thereafter of the live testimony that was given.  I

5       guess in my, my briefing that I had with staff, either

6       I've got it wrong or, or I think staff would perhaps

7       disagree, but that's maybe an issue that we can flesh

8       out a little bit further.

9                 THE WITNESS:  Well, I want to be clear that

10       when we -- and in our presentations, we put the original

11       needs filing, that's our, that's our benchmark, and then

12       we put the, we'll put a current month and then -- we'll

13       put the previous month and the current month, and

14       there's some variation on that in there, but the higher

15       number was in, was in the, in the forecast.

16                 Now maybe -- this is, this is probably the

17       issue is that we did not have a meeting in August, as,

18       as I recall.  Now we were very focused on, on the

19       orderly transition of separating EPU project from major,

20       I'm going to say non EPU projects.  It doesn't make it

21       any less or more, more important.

22                 COMMISSIONER SKOP:  All right.

23                 THE WITNESS:  And so, but that meeting on

24       September 9th had been scheduled for, for quite some

25       time.

FLORIDA PUBLIC SERVICE COMMISSION

1368

1                 COMMISSIONER SKOP:  Okay.  With respect to the

2       acceptance, I know that you, you in your management,

3       management discussion of the Concentric report and your

4       testimony given today, you testified that, you know,

5       there perhaps was some uncertainty as to what the, you

6       know, the final costs might be based on the potential

7       changes in scope that originated.  But you have also

8       testified that there were indicators that that scope was

9       growing, and that's my concern about the disclosure of

10       that.  When you have those indicators -- you know, I

11       don't like surprises.  I'd rather just, hey, we've got,

12       this is what we're doing and, you know, I can get

13       comfortable with it real quick once I understand it.

14                 With respect to the prior EPU management team,

15       do you feel that there was an unwillingness or denial on

16       their part to accept some of the indicators that they

17       were seeing from project controls?

18                 THE WITNESS:  In regards to the senior EPU

19       management team, in my view they were appropriately

20       challenging Bechtel as well as the other vendors.  And,

21       again, largely we're talking about, you know, future out

22       year costs.  And, you know, those numbers, it's not like

23       getting an estimate for a brake job.  It's just, you

24       know, it's, it's, it's not that exact.

25                 COMMISSIONER SKOP:  But those, those estimated

FLORIDA PUBLIC SERVICE COMMISSION

1369

1       costs flow through.  I mean, we do a 2009 true-up and a

2       2010, 2011 estimated actual on projected costs.  So to

3       some degree those costs are relevant in having, you

4       know, access to material information to evaluate the

5       prudency of such costs is, is not important, is it not,

6       for the Commission to have that type of information and

7       discussion?

8                 THE WITNESS:  I would agree that any

9       information you have is, you know, as long as it's

10       relevant to the project, is, is good information to

11       have.

12                 COMMISSIONER SKOP:  Okay.  Let's move quickly

13       to -- and I think I have a few other points.  Let's talk

14       about the NRC response letters.  Okay.  And that was

15       dated August 13th where Florida Power & Light withdrew

16       its St. Lucie 1 LAR application.

17                 Did you in your capacity as Vice President of

18       Nuclear Power Uprate discuss the withdrawal of the

19       St. Lucie 1 LAR with the legal department prior to

20       August 12th, 2009?

21                 THE WITNESS:  I don't recall having any

22       conversations with the legal department about the

23       withdrawal of the license amendment request.

24                 COMMISSIONER SKOP:  Okay.

25                 THE WITNESS:  Wait.  I had, I had discussions

FLORIDA PUBLIC SERVICE COMMISSION

1370

1       with general counsel in regards to this license

2       amendment request and the position that the NRC staff

3       was taking in regards to our current licensing basis

4       and, you know, what remedies we had through senior

5       management or legal staff, you know, at the NRC to --

6                 COMMISSIONER SKOP:  Is that general counsel of

7       Florida Power & Light or Group at that point?

8                 THE WITNESS:  That's Florida Power & Light.

9                 COMMISSIONER SKOP:  Okay.  All right.  Did you

10       discuss the withdrawal of that St. Lucie 1 LAR with

11       anyone in FPL's executive management team?

12                 THE WITNESS:  Yes.  And if we, you know,

13       earlier, you know, I talked about we had a phone call

14       with NRC on, on August the 11th, members of my project

15       team, members of the NRC project team, where the NRC at

16       a high level had told us about additional information

17       they would need to allow the LAR to go through, and that

18       basically their process, acceptance process does not

19       allow for us to submit or, or follow up.

20                 And so, you know, following that, that call

21       with the NRC, I alerted, I alerted my management that we

22       had a problem and that frankly we were quite surprised

23       that the NRC was, was taking, taking that path, because

24       two of the issues were, were outside our current

25       licensing basis.

FLORIDA PUBLIC SERVICE COMMISSION

1371

1                 COMMISSIONER SKOP:  And who was that

2       management?  Was that Mr. Olivera or was that your

3       direct supervisor I believe you mentioned?

4                 THE WITNESS:  I notified my, I notified my

5       direct supervisor.

6                 COMMISSIONER SKOP:  Okay.  And did anyone

7       discuss this proposed action with regulatory affairs

8       prior to the action being taken?

9                 THE WITNESS:  I didn't have any discussions

10       with regulatory affairs.  And, again, just to be clear

11       on the time line, there was already a previously planned

12       meeting for the, my boss and the CEO of our company to

13       meet with NRC commissioners and other members of senior

14       management staff.  And, and one of the issues was around

15       spent fuel pool criticalities.  That's related and not

16       related to EPU.  It's an emerging, emerging industry

17       issue, and certainly that topic was discussed.  And

18       then --

19                 COMMISSIONER SKOP:  I'm --

20                 THE WITNESS:  Well, I'm just trying to --

21                 COMMISSIONER SKOP:  Okay.  I understand.

22                 THE WITNESS:  -- trying to explain to you

23       that, that this was, was a, a fluid, a fluid situation

24       and we're, you know, discussing, you know, what our

25       options are, what the NRC process is, are they, are they

FLORIDA PUBLIC SERVICE COMMISSION

1372

1       in process, are we in process, and how can we bring this

2       to a successful remedy without withdrawing the LAR, or

3       even if that opportunity exists.

4                 Which, which is why, on August the 13th, I

5       called, you know, the NRC management and asked them,

6       asked them about their time line and asked them if their

7       time line could, could go into next week.  Because, you

8       know, our senior executives were meeting with their

9       senior executives and we needed time for both sides to

10       vet this out, you know, to determine the best course of

11       action to comply with their processes, and, and to have

12       the least amount of impact on, on the project.

13                 And so, again, given the technical complexity

14       of the issue, this was not something that was easily

15       accomplished and took a couple of days.

16                 COMMISSIONER SKOP:  Okay.

17                 THE WITNESS:  In fact, I wasn't, I really

18       wasn't planning on submitting -- you know, my thought

19       was that if we had to withdraw the LAR, that we would do

20       so on the following Monday.  And --

21                 COMMISSIONER SKOP:  That would have been --

22       okay.

23                 THE WITNESS:  And I don't want to --

24                 COMMISSIONER SKOP:  But --

25                 THE WITNESS:  -- I don't want to kind of guess

FLORIDA PUBLIC SERVICE COMMISSION

1373

1       at that date.  And then the NRC told me that they would,

2       that then the letter from them would come out probably

3       on, would come out on that, on that Tuesday.

4                 COMMISSIONER SKOP:  All right.

5                 THE WITNESS:  But there was a benefit, after

6       further discussion with the staff, is that if we really,

7       to get to the technical detail and get started on, on

8       resolving the issue so that we could resubmit, is if we

9       withdrew a few days earlier, then we could get that and

10       get the public meeting set up so that we could let the

11       engineers work together to come up with a success path.

12                 COMMISSIONER SKOP:  Okay.  Let me, let me get

13       back to my point.  I think the fact was that the LAR for

14       the St. Lucie Plant 1 was withdrawn.  And

15       notwithstanding the fact of why that needed to occur,

16       the Commission was not notified of that until ten days

17       after it happened.  Can you offer explanation of why

18       that was and why that's acceptable?

19                 THE WITNESS:  Well, as I, as I stated, on --

20                 COMMISSIONER SKOP:  I'm talking -- let me

21       clarify my question.  I'm aware obviously this was a

22       negotiated withdrawal so that it could facilitate the

23       meeting that happened on the 18th and the other things,

24       and I'm familiar with all the details in the letter.

25                 My question is FPL made a management decision

FLORIDA PUBLIC SERVICE COMMISSION

1374

1       to request withdrawal of the St. Lucie 1 LAR.  The

2       Nuclear Regulatory Commission in its response dated the

3       same day as the transmittal letter approved that request

4       and listed the three things that you spoke of.  Why was

5       the Florida Public Service Commission not informed and

6       not provided with that document on behalf of your

7       company?

8                 THE WITNESS:  Commissioner Skop, it was

9       neither a conscious or a decision to notify or not to

10       notify at this particular time.  And up until August the

11       18th, I'm not even sure of what the scope, depth and

12       breadth of the NRC issue is and what it'll take to

13       resubmit.  Are we talking a two-week resubmittal, are we

14       talking a two-month, are we talking a six-month?  So I

15       don't know how big it is --

16                 COMMISSIONER SKOP:  That's my --

17                 THE WITNESS:  -- until after, after that, you

18       know, that all-day meeting.  And then, and then, of

19       course, given spent fuel pool criticality, of course,

20       which is complicated and not my area of expertise, there

21       was a series of meetings with our vendor to how big is

22       this and how long will it take you to do what it is the

23       technical staff, you know, wants done.

24                 COMMISSIONER SKOP:  And that goes to the crux

25       of my very question.  I know that you're pursuing what's

FLORIDA PUBLIC SERVICE COMMISSION

1375

1       necessary to achieve approval of the LAR.  I've got

2       that.  What I'm taking exception to is there was a very

3       significant event that FPL took for probably reasons

4       that you've explained.  I don't doubt the reasons.  What

5       I'm questioning is the fact the action was done, the NRC

6       responded on the 13th, days before Public Counsel and

7       the Intervenors entered into the stipulation that we

8       have before us and days before the start of this

9       proceeding.

10                 Now you've testified -- and so my concern is

11       that that document, which I feel to be material or

12       contained material information, was not provided to this

13       Commission as soon as the, either FPL made the request

14       or on the same day the NRC approved the request.  It was

15       actually disclosed only after staff put it in the docket

16       ten days later, less than 24 hours before the start of

17       this proceeding.

18                 Now why is that important?  Because as you've

19       testified to Ms. Bennett's question, that the withdrawal

20       of the LAR will result, and I believe, let me write down

21       what you -- I believe you testified that withdrawal of

22       the St. Lucie 1 LAR will result in material costs and

23       schedule impact, and at that point that impact cannot be

24       quantified because you said it may be two months or two

25       and a half months because of, you know, the day that it

FLORIDA PUBLIC SERVICE COMMISSION

1376

1       was withdrawn at the end of November.  That's actually

2       more like two and a half months.  But then you further

3       receded from that in response to her questions to

4       indicate it may be longer.

5                 I understand we don't control the NRC

6       schedule, but you did also indicate there would be some

7       additional costs associated with that.  And so, to me,

8       when you have something that is material, material

9       information, I'm just merely asking the company to

10       disclose it openly.  It can do you no harm.  We wouldn't

11       be having this discussion if you would have provided it

12       on the day that it was requested and released.  But I do

13       feel that it's important and germane to the cost

14       recovery that the Commission is being asked to, to

15       approve now, because we are dealing with estimated and

16       projected costs for 2010 to 2011.

17                 So, you know, where am I off base on that, or

18       is that a reasonable request on behalf of the

19       Commission, just to have --

20                 THE WITNESS:  Commissioner Skop, you know, I

21       can fully appreciate where you are at.  You know, at the

22       time, you know, my first thought was, was not of the

23       Commission.  It was, it was, you know, how big is this

24       and what is, is the impact relative to the total spend

25       on license amendment requests, which was like a hundred

FLORIDA PUBLIC SERVICE COMMISSION

1377

1       and probably 25 million dollars.  The additional

2       engineering cost for this is, is, is, is going to be not

3       significant relative to that number.

4                 What I would -- but obviously the potential,

5       the potential that it could impact the refueling outage

6       schedule, that could, that could be material.  But I

7       haven't made that determination as of this time, and I'm

8       trying to be as open and candid as I possibly can here.

9       That's work that I've got to do.

10                 COMMISSIONER SKOP:  Okay.  Well, in response,

11       I think from my perspective, suffice it to say the

12       lesson learned from this is that open disclosure and

13       disclosing such events to the PSC I think would be a

14       positive thing; whereas, not disclosing it and

15       withholding it and only doing it after it's put in the

16       docket by our own staff, again, I think that I don't

17       need to belabor that point.  I do have --

18                 THE WITNESS:  Well, Commissioner Skop, I will

19       tell you that, and whatever day that we provided it, and

20       I don't remember the date, we were preparing that, that

21       write-up in the morning.  And so we, we did not provide

22       that in response to it going on the website, and I want

23       to very clear about that, that I had gotten with counsel

24       and we prepared our notice to put, to notify staff that

25       morning.

FLORIDA PUBLIC SERVICE COMMISSION

1378

1                 COMMISSIONER SKOP:  Okay.  Very well.

2                 THE WITNESS:  So the, the posting by the, by

3       the staff was, did not prompt us.

4                 COMMISSIONER SKOP:  Okay.  Well, had staff not

5       have put it in the docket, I do have to question whether

6       it would have even been disclosed or discussed in the

7       scope of the testimony.  But, again --

8                 THE WITNESS:  I'll have to, I'll have to

9       respectfully disagree with you on that.  Is I met with,

10       I met with, with counsel and, and reviewed a draft for

11       posting, and I had, obviously I could have no knowledge

12       what staff was doing or planned to do.  And, and, you

13       know, I really care about my integrity here.

14                 COMMISSIONER SKOP:  And I'm not questioning

15       your integrity.  I'm not questioning your integrity at

16       all.  We're having a very constructive discussion.

17                 What I am questioning though is the fact

18       remains is FPL requested or contemplated requesting

19       withdrawal of its LAR for the St. Lucie 1 on or before

20       August 13th, and I think I also heard a meeting on

21       August 12th.  NRC approved it the same day.  The

22       Commission was agnostic to that fact, and FPL never

23       disclosed that fact.  Now I'm not blaming you.  I'm just

24       saying that information needs to be transmitted to the

25       Commission so we stay abreast of issues that deal with

FLORIDA PUBLIC SERVICE COMMISSION

1379

1       this.

2                 I have a few more questions and then -- Madam

3       Chair.

4                 THE WITNESS:  Okay.  But for the record, on

5       the morning of August 13th, my plan at that time, if,

6       after talking to the staff that morning, was that if we

7       had not made any, any headway to, to find a way to get

8       the LAR accepted, that I would withdraw on that Monday.

9       Only after talking to staff, and then they came to the

10       realization that the, the LAR, they were standing by

11       their current position on the current licensing basis,

12       there was benefit to do it early.  And so I made the

13       decision on the 13th to go ahead and execute that

14       withdrawal.  But that was not my plan when I woke up

15       that morning on the 13th.

16                 COMMISSIONER SKOP:  Okay.  And I'm not

17       questioning that.

18                 THE WITNESS:  Okay.

19                 COMMISSIONER SKOP:  I'm just merely stating

20       that when such action is taken by FPL and approved by

21       the NRC, it would be very constructive for the

22       Commission to have been provided notice of that by your

23       company and not ten days after the fact, the day before

24       a hearing.  And it's not a reflection on you.

25                 THE WITNESS:  Yeah.  I understand your point.

FLORIDA PUBLIC SERVICE COMMISSION

1380

1       I appreciate your point.  I was just trying -- the,

2       August the 18th, I needed that August the 18th meeting

3       to understand the scope and the breadth of what the

4       NRC's concerns were.

5                 COMMISSIONER SKOP:  And I understand that.

6       I'm not faulting management actions.

7                 THE WITNESS:  I know.  But you keep referring

8       to the ten days, Commissioner --

9                 CHAIRMAN ARGENZIANO:  Can I just jump in?

10                 THE WITNESS:  And, and, you know --

11                 COMMISSIONER SKOP:  It's -- I'm sorry.

12                 THE WITNESS:  I can't make a material

13       determination until after I have a meeting.

14                 COMMISSIONER BRISÉ:  Commissioner Argenziano.

15                 CHAIRMAN ARGENZIANO:  Thank you, Mr. Chair.

16       Can we -- I think that's been addressed, and I don't

17       want to just go in -- I think what I wanted to mention

18       to the Chair is that we are going to switch out

19       reporters and we figure we'd go to, our court reporters,

20       and we figured we'd go to lunch around 2:00.  But I

21       think Commissioner Skop has a couple of more questions

22       or something, so if I just let you know that we plan to

23       go to lunch about 2:00, or at the end of his

24       questioning.

25                 THE WITNESS:  Commissioner Skop, again, I, I

FLORIDA PUBLIC SERVICE COMMISSION

1381

1       pride myself in being self-critical.  My company is very

2       self-critical and we say a, a self-improving, learning

3       organization.  So if I sounded defensive, I didn't mean

4       to sound defensive.  I was just trying to clarify.  I

5       appreciate your position about knowing sooner rather

6       than later.

7                 COMMISSIONER SKOP:  Right.  And I'm not being,

8       again, I'm not being critical of you.  The ten days that

9       I speak of is the ten days in which the letter was

10       approved by the NRC, actually requested by -- I don't

11       want to repeat the thing, but it's important on this

12       distinction.  The ten days is when FPL's counsel

13       actually informed the Commission that the letter existed

14       in response to what staff had put in the docket earlier

15       that day.  So I think we're done with that point.  I

16       understand why FPL did what it did.  I'm just merely

17       saying that I viewed the event as material and the

18       Commission should have been provided notice no later

19       than the 14th, or the day of that event happened.  I

20       mean, that to me is my concern.

21                 MR. ANDERSON:  For the record, please, I

22       believe that it was just mischaracterized, the witness's

23       testimony.  The witness was very clear that the company

24       was preparing that information for filing irregardless

25       of what staff did.  So the characterization a moment ago

FLORIDA PUBLIC SERVICE COMMISSION

1382

1       that the evidence showed to the contrary, I just want to

2       counsel that if it were framed as a question, it would

3       be objectionable.  Thank you.

4                 COMMISSIONER SKOP:  Mr. Anderson, I don't

5       believe I characterized anything.  I'm just -- the

6       factual basis is that on or before the 13th of August,

7       Florida Power & Light made a management decision to do

8       something.  I don't fault that decision.  The same day

9       the NRC responded and approved the FPL request.  There

10       was a filing made on the, in the docket on the 23rd of

11       August, late afternoon, hours after staff had placed the

12       document in question into our record.

13                 The fact remains that FPL never notified the

14       Commission of the existence of that document until your

15       filing was made.  That's my point.

16                 Moving on, and if we want to break at 2:00,

17       I'll ask my questions when we come back from lunch.

18                 COMMISSIONER BRISÉ:  I think that's a good way

19       to go.  An hour and 15 minutes.  So we will reconvene at

20       3:15.  We are now in recess.

21                 (Recess taken.)

22                 (Transcript continues in sequence in Volume

23       6.)

24

25

FLORIDA PUBLIC SERVICE COMMISSION