809

1                              BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

2

DOCKET NO. 110009-EI

3

4       In the Matter of:

5       NUCLEAR COST RECOVERY CLAUSE.

______________________________/

6

7

8

9

10

11                               VOLUME 6

12                        Pages 809 through 983

13

14       PROCEEDINGS:        HEARING

15       COMMISSIONERS

PARTICIPATING:      CHAIRMAN ART GRAHAM

16                           COMMISSIONER LISA POLAK EDGAR

COMMISSIONER RONALD A. BRISÉ

17                           COMMISSIONER EDUARDO E. BALBIS

COMMISSIONER JULIE I. BROWN

18

DATE:               Wednesday, August 10, 2011

19

TIME:               Commenced at 5:10 p.m.

20                           Concluded at 7:04 p.m.

21       PLACE:              Betty Easley Conference Center

Room 148

22                           4075 Esplanade Way

Tallahassee, Florida

23

REPORTED BY:        JANE FAUROT, RPR

24                           Official FPSC Reporter

(850) 413-6734

25

APPEARANCES:        (As heretofore noted.)

FLORIDA PUBLIC SERVICE COMMISSION

810

1                              I N D E X

2                              WITNESSES

3

NAME:                                           PAGE NO.

4

WILLIAM B. DERRICKSON

5

Direct Examination by Mr. Ross                    812

6       Prefiled Direct Testimony                         814

Prefiled Rebuttal Testimony                       847

7       Cross Examination by Ms. Kaufman                  860

Cross Examination by Mr. McGlothlin               863

8       Redirect Examination by Mr. Ross                  871

9

ART STALL

10

Direct Examination by Mr. Ross                    873

11       Prefiled Direct Testimony                         875

Cross Examination by Ms. Kaufman                  882

12       Cross Examination by Mr. McGlothlin               887

Redirect Examination by Mr. Ross                  902

13

14       STEVEN R. SIM

15       Direct Examination by Ms. Cano                    904

Prefiled Direct Testimony                         907

16       Errata Sheet                                      943

Prefiled Supplemental Testimony                   945

17       Cross Examination by Mr. McGlothlin               956

Cross Examination by Mr. Whitlock                 962

18       Cross Examination by Ms. Kaufman                  974

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

811

1                              EXHIBITS

2       NUMBER:                                    ID.    ADMTD.

3       76 through 87                                      872

4       88 through 99                                      980

5

6

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

812

1                        P R O C E E D I N G S

2                 (Transcript continues in sequence from

3       Volume 5.)

4                 MR. YOUNG:  Mr. Chairman, staff would note

5       that the next witness' direct and rebuttal will be taken

6       up at this time.

7                 MR. ANDERSON:  Mr. Ross will be presenting our

8       next witness, Mr. Derrickson.

9                 MR. ROSS:  Mr. Chairman, I don't believe

10       Mr. Derrickson has been sworn.

11                 (Witness sworn.)

12                 CHAIRMAN GRAHAM:  Thank you, sir.

13                        WILLIAM B. DERRICKSON

14       was called as a witness on behalf of Florida Power and

15       Light Company, and having been duly sworn, testified as

16       follows:

17                          DIRECT EXAMINATION

18       BY MR. ROSS:

19            Q.   Would you please state your name and business

20       address?

21            A.   My name is William B. Derrickson.  My business

22       address is 1813 Eagles Glen Cove, Austin, Texas 78732.

23            Q.   By whom are you employed and in what capacity?

24            A.   I am employed by WPD Associates, and I'm the

25       it President of the company.

FLORIDA PUBLIC SERVICE COMMISSION

813

1            Q.   Have you prepared and caused to be filed 31

2       pages of Prefiled Direct Testimony in this proceeding on

3       March 1st, 2011?

4            A.   Yes.

5            Q.   Do you have any changes or revisions to your

6       prefiled direct testimony?

7            A.   No.

8            Q.   If I asked you the same questions contained in

9       your Prefiled Direct Testimony, would your answers be

10       the same?

11            A.   Yes.

12                 MR. ROSS:  Mr. Chairman, I ask that the

13       Prefiled Direct Testimony of Mr. Derrickson be inserted

14       into the record as though read.

15                 CHAIRMAN GRAHAM:  We will insert the Prefiled

16       Direct Testimony of Mr. Derrickson into the record as

17       though read.

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

845

1       BY MR. ROSS:

2            Q.   Mr. Derrickson, are you also sponsoring

3       exhibits to your direct testimony?

4            A.   Yes.

5            Q.   Do those exhibits consist of documents labeled

6       as WBD-1 through WBD-12?

7            A.   Yes.

8                 MR. ROSS:  Mr. Chairman, I would note that Mr.

9       Derrickson's exhibits are marked for identification as

10       76 through 87 on the staff's exhibit list.

11                 CHAIRMAN GRAHAM:  Yes, sir.

12       BY MR. ROSS:

13            Q.   Mr. Derrickson, have you also prepared and

14       caused to be file ten pages of Rebuttal Testimony in

15       this proceeding on July 25th, 2011?

16            A.   Yes.

17            Q.   Do you have any changes or revisions to your

18       rebuttal testimony?

19            A.   No.

20            Q.   If I asked you the same questions contained in

21       your Prefiled Rebuttal Testimony, would your answers be

22       the same?

23            A.   Yes.

24                 MR. ROSS:  Mr. Chairman, I ask that the

25       Prefiled Rebuttal Testimony of Mr. Derrickson be

FLORIDA PUBLIC SERVICE COMMISSION

846

1       inserted into the record as though read.

2                 CHAIRMAN GRAHAM:  We will enter Mr.

3       Derrickson's Prefiled Rebuttal Testimony into the record

4       as though read.

5

6

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

857

1       BY MR. ROSS:

2            Q.   Mr. Derrickson, have you prepared a summary, a

3       combined summary of your direct and rebuttal testimony?

4            A.   I have.

5            Q.   Would you please provide that now to the

6       Commission?

7            A.   I can.  Good afternoon, Mr. Chairman and

8       Commissioners.  I have been involved in the construction

9       of nuclear plants and nuclear projects for over 40

10       years.  I managed the successful completion of

11       construction of St. Lucie Unit 2, one of the few nuclear

12       plants to be completed on schedule and under budget.  I

13       also managed the successful completion of Seabrook

14       Station, a nuclear plant in New Hampshire, that was

15       among the most recent plants to be built in the United

16       States.  I have also managed several retrofit projects

17       at existing nuclear plants.  Recently, I advised on

18       prime contract format and content on two nuclear plants

19       now under construction, and I am currently consulting on

20       another nuclear plant construction project that is the

21       subject of a confidentiality agreement.

22                 The opinions I provide here today are based on

23       the totality of my 40 years of experience in the nuclear

24       and power generation industries, and the fact that the

25       principles of sound project management do not change

FLORIDA PUBLIC SERVICE COMMISSION

858

1       over time.  Based on my review of EPU procedures,

2       documentation required by procedures, such as risk

3       tables, trend reports, training records, site tours, and

4       interviews with EPU management at each site, it is my

5       opinion that FPL prudently managed the EPU project in

6       2010.  The changes in nuclear licensing requirements

7       between the late 1960s and the mid-1980s produced

8       significant differences between the St. Lucie and Turkey

9       Point nuclear plants.  These differences have made the

10       current design, construction, and management of FPL's

11       EPU project significantly challenging.

12                 The EPU project also poses unique challenges

13       that are not found in the construction of new plants.

14       These challenges include maintaining personnel safety

15       and safe plant operation while working around energized

16       systems at an existing nuclear plant, working in

17       congested physical space, working in limited time frames

18       such as refueling outages, dealing with emergent work

19       during project implementation, coordination with

20       stringent security requirements and hundreds of

21       incremental plant staff and staging facilities and

22       materials to support the project.

23                 My review also includes the three work

24       stoppages that occurred during execution of FPL's

25       extended power uprate project in late 2010 and in

FLORIDA PUBLIC SERVICE COMMISSION

859

1       February of 2011.  I addressed the appropriateness and

2       the necessity of the work stoppages on construction

3       projects to ensure safety before allowing work to

4       proceed.  It is my experience that to continue to work

5       when conditions exist that are either unsafe for workers

6       or that could potentially damage plant equipment would

7       be imprudent.  I reviewed circumstances for each of the

8       three work stoppages and addressed the need for the

9       stoppage in each case to ensure that workers will work

10       safely before work was allowed to proceed.

11                 In making my determination of prudence, I also

12       looked at the selection of the content of the contract

13       companies whose workers were involved in the events that

14       led to the stoppage.  My conclusion is that the

15       selection of Bechtel and Siemens was appropriate, based

16       on their vast experience and record in the nuclear

17       industry.  I also looked at the appropriateness of FPL's

18       training and oversight of Bechtel and Siemens.

19                 In conducting my examination I reviewed the

20       contract documents and procedures that define EPU's

21       management oversight responsibilities.  My conclusion is

22       that FPL's oversight was appropriate.  I also provided a

23       response to Witness Jacobs' concerns regarding FPL's

24       decision to expedite the EPU projects.  I examined the

25       reasons for expediting a project, and I discuss the

FLORIDA PUBLIC SERVICE COMMISSION

860

1       additional actions taken to ensure project success.

2       These additional actions include identifying project

3       risks and establishing compensatory actions, such as

4       additional oversight or conducting frequent management

5       review meetings.

6                 I conclude that FPL was prudent in managing

7       the EPU project in 2010, and that the benefits to FPL's

8       customers of putting the EPU project in service --

9       additional low cost zero emission base-load capacity on

10       an expedited time frame and the additional cost savings

11       to customers by completing the EPU project in an

12       expedited time frame warranted FPL's approach to the

13       project.  This concludes my oral summary.

14                 CHAIRMAN GRAHAM:  Thank you, sir.

15                 MR. ROSS:  We tender the witness for

16       cross-examination.

17                 CHAIRMAN GRAHAM:  Ms. Kaufman.

18                 MS. KAUFMAN:  Thank you.

19                          CROSS EXAMINATION

20       BY MS. KAUFMAN:

21            Q.   It's almost evening, but good afternoon, Mr.

22       Derrickson.

23            A.   Good afternoon.

24            Q.   I have just one or two questions for you and

25       they involve your March 1 direct testimony.  If you

FLORIDA PUBLIC SERVICE COMMISSION

861

1       would turn to Page 15 on that testimony.

2            A.   I have it.

3            Q.   And at the top of the page the question is

4       asked do costs and schedule projections often change for

5       large projects, such as the EPU; and you respond that

6       that is the case, correct?

7            A.   Correct.

8            Q.   And it's quite a long answer.  It goes over to

9       the next page, Page 16.  And if you look at Line 7, you

10       talk about the fact that with respect to the EPU

11       project, new scope has emerged as Bechtel addresses and

12       completes the detailed design work, correct?

13            A.   Correct.

14            Q.   So you would expect, would you not, that

15       perhaps the cost and the schedule of this project, the

16       costs would increase and the schedule of it would be

17       pushed out?

18            A.   It may.  It depends on whether you have scope

19       increases or decreases.  It's possible that you could

20       have both.

21            Q.   But it's certainly possible that the cost of

22       this project will increase and that the in-service date

23       will be pushed out, would you agree?

24            A.   Not necessarily.  It's entirely possible for

25       new scope to be included in an existing schedule.

FLORIDA PUBLIC SERVICE COMMISSION

862

1            Q.   You are familiar with the project, are you

2       not?

3            A.   I am.

4            Q.   And you would agree that as we sit here now,

5       the costs have certainly increased from the original

6       estimate, correct?

7            A.   I was not asked to look specifically at the

8       costs, but I believe other witnesses have testified to

9       that, yes.

10            Q.   That it has increased, correct?

11            A.   Yes.

12            Q.   That's your understanding.  You have -- I just

13       want to ask you very brief questions about some of the

14       exhibits that you have attached to this testimony that

15       we are discussing.  You attached a paper that you wrote

16       regarding St. Lucie 2, and it's denominated WBD-2?

17            A.   Correct.

18            Q.   When was that paper written?

19            A.   In 1982.

20            Q.   And you have a paper attached as WBD-3,

21       correct?

22            A.   Correct.

23            Q.   And when was that paper written?

24            A.   That paper was written in 1987.

25            Q.   And then you have in WBD-4 another -- some

FLORIDA PUBLIC SERVICE COMMISSION

863

1       comments, I guess, would be more correct, and when were

2       those remarks or comments authored by you?

3            A.   In the Exhibit 4?

4            Q.   Yes.

5            A.   This piece was published April 21st, 1983.

6                 MS. KAUFMAN:  That's all I have.  Thank you,

7       Mr. Derrickson.

8                 CHAIRMAN GRAHAM:  OPC.

9                          CROSS EXAMINATION

10       BY MR. McGLOTHLIN:

11            Q.   Good afternoon, sir.

12            A.   Good afternoon.

13            Q.   I have a couple of questions about your

14       rebuttal testimony as they relate to your rebuttal to

15       OPC Witness Jacobs beginning at 9 and 10.

16            A.   Pages 9 and 10?

17            Q.   Yes.  On Page 10 at Line 2 you say -- when

18       referring to the fast-track process, you say because

19       project milestones are planned and executed in a shorter

20       time frame, additional project risks are identified

21       early in the planning process and compensatory actions

22       are established to ensure completion of the project.

23                 Do I understand correctly that this is a

24       general or generic description of the fast-track process

25       as you are describing it?

FLORIDA PUBLIC SERVICE COMMISSION

864

1            A.   I didn't look at this as a fast-track or a

2       nonfast-track project.  I think what was done here was a

3       need determination was made for power in 2012, and a

4       plan was put together to uprate the plants to meet the

5       need for power.  And so, you can call it whatever you

6       want to call it, but it was a project plan much as we

7       did for St. Lucie Unit 2 in 1977 because we needed power

8       in 1983.  And so you organized a project and are trying

9       to identify what is out there in front of you that might

10       get in your way, and then do the best you can to make

11       the schedule that you committed to your management to

12       do.

13                 I don't know if I answered your question, but

14       that's what it looks to me like happened here, was that

15       they are trying to meet the power needs next year.

16            Q.   Well, at the bottom of Page 9, Line 23, you

17       begin this passage with this statement, fast-tracking is

18       an approach used to manage a project when it is

19       determined that the desired result is best achieved in

20       an expedited fashion, and then you pick up with the

21       additional language to which I referred you.  So I

22       understood that statement about identified project risks

23       to be related to your description of a fast-track

24       approach.

25            A.   Right.

FLORIDA PUBLIC SERVICE COMMISSION

865

1            Q.   My question is is this a general statement as

2       opposed to anything else?

3            A.   Well, the risk that was seen by the project

4       team here was the delivery time for long-lead equipment,

5       like moisture separator, reheaters, condensers, pumps,

6       and those kind of things.  So much of that was -- much

7       of that work was done early in the project, the ordering

8       of the large long-lead time equipment.

9            Q.   Okay.  So one function in terms of adjusting

10       to conform to a fast-track approach, according to your

11       testimony, is to identify additional risks early on,

12       correct?

13            A.   As best you can, yes.

14            Q.   So if a particular entity underestimated the

15       risks of a fast-track approach, that could have some

16       consequences in terms of inadequate adjustments to the

17       project, correct?

18            A.   Could you repeat that?

19            Q.   Yes.  Your proposition is that in managing a

20       fast-track project one identifies risks early and then

21       compensates for that, correct?

22            A.   Yes.

23            Q.   So the extent to which one recognizes or fails

24       to recognize the risk of a fast-track approach would

25       have consequences in terms of whether the compensation

FLORIDA PUBLIC SERVICE COMMISSION

866

1       is adequate or not, correct?

2            A.   Well, nuclear projects, you know, have a

3       variety of risks.  And some risks, for example

4       regulatory risks, probably in most projects can't be

5       identified until there is an engagement with the Nuclear

6       Regulatory Commission.  But because people in the

7       business know, you know what to look for and know what

8       the risks have been on other projects.

9            Q.   With respect, sir, that's not responsive.

10                 I'm referring you to your question, to your

11       passage in your testimony where you say that the process

12       is as follows, you fast track, that means you identify

13       risks, and then you compensate for those risks.  That is

14       your testimony, correct?

15            A.   Yes.

16            Q.   And my question to you is if one fails to

17       appreciate or underestimates the extent of the risks

18       associated with fast-track, that would bear on the

19       quality of the compensation, correct?

20            A.   It could.

21            Q.   Now, when you say compensatory actions are

22       established to ensure a successful completion of the

23       project, by successful completion of the project, do you

24       mean the objective of having it in place at the desired

25       point in time?

FLORIDA PUBLIC SERVICE COMMISSION

867

1            A.   Having the project completed on the schedule

2       that was committed to, yes.

3            Q.   So that is not really addressing cost, is it?

4            A.   Costs are a consequence of doing the work.

5            Q.   Yes, and they are also a consequence of doing

6       the work on a fast-track approach, correct?

7            A.   Well, not necessarily.  The alternative for

8       doing a project like this, if you were to do it and you

9       wanted to be absolutely sure of, you know, everything,

10       you would do the engineering, then the procurement, then

11       the construction.  And according to FPL, it would have

12       taken another six years.  If they had done it that way,

13       I doubt we would be here having this conversation,

14       because I think this would have been so expensive

15       because that has been the trend in the nuclear business.

16                 We built St. Lucie Unit 2 on an expedited

17       schedule to meet power needs in 1983.  We used

18       innovative construction methods.  You can call it

19       whatever you want.  We slipformed the containment, for

20       example.  We started testing out plant systems two and a

21       half years into the project, which meant we had

22       energized cables and pressurized pipe which typical

23       projects didn't do.  But we learned how to do it, we did

24       it right, and the project was finished in 1983, and the

25       cost was half or less than the contemporary plants that

FLORIDA PUBLIC SERVICE COMMISSION

868

1       didn't do innovative things to try to expedite the

2       schedule.

3            Q.   Now, you speak in terms of identifying project

4       risks and compensating.  You have reviewed the testimony

5       of Doctor Jacobs, have you not?

6            A.   I did.

7            Q.   And do you agree with Doctor Jacobs that the

8       traditional approach to construction is to complete the

9       design work and use those specifications to solicit

10       bids, and then select the bids to translate into

11       contracts that have price assurance?

12            A.   That is a way.

13            Q.   And would you agree that when one fast-tracks

14       such that these different phases are preceding in

15       parallel and not in sequence, one must forgo the price

16       assurance aspects of a contract based upon full

17       specifications?

18            A.   As I said, I think that the primary thing that

19       happened here was equipment was ordered early, but no

20       work in the operating part of these plants can be done

21       without the design, because there is a -- the technical

22       specifications require a plant change modification

23       package be put together with the engineering, with the

24       instructions, procedures, and the plant operating review

25       committee has to approve it before the work can be done.

FLORIDA PUBLIC SERVICE COMMISSION

869

1            Q.   With respect, sir, that was not responsive.

2       My question is this would you agree with Doctor Jacobs

3       that when one conducts these different phases of a

4       construction project in parallel and not in sequence, it

5       is necessary to forgo price-certain contracts because

6       vendors are unwilling to take the risk of costs if they

7       don't have the full specifications of the modification?

8            A.   I don't know that that's true.

9            Q.   On what basis do you disagree?

10            A.   Well, for example, if you wanted a bigger

11       moisture separator reheater, vendors build those.  You

12       could order the moisture separator reheater only knowing

13       the parameters that you want, but you would not

14       necessarily have to have designed the system around it.

15            Q.   And in that instance, would the vendor lock

16       itself into a price-certain contract for the work?

17            A.   I believe so, yes.  It has been done on many

18       projects.  In fact, it not uncommon on nuclear projects

19       to be required to order material before the project even

20       starts.  For example, the delivery time for a reactor

21       vessel is five or six years and a steam generator is

22       about the same.  And if you wanted to have the shorter

23       schedule, you would have to take the risk and order that

24       equipment before the job started, and it's done all the

25       time.

FLORIDA PUBLIC SERVICE COMMISSION

870

1            Q.   And when you say take the risk, you're going

2       to -- the price that you agree to pay is going to

3       reflect the risk of proceeding in that fashion, correct?

4            A.   You would only take the risk if you didn't do

5       the project, but you can order material like, you know,

6       those kinds of things and get a fixed price.

7            Q.   A fixed price that reflects the ability of the

8       vendor to shift the risk to the person who wants to

9       proceed in that fashion?

10            A.   No.  The vendor -- if a vendor agrees to a

11       price, the vendor agrees to a price.

12            Q.   On that we can agree.  But would you agree

13       with me that that price is not going to be the result of

14       a competitive bid situation where these things are going

15       on in parallel?

16            A.   I don't think so, no.

17                 MR. McGLOTHLIN:  That's all the questions I

18       have.

19                 CHAIRMAN GRAHAM:  Okay.

20                 MR. WHITLOCK:  No questions, Mr. Chairman.

21       Thank you.

22                 CHAIRMAN GRAHAM:  Anybody?  None of the other

23       intervenors.  Staff.

24                 MS. NORRIS:  Staff has no questions.

25                 CHAIRMAN GRAHAM:  Commission board?  Redirect?

FLORIDA PUBLIC SERVICE COMMISSION

871

1                 MR. ROSS:  A few on redirect, Mr. Chairman.

2                         REDIRECT EXAMINATION

3       BY MR. ROSS:

4            Q.   Mr. Derrickson, you were asked some questions

5       about the articles you published about the St. Lucie

6       Unit 2 experience.  The principles of project management

7       that you discuss in those articles, have those

8       principles changed in your opinion even as of today?

9            A.   They not only do not change, several

10       professional organizations have memorialized some of our

11       ingredients for successful projects, like the

12       International Atomic Energy Agency in some of their

13       techdot publications, and the International Organization

14       for Standardization.  I don't think they ever change.

15            Q.   You were asked some questions by Mr.

16       McGlothlin about an organization's failure to appreciate

17       risks of a fast-track approach.  Based on your review of

18       FPL's execution of the EPU project, do you think FPL

19       failed to appreciate the risks of proceeding in an

20       expedited basis on this project?

21            A.   No, I think FPL knew and knows exactly what it

22       is doing, and it's doing almost the same type of project

23       management that we did on St. Lucie Unit 2 to bring that

24       plant in almost on schedule.

25                 MR. ROSS:  That's all I have, Mr. Chairman.

FLORIDA PUBLIC SERVICE COMMISSION

872

1                 CHAIRMAN GRAHAM:  Okay.  We have some things

2       to enter into the record.

3                 MR. ROSS:  The company would move admission of

4       Exhibits 76 through 87.

5                 CHAIRMAN GRAHAM:  We are moving Exhibits

6       76 through 87 into the record.  I take it there's no

7       objection to that.

8                 (Exhibits 76 through 87 admitted into

9       evidence.)

10                 MR. ROSS:  And, Mr. Chairman, since we have

11       combined Mr. Derrickson's direct and rebuttal, we

12       request that he be excused.

13                 CHAIRMAN GRAHAM:  Is there any objection to

14       excusing Mr. Derrickson?  Staff?

15                 MR. YOUNG:  No objection.

16                 CHAIRMAN GRAHAM:  Seeing none.  Sir, thank you

17       for your testimony here today.

18                 THE WITNESS:  Thank you very much.

19                 CHAIRMAN GRAHAM:  We are inching up on our

20       two-hour mark; we'll call it maybe an hour and forty

21       minute mark.  But we are going to go ahead and take our

22       five-minute break now.  Let's reconvene at twenty till.

23                 (Recess.)

24                 CHAIRMAN GRAHAM:  All right.  Let's see what

25       you've got.

FLORIDA PUBLIC SERVICE COMMISSION

873

1                 MR. ROSS:  Okay.  Mr. Chairman, the Company

2       calls Art Stall.  And Mr. Stall has not been sworn.

3                 CHAIRMAN GRAHAM:  He has not been sworn?

4                 MR. ROSS:  That's correct.  Mr. Chairman, Mr.

5       Sim is in the room, he's our next witness, and he can be

6       sworn, as well.

7                 CHAIRMAN GRAHAM:  If I can get both of you to

8       stand and raise your right hand.

9                 (Witnesses sworn.)

10                              ART STALL

11       was called as a witness on behalf of Florida Power and

12       Light Company, and having been duly sworn, testified as

13       follows:

14                          DIRECT EXAMINATION

15       BY MR. ROSS:

16            Q.   Would you please state your name and business

17       address?

18            A.   My name is Art Stall.  I am at 1803 Southwest

19       Foxpoint Trail, Palm City, Florida.

20            Q.   By the whom are you employed and in what

21       capacity?

22            A.   I am employed currently as a consultant to

23       FPL, NextEra Group.

24            Q.   Have you prepared and caused to be filed six

25       pages of Prefiled Direct Testimony in this proceeding on

FLORIDA PUBLIC SERVICE COMMISSION

874

1       March 1st, 2011?

2            A.   I have.

3            Q.   Do you have any changes or revisions to your

4       prefiled direct testimony?

5            A.   No.

6            Q.   If I asked you the same questions contained in

7       your Prefiled Direct Testimony, would your answers be

8       the same?

9            A.   Yes.

10                 MR. ROSS:  Mr. Chairman, I ask that the

11       Prefiled Direct Testimony of Art Stall be inserted into

12       the record as though read.

13                 CHAIRMAN GRAHAM:  We will insert the prefiled

14       testimony of Art Stall into the record as though read.

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

881

1       BY MR. ROSS:

2            Q.   Mr. Stall, have you prepared a summary of your

3       testimony for the Commission?

4            A.   I have.

5            Q.   Would you please provide that now?

6            A.   Yes.  Good afternoon, Mr. Chairman and fellow

7       Commissioners.  I'm a career nuclear professional with

8       over 30 years of experience in the nuclear industry, 14

9       years of which were with FPL Group.  I was the Chief

10       Nuclear Officer of FPL from 2001 through 2009, which

11       means that I had overall responsibility for the safe and

12       reliable operation of all of our company's nuclear power

13       plants.  I did retire from the company in 2010 and

14       currently consult for the company.  I was personally

15       involved in the extended power uprate project, so I do

16       have first-hand knowledge of the events that I will

17       address here today.

18                 Given the unapproved nature of the cost

19       estimates for the extended power uprate project as of

20       September of 2009, the company could not reliably update

21       its Nuclear Cost-Recovery Clause testimony during the

22       2009 hearings before the Commission.  Through September

23       of 2009, and indeed into 2010, major factors affecting

24       the EPU total project cost estimate were in a state of

25       flux.  The company had received preliminary cost

FLORIDA PUBLIC SERVICE COMMISSION

882

1       estimates from its engineering procurement and

2       construction vendor that really were not acceptable to

3       management.  As of September of 2009, these cost

4       projections had not been fully vetted or challenged by

5       FPL, including executive management as of the time the

6       testimony was provided.

7                 FPL was also considering self-performing some

8       or all of the work and the possibility of even hiring a

9       different EPC contractor for some of the work which had

10       the potential for cost reductions.  For these reasons,

11       the testimony provided to the Commission in September of

12       2009 was, in fact, complete and accurate in all aspects.

13                 This concludes my summary.

14                 MR. ROSS:  Mr. Stall is available for

15       cross-examination.

16                 CHAIRMAN GRAHAM:  Ms. Kaufman.

17                 MS. KAUFMAN:  Thank you, Mr. Chairman.

18                          CROSS EXAMINATION

19       BY MS. KAUFMAN:

20            Q.   Good evening, Mr. Stall.

21            A.   Good evening.

22            Q.   Would you agree with me that whenever a

23       witness takes the stand, whether it's a company witness

24       or whomever, that it's important to provide the most

25       accurate, updated information to the Commission?

FLORIDA PUBLIC SERVICE COMMISSION

883

1            A.   I would with the proviso of as long as it is

2       within the approved processes of the company, that it

3       has been through our process.

4            Q.   I understand from your summary, and I'm

5       assuming that you take issue with some of the

6       conclusions that were reached in the Concentric report

7       regarding that 2009 testimony, is that correct?

8            A.   That is correct.

9            Q.   Were you interviewed by the Concentric team in

10       regard to their report?

11            A.   Unfortunately, no.

12            Q.   You were not.  Do you have any reason to doubt

13       that the Concentric report and the people that worked on

14       it did a thorough and objective job in preparing their

15       analysis?

16            A.   I think they did the best job that they could

17       with the information that they had.  What they lacked

18       was the information from anybody in the executive

19       steering committee.  So, in other words, they did not

20       have the perspective of executive management of the

21       company when they provided that report.  And had they

22       received that, I think they would have had a different

23       conclusion.

24            Q.   Is it your understanding -- let me back up.

25       Have you been here since the beginning of the hearing

FLORIDA PUBLIC SERVICE COMMISSION

884

1       this morning, which seems a very long time ago?

2            A.   No, I just actually walked in the door ten

3       minutes ago.

4            Q.   Okay.  Do you have any reason to doubt that

5       Concentric and its team was provided access to all the

6       personnel and to all the documents that they deemed

7       necessary to prepare their report?

8            A.   Well, I wasn't involved.  By the time they did

9       their report, I was gone.  But having been through a

10       number of these types of situations in the past, I'm

11       sure they had unfettered access to any information they

12       needed.

13            Q.   On Page 15 -- excuse me, Page 5, Line 19 of

14       your testimony, if you want to turn there.

15            A.   Page 5?

16            Q.   Page 5, Line 19, I think it is.

17            A.   Line 19.  I'm there.

18            Q.   You talk about the fact that reasonable minds

19       might differ as to the need for the update that has been

20       the subject of our discussion.  Do you see that?

21            A.   I do.

22            Q.   Would you agree with me that in the last

23       instance it's the Commission that makes the call as to

24       whether that update should have been provided?

25            A.   Could you repeat that, please?

FLORIDA PUBLIC SERVICE COMMISSION

885

1            Q.   Yes.  Would you agree with me that in the last

2       instance, it's the Commissioners that will make the call

3       as to whether or not FPL should have provided that

4       information to them in September 2009?

5            A.   Well, I think in this case they will make a

6       ruling on that, absolutely.

7            Q.   I want to ask you the same hypothetical --

8       well, you said you weren't here, but let me just ask you

9       the same hypothetical that I asked Mr. Olivera; and that

10       is, assuming that the Commission accepts the results of

11       the Concentric analysis and finds that up-to-date

12       information was not provided, do you think that it would

13       be appropriate for the Commission to impose a penalty

14       for failing to provide the most accurate and reliable

15       information?

16            A.   No, I do not.

17            Q.   Let me ask it to you this way.  Do you not

18       think that it is important that the Commission send a

19       signal to companies that it is their absolute

20       responsibility to provide --

21            A.   Oh, I --

22            Q.   Excuse me.  It is their absolute

23       responsibility to provide accurate, reliable, and

24       current information?

25            A.   I do, but I think they have to -- you know,

FLORIDA PUBLIC SERVICE COMMISSION

886

1       the reason that I answered the way I did is because I

2       was there, and I know that this information had not gone

3       through the company's process.  So it was not -- it

4       would have been a violation of policy to release it.  So

5       I would disagree if there was a fine, because it

6       wouldn't be the right outcome, in my opinion.

7            Q.   I understand that you disagree, but my

8       hypothetical asks you to accept the fact that the

9       Commission agrees with the conclusion of the Concentric

10       report.  And if that were to be the case, would you not

11       agree that they should send a signal and impose a

12       penalty on the company?

13            A.   That would be speculative.  I don't want to

14       speculate on that.

15            Q.   You don't have an opinion one way or the

16       other?

17            A.   Well, I have already answered; I don't think

18       that it would be appropriate.

19            Q.   Even if they were to find that the information

20       provided was not the most current and reliable, still

21       you would think that there would be no reason for them

22       to impose a penalty?

23            A.   No, because the information was, in fact, the

24       most current and reliable information.  So I would -- I

25       understand it's their purview, and they have that

FLORIDA PUBLIC SERVICE COMMISSION

887

1       obligation to make that decision.  But it would be

2       different than any other decision that has ever been

3       made, because we have a process that we follow at the

4       company for information going external.  And this had

5       not been through that process, so it wasn't ripe.

6                 MS. KAUFMAN:  Chairman, I'm just going to ask

7       the question one more time and then I'm going to leave

8       it, because I don't think that he is answering.  He is

9       continuing to ignore the hypothetical that I'm posing.

10                 CHAIRMAN GRAHAM:  Ms. Kaufman, I think that

11       your question was asked and I think it was answered.  I

12       believe his answer was I don't have an answer for the

13       hypothetical.

14                 MS. KAUFMAN:  If I might?

15                 CHAIRMAN GRAHAM:  Sure, please.

16       BY MS. KAUFMAN:

17            Q.   Was that your answer, Mr. Stall?

18            A.   Yes.  You know, you are asking me to speculate

19       on a hypothetical, and I don't want to do that.  I don't

20       like to do that.

21                 MS. KAUFMAN:  Thank you.  That's all I have.

22                 CHAIRMAN GRAHAM:  Mr. McGlothlin.

23                          CROSS EXAMINATION

24       BY MR. McGLOTHLIN:

25            Q.   Hello, Mr. Stall.  Please refer to Page 5 of

FLORIDA PUBLIC SERVICE COMMISSION

888

1       your prefiled testimony.

2            A.   I'm there, Page 5.

3            Q.   I'm looking at Line 11 where you say, in

4       short, the information in FPL's position in the late

5       July through September time frame provided indications

6       of both the potential for cost estimate increases and

7       the potential for cost estimate decreases.

8                 By the potential for cost estimate decreases

9       you are referring to the possible scope deletions, are

10       you not?

11            A.   That is one aspect of it.  There were really

12       several things in play.  One of them was the scope,

13       which I'm sure you heard earlier today was still in a

14       state of flux.  The other is that during that period of

15       time, as you may remember, the economy went sort of

16       through a financial crisis, not unlike what we're going

17       through in the last few days here now.  And we were also

18       working very hard on the material side, to go back and

19       renegotiate contracts with our vendors because commodity

20       rises had dropped.  For example, copper in transformers

21       and wiring.  So we also had, we thought, some

22       opportunities for cost decreases on the material side of

23       the project in addition to the scope.

24            Q.   I want to refer you to the July time frame and

25       the meeting during which the project managers for the

FLORIDA PUBLIC SERVICE COMMISSION

889

1       EPU presented the so-called line-by-line analysis of the

2       factors that were bearing on the revised cost estimates.

3       Do you recall that document?

4            A.   I do.  You're referring to the presentation to

5       the executive steering committee in July of 2009?

6            Q.   Correct.

7                 Now, isn't it true that within that

8       presentation, and referring again to what we have

9       shorthanded to the line-by-line breakdown, the project

10       managers identified the major categories of costs for

11       the project, and then within each category identified on

12       an item-by-item basis those that appeared to be

13       increasing in cost and those that appeared to be

14       decreasing in cost?

15            A.   Correct.

16            Q.   And within that line-by-line treatment the

17       project managers identified both anticipated increases

18       in scope and opportunities for decreases in scope, did

19       they not?

20            A.   They did.

21            Q.   And with respect to both anticipated increases

22       and prospective decreases in scope, they then quantified

23       those increases or decreases and factored those

24       individual calculations into the overall revised

25       estimate, did they not?

FLORIDA PUBLIC SERVICE COMMISSION

890

1            A.   That they presented to the executives,

2       correct.

3            Q.   So to that extent, the revised figures, which

4       Concentric reported amounted to an increase of about

5       $300 million, took into account those deletions of scope

6       that could be identified at the time?

7            A.   They did, but there was a fundamental problem

8       with that.  And you're correct in that they did come

9       into that meeting and present line-by-line items as we

10       just discussed, but the problem with it was as soon as

11       we drilled down into any particular line two or three

12       questions deep, there was nothing below the surface of

13       substance to back it up from Bechtel in particular.

14                 So it really raised more questions than it

15       answered for us.  It cast those number into even further

16       dispute in the minds of myself and the other executives

17       on that steering committee.  And then on top of that we

18       had Bechtel, as soon as we came in and shook the tree

19       with them and brought their senior management in, they

20       coughed up 35 or $40 million of reductions immediately.

21       So we walked out of that meeting saying, hey, there's a

22       lot more reductions to be had here than what they are

23       giving us.  So it was a line-by-line review, but there

24       was not a lot behind the line-by-line review in terms of

25       depth by Bechtel.

FLORIDA PUBLIC SERVICE COMMISSION

891

1            Q.   Did you continue to serve on the executive

2       steering committee beyond the July meeting?

3            A.   I did.

4            Q.   You were there for the September meeting?

5            A.   I was asked that, I believe, in my earlier --

6       when I did my interrogatories.  But I can't remember if

7       I was there or not.  But I did get copies of the

8       presentations, and I would run into people in the halls

9       and talk to them ad hoc if I wasn't.  I was traveling a

10       lot during that period of time.

11            Q.   So you were aware then that during this

12       continued vetting of the numbers, the impact of the

13       additional review was to increase the revised

14       adjustments yet again in September?

15            A.   Yes.

16                 MR. McGLOTHLIN:  That's all I have.

17                 MR. WHITLOCK:  No questions, Mr. Chairman.

18       Thank you.

19                 CHAIRMAN GRAHAM:  Staff.

20                 MS. NORRIS:  Staff has no questions for this

21       witness.

22                 CHAIRMAN GRAHAM:  Commissioner Brown.

23                 COMMISSIONER BROWN:  Thank you, Mr. Chairman.

24                 Mr. Stall, when you reference that the EPU

25       cost estimate was not fully vetted, can you please

FLORIDA PUBLIC SERVICE COMMISSION

892

1       explain for us what that term means exactly as it

2       relates to FPL's process?

3                 THE WITNESS:  I would be glad to.  Thank you.

4       We have at the company, not unlike any other company,

5       and perhaps even here at the Public Service Commission,

6       we have a process that we go through for projects like

7       this.

8                 CHAIRMAN GRAHAM:  Sir, can I get you to slide

9       that mike around a little bit.

10                 THE WITNESS:  I'm sorry.  We have a project --

11       I mean, we have process that we follow at the company

12       for major capital projects, for investor information

13       releases, any information that is going to be used in a

14       business case to make financial decisions or be released

15       externally to external stakeholders, whether it's the

16       Public Service Commission in this case, the Nuclear

17       Regulatory Commission, or the SEC.  And that process is

18       basically one in which the staff, in this case the

19       engineers on the project management team present in a

20       series of reviews to executive management updates as you

21       have seen in these presentations.

22                 And we challenge that, and we push back, and

23       we ultimately come to a decision point where we approve

24       what they are presenting, and it is formally approved at

25       the executive steering committee level.  And only then

FLORIDA PUBLIC SERVICE COMMISSION

893

1       is that information considered approved by the company.

2       It has been fully vetted or challenged and approved in

3       order to be released to an external stakeholder, in this

4       case the Public Service Commission.

5                 And that was what Mr. Reed fundamentally

6       missed in his report, that had he talked to somebody on

7       the executive steering committee he would have gotten,

8       and that was that these numbers were moving all over the

9       place.  They were still high and going higher, but we

10       knew two things.  We knew, one, that this was still a

11       very good project in terms of cost/benefit for our

12       customers ultimately.  There was no question in our

13       minds about that.

14                 And, secondly, that Bechtel, in this

15       particular case, had a history in the industry of

16       running numbers up.  And until you pushed back very

17       hard, they would not give up money easily.  So we knew

18       we had more work to do.  And that's why this

19       information, contrary to some of the words that were in

20       the report that indicated it was approved, it was never

21       approved.

22                 The budget was never changed.  The forecast

23       was adjusted, but the budget, which is what would have

24       been the final approval, had never been done.  So this

25       wasn't -- we couldn't have gone external without

FLORIDA PUBLIC SERVICE COMMISSION

894

1       violating our processes.

2                 COMMISSIONER BROWN:  If I may, Mr. Chairman.

3                 And just as a follow-up, is that a formal

4       written policy, process?

5                 THE WITNESS:  I don't know it's written in a

6       policy and procedure manual.  But I can tell you for 15

7       years and for the ten years that I was in the executive

8       level at the company, this is the process that we used

9       for information that would go to the -- again, to the

10       Nuclear Regulatory Commission, the SEC, the Public

11       Service Commission.  In all cases that's the process

12       that we used at the company, and still continue to use.

13                 COMMISSIONER BROWN:  Thank you.

14                 THE WITNESS:  You're welcome.

15                 CHAIRMAN GRAHAM:  Sir, I have a question for

16       you.  I think this was asked earlier, and I'm not quite

17       sure I heard the answer to it.  The process being that

18       the Concentric report came out and it was presented to

19       the executive steering committee, and then at that point

20       it goes back through a process where they have to

21       approve that.  Even though it is presented to them,

22       until they approve it, when they approve it then it gets

23       released.

24                 THE WITNESS:  That is correct.  It's an

25       iterative process.  In a complex project like this, we

FLORIDA PUBLIC SERVICE COMMISSION

895

1       typically would put the project management team on a

2       short cycle, and by that I mean roughly every month we

3       would have them formally come in and make a presentation

4       to the executive steering committee.  And they will get

5       feedback from the executives at that meeting with, I

6       call it, to-do list of action items to go do.

7                 And all during this period of time, I would

8       say from January/February of 2009 through July of 2009,

9       we were having these meetings roughly on a monthly

10       basis, and we were getting disturbing indications that

11       Bechtel, in particular, and particularly with Bechtel,

12       it was their field nonmanual labor on the construction

13       side was going up dramatically.  And we couldn't get any

14       real solid rationale or basis as to why that was

15       happening.  And we kept sending our guys and ladies back

16       to them between these meetings to try and squeeze them

17       on that to come up with a rationale or reduced costs,

18       and we were getting very little traction.

19                 And then we got to the May/June time frame,

20       and frankly our patience ran out.  And that's when we

21       said we wanted to get the president of the company in

22       here and their senior executives for this meeting with

23       them.  And that was the July meeting.  And, again, what

24       was so bothersome to us was that -- as the question I

25       was asked, when we did the line-by-line reviews and

FLORIDA PUBLIC SERVICE COMMISSION

896

1       drilled down on some of these numbers, there was nothing

2       of substance to back them up.

3                 And, secondly, just because they met with us,

4       it seemed like they gave up about 35 or $40 million

5       immediately to us.  So as soon as we shook their tree,

6       money started falling out of it.  So, if anything, we

7       went out there with the idea to redouble our efforts

8       because we thought we could get more out of them going

9       forward.  And we didn't approve it at that time.

10                 CHAIRMAN GRAHAM:  A question I have, is the

11       report approved by somebody lower than the people in the

12       executive steering committee before it gets presented in

13       the executive steering committee?

14                 THE WITNESS:  The report would be approved for

15       presentation to the executive steering committee by the

16       executive -- not a senior executive, but a

17       vice-president level executive who was in charge of that

18       project.  So there would be, I'm sure, several

19       iterations of that project presentation going back and

20       forth within the team before it ever got presented to

21       the senior executives.  Primarily because most of these

22       workers on this project were not permanent full-time FPL

23       people, but contractors who were still learning our

24       processes and systems.

25                 CHAIRMAN GRAHAM:  So shouldn't most of that

FLORIDA PUBLIC SERVICE COMMISSION

897

1       stuff have been shaken out at that lower level before it

2       got presented to the big cheeses?

3                 THE WITNESS:  Ideally that would have been the

4       case.  But in this particular case, because we were

5       dealing with particular vendor who has a reputation for

6       this in the industry, of being difficult to deal with on

7       financial and contractual things, it took the senior

8       executive team to really get Bechtel's attention.  So

9       that was some of our frustration that I was talking

10       about during that period of time between, say, February

11       and June where we kept telling our project team to get

12       back to Bechtel and ring out some of these costs that

13       didn't make sense.  And they would come back the next

14       month with very little to show for their effort.

15                 CHAIRMAN GRAHAM:  Okay.

16                 Commissioner Balbis.

17                 COMMISSIONER BALBIS:  Thank you, Mr. Chairman.

18                 And I have one question for this witness, and

19       I actually have a question for you, because at first I

20       thought the witness was confused about your question,

21       and then I come to realize maybe I was confused about

22       your question.  I thought that your question for this

23       witness was when the Concentric report, which is Hearing

24       ID Number 197, was presented to someone, and as this

25       witness indicated that the Concentric folks did not meet

FLORIDA PUBLIC SERVICE COMMISSION

898

1       with anyone on the team that would have had this

2       information that was critical -- and if that isn't your

3       question, I'll just go ahead and ask him.

4                 CHAIRMAN GRAHAM:  That wasn't my question.

5                 COMMISSIONER BALBIS:  Okay.  Well, then I was

6       confused.

7                 The question for you is you indicated that the

8       Concentric representative did not meet with you nor any

9       member of the executive team, is that correct?

10                 THE WITNESS:  Yes, sir.

11                 COMMISSIONER BALBIS:  And you either said or

12       implied that the members of that team would have that

13       critical information that would have affected their

14       conclusion of whether or not this information was

15       withheld or not, correct?

16                 THE WITNESS:  Well, I think that that is

17       correct.  If they had met with one or more of the

18       members of the executive steering committee in this

19       particular case, they would have gained the perspective

20       that I have been trying to give here today regarding two

21       things, really.  One, at a higher level that we have a

22       process at the company that we use for any information

23       that is important to the company and external

24       stakeholders, that means it has to be fully challenged

25       and vetted and approved before it can go external.  He

FLORIDA PUBLIC SERVICE COMMISSION

899

1       would have certainly gotten that perspective.

2                 And, secondly, he would have gotten the

3       perspective around our interactions with Bechtel, and,

4       in particular, some of the personal experiences that

5       some of our executives on that committee had with

6       Bechtel and some of our fossil projects on the merchant

7       side of the company, which would have even put more

8       clarity in his report.

9                 COMMISSIONER BALBIS:  So then my question,

10       then, I would have assumed that when a draft of the

11       report was prepared and submitted, since they were hired

12       by FPL to perform this service, that such an omission

13       would have been brought to their attention so that they

14       could conduct the additional investigation or

15       interviews.  Now, what was the process for when the

16       draft was prepared, if there was a draft, or did you

17       want them to be independent, just give me the final

18       report and it will be finished without review?

19                 THE WITNESS:  Well, I can tell you my personal

20       experience.  When the draft was repaired -- prepared,

21       excuse me, I was contacted.  By that time I had retired,

22       but I was contacted and asked to review the draft.  And

23       I reviewed the draft, and I raised these issues that I'm

24       bringing out today.  And I did speak with John Reed, the

25       Concentric CEO, and I gave him this perspective, but for

FLORIDA PUBLIC SERVICE COMMISSION

900

1       whatever reason he wasn't receiving it and wasn't going

2       to change the report.  So I was disappointed with that.

3       He acknowledged it and was polite, but wouldn't change

4       the report.

5                 COMMISSIONER BALBIS:  Okay.  Thank you.

6                 And it brings me to my original question.  You

7       had mentioned, and it was mentioned previously by

8       another witness that it was a vetting process, and you

9       have discussed the internal policy, whether written or

10       not, and how information gets disseminated and when.

11       The previous information that was submitted to the

12       Commission as part of that 2009 hearing, did that go

13       through that vetting process?  So, in other words, were

14       the processes the same, it's just that information was

15       not placed through that process?

16                 THE WITNESS:  The information that was

17       presented in September of 2009 in its entirety that was

18       presented to the Public Service Commission absolutely

19       went through that process and was fully vetted and

20       validated and approved by executives at the company.

21                 So in this particular case, the person that

22       presented that testimony, had he revealed or talked

23       about those numbers that are in question in the Reed

24       report, he would have really done two things; number

25       one, he would have been violating a company policy and

FLORIDA PUBLIC SERVICE COMMISSION

901

1       procedure, which would not have been a good thing.  And,

2       secondly, he would have undermined our position with

3       Bechtel in negotiating and attempting to get cost

4       reductions, because it would have lended some sort of

5       legitimacy, perhaps, to it.

6                 COMMISSIONER BALBIS:  Okay.  Thank you.  I

7       don't have any further questions.

8                 CHAIRMAN GRAHAM:  Okay.  Redirect.

9                 MR. ROSS:  Mr. Chairman, to make the record

10       clear, and maybe I'm confused, but the questions that

11       you were asking of Mr. Stall and what I have heard you

12       say, and I think Commissioner Balbis heard the same

13       thing, you asked Mr. Stall whether the report -- and I

14       thought I heard you say the report, the Concentric

15       report had been through this vetting process.  I think

16       Mr. Stall was answering a different question.

17                 In other words, I thought that what you meant

18       to say was had the numbers, the numbers that have been

19       presented to the executive steering committee, had it

20       gone through this vetting process.

21                 THE WITNESS:  Okay.  Well, then if you were

22       asking me that question, was the Concentric report

23       through this process, is that what you were asking me?

24                 CHAIRMAN GRAHAM:  Actually, what I asking was

25       the numbers.  I said report, I meant to say the numbers.

FLORIDA PUBLIC SERVICE COMMISSION

902

1                 THE WITNESS:  Okay.  I believe I answered --

2                 CHAIRMAN GRAHAM:  You answered what I was

3       thinking.

4                 THE WITNESS:  I thought I did.  Okay.

5                 MR. ROSS:  Okay.  Thank you.

6                 CHAIRMAN GRAHAM:  I can't speak for

7       Commissioner Balbis, but --

8                 COMMISSIONER BALBIS:  I think I was clear in

9       that the two questions I asked, one was what I thought

10       you had asked and there was some confusion from FPL on

11       it, and that was -- my question was the Concentric

12       report on any draft, how it was reviewed.  And you

13       answered that for me.  And then the other was, again,

14       the process of vetting, whether the information provided

15       in September of 2009 went through the same process that

16       the new information had yet to go through.  And you

17       answered that to my satisfaction.

18                 CHAIRMAN GRAHAM:  Was that clear, or do I need

19       to make it --

20                 MR. ROSS:  I think it's now clear in the

21       record.

22                 CHAIRMAN GRAHAM:  Okay.

23                 MR. ROSS:  Mr. Stall, I have a few questions

24       on redirect.

25                         REDIRECT EXAMINATION

FLORIDA PUBLIC SERVICE COMMISSION

903

1       BY MR. ROSS:

2            Q.   You were asked about your reaction to the

3       Concentric report.  Did you write a paper documenting

4       your reaction to the report?

5            A.   I did.

6            Q.   Do you know if that's an appendix to the

7       report?

8            A.   I believe it was appended to the report.

9            Q.   Okay.  You were asked some questions by Mr.

10       McGlothlin about whether the numbers presented to the

11       executive steering committee in September had increased,

12       so I'll ask you a question about that.

13                 Had those numbers that were presented to the

14       executive steering committee meeting in September of

15       2009 been through the vetting process that you just

16       described?

17            A.   No, not at all.  Not at that point in time.

18            Q.   So, in your view, the higher number that had

19       been presented, the higher forecast number that had been

20       presented to the executive steering committee in

21       September 2009, would it have been appropriate at that

22       time for the company to have provided that number to the

23       Commission?

24            A.   No.  I thought I said that previously, but

25       just to clarify, no, it would have been inappropriate.

FLORIDA PUBLIC SERVICE COMMISSION

904

1                 MR. ROSS:  No further questions.

2                 CHAIRMAN GRAHAM:  Okay.  We don't have any

3       exhibits due.

4                 MR. ROSS:  No exhibits from this witness, Mr.

5       Chairman.

6                 CHAIRMAN GRAHAM:  Okay.  And is there any

7       rebuttal for this witness?

8                 MR. ROSS:  Yes, there is, and the witness will

9       come back at the time of rebuttal.

10                 CHAIRMAN GRAHAM:  Okay.  Sir, we thank you for

11       your testimony today.

12                 THE WITNESS:  Thank you.

13                 MR. ANDERSON:  FPL calls as its next witness

14       Doctor Stephen Sim.

15                            STEVEN R. SIM

16       was called as a witness on behalf of Florida Power and

17       Light, and having been duly sworn, testified as follows:

18                          DIRECT EXAMINATION

19       BY MS. CANO:

20            Q.   Good afternoon, Doctor Sim.

21            A.   Good afternoon.

22            Q.   Have you already been sworn?

23            A.   Yes, I was earlier.

24            Q.   Okay.  Would you please state your name and

25       business address for the record?

FLORIDA PUBLIC SERVICE COMMISSION

905

1            A.   My name is Steve Sim; business address, 9250

2       West Flagler Street, Miami.

3            Q.   By whom are you employed and in what capacity?

4            A.   By Florida Power and Light as Senior Manager,

5       Integrated Resource Planning.

6            Q.   Did you prepare and cause to be filed 36 pages

7       of Prefiled Direct Testimony in this proceeding on May

8       2nd, 2011?

9            A.   Yes.

10            Q.   And did you cause to be filed two pages of

11       errata to that testimony on June 10th, 2011?

12            A.   Yes.

13            Q.   Did you also prepare and cause to be filed

14       eight pages of Prefiled Supplemental Direct Testimony on

15       July 15th, 2011?

16            A.   Yes.

17            Q.   And did you also cause to be filed two pages

18       of errata to that supplemental testimony on August 4th,

19       2011?

20            A.   Yes.

21            Q.   Do you have any other changes or revisions to

22       make to your testimony at this time?

23            A.   Not that I know of, no.

24            Q.   If I were to ask you the same questions today

25       that are contained in your direct and supplemental

FLORIDA PUBLIC SERVICE COMMISSION

906

1       testimony, would your answers be the same?

2            A.   Yes, they would.

3                 MS. CANO:  Mr. Chairman, I would ask that the

4       Prefiled Direct and Supplemental Testimony of Doctor Sim

5       be entered into the record as though read.

6                 CHAIRMAN GRAHAM:  We will enter Doctor Sim's

7       Direct Testimony and Supplemental into the record as

8       though read.

9                 MS. CANO:  Thank you.

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

953

1       BY MS. CANO:

2            Q.   Are you also sponsoring exhibits to your

3       testimony?

4            A.   Yes.

5            Q.   Do those exhibits consist of SRS-1 through

6       SRS-12 with your May 2nd testimony, including

7       corrections filed with your errata on June 10th; and

8       Supplemental Exhibits SRS-1, 3, 5, and 7 through 11,

9       including corrections filed with your errata on

10       August 4th?

11            A.   Yes.

12                 MS. CANO:  Mr. Chairman, I would note that

13       these exhibits have been premarked for identification as

14       Numbers 88 through 99 on Staff's Exhibit List.

15                 CHAIRMAN GRAHAM:  Okay.

16       BY MS. CANO:

17            Q.   Would you please provide a summary of your

18       testimony to the Commission?

19            A.   I'll be glad to.

20                 Good afternoon, Chairman Graham and

21       Commissioners.  I present FPL's economic feasibility

22       analyses for the EPU and Turkey Point 6 and 7 projects.

23       FPL's 2011 feasibility analyses of both projects use a

24       multiple forecast/multiple scenario approach that

25       addresses a wide range of potential future fuel and

FLORIDA PUBLIC SERVICE COMMISSION

954

1       environmental costs.  All major assumptions, including

2       fuel costs, environmental compliance costs, and load

3       forecasts have been updated.

4                 FPL then compares the cost to its customers of

5       a generation portfolio that includes the nuclear project

6       being evaluated with a generation portfolio that

7       excludes the nuclear project, and adds, instead,

8       additional natural gas-fired capacity.  In both

9       instances the generation portfolio or resource plan that

10       includes the nuclear project is the clear winner in

11       terms of lower revenue requirements for FPL's customers.

12                 Additionally, the result of FPL's 2011

13       analyses show that both nuclear projects are projected

14       to provide significant benefits to FPL's customers in

15       regard to increased system fuel diversity, reduced

16       system fossil fuel use, firm capacity, and reduced

17       system emissions, a combination of benefits unique to

18       nuclear generation.

19                 The results of FPL's 2011 feasibility analysis

20       in regard to the EPU project can be summarized as

21       follows:  The EPU project is projected to be

22       cost-effective in all seven of seven fuel and

23       environmental cost scenarios.  FPL's customers are

24       projected to save approximately $4.8 billion nominal in

25       fuel costs over the life of the project.  Other

FLORIDA PUBLIC SERVICE COMMISSION

955

1       projections include that FPL's reliance on natural gas

2       will be reduced buy approximately 2 percent in the first

3       full year of the project, and approximately

4       30 million tons of CO2 emissions will be eliminated over

5       the life of the project.

6                 In regard to Turkey Point 6 and 7, the results

7       of FPL's feasibility analysis can be summarized as

8       follows:  Turkey Point 6 and 7 is projected to be

9       cost-effective in six of seven fuel and environmental

10       cost scenarios, and is break-even in the remaining

11       scenario, which assumes low fuel costs combined with low

12       environmental costs for every year through the year

13       2063.  FPL's customers are projected to save

14       approximately $75 billion nominal in fuel costs over the

15       life of the project.  Other projections include that

16       FPL's reliance on natural gas will be reduced by

17       approximately another 13 percent in the first full year

18       of the project, and approximately 288 million tons of

19       CO2 emissions will be eliminated over the life of the

20       project.

21                 In conclusion, Commissioners, both the EPU and

22       Turkey Point 6 and 7 projects are projected to be

23       solidly cost-effective additions for FPL's customers.

24       Therefore, the results of the 2011 feasibility analysis

25       strongly support continuing both nuclear projects.

FLORIDA PUBLIC SERVICE COMMISSION

956

1                 Thank you.

2                 MS. CANO:  FPL tenders the witness for cross.

3                 CHAIRMAN GRAHAM:  Okay.  Mr. McGlothlin.

4                          CROSS EXAMINATION

5       BY MR. McGLOTHLIN:

6            Q.   Good afternoon, Doctor Sim.

7            A.   Good afternoon.

8            Q.   As I understand it, FPL employs the technique

9       of comparing the present value of two call streams

10       for -- and let's focus now on the uprate situation -- to

11       compare the net present value of the cost of the uprate

12       project within a generation portfolio with an

13       alternative portfolio that does not include the uprate

14       project, is that correct?

15            A.   Yes, that's correct.

16            Q.   And it is called a CPVRR, that's cumulative

17       present value of revenue requirements?

18            A.   Yes.

19            Q.   That's where you look at a stream of costs

20       over time and discount it back to present day single

21       value, correct?

22            A.   That's correct.

23            Q.   Now, with respect to the Turkey Point 6 and 7,

24       the proposed new units, FPL employs what it calls the

25       break-even analysis, correct, as the feasibility

FLORIDA PUBLIC SERVICE COMMISSION

957

1       approach for those, for that project?

2            A.   Yes.  It's a form of break-even cost analysis

3       that is based upon a CPVRR analysis similar to EPU.

4            Q.   Yes.  You anticipated my next question.

5       Again, as I understand it, in the break-even analysis

6       you start with the complete calculation of the net

7       present value of the alternative portfolio, and then I

8       think, as I understand, it's an iterative process where

9       with respect to the new units you enter zero capital

10       costs at first, and then you increase that until you

11       arrive at an equivalent cost factor?

12            A.   Sir, are you referring to the EPU or the

13       Turkey Point 6 and 7?

14            Q.   Turkey Point 6 and 7, the break-even analysis.

15            A.   I don't recall the last part of your question,

16       but let me try to answer it this way.  We start with two

17       resource plans, one with Turkey Point 6 and 7 and one

18       without Turkey Point 6 and 7 that has a comparative

19       amount of natural gas-fired capacity instead of Turkey

20       Point 6 and 7.  For the plan without Turkey 6 and 7, we

21       do calculate the cumulative present value of revenue

22       requirements for that plan.  For the plan with Turkey

23       Point 6 and 7, we do the same thing, but we start with

24       an assumed cost of zero for capital costs for Turkey

25       Point 6 and 7.  We come out then with the cumulative

FLORIDA PUBLIC SERVICE COMMISSION

958

1       present value of revenue requirements for both resource

2       plans.  We compare them and get a differential.

3                 Now, the differential certainly favors Turkey

4       Point 6 and 7, because we have assumed, number one, zero

5       capital costs for that resource plan, and it has truly

6       significant fuel and environmental compliance cost

7       savings.  What we then do with this cost differential

8       advantage for Turkey Point 6 and 7, we work backwards to

9       see what we could spend on a dollars per kW basis to get

10       to a break-even cost.  In other words, how much cost

11       could you spend in order to get to a point where the

12       cumulative present value of revenue requirements for the

13       two resource plans are identical.

14            Q.   Thank you for that description.  It's a better

15       job than I did with my question.

16                 Once you arrive at that break-even value, do I

17       understand correctly that gives you the maximum amount

18       in terms of dollars per kW that FPL could spend on the

19       new units and still come in at or below the

20       corresponding cost of the portfolio without the new

21       units?

22            A.   I think the answer to the question is yes, but

23       with the following explanation.  We calculate a

24       different break-even cost amount based on each different

25       fuel and environmental compliance cost scenario.  The

FLORIDA PUBLIC SERVICE COMMISSION

959

1       benefits of the project differ, depending upon the fuel

2       cost forecast and the environmental compliance cost

3       forecast.  So, therefore, the difference in cumulative

4       present value of revenue requirements changes every time

5       we switch from one such scenario to another.  So,

6       therefore, when we move from one fuel and environmental

7       compliance cost scenario to another, there is a

8       different break-even cost.

9                 In addition, when we move from one year's

10       analysis to the next year's analysis, because all of the

11       cost assumptions change from year to year, we come up

12       with different cost differentials, and, therefore,

13       different break-even costs.

14            Q.   Now, earlier you said that the development of

15       the break-even value uses the same type of information

16       that you employ in the CPVRR analysis.  Did I understand

17       that correctly?

18            A.   In large part, yes.

19            Q.   Now, in view of the fact that you apply the

20       CPVRR comparison in your feasibility studies for the

21       uprate activities, does it follow that it is within your

22       ability to perform a break-even analysis for that

23       project, as well?

24            A.   I think we are edging into my rebuttal

25       testimony.  Could you direct me to where in my direct

FLORIDA PUBLIC SERVICE COMMISSION

960

1       testimony I refer to break-even costs for the EPU

2       project?

3            Q.   No.  My question simply is given your

4       explanation of the methodology used to calculate a

5       break-even analysis, which you do for Turkey Point 6 and

6       7, and given your acknowledgment that both projects

7       employ CPVRR types of information, do I understand

8       correctly that it is within your ability to perform a

9       break-even analysis for the uprate projects?

10            A.   I would say yes.  Not only is it within our

11       ability, but we provide a break-even cost for the EPU

12       project every time we calculate a CPVRR cost difference.

13       For example, take it away from the realm of nuclear and

14       resource plans.  If the cost of an object is ten

15       dollars, and the cost of a comparable object is seven

16       dollars, you know the cost differential is three

17       dollars.  That three dollars represents the break-even

18       cost as to how much you could either lower the ten

19       dollar cost or raise the seven dollar cost and get to

20       the same point.

21                 So we have, since 2007, provided CPVRR cost

22       differentials for our plan with EPU and a plan without

23       EPU, and that automatically provides a CPVRR break-even

24       cost.  Again, it differs from year to year, and it

25       differs for each fuel and environmental compliance cost

FLORIDA PUBLIC SERVICE COMMISSION

961

1       scenario that we are looking at.

2            Q.   When I asked you if you could perform a

3       break-even analysis for the EPU, I mean the development

4       of a cost expressed in dollars per kW that represents a

5       maximum cost one could spend on the uprate activities

6       and stay at or below the corresponding cost of the

7       alternative.  Is that the way you understood my

8       question?

9            A.   I'm sorry, can you repeat the question,

10       please.

11            Q.   Yes.  Have you performed a break-even analysis

12       for the EPUs that is expressed in terms of the maximum

13       amount per kW that FPL could spend on the uprate

14       activity and stay at or below the corresponding cost of

15       the alternative portfolio?

16            A.   No, we haven't performed such an analysis,

17       because in our opinion no such analysis is needed.  We

18       are calculating the cost differential and we are

19       automatically, as I just explained, calculating a

20       break-even cost on a CPVRR basis.

21            Q.   Back to my original question.  Is it within

22       your ability to do so?

23                 MS. CANO:  Objection.  That question has been

24       asked and answered.

25                 MR. McGLOTHLIN:  I disagree with that.

FLORIDA PUBLIC SERVICE COMMISSION

962

1                 CHAIRMAN GRAHAM:  I have to agree with him.

2                 THE WITNESS:  I'm sorry, where did we leave

3       out?

4       BY MR. McGLOTHLIN:

5            Q.   The question is, is it within your ability

6       using the information available to you to perform a

7       break-even value that corresponds to the same type of

8       maximum investment in dollars per kW for the EPU

9       project?

10            A.   Again, it is possible to do so.  However, I

11       don't think it is -- it provides any more meaningful

12       information in regard -- over and above the information

13       that we have already provided.

14            Q.   I understand your position on that, Doctor

15       Sim.  The question was is it within your ability to do

16       so, should the Commission order it?

17            A.   And I believe I answered yes, it's within our

18       ability.

19                 MR. McGLOTHLIN:  That's all I have.

20                 MR. WHITLOCK:  Thank you, Mr. Chairman.

21                          CROSS EXAMINATION

22       BY MR. WHITLOCK:

23            Q.   Good evening, Doctor Sim.  I just have a few

24       questions for you regarding the Turkey Point 6 and 7

25       project.  As a general matter, when you're performing

FLORIDA PUBLIC SERVICE COMMISSION

963

1       this quantitative economic feasibility analysis, you

2       would agree with me, wouldn't you, that -- and I believe

3       you have stated as much in your testimony and in your

4       summary -- that you are making any number of projections

5       out a good distance into the future based on certain

6       sources of information, correct?

7            A.   Yes, not just for Turkey Point 6 and 7, but

8       anytime we are evaluating different resource options we

9       are always relying upon a number of forecasts that go

10       out years into the future.

11            Q.   I appreciate that explanation.  I'm only

12       asking about Turkey Point 6 and 7.

13                 And certainly others could look at different

14       equally reliable sources and come to vastly different

15       conclusions, could they not?

16            A.   Anything is possible.

17            Q.   So the answer to my question is yes, right?

18            A.   The answer is yes, individuals could come to

19       different conclusions.  But I would have to see what

20       those sources of data were before I could provide any

21       sort of judgment as to whether or not they were equally

22       reliable to the sources of date that FPL is using.

23            Q.   And I asked you to assume that they were

24       equally reliable, so the answer to my question would be

25       yes, correct?

FLORIDA PUBLIC SERVICE COMMISSION

964

1            A.   I think my answer stands.

2            Q.   It's yes?

3            A.   My answer is yes, it is possible to come to a

4       different conclusion, but you are asking me to assume

5       others would come to use a set of reliable data, and I

6       have no basis upon whether to say yes or no to that

7       assumption.

8            Q.   Fair enough.  Directing you to the bottom of

9       Page 12, the top of Page 13 of your direct testimony.

10       If you will let me know when you are there.

11            A.   Yes, sir, I'm there.

12            Q.   Okay.  At the bottom of 12, I believe in your

13       answer to the question posed on the middle of the page

14       there you reference a prior order of this Commission,

15       and you talk about five informational items that were

16       listed in said order that should be included in FPL's

17       long-term feasibility analysis for Turkey Point 6 and 7,

18       correct?

19            A.   Yes, sir.

20            Q.   And those five are fuel forecast,

21       environmental forecast, break-even costs, capital cost

22       estimates, and sunk costs, correct?

23            A.   That's correct.

24            Q.   Okay.  Now, if I could ask you to look at

25       Exhibit SRS-6, and specifically Assumption Number 12.

FLORIDA PUBLIC SERVICE COMMISSION

965

1            A.   I'm on SRS-6.

2            Q.   Thank you.  And on Assumption Number 12 which

3       states, "Previously spent capital costs now excluded,"

4       that would be sunk costs, correct?

5            A.   That's correct.

6            Q.   Okay.  So is my understanding correct that in

7       performing the economic feasibility analysis for Turkey

8       Point 6 and 7, if you go over to, I guess, Column 2

9       there, you are excluding $129 million in sunk costs from

10       this analysis, am I correct in that?

11            A.   Yes, the 129 dollars was included in this

12       analysis.

13            Q.   Okay.  And why are you excluding sunk costs?

14            A.   We are excluding sunk costs for three reasons.

15       Number one, the well-accepted economic analysis

16       principle is costs that have been spent have no bearing

17       upon the cost to complete a project, and, therefore,

18       should be ignored.  Number two, the Commission has

19       issued a rule talking about the costs that we should be

20       including in our feasibility analysis are quite clearly

21       costs to complete, which would exclude costs that have

22       already been expended.  And, finally --

23            Q.   I'm sorry, Mr. Sims, if I could interrupt you,

24       please, sir.

25                 MS. CANO:  I'm sorry, could the witness finish

FLORIDA PUBLIC SERVICE COMMISSION

966

1       his answer.  He said there were three reasons that he

2       wanted to provide.

3                 MR. WHITLOCK:  And he has just listed one and

4       he is talking about a Commission rule that I'm not

5       familiar with, and I would just like -- before he goes

6       onto his third contention, I would like to ask him what

7       rule he is referring to, Mr. Chairman.

8                 THE WITNESS:  If I could finish my response,

9       then I will be happy to come back and indicate where

10       that rule is.

11                 CHAIRMAN GRAHAM:  Let's find out where that

12       rule is, because he may have an objection for that rule

13       that you are referring to.

14                 THE WITNESS:  Very well.  If you would give me

15       just a moment.

16                 CHAIRMAN GRAHAM:  Sure.

17       BY MR. WHITLOCK:

18            Q.   You're referring to the cost-recovery clause

19       rule, Doctor Sim?

20            A.   If you would give me just a moment, sir, I

21       will point out where in my testimony that is referenced.

22                 If you would turn, please, to Page 8 on my

23       rebuttal testimony.

24            Q.   I don't have that in front of me, sir.

25            A.   I will give you the rule number, then.

FLORIDA PUBLIC SERVICE COMMISSION

967

1            Q.   I would appreciate that.

2            A.   It is Rule 25-6.0423(5)(c)5.

3            Q.   So it's your testimony that you believe that

4       the long-term feasibility analysis required by the

5       Commission, that this rule requires you to exclude sunk

6       costs?

7            A.   That is my testimony.

8            Q.   Okay.  Now, we just went through --

9                 CHAIRMAN GRAHAM:  Hold on a second.

10                 Staff, did you have something?

11                 MR. YOUNG:  No, sir.

12                 CHAIRMAN GRAHAM:  He initially was finishing

13       the answer to a question.  He got through one and a half

14       of them.

15                 Sir, if you would finish those three, and then

16       we will come back.

17                 MR. WHITLOCK:  I apologize, Mr. Chairman.

18                 CHAIRMAN GRAHAM:  That's all right.

19                 THE WITNESS:  Yes, sir.

20                 Very quickly, the three points were a

21       well-accepted economic analysis principle tells you to

22       exclude sunk costs when you look for whether it is

23       advisable to proceed with the project.  Number two is

24       this Commission rule that I have just mentioned.  Number

25       three is the -- is actually the Commission order from

FLORIDA PUBLIC SERVICE COMMISSION

968

1       which you extracted, for your question, those five

2       points which specifically separated sunk costs,

3       accounting for sunk costs different from updated cost

4       calculations or cost projections.  So those are the

5       three.

6                 CHAIRMAN GRAHAM:  Thank you.

7                 Mr. Whitlock.

8       BY MR. WHITLOCK:

9            Q.   If you included -- assuming you were to

10       include the sunk costs in the CPVRR break-even analysis,

11       how would that affect the outcome of the analysis?

12            A.   Well, first of all, I disagree with the

13       premise.  I wouldn't include sunk costs for the reasons

14       just cited.  I would be going against the Commission

15       rule, I would be going against the Commission order, and

16       I would be going against a very well-accepted and

17       long-established economic analysis principle.

18            Q.   Okay.  With that caveat, you can go ahead and

19       answer my question, then.

20            A.   And if you would repeat your question, please,

21       sir.

22            Q.   If you were to include sunk costs in your

23       quantitative economic analysis of the feasibility of

24       Turkey Point 6 and 7, the nuclear portfolio would look

25       less favorable, wouldn't it?

FLORIDA PUBLIC SERVICE COMMISSION

969

1            A.   It would look slightly less favorable, I would

2       agree.  And let me complete that answer by saying that

3       in all fuel and environmental compliance cost scenarios,

4       Turkey Point 6 and 7 looks quite solidly cost-effective.

5       Therefore, the inclusion of these sunk costs would

6       simply reduce that economic advantage that the Turkey

7       Point 6 and 7 units are now projected to have.

8            Q.   And so you say it comes out favorable in

9       six of seven.  If you included sunk costs, what would

10       your best guess be, just off the cuff?  How may

11       scenarios would it look favorable in?

12            A.   Six of seven, and would still be break even in

13       the seventh.

14            Q.   Have you performed that analysis?

15            A.   No, I have not.

16            Q.   So that's just your best guess as we sit here?

17            A.   It's an educated estimate, yes.

18            Q.   On Page 14 of your testimony, I believe you're

19       referencing Exhibit SRS-2, which we will look at in a

20       second, but you note that the natural gas costs in 2011

21       in the medium fuel case is lower than that -- than what

22       it was in the 2010 feasibility analysis, is that

23       correct?

24            A.   I'm sorry, could you repeat the question,

25       please?

FLORIDA PUBLIC SERVICE COMMISSION

970

1            Q.   Yes.  In 2011, the forecast for natural gas is

2       lower compared to -- than what it was in 2010, correct?

3            A.   That's correct.

4            Q.   Okay.  And then taking that even a step back,

5       Exhibit SRS-12, which I believe is your testimony from

6       last year's docket, shows that between 2009 and 2010

7       natural gas prices were also trending downward, correct?

8            A.   I will agree in part, disagree in part.  I

9       think if you were to lay out the projected cost for

10       natural gas for the medium fuel cost, you would see that

11       it was higher in some years, lower in other years,

12       comparing '09 with '10.

13            Q.   Looking at SRS-2 in your testimony from this

14       year, Column 3 in the top table there, forecasted

15       natural gas costs, it appears to be trending downward

16       outwards to 2040.  Would that be an accurate

17       characterization?

18            A.   In terms of absolute numbers, yes, I would

19       agree.  In terms of percentage, the percentage actually

20       doesn't change that much.

21            Q.   So compared to last year, in 2011 there was

22       $1.68 change negative, correct?

23            A.   For the year 2011, that is correct.

24            Q.   And for the year 2040 it is $3.92, correct?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

971

1            Q.   So your projections are showing that the price

2       of natural gas would be even less than what they are now

3       in 2040 when FPL claims to -- intended to bring --

4       claims to have Turkey Point 6 and 7 on-line, correct?

5            A.   No, sir.  The cost we are projecting for this

6       year is $4.86; the cost for 2040 is $15.76.  I

7       understood your question to be that we are projecting a

8       cost of natural gas will be lower than it is now.

9            Q.   Okay.  I was referencing the difference

10       between the 2010 and 2011, the 3.92 number.

11            A.   Again, the difference will grow over time.

12       The approximate percentage by which the natural gas

13       forecast has dropped is ballpark 20, 22 percent for each

14       year.  It varies slightly, but that is a pretty good

15       walking around number for the two forecasts.

16            Q.   About 20 percent?

17            A.   Ballpark 20 percent, yes.

18            Q.   And what if you used the low fuel cost

19       forecast, would it be greater than 20 percent?

20            A.   I don't recall.  It would surprise me if it

21       was significantly different than that.

22            Q.   Okay.  I had a question in regards to your

23       Exhibit SRS-3, specifically, on your forecasted cost of

24       carbon compliance costs.  And what I'm trying to

25       understand is you submitted a Supplemental Exhibit

FLORIDA PUBLIC SERVICE COMMISSION

972

1       SRS-3, correct?

2            A.   That's correct.

3            Q.   Okay.  And the numbers are pretty drastically

4       different there.  Can you explain the difference?  For

5       example, in 2040 you are showing a $61 negative change

6       between the 2010 feasibility analysis and 2011

7       feasibility analysis in your original exhibit, whereas

8       in your supplemental you're showing an $8 change.  What

9       is that based on?

10            A.   That is based on a data entry error that we

11       corrected with an errata sheet that was filed.

12            Q.   Do you have any other data entry errors?

13            A.   Yes, there have been, which we have indicated

14       in our errata sheets.

15            Q.   Any that haven't been indicated?

16            A.   To my knowledge, no, sir.

17            Q.   Okay.  Looking at Exhibit SRS-1, it is

18       projecting, Number 3, that Turkey Point -- the projected

19       fuel savings for FPL's customers over the life of the

20       project is 75 billion in nominal dollars, correct?

21            A.   That is correct.

22            Q.   Now, if you look back at your last year's

23       testimony, Exhibit SRS-12, which is on Page 36 of 46 of

24       that testimony, you had that number at $95 billion, is

25       that correct?

FLORIDA PUBLIC SERVICE COMMISSION

973

1            A.   Yes, sir.  And that can be accounted for by

2       roughly the 20 percent change in decreased natural gas

3       cost forecast.

4            Q.   So between the time we sat here last year and

5       the time we sit here right now, the projected fuel

6       savings for FPL customers have gone down by $20 billion?

7            A.   For that fuel cost, yes, that's correct.

8            Q.   $20 billion.  So it would be to fair say the

9       project is trending unfavorably, certainly at least in

10       terms of fuel savings for FPL customers, correct?

11            A.   I would disagree.

12            Q.   Doctor Sim, explain to me how a negative

13       $20 billion change to your customers in fuel savings is

14       not trending unfavorably to them?

15            A.   Well, let me answer it two ways.  The project

16       was projected to be solidly cost-effective last year, it

17       is also projected to be solidly cost-effective this year

18       despite the drop in those fuel costs.  However, I also

19       take a bigger picture of this for FPL's customers.

20       Lower natural gas costs are good for our customers in

21       general.  Significant drops in natural gas costs are

22       beneficial for our customers in terms of their rates and

23       bills.  Therefore, even though it may look a bit harmful

24       to this project and reduce its cost-effectiveness

25       somewhat, I believe the question was asked in regard to

FLORIDA PUBLIC SERVICE COMMISSION

974

1       the perspective of FPL's customers.  Our customers will

2       more than benefit in regard to lower electric rates from

3       drops in natural gas costs, even with this project, to

4       the point where I believe our customers will be

5       significantly better off with lower natural gas costs.

6            Q.   Lower natural gas costs do not lead to nuclear

7       generation being more attractive or more cost-effective,

8       do they?

9            A.   Can you clarify your question?  Compared to

10       what?

11            Q.   I am stating as a general proposition, the

12       lower the price of natural gas, the less attractive new

13       nuclear generation is; is that an accurate statement?

14            A.   All else equal, the project would look less

15       cost-effective.  However, the question is does it still

16       look cost-effective.  In other words, it may be less

17       cost-effective than it was, but it is still projected to

18       be significantly cost-effective.

19            Q.   Just $20 billion less?

20            A.   In terms of fuel, yes.

21                 MR. WHITLOCK:  Thank you, Doctor Sim.

22                 Thank you, Mr. Chairman.

23                 CHAIRMAN GRAHAM:  Ms. Kaufman.

24                          CROSS EXAMINATION

25       BY MS. KAUFMAN:

FLORIDA PUBLIC SERVICE COMMISSION

975

1            Q.   Evening, Doctor Sim.  I get to bat cleanup

2       here.  And I just have a few questions for you.  I want

3       to talk to you for a minute about the process that you

4       describe -- we discussed this in your deposition some --

5       for preparing your feasibility analysis.  And one thing

6       that you talk about in your testimony is that when you

7       choose your assumptions that there comes a point in time

8       where you have to freeze them in order to do your

9       analysis, is that correct?

10            A.   Yes, that is generally the process.  In order

11       to perform analyses, have the results analyzed, and then

12       prepare written testimony for a filing date, it's

13       necessary for generally some months before the filing

14       date to freeze assumption and get on with the analysis.

15            Q.   And in the case of the hearing that we are at

16       today, I think you told me that generally that happens

17       in your process sometime in the beginning of March?

18            A.   Yes.  I believe we discussed in the deposition

19       that I don't have an exact date, but generally early

20       March is a reasonable time in which the assumptions

21       would have been frozen.

22            Q.   And you filed your testimony, your direct

23       testimony that we are discussing here today at the

24       beginning of May, correct?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

976

1            Q.   And at that time based on the assumptions that

2       had been frozen sometime in March, correct?

3            A.   Yes.

4            Q.   But then there was a change in some of those

5       assumptions, is that correct?

6            A.   Yes, as evidenced by the supplemental

7       testimony we filed in which we took into account changes

8       in four assumptions.

9            Q.   And in addition, or as part of that also, I

10       believe at the end of May Ms. Cano advised the

11       Commission of one of the assumptions that had changed

12       having to do with summer maintenance, is that correct?

13            A.   That is correct.  It was assumption that we

14       would begin to plan scheduled maintenance for our fossil

15       fuel units in the month of August, as well as in the

16       month of January.  And that was the assumption, or that

17       was the conclusion at the time in early March by which

18       all the assumptions were frozen to go forward with the

19       analysis.  It was one of those items which we

20       continually analyze.  And as we went through the weeks

21       and months after we had frozen assumptions, the company

22       came to a different conclusion that we did not now need

23       to begin yet scheduling planned maintenance in the

24       months of August and in January.

25            Q.   And so when you got that additional

FLORIDA PUBLIC SERVICE COMMISSION

977

1       information and came to that decision, you advised the

2       Commission through a letter, and then you actually

3       supplemented your testimony, did you not?

4            A.   Yes, we supplemented it by changing that

5       assumption and three others.

6                 MS. KAUFMAN:  That's all I have.  Thank you.

7                 CHAIRMAN GRAHAM:  Thank you.  That's all the

8       intervenors?  Staff.

9                 MR. YOUNG:  No questions.

10                 CHAIRMAN GRAHAM:  Commissioner Balbis.

11                 COMMISSIONER BALBIS:  Thank you, Mr. Chairman.

12                 I just have one question that I feel needs to

13       be asked.  There has been a lot of discussion with

14       previous witnesses on information being vetted, et

15       cetera.  Is there any other information or estimates

16       that you have now that would materially effect your

17       conclusions based on your March information that you

18       had?

19                 THE WITNESS:  Commissioner, let me answer the

20       question this way.  I know of nothing that would

21       significantly change the outcome of our feasibility

22       analysis.  But let me forthcoming that assumptions at a

23       utility are changing constantly.  Some of them change

24       almost daily, such as fuel cost forecasts.  Others

25       change on a more irregular basis, such as cost and heat

FLORIDA PUBLIC SERVICE COMMISSION

978

1       rates for, say, combined cycle units.  Heat rates for

2       our existing generating units that are taken into

3       account when we do these long-range economic analyses,

4       et cetera.  So data is constantly changing at a utility.

5                 What we attempt to do is we wait as long as

6       possible before we freeze assumptions in order to get

7       the most current information available that has been

8       fully vetted and which we can rely upon, and then we

9       begin to perform our feasibility analyses.

10                 It became clear later in the process that

11       there were several assumptions that had changed.  I was

12       just asked about one, the 350 megawatts of scheduled

13       maintenance.  That assumption alone, if we had decided

14       we would immediately update our feasibility analysis, it

15       would have not changed the results significantly, but it

16       would have changed them in the direction of both the EPU

17       and the Turkey Point 6 & 7 projects being somewhat more

18       cost-effective than what we filed in May.  Based on than

19       assumption, or that outcome, we decided that it was

20       probably not significant enough to update the analysis.

21       We would merely bring it up to the Commission when we

22       came before them this time.

23                 However, there were subsequent changes that

24       are in the supplemental testimony of both Mr. Jones and

25       myself regarding a change in the number of outage days

FLORIDA PUBLIC SERVICE COMMISSION

979

1       for the EPU project, a change in the number of megawatts

2       that we were getting on an interim basis from St. Lucie

3       2, and the last of the four assumptions was a decision

4       that the company made subsequent to the date of freezing

5       assumptions that it was cost-effective for our customers

6       to take one of our existing fossil fuel units, Turkey

7       Point 1, remove it as a generating unit, and have it

8       operate as a synchronous condenser to provide voltage

9       support for the transmission system.

10                 So, based on the four of those, we decided it

11       was advisable to proceed and redo the analysis, which we

12       provided in supplemental testimony.  And the end result

13       of that was that both the EPU -- well, the EPU project

14       is projected to be more cost-effective than it was with

15       the May filing, and there is essentially no change to

16       Turkey Point 6 and 7.  All of those changes are

17       essentially a wash for that project.

18                 COMMISSIONER BALBIS:  Thank you.

19                 And then I guess to summarize, or ask it in a

20       different way, since the time that you re-performed the

21       analysis based on the revisions to the four assumptions

22       to today, is there anything that has changed

23       significantly, to your knowledge, that would warrant

24       another revision or a substantive change to the

25       conclusions of your feasibility study?

FLORIDA PUBLIC SERVICE COMMISSION

980

1                 THE WITNESS:  Sir, there is nothing I'm aware

2       of that would significantly change the results for

3       either of the nuclear projects.

4                 COMMISSIONER BALBIS:  Okay.  Thank you.

5                 CHAIRMAN GRAHAM:  Redirect.

6                 MS. CANO:  No redirect.

7                 CHAIRMAN GRAHAM:  Okay.  Which exhibits do you

8       want to enter?

9                 MS. CANO:  Thank you.  I would like to enter

10       what has been marked as Exhibits 88 through 99.

11                 CHAIRMAN GRAHAM:  Okay.  Are we done with this

12       witness now?

13                 MS. CANO:  FPL is, yes.

14                 CHAIRMAN GRAHAM:  Thank you, sir.  Thanks for

15       your testimony today.

16                 (Exhibit Numbers 88 through 99 admitted into

17       the record.)

18                 CHAIRMAN GRAHAM:  We are getting close to the

19       bewitching hour, but if you would bear me for a little

20       while, I want to take a five-minute recess.  So we will

21       come back here at 7:00.  There are some things that we

22       need to check on, and then we will make some

23       determinations.  Thanks.

24                 (Recess.)

25                 CHAIRMAN GRAHAM:  Let's reconvene.  It is

FLORIDA PUBLIC SERVICE COMMISSION

981

1       7:00 o'clock, and I said we were going to shoot for

2       ending the date today at 7:00 o'clock, so we will do

3       that.  We are going to reconvene tomorrow at 9:30 a.m.

4       And I believe that we are going to start -- we finished

5       with Witness Sim, and so we will start with Brian Smith

6       tomorrow morning at 9:30.  And that all being said, I

7       hope you enjoy the rest of your evening and hope to see

8       y'all here safe tomorrow morning at 9:30.  Thank you

9       very much.

10                 Commissioner Brisé.

11                 COMMISSIONER BRISÉ:  Thank you.

12                 Just making sure that the chamber will be

13       secured so our stuff can stay here.

14                 CHAIRMAN GRAHAM:  Yes.

15                 COMMISSIONER BRISÉ:  Thank you.

16                 (The hearing adjourned at 7:04 p.m.)

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

982

1       STATE OF FLORIDA    )

2                           :    CERTIFICATE OF REPORTER

3       COUNTY OF LEON      )

4

I, JANE FAUROT, RPR, Chief, Hearing Reporter

5       Services Section, FPSC Division of Commission Clerk, do

hereby certify that the foregoing proceeding was heard

6       at the time and place herein stated.

7                 IT IS FURTHER CERTIFIED that I

stenographically reported the said proceedings; that the

8       same has been transcribed under my direct supervision;

and that this transcript constitutes a true

9       transcription of my notes of said proceedings.

10                 I FURTHER CERTIFY that I am not a relative,

employee, attorney or counsel of any of the parties, nor

11       am I a relative or employee of any of the parties'

attorney or counsel connected with the action, nor am I

12       financially interested in the action.

13                 DATED THIS 15th day of August, 2011.

14

15

___________________________________________

16                         JANE FAUROT, RPR

Official FPSC Hearings Reporter

17                          (850) 413-6732

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

983

1       STATE OF FLORIDA    )

2                           :    CERTIFICATE OF REPORTER

3       COUNTY OF LEON      )

4

I, JANE FAUROT, RPR, Chief, Hearing Reporter

5       Services Section, FPSC Division of Commission Clerk, do

hereby certify that the foregoing proceeding was heard

6       at the time and place herein stated.

7                 IT IS FURTHER CERTIFIED that I

stenographically reported the said proceedings; that the

8       same has been transcribed under my direct supervision;

and that this transcript constitutes a true

9       transcription of my notes of said proceedings.

10                 I FURTHER CERTIFY that I am not a relative,

employee, attorney or counsel of any of the parties, nor

11       am I a relative or employee of any of the parties'

attorney or counsel connected with the action, nor am I

12       financially interested in the action.

13                 DATED THIS 15th day of August, 2011.

14

15

___________________________________________

16                         JANE FAUROT, RPR

Official FPSC Hearings Reporter

17                          (850) 413-6732

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION